## Slide 1
Prepared by Dr. Ehab Mahmoud
Project Quality Management

## Slide 2
Project Quality Management
Lecture 9
PMG354
Executing the project
Dr. Ehab Mahmoud
Prepared by
www.midocean.ae

## Slide 3
At the end of this lecture, we expect to acquire a knowledge about the project execution phase and all related activities that have been carried out to be able to make well and approved deliverables.
Objectives
Lecture
09
www.midocean.ae

## Slide 4
Contents
Introduction
What is project execution?
What happens during the execution phase?
What challenges are you likely to face?
What’s produced during the execution phase?
What Are Project Execution Gaps
Strategies for successful project execution
Bonus Point – Ensure the quality of output and deliverables with stakeholder
How a project management software tool can help execute projects
Lecture
09
www.midocean.ae

## Slide 5: Introduction
www.midocean.ae
You’ve done the difficult “figuring out” part; you know what needs to be done, who’s going to do it, and when it needs to be done. You now have the predefined steps that will help your team actualize your plans.

## Slide 6: What is project execution?
www.midocean.ae
The project execution phase is usually the longest phase in the project life cycle; and the most demanding. In the project execution phase:
  Your team carries out all the planned activities, constructs deliverables, and presents them to project stakeholders
  Your focus, as a project manager changes to performing and supervising all activities to create deliverables as outlined in the project plan
  You’ll need to continuously track the project’s progress and ensure that the milestones and deliverables stick to the project schedule
  You need to step back a bit and let your team carry out the project plan

## Slide 7: What is project execution?
www.midocean.ae
In project management, there might be hiccups along the way but if you catch them early on, it’s easy to course-correct. For this reason, the execution stage always happens in concurrence with the next phase–project controlling and monitoring
Most of the activities during the execution phase will be handled by your project team. It’s a fine line to tread because you need to give your team enough autonomy while taking care that everything goes according to plan.
In essence, the project manager has three main objectives during the execution phase:
  Managing people
  Managing processes
  Managing communication

## Slide 8: What is project execution?
www.midocean.ae
The benefits of a well-executed The project are threefold:
  project can be completed on time and budget
  Team morale can be maintained
  Stakeholders are satisfied with overall project progress

## Slide 9: What happens during the execution phase?
www.midocean.ae
Task assignment: The project manager assigns specific tasks to team members based on their skills and expertise.
Work implementation: Team members carry out their assigned tasks, following the project plan and timeline.
Progress tracking: The project manager monitors the progress of each task, ensuring that work is being completed as planned.
Communication and collaboration: Team members communicate regularly to share updates, address challenges, and coordinate efforts.
Quality control: Quality assurance processes are implemented to ensure that project deliverables meet the desired standards.

## Slide 10: What happens during the execution phase?
www.midocean.ae
Risk management: The project team identifies and addresses potential risks that may arise during execution to minimize their impact.
Resource management: The project manager ensures that necessary resources, such as equipment, materials, and personnel, are available and effectively utilized.
Stakeholder engagement: The project team maintains regular communication with stakeholders, keeping them informed and addressing any concerns.
Change management: If changes to the project scope or requirements occur, they are documented, assessed, and managed according to established procedures.

## Slide 11: What happens during the execution phase?
www.midocean.ae
Documentation and reporting: Progress, milestones, and any issues encountered are documented and reported to relevant stakeholders.
Issue resolution: The project team identifies and resolves any issues or conflicts that arise during execution, ensuring smooth project progress.
Continuous monitoring and adjustment: The project manager continuously monitors the project’s progress, making adjustments as necessary to keep it on track.

## Slide 12: What challenges are you likely to face?
www.midocean.ae
In one of his project management books, Filling Execution Gaps, Todd Williams identifies six gaps that companies need to close to ensure project success.
  A lack of common understanding
  Uninvolved sponsors
  Misalignment with strategic project objectives and goals
  Poor change management processes
  Ineffective corporate governance
  Poor leadership

## Slide 13: What’s produced during the execution phase?
www.midocean.ae
The execution phase is where all the action happens, and the plans start materializing. There will be changes to the scope and the documentation will change as a result.
  Project deliverables
  Change requests
  Performance data
  Issue log
  Documentation updates

## Slide 14: What’s produced during the execution phase?
www.midocean.ae
Project deliverables
Project deliverables are the tangible outputs of the project. They need to be reviewed, tested, and meet the acceptance criteria given by the clients.
Change requests
When client expectations change or there’s a disconnect between the team’s understanding of the client’s requirements, scope changes happen. These are documented in the change requests, which are then reviewed and approved.

## Slide 15: What’s produced during the execution phase?
www.midocean.ae
Performance data
The execution stage produces a lot of data points that you can use to optimize your team’s performance. You can find where your team is spending most of their time with the help of the project dashboard and how you can cut down on time and costs.
Issue log
Whenever there are bugs, issues, or defects, you document them in the issue log. This will help you get back to the issues and fix them.
Documentation updates
Any changes to the documents created during the planning phase like the project scope and project schedule will be documented.

## Slide 16: What Are Project Execution Gaps
www.midocean.ae
Also known as strategy gaps, project execution gaps happen when the project plan you created doesn’t go as expected.
Whether your project paused due to lack of clarity, shrinking timelines, diminished resources, or changing goals—they’re all considered project execution gaps.
While lack of resources is to blame for most gaps—budget, materials, and bandwidth included—there are a few other key obstacles to be aware of ahead of the project execution phase:
  Lack of support or buy-in from higher-ups or stakeholders
  Unrealistic timelines
  An undefined project vision
  Lack of prioritization which leads to bottlenecks

## Slide 17: What Are Project Execution Gaps
www.midocean.ae
As a project manager, it can be difficult to strike the balance between overseeing project execution to avoid gaps without micromanaging your team or hovering over their workflows. This is ultimately unproductive because it sends the message that members aren’t trusted to manage their work and simply put, it’s not good for morale.

## Slide 18: Strategies for successful project execution
www.midocean.ae
The surveyed executive leaders said that only 60 percent of their project management strategies met goals. There’s a huge gap between the plan and the day-to-day implementation.
Here are some strategies for a project execution plan:

## Slide 19: Strategies for successful project execution
www.midocean.ae
1. Utilize project management software
2. Use project planning and project execution templates
3. Align on project execution goals
4. Be innovative
5. Delegate tasks for project execution
6. Encourage team collaboration
7. Identify task dependencies
8. Measure progress regularly
9. Review deliverables with stakeholders
10. Empower your team to make decisions
11. Be open to new ideas
12. Control the scope

## Slide 20: Strategies for successful project execution
www.midocean.ae
1. Utilize project management software
If you’re on the fence about whether project management software is necessary to effectively execute projects—it is.
Especially if you spend a significant amount of time connecting with stakeholders, working with cross-functional teams, or managing multiple projects at a time, these tools will help bring full project transparency to everyone involved without having to send a single email.
Project management software is essential for even seasoned project managers to oversee time, workloads, projects, and TBH, their sanity in the most productive way possible. These tools are designed to eliminate busy work and streamline project planning processes through workflow automation, task dependencies, drag-and-drop interfaces, and more

## Slide 21: Strategies for successful project execution
www.midocean.ae
2. Use project planning and project execution templates
You can find a template for anything these days.
Seriously! It’s no secret that every powerful project management tool comes with a robust set of features to adopt. Ultimately, these features will be your best friend. But in the moment? Learning a new tool can be a process in and of itself. Templates curb this issue with a pre-built and customizable framework to kickstart your project execution process in the most productive ways possible.

## Slide 22: Strategies for successful project execution
www.midocean.ae
3. Align on project execution goals
This isn’t just about agreeing on the final project deliverables, it’s about knowing how the project ties into your organization’s long-term vision.
Understanding the “why” behind your project will keep the project team aligned on the overall strategy and make sure the right tasks are prioritized. Clear communication starts by getting on the same page about things before execution starts.
Project kickoff meetings, SMART goal-setting, and progress updates are great for promoting transparency and confidence across the team when it comes to reaching short and long-term goals. Plus, it reinforces collaboration in every stage of your project by ensuring each team member isn’t stuck in their own silo's day in and day out.

## Slide 23: Strategies for successful project execution
www.midocean.ae
4. Be innovative
When it comes to new ideas, there are never too many cooks in the kitchen—it’s critical as a project manager to empower members to share their thoughts.
Your team members are the ones in the thick of it—navigating the roadmap, following the timeline, and delivering on their promises. They know what they’re talking about!
Entering the execution phase, you might feel hesitant to welcome new ideas out of fear of jeopardizing the strategy you’ve just created. But pivoting is a natural part of the project process. You and your team share the same outcomes, and it will go far with them to know that they have the power to voice their thoughts, suggestions, and potential concerns while there’s still time to do something about it.

## Slide 24: Strategies for successful project execution
www.midocean.ae
5. Delegate tasks for project execution
Contrary to popular belief, project managers should not carry the weight of the world on their shoulders. They have enough to worry about as it is, and as a leader on the project, delegating tasks to other members will foster growth and confidence by sharing ownership across the team.
By splitting even small responsibilities, project managers have more time to understand the big picture of things including the project’s progress, team workloads, and status.

## Slide 25: Strategies for successful project execution
www.midocean.ae
6. Encourage team collaboration
It’s a project manager’s responsibility to keep everyone in the loop from other team members to stakeholders.
Constructive and open discourse is another way that project management software can help managers save time and be more efficient in their days, but it doesn’t always have to be reserved for meetings and emails. Keep your project’s status fully transparent by giving your key players access to view, comment, or even edit high-level reports or progress docs as you see fit.

## Slide 26: Strategies for successful project execution
www.midocean.ae
7. Identify task dependencies
Knowing which tasks must be completed in a specific order helps projects stay on track and resources properly allocated. Considering that most strategy gaps come down to a lack of resource management on some level, staying on top of your task dependencies, milestones, and the critical path can sometimes be the difference between whether a project makes it through the execution phase at all.

## Slide 27: Strategies for successful project execution
www.midocean.ae
8. Measure progress regularly
There’s no way to know if you’re staying on track if you aren’t measuring the project’s progress. Your project planning process included setting measurable goals and project KPIs (key performance indicators). This is where all the effort you put into documentation comes in handy.
During the execution phase, risks may materialize. By continuously assessing the risks, you equip your team with contingencies to build a project risk management strategy and keep the project from failure.

## Slide 28: Strategies for successful project execution
www.midocean.ae

## Slide 29: Strategies for successful project execution
www.midocean.ae
9. Review deliverables with stakeholders
Following any of these strategies lead to better time management and increased productivity while avoiding execution gaps in project management. So, what should you do with the new-found time you’ve saved? Use it to make sure key stakeholders are happy every step of the way!
While it may not always be necessary or possible, reviewing the project deliverables with stakeholders throughout the execution phase ensures they’ll be happy when the project is said and done. Plus, it makes you look good!
Especially if you’re working with new clients, this gesture fosters stronger stakeholder relationships and reassures your team that they’re moving in the right direction.

## Slide 30: Strategies for successful project execution
www.midocean.ae
10. Empower your team to make decisions
An empowering environment is a sufficient motivator for team members that encourages them to go above and beyond. Give them enough authority to make decisions and take the necessary steps to fulfill the plan.

## Slide 31: Strategies for successful project execution
www.midocean.ae
11. Be open to new ideas
It’s good practice to involve the team in making some decisions. Even if they suggest a different approach than what you had in mind, appreciate their input, and be flexible enough to accept better suggestions. This will serve as a good motivator and make the team feel valued and their contributions acknowledged.

## Slide 32: Strategies for successful project execution
www.midocean.ae
12. Control the scope
Almost every project suffers from a nasty monster called Scope Creep. It is when the project slowly grows out of your control and beyond the project’s original scope.
Now, you cannot and should not avoid all change requests. Most projects require you to iterate and adapt to change. Market conditions, client needs, organizational priorities can change and you need to deal with them.

## Slide 33: Bonus Point – Ensure the quality of output and deliverables with stakeholder
www.midocean.ae
No matter how flawless your team is, there isn’t a project that’s devoid of defects. It’s always a good practice to make sure that you’ve translated the client’s expectations into the deliverable. Test those deliverables and see if they meet the acceptance criteria.
Once you have the deliverables ready, you’d schedule a formal phase review with all key stakeholders. All deliverables are reviewed, accepted, and approved. If there are any passable issues, they are documented along with their resolution plan and all relevant plans and documents are updated accordingly. Once you have the green light from the stakeholders, you officially proceed to the next phase – the project closure phase.

## Slide 34: How a project management software tool can help execute projects
www.midocean.ae
An entirely manual or spreadsheet-based approach can prove to be a stumbling block during project execution. What will serve your team’s needs during the frenetic execution phase is a cloud-based project management tool that aids collaboration while also being highly intuitive to use.

## Slide 35: How a project management software tool can help execute projects
www.midocean.ae
Project management software that provides total visibility into all the work that goes into a productive execution phase while also being extremely simple for every team member to use. Some notable features of the Project software are
List, Kanban, and matrix views
On Hold, In-Progress, and Done states
Powerful data-based reports
Automated reminders for when deadlines approach

## Slide 36
Thank You