## Slide 1
Prepared by Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Project Business Analysis
Lecture 5
PMG 461
Bachelor of Project Management

## Slide 2
Gathering Information and Requirements
Lecture 5
PMG 461
Project Business Analysis
Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Prepared by
www.midocean.ae

## Slide 3
What we will cover
Requirements Engineering Process
Requirements Elicitation
Requirements Analysis
Requirements Validation
www.midocean.ae
Lecture
05

## Slide 4: In Previous Lectures
Business Analysts elicit requirements from stakeholders using various qualitative and quantitative techniques. Selection based on project considerations and complexity, number of stakeholders and their location , available time and budget.
Business analysts contribute to identifying and engaging stakeholders as they serve as the bridge between the project technical team and business users. They engage stakeholders through applying various engagement strategies.
Different stakeholders have different views of the problem, requirements, and solution. the business analyst captures that in Business Activity Models, works to eliminate redundancies and conflicts, and creates a consensus model that includes all views.
www.midocean.ae

## Slide 5
Requirements Engineering Process
www.midocean.ae
Lecture
05

## Slide 6: The Problem with Requirements
Requirements are the most problematic aspect of the project.
Time allocated to requirements us usually far less than other processes due to time and budget constraints (less than 12%).
Poor alignment to business strategy and objectives, coupled with poor requirements management result in that the delivered product may not provide the solution requested.
www.midocean.ae
Chart: 
| Requirements Stage | Other stages
% of Errors | 0.8 | 0.2

## Slide 7: Cost of Changes
www.midocean.ae
In Traditional Project Management approaches, the cost of changing requirements increases as the project progresses.
While in Agile approaches, the cost of changing requirements does not change as the project progresses.
Agile
Traditional

## Slide 8: Examples of Requirements Problems
www.midocean.ae
Not relevant
Not Clear
Ambiguous
Duplication
Conflicting requirements
Not traceable
Stakeholders’ unclear about needs
Inconsistent level of detail
Taking things for granted

## Slide 9: Requirements Engineering Process
www.midocean.ae
Requirement Elicitation
Requirements validation
Requirements Analysis
Requirements Documentation
Requirements Management

## Slide 10: Requirements Engineering Process
www.midocean.ae
1. Requirements Elicitation
  Objective: Gather information and requirements from business stakeholders.
  Challenges: User explanations may lack clarity and completeness.
  Action: Business analyst lists and scrutinizes requirements for clarity and completeness.
  Outcome: Identifies areas for further elicitation.
2. Requirements Analysis
  Focus: Examine gathered requirements to identify overlaps, conflicts, or duplicates.
  Role: Business analyst acts as a gatekeeper, allowing only well-formed requirements into the document.
  Result: Highlights areas for further elicitation.

## Slide 11: Requirements Engineering Process
www.midocean.ae
3. Requirements Validation
  Involvement: External stakeholders review and 'sign off' the requirements document.
  Content: Document includes requirements. business process and system models.
  Verification: Analyst checks document for completeness and consistency.
  Confirmation: Business representatives confirm the document as a true statement of the required system.
4. Requirements Documentation
  Purpose: Develop a well-organized requirements document.
  Content: Document includes models of business processes and the system.
  Analyst's Role: Analyze and check document for completeness and consistency.
  Completion: Document is considered complete when signed off.

## Slide 12: Requirements Engineering Process
5. Requirements Management
  Encompasses: Handling changes throughout project lifecycle. Recording, analyzing, and acting on changes to ensure traceability.
  Importance: Ensures every requirement is traceable from initial recording to sign-off during user acceptance testing.
  Tools: Using CASE (Computer aided systems engineering) tools for requirements management.
www.midocean.ae

## Slide 13: Actors and roles (Business stakeholders)
www.midocean.ae
Project Sponsor
Business Users
Ensures business objectives are met.
Approves project charter.
Delivers agreed business benefits.
Allocates funds and resources.
Accepts project deliverables.
Approves requirements document.
Resolve conflicting requirement
Individuals or groups applying new processes and systems.
Describe current procedures, identify system requirements.
Assist in defining detailed requirements.
Play various roles, including the 'customer' role, when applicable.
Domain Expert
Provides high-level advice on requirements.
Relevant in scenarios like multi-function requirements, redesigned processes, new product introduction, or adopting industry best practice.
Brings industry expertise but may pose risks if not familiar with company culture.

## Slide 14: Actors and roles (Project Team)
www.midocean.ae
Project Manager
Project Team
Reports to the project sponsor.
Breaks down the project, allocates tasks, schedules, monitors progress, takes corrective action.
Ensures alignment with business requirements and objectives.
Checks technical feasibility of requirements.
Produces prototypes to clarify user requests.
Assists business users in confirming analyst's understanding.
Business Analyst(s)
Responsible for requirements engineering.
Collaborate with business staff to gather and analyze requirements
Ensure complete, documented requirements, and aligned with objectives.
Responsible for Quality of requirements

## Slide 15
Requirements Elicitation
www.midocean.ae
Lecture
05

## Slide 16: Tacit Knowledge
Definition:
Tacit knowledge is unspoken, hard-to-articulate knowledge.
Explicit knowledge (Process and data) is easily communicable.
Common Elements of Tacit Knowledge:
Skills: for ex. how they communicate, negotiate, influence, lead, or motivate.
Taken-for-granted information: requirements forgotten or thought of as ”not worth mentioning”, for example, we need the user to have strong password when logging in.
Front story/back story: describing the formal process (front story) vs. telling what really happens (back story)
Conceptualizing requirements: when stakeholders are uncertain or cannot visualize what do they want.
Intuitive understanding: when people don’t think about what they do, and act based on experience.
www.midocean.ae

## Slide 17: Tacit Knowledge Examples
Norms of behaviors and communication.
Organizational Culture
Team and group norms and behaviors
www.midocean.ae

## Slide 18: Tacit vs. Explicit Knowledge
 | Tacit | Explicit
Individual | Skills Values Taken for granted knowledge Intuitive acts | Task definition Job description Targets Volumes Frequencies
Organization | Norms Back story Culture Group norms Organization History | Procedures Styles Processes Knowledge repositories Manuals Company Reports
www.midocean.ae

## Slide 19: Challenges in Tacit Knowledge
Skills are hard to explain verbally.
Taken-for-granted information may be overlooked.
Front story may differ from the actual situation.
www.midocean.ae

## Slide 20: Converting Tacit to Explicit Knowledge
www.midocean.ae
Apprentice: shadowing or protocoling analysis
Observe: observation
Recount: scenarios or story telling
Enact: prototyping or role play
Report and Record
Document
Apprentice
Observe
Recount
Enact

## Slide 21: Requirements List
Requirements are uncovered and gathered from stakeholders
Done in Two phases:
  Building Requirement List
  Developing organized Requirements Catalogue
Business need log is an input to requirement list
Requirements List is an informal document that begins after initial interview or meeting.
www.midocean.ae
Requirement | Source | Comment
Reduce amount of paper moved | Head of Operations | Check if this is a real requirement
System must capture customer payments | Sales Manager | Only valid for orders for retail customers, corporate customers are different
We need the information quicker | Management | Quantify - what timescale? What is wrong currently

## Slide 22: Evolution of Requirements
Requirements Documentation is an evolving process.
Continuous iterations and refinement to requirements as more requirements are identified.
Initial stage requirements may lack detail and vary in scope.
Objective is to ensure comprehensive documentation.
www.midocean.ae
Documentation is a dynamic process, continually refined to capture evolving requirements.

## Slide 23
Requirement Analysis
www.midocean.ae
Lecture
05

## Slide 24: Requirement Analysis
Analyst's Role: Gatekeeper ensuring the quality of requirements.
Requires high degree of Logical Thought and Rigor.
Iterative cycle with requirements elicitation.
Potential Actions while Analyzing:
  Accept as-is,
  Reword,
  Merge,
  Seek clarification.
Final Output: All requirements documented in the requirements catalogue.
www.midocean.ae
Requirements analysis ensures the transformation of elicited requirements into well-formed, high-quality documentation.

## Slide 25: Requirements Categorization
Business Requirements
Stakeholder Requirements
Solution Requirements
Transition Requirements
Product Requirements
Functional Requirements
Non-Functional Requirements
www.midocean.ae

## Slide 26: Requirement Filters
Checking for Overlapping/Duplicates
Group similar requirements for easy identification.
Merge or separate based on duplications or overlaps.
Unraveling Multiple Requirements
Split grouped requirements into individual detailed requirement.
Necessity Checking
Align with business and project objectives.
Address problems, not symptoms.
Feasibility Evaluation
Technical, business, and financial aspects considered.
Removing Conflicts
Resolution through negotiation.
Escalation if no compromise.
Checking for Solutions
Ensure requirements address needs, not predetermined solutions.
Confirming Quality
Ensure the quality of all defined requirements and make any necessary modifications.
www.midocean.ae

## Slide 27: Requirements’ Quality Criteria
Clarity
Conciseness
Consistency
Relevance
Unambiguity
Correctness
Testability
Traceability
www.midocean.ae

## Slide 28: SMART Requirements
Review and ensure ALL Defined requirements are SMART.
Example: Business Requirement for Operations: Reduce Order Processing time in operations from 2 hours to 30 min. by Dec. 2024
www.midocean.ae

## Slide 29
Requirements Validation
www.midocean.ae
Lecture
05

## Slide 30: Validating Requirements
When Analysts deem the requirements document complete and correct, they need to present to Business Representatives for review and confirmation and approval.
Review and confirmation should be done through a Review group that consists of key stakeholders’ representatives formed for thorough validation.
In some projects, the steering committee acts as the review group.
Review Meeting Format: Could Formal review meeting, virtual meeting, or individual responses via email.
Roles:
  Chairperson (usually the project sponsor) for review control.
  Business analyst for presenting the document.
www.midocean.ae

## Slide 31: Review Criteria for Representatives
www.midocean.ae
Business Sponsor
Alignment with business objectives.
Project scope adherence.
Business Owners
Clear and unambiguous expression of business needs.
Domain Expert
Validation of correct business practice.
Technical Team
Technical feasibility check.
Quality Team
Assurance of testability.
PMO
Compliance with standards and policies.
Adherence to quality review procedures.
Each representative reviews specific aspects aligned with their expertise.

## Slide 32: Possible Review Outcomes
Satisfactory Confirmation
Document signed off.
Minor Amendments Required
Chairperson signs off post-amendments.
Significant Rework Needed
Document undergoes further review post-reworking.
www.midocean.ae

## Slide 33
Key Points
www.midocean.ae
Requirements are the most problematic aspect of the project contributing to 80% of errors.
Requirements engineering is a process that involves eliciting, analyzing, documenting, and validating requirements, and involves multiple business and project stakeholders
Tacit knowledge can be gathered via observation, protocol analysis, interviews, scenario and role-play and converted into explicit knowledge
Requirement analysis ensures documenting all requirements in a complete and comprehensive manner including categorizations, filtering, and ensuring quality
Requirements validation involving being reviewed by a group of stakeholders’ representatives where each reviews aspects related to them.
05
Lecture

## Slide 34
For Discussion Panel and Next Lecture:
Reading, Chapter 9 “Gathering the Requirements” from textbook
“Business Analysis” by James Cadle, Malcolm Eva, Keith Hindle, Debra Paul, 2nd edition
Watch the video: “Knowledge Transfer Portfolio: 3 techniques to capture tacit knowledge”
For Discussion Panel and Next Lecture
www.midocean.ae
05
Lecture

## Slide 35
Thank You