## Slide 1: PMG 622 Agile Project Management ZOOM MEETING: 04 (20-Jun-2022)
Everyone’s Smart University
دكتور مهندس استشاري ادارة المشروعات
Eng. Dr. Akram Mustafa Suliman Ali,
PhD. AU, BEng. & MSc. AAST, CEng CMarEng MIMarEST, PE, PMP®,
ASQ CSSBB, ISO Lead Auditor, NDT Level II,

## Slide 2
Lecture 1 : An introduction to agile
Lecture 2: Life Cycle Selection
Lecture 3: Implementing Agile: Creating an Agile Environment
Lecture 4: Implementing Agile: Delivering in an Agile Environment [1/2]

## Slide 3: The Underlying Philosophies of Agile
Saturation of Information and transparency
Delivering Through Empowered Teams
Notes: Cross Functional
Self Manager
100% Dedicated
Co-located

## Slide 4: Scrum roles, artifacts & ceremonies
SCRUM ARTIFICATS
  Product Backlog
  Sprint Backlog
  Increment
SCRUM CERMONIES
  Sprint Planning.
  Daily Scrum.
  Sprint Review.
  Sprint Retrospective.
SCRUM ROLES
  Product Owner
  Development Team Members
  Scrum Master
Sprint Backlog
Plan
Brief
Execute
Debrief
Notes: OODA
Adapt and Overcome
Refrain and Reframe
Interrupt meeting by dropping something or making some distraction to gather attention to you.

## Slide 5
Notes: 15 minutes
Same Time
Same Place

## Slide 6: CHARTER THE PROJECT AND THE TEAM
Project Charter
Team Charter

## Slide 7: PROJECT CHARTER
Why this project matters
Where the team is headed
What the project objective is
The WHY
The HOW
The WHAT
Why are we doing this project? This is the project vision.
Who benefits and how? This may be part of the project vision and/or project purpose.
What does done mean for the project? These are the project's release criteria.
How are we going to work together? This explains the intended flow of work.
Notes: A servant leader may facilitate the chartering process

## Slide 8: TEAM CHARTER
Team norms
Understanding of how to work together
Teams do not need a formal process for chartering as long as the teams understand how to work together.
Some teams benefit from a team chartering process.
  Team values, such as sustainable pace and core hours;
  Working agreements, such as what “ready” means so the team can take in work; what “done” means so the team can judge completeness consistently; respecting the time-box; or the use of work-in-process limits;
  Ground rules, such as one person talking in a meeting; and
  Group norms, such as how the team treats meeting times.
Notes: The servant leader together with the team may decide to address other behaviors.
Remember that the team's social contract—its team charter—is how the team members interact with each other. The goal of the team charter is to create an agile environment in which team members can work to the best of their ability as a team.

## Slide 9: RETROSPECTIVES [1/2]
The single most important practice is the retrospective because it allows the team to learn about, improve, and adapt its process
Retrospectives help the team learn from its previous work on the product and its process
One of the principles behind the Agile Manifesto is: “At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.”
Teams benefit from allocating enough time to learn, either from an interim retrospective or an end-of-the-project retrospective
Notes: The HOW
Lessons Learnt
Continuous Improvement

## Slide 10: RETROSPECTIVES [2/2]
Teams need to learn about their work product and work process.
First and foremost, a retrospective is not about blame;
The retrospective is about looking at the qualitative (people's feelings) and
quantitative (measurements) data, then using that data to find root causes, designing countermeasures, and developing action plans.
The project team may end up with many action items to remove impediments
A facilitator from the team leads them through an activity to rank the importance of each improvement item.
Once the improvement items are ranked by the team, the team chooses the appropriate number to work on for the next iteration (or adds work to the flow if flow-based).
Notes: Acronyms and Definitions (glossary at the end of the book)

## Slide 11: Team members may decide to retrospect at these key times:
Many teams use iterations—especially 2-week iterations—because the iteration prompts a demonstration and a retrospective at the end
  When the team completes a release or ships something. It does not have to be a monumental increment. It can be any release, no matter how small.
  When more than a few weeks have passed since the previous retrospective.
  When the team appears to be stuck and completed work is not flowing through the team.
  When the team reaches any other milestone.

## Slide 12: BACKLOG PREPARATION
The backlog is the ordered list of all the work, presented in story form, for a team.
There is no need to create all of the stories for the entire project before the work starts—only enough to understand the first release in broad brushstrokes and then sufficient items for the next iteration.
Product owners might produce a product roadmap to show the anticipated sequence of deliverables over time. The product owner re-plans the roadmap based on what the team produces.
Notes: Index cards or sticky notes
Rolling Wave

## Slide 13: DAILY STANDUPS
Teams use standups to micro-commit to each other, uncover problems, and ensure the work flows smoothly through the team.
Time-box the standup to no longer than 15 minutes. The team “walks” the Kanban or task board in some way, and anyone from the team can facilitate the standup.

## Slide 14: daily stand-up questions
iteration-based agile (TIME-BOXED) SCRUM | flow-based agile (INCREMENT) KANBAN
What did I complete since the last standup? | What do we need to do to advance this piece of work?
What am I planning to complete between now and the next standup? | Is anyone working on anything that is not on the board?
What are my impediments (or risks or problems)? | What do we need to finish as a team?
 | Are there any bottlenecks or blockers to the flow of work?

## Slide 15: DEMONSTRATIONS/REVIEWS
As the team completes the features usually in the form of user stories, the team periodically demonstrates the working product.
The product owner sees the demonstration and accepts or declines stories.
In iteration-based agile, the team demonstrates all completed work items at the end of the iteration.
In flow-based agile, the team demonstrates completed work when it is time to do so, usually when enough features have accumulated into a set that is coherent.

## Slide 16: KANBAN AND LEAN

## Slide 17: Kanban
Is a Japanese word meaning signboard, sign, or card. A Kanban system primarily uses visual cues to signal when a particular action should occur
Notes: Visual Management

## Slide 18: A Brief History of the Kanban Methodology
Kanban was first used in manufacturing environments by Taiichi Ohno of the Toyota Motor Company in the mid-20th century.
Kanban began with American supermarket stocking techniques that caught Ohno’s attention, and while he observed their methods, he noticed the supermarkets were able to function without storing excessive amounts of inventory.
Notes: Point of Sales

## Slide 21: A System for Value Delivery PMBok 7th ed.
2.1 CREATING VALUE

## Slide 22: Examples of ways that projects produce value include
Creating a new product, service, or result that meets the needs of customers or end users;
Creating positive social or environmental contributions;
Improving efficiency, productivity, effectiveness, or responsiveness;
Enabling the changes needed to facilitate organizational transition to its desired future state; and
Sustaining benefits enabled by previous programs, projects, or business operations.
Notes: Projects exist within a larger system, such as a governmental agency, organization, or contractual arrangement. For the sake of brevity, this standard uses the term organization when referring to government agencies, enterprises, contractual arrangements, joint ventures, and other arrangements. Organizations create value for stakeholders. Examples of ways that projects produce value include, but are not limited to:

## Slide 23: VALUE DELIVERY COMPONENTS
There are various components, such as portfolios, programs, projects, products, and operations, that can be used individually and collectively to create value.
Working together, these components comprise a system for delivering value that is aligned with the organization's strategy.

## Slide 24: Example of a System for Value Delivery
Notes: Figure 2-1
shows an example of a system to deliver value that has two portfolios comprised of programs and projects.
It also shows a stand-alone program with projects and stand-alone projects not associated with portfolios or programs.
Any of the projects or programs could include products.
Operations can directly support and influence portfolios, programs, and projects, as well as other business functions, such as payroll, supply chain management, and so forth.
Portfolios, programs, and projects influence each other as well as operations.

## Slide 25: Components of a Sample System for Value Delivery
Notes: As shown in Figure 2-2,
a system for value delivery is part of an organization's internal environment that is subject to
  policies, procedures, methodologies, frameworks, governance structures, and so forth.
That internal environment exists within the larger external environment, which includes
  The economy, the competitive environment, legislative constraints, etc.
Section 2.4 provides more detail on internal and external environments.

## Slide 26: Products of a value delivery system
The components in a value delivery system create deliverables used to produce outcomes.
An outcome is the end result or consequence of a process or a project.
Focusing on outcomes, choices, and decisions emphasizes the long-range performance of the project.
The outcomes create BENEFITS, which are gains realized by the organization.
Benefits, in turn, create VALUE, which is something of worth, importance, or usefulness.

## Slide 27: INFORMATION FLOW
A value delivery system works most effectively when INFORMATION and FEEDBACK are shared consistently among all components, keeping the system aligned with strategy and attuned to the environment.

## Slide 28
BLACK ARROWS: information from senior leadership to portfolios, portfolios to programs and projects, and then to operations
LIGHT GRAY ARROWS: represent the reverse flow of information.

## Slide 29: Flow of Information from senior leadership DIRECTION
Senior leadership shares strategic information with portfolios.
Portfolios share the desired outcomes, benefits, and value with programs and projects.
Deliverables from programs and projects are passed on to operations along with information on support and maintenance for the deliverables.

## Slide 30: INFORMATION FLOW FROM OPERATIONS direction
Information from operations to programs and projects suggests adjustments, fixes, and updates to deliverables.
Programs and projects provide performance information and progress on achieving the desired outcomes, benefits, and value to portfolios.
Portfolios provide evaluations on portfolio performance with senior leadership.
Additionally, operations provide information on how well the organization's strategy is advancing.