## Slide 1: Regular & Virtual communication plan Chapter 8
PMG101
Project communication
Everyone’s Smart University

## Slide 2
Lecture
Section 1
Section 2
Project communication Plan
Communication Technologies
Intensive groups and communication workshops

## Slide 3
Section one
Project communication Plan

## Slide 4
What is project communication plan?
A project communication plan is an agreement between collaborators and stakeholders that outlines what, when, and how information will be shared at key intervals. Information like status updates, task -related questions, and meeting details should all be included in this written guide.
Considering all the listed factors of communications planning, the project manager develops the plan which becomes a critical component of the project management plan.
Project communication Plan

## Slide 5
What is project communication plan?
The project communications plan provides the following:
Project communication Plan
Information needs of project stakeholders
Project communication strategy and methods of information exchange
Personal and group responsibilities for sending, receiving, and securing information on the project
Duration and frequency for information exchange
The kick-off meeting, project status meetings and frequency, project review meetings, and Closure meeting.
Common terminology glossary
Communication constraints which usually include organizational, regulation, technology policies.

## Slide 6
How to write project communication plan?
Step 1: Determine the team’s communication needs
Project communication Plan
For example, a project in a highly regulated market may require someone from the team to regularly communicate with a regulating body. On the other hand, updating content on a company’s website may require input from customers and material from contractors such as photographers and graphic designers.
Tips for identifying communication needs:
Know what’s involved throughout the project’s life cycle: Consider all the tasks, activities, and resources needed from start to finish. From there, you’ll be able to identify the project stakeholders you need to communicate with.
Get input from all stakeholder groups: Know their preferred communication channels or methods, how frequently they expect to receive updates, etc.

## Slide 7
How to write project communication plan?
Step 2: Define the purpose of the communication
Project communication Plan
There has to be a purpose behind each communication event. If you’re calling a quick huddle just because, chances are you’re disrupting people’s ability to complete tasks.
Tips for defining why you’re communicating:
Identify what needs to be achieved: This can be anything, but in general, every communication item should update or educate stakeholders — and, in some cases, obtain feedback. A virtual meeting prior to starting a project may be “to discuss the project, answer any questions, establish rapport among stakeholders, and obtain their support for the project.”
Outline meeting or report agendas: A basic outline can ensure meetings are productive and don’t veer off course.

## Slide 8
How to write project communication plan?
Step 3: Choose how to communicate
Project communication Plan
The communication plan also determines which communication methods or styles to use for certain communication items.
There are three communications channel types that the project manager needs to consider once the project has been started. The types can dramatically increase the probability of the project success.

## Slide 9
How to write project communication plan?
Step 3: Choose how to communicate
Project communication Plan
The channels are:
  Upward channel allows using weekly status reports, exception reports, email updates and face-to-face reviews to communicate with senior management and to highlight risks, issues and exceptions.

## Slide 10
How to write project communication plan?
Step 3: Choose how to communicate
Project communication Plan
The channels are:
  Downward channel allows using verbal exchange, agendas and checklists, email updates, project briefs and logs to communicate with the project team and to provide direction and highlight pending and scheduled tasks, project calendars, and delegate roles & responsibilities.

## Slide 11
How to write project communication plan?
Step 3: Choose how to communicate
Project communication Plan
The channels are:
  Lateral channel allows using the statement of work, email updates, and Project Charter to communicate with clients, vendors and functional managers and to negotiate resource assignment and budget allocations.

## Slide 12
How to write project communication plan?
Step 3: Choose how to communicate
Project communication Plan
Keep team members in the loop without impacting productivity: For example, you don’t want to schedule a daily meeting or stand-up presentation for updates that can be communicated via email or the team’s virtual discussion board.
Tips for choosing how to communicate:
Pick the best method for the audience type: Certain stakeholders, such as the project sponsor, may prefer phone or video conference calls over email or other communication styles.

## Slide 13
How to write project communication plan?
Step 3: Choose how to communicate
Project communication Plan
Certain situations call for certain communication styles: When delivering job performance feedback, a one-on-one, in-person meeting works best. When celebrating milestones or conducting project post-mortem analyses, a group meeting is appropriate. If your team is geographically dispersed or includes team members who are constantly on the go, a cloud-based communication system that works on any device is a necessity.
Tips for choosing how to communicate:

## Slide 14
How to write project communication plan?
Step 4: Determine how frequently to communicate
Project communication Plan
The goal is to keep everyone updated: Monday emails recapping what has been completed so far are okay, so are weekly status reports carried out via a video conference call. The point is there are different ways to establish a feedback loop and get everyone on the same page, so consider what works best for your team.
Tips for determining communication frequency:
Not enough communication is bad for projects, as is too much communication. Case in point, if you send too many emails, people may overlook critical updates because of a clogged inbox or too frequent irrelevant communications.

## Slide 15
How to write project communication plan?
Step 4: Determine how frequently to communicate
Project communication Plan
Consider stakeholder preference: The project sponsor may want to receive daily updates, while the client may want weekly reports.
Tips for determining communication frequency:
Not enough communication is bad for projects, as is too much communication. Case in point, if you send too many emails, people may overlook critical updates because of a clogged inbox or too frequent irrelevant communications.

## Slide 16
How to write project communication plan?
Step 5: Assign communication owners and audiences
Project communication Plan
Clarify who’s responsible for which communication event: Doing so establishes accountability and makes sure owners have ample time to prepare.
Tips for assigning communication owners:
The project manager is normally responsible for relaying information — downwards to team members, upwards to executives and senior management, and all around to other project stakeholders. Some communication events, however, may have to be delegated.
Identify the audience for each communication type: Send the right message to the right audience, and no more. This is so you don’t bog people down with unrelated and unnecessary information.

## Slide 17
How to write project communication plan?
Step 5: Assign communication owners and audiences
Project communication Plan
Considering communication technology factors. The project manager needs to consider the following factors to transfer information among stakeholders:
Tips for assigning communication owners:
  Urgency: information can be urgent, so it should be updated frequently depending on the urgency.
  Communications systems: availability of such systems makes it possible to receive information and react to changes.
  Project staffing: communications systems should be managed by experienced and competent staff.
  Project duration: available communication technologies need to be used throughout the whole project course, or only at specific stages of the project.

## Slide 18
How to write project communication plan?
Step 5: Assign communication owners and audiences
Project communication Plan
Considering communication technology factors. The project manager needs to consider the following factors to transfer information among stakeholders:
Tips for assigning communication owners:
  Project environment: the project team can communicate with the project manager by face-to-face reviews or by working in a virtual environment.

## Slide 19
Elements of communication plan template
Project communication Plan

## Slide 20
Section Two
Communication Technologies

## Slide 21
Term Definition:
It is the usage of modern electronic tools to create, store, transmit, or share information.
Project Management Tools
ProofHub
FileStage
Communication Technologies
Real-time Chat Tools
Chanty
Microsoft
Microsoft Teams
Microsoft
Zoom
Skype

## Slide 22
Term Definition:
It is the usage of modern electronic tools to create, store, transmit, or share information.
Document Collaboration Tools
G Suite
Communication Technologies
Knowledge Center Tools
Taskworld
Bloomfire
File Sharing Tools
OneDrive
MediaFire

## Slide 23
Virtual communicating styles
Servant Leadership Communication
The servant-leader shares power, engages the team in participative decision making, puts the needs of others first, and encourages individual development.
Communication Technologies
It is important that the e-leader take time to listen to each team member. For remote team members, sharing a sympathetic ear to discuss issues, problems, and frustrations may eliminate issues later in the project.

## Slide 24
Virtual communicating styles
Servant Leadership Communication
It is difficult to pick up on these nuances virtually, and extra effort needs to be made by the project manager to decipher what is and is not important when listening to feedback from the team.
Communication Technologies
Providing the opportunity for team members to edit or correct the minutes from team meetings is one way to involve the team and encourage feedback. Encouraging participative decision making through the use of multiple avenues of communication using several tools, the e-leader can guide the team toward success.

## Slide 25
Virtual communicating styles
Servant Leadership Communication
Suggestions for participative communication are listed below:
Communication Technologies
• Conduct frequent check-ins.
• Ask questions using a Likert scale of 1–5 to draw out all team members.
• Ask open-ended questions.
• Ask team members to repeat.
• Follow up with phone calls and e-mails.

## Slide 26
Virtual communicating styles
Communication with Empowerment
The virtual team leader can use empowerment leadership techniques to enhance communications and promote emerging leadership within the team.
Communication Technologies
The self-managing team still needs clear direction and goal setting, and the e-leader provides the organization’s rules, guidelines, and procedures regarding document management, collaboration databases, cloud, or company databases.

## Slide 27
Virtual communicating styles
Communication with Empowerment
Indicating the following can be used as a guide to developing shared leadership and communications:
Communication Technologies
• Purpose (team charter, goals, vision, deliverable requirements)
• Team (team member roles, leadership responsibilities, team skills database, interpersonal communications, team member contact information)
• Processes (work breakdown structure, monitoring and controlling processes, quality measurements, risk and issues logs, communication plan for disseminating project information)

## Slide 28
Virtual communicating styles
COMMUNICATING ACROSS CULTURES
Cultural Fluency
Communication Technologies
Cultural fluency should be a top priority for organizations with multicul­tural, international virtual projects. Individuals on project teams can rep­resent a mix of different cultures, religions, competencies, ages, genders, and nationalities; and often this diversity can produce more innovations for the organization than a homogeneous team could produce.
Cultural fluency, or the ability to cross cultural boundaries, can be increased by employing good listening skills to notice international differ­ences.

## Slide 29
Virtual communicating styles
COMMUNICATING ACROSS CULTURES
Use of Language and Words
Communication Technologies
Language is a social behavior, dependent upon where and how an individual was raised and reflects what is important to the individuals in a specific culture.
Often managers from the United States use words in international situations that cause international project members to think they are being judged—even if no bad intentions are meant.
Terms such as third world, working-class poor, undeveloped nations, and terms that include the words right or correct often cause others to think of judgments, not descriptions. To avoid bias in communication, terms should be as specific as possible about the culture being described.

## Slide 30
Virtual communicating styles
COMMUNICATING ACROSS CULTURES
Communicating across Time Zones
Communication Technologies
Virtual teams must communicate with members that are located in multiple time zones.
These time zones often cross day and night lines and sometimes even cross date lines. An e-leader may e-mail the team in the afternoon but team members may not receive the e-mail until the next morning. If those team members e-mail back to the e-leader in the afternoon, the leader may not read the e-mail until the next morning.
This is a potential delay of one day to send and receive information. Time lost is money lost in business, and dealing with time zones is a major issue in the global environment.

## Slide 31
Virtual communicating styles
COMMUNICATING ACROSS CULTURES
Communicating across Time Zones
Communication Technologies
When setting guidelines for time zones for a virtual team, it is important to recognize Coordinated Universal Time (UTC). UTC follows the International Atomic Time (TAI) with an exact offset of an integer number of seconds, changing only when a leap second is added to keep clock time synchronized with the rotation of the earth. UTC was previously called Greenwich Mean Time (GMT) and UTC is sometimes written informally as GMT. Time zones around the world are expressed as positive or negative offsets from UTC. Many Internet and World Wide Web standards, computer servers, online services, flight plans and air traffic control, weather forecasts and maps, and radio operators use UTC to avoid confusion with time zones and daylight savings time.

## Slide 32
Virtual communicating styles
COMMUNICATING ACROSS CULTURES
Communication Technologies
The project manager can consider consolidating the virtual team member resource list into major time regions. Using three to four major regions, such as the following, the e-leader can quickly identify the individuals in a region, which is helpful when dealing with multiple time zones:
• North America, Latin America, Caribbean
• Europe, Middle East, Africa
• Asia Pacific
• Collocated (same place, same time zone).

## Slide 33
Virtual communicating styles
Virtual Communicating in a Nonverbal World
Communication Technologies
Misinterpretation of written communication can also be damaging to the virtual team, which is due to the inability to identify nonverbal cues.
Certain rules of etiquette have evolved for electronic written communications:
• Do not send e-mails to everyone if only a few people need to know the information. And do not send junk mail or chain letters.
• Angry, offensive, or insulting messages have no place in the business environment, and especially not in electronic communications.
• Shouting is not allowed in the traditional workplace. Using CAPITAL LETTERS in the virtual environment is the equivalent to shouting out loud. Use upper- and lowercase sentence style.

## Slide 34
Virtual communicating styles
Virtual Communicating in a Nonverbal World
Communication Technologies
Misinterpretation of written communication can also be damaging to the virtual team, which is due to the inability to identify nonverbal cues.
Certain rules of etiquette have evolved for electronic written communications:
• Watch the use of acronyms, abbreviations, and jargon.
• If a document or a link is attached, be sure it is active.
• Smileys and emoticons (electronic symbols of emotions such as :->) should be avoided in business writing.
• Follow the “no-scrolling” rule and keep e-mails concise, short, and to the point.

## Slide 35
Virtual communicating styles
Virtual Communicating in a Nonverbal World
Communication Technologies
Limit communications to one subject. If a message is longer than one screen (one page) or has several ideas included in it, your reader will probably not read it. Split long communications into shorter ones, and stay with one main topic for each.
□ Be concise. For example, write, “Chris, I’m attaching the information you need,” instead of “In our team meeting last month, someone brought up the point that you needed additional information about the new products.”
□ Be specific. “Please make 20 copies of the product report by tomorrow afternoon” is better wording than “As per our conversation, please make copies of the report as requested as soon as possible.”

## Slide 36
Virtual communicating styles
Virtual Communicating in a Nonverbal World
Communication Technologies
Limit communications to one subject. If a message is longer than one screen (one page) or has several ideas included in it, your reader will probably not read it. Split long communications into shorter ones, and stay with one main topic for each.
□ Use headings, such as Summary, Action Needed, or Recommendations, to help the team member follow your thoughts.
□ Use active voice and present tense: “He is extending the deadline” is better than “He said the project deadline has been extended.” And “We are not satisfied with the approval rating” is better than “We were not satisfied with the approval rating.”

## Slide 37
Virtual communicating styles
Virtual Communicating in a Nonverbal World
Communication Technologies
Limit communications to one subject. If a message is longer than one screen (one page) or has several ideas included in it, your reader will probably not read it. Split long communications into shorter ones, and stay with one main topic for each.
□ Avoid negative words like no, not, don’t, can’t, and never. Use positive words, and don’t forget please and thank you.
□ Keep your messages simple. Use short words, sentences, and paragraphs. Sentences more than 8–15 words or longer than two typed lines should be broken into two sentences. A paragraph should be no longer than six typed lines.

## Slide 38
Virtual communicating styles
Virtual Communicating in a Nonverbal World
Communication Technologies
Limit communications to one subject. If a message is longer than one screen (one page) or has several ideas included in it, your reader will probably not read it. Split long communications into shorter ones, and stay with one main topic for each.
□ Compose your messages offline. Proofread your messages and use a word processing system to help check your spelling. Save a draft for review later, then send the information.

## Slide 39
Section Two
Intensive groups and communication workshops

## Slide 40
Person-centered intensive groups;
Intensive groups and communication workshops
Historically, at about the same time, two distinctly different objectives gave rise to the movement toward an intensive group experience in two different places, though in the same continent. Around 1947, the psychologist Kurt Lewin, from the Massachusetts Institute of Technology (MIT), realized that the development of human relation skills was a crucial but underdeveloped area of education.
Thus, at the National Training Laboratories (NTL), he and his colleagues started to conduct so-called T-groups (T standing for training) in which top personnel from industry was taught to observe their interactions with other members in order to better understand their own functioning and to better cope with difficult situations.

## Slide 41
Person-centered intensive groups;
Intensive groups and communication workshops
At about the same time (1946), Carl Rogers and his team at the University of Chicago were involved in training personal counselors for veterans returning from World War II. As they felt that cognitive training would not be sufficient to prepare them, they experimented with integrating a cognitive and an experiential approach.

## Slide 42
Person-centered intensive groups;
Intensive groups and communication workshops
Features and tendencies Features of person-centered intensive groups:
• The group tends to be small (8–18 participants—there are, however, reports about quite successful large groups as well), relatively unstructured and choosing its own goals and directions.
• The group experience often, though not always, includes some cognitive input—some content material to be presented to the group or some particular direction to focus on.
• In almost all instances, the leader’s responsibility is primarily the facilitation of the expression of both feelings and thoughts on the part of participants. The group leader and the members focus on the process and dynamics of immediate personal interactions.

## Slide 43
Person-centered intensive groups;
Intensive groups and communication workshops
Tendencies in intensive groups:
• A facilitator can develop a psychological climate of safety in which freedom of expression and reduction of defensiveness tend to occur. In such a climate, many of the immediate feeling reactions, meanings, and thoughts of members tend to be recognized and expressed more freely.
• A climate of mutual trust develops out of this mutual freedom to express genuine feelings, both positive and negative. Each member moves toward greater acceptance of his/her total being—emotional, intellectual, and physical—as it is in the moment, including transformative potential.

## Slide 44
Person-centered intensive groups;
Intensive groups and communication workshops
Tendencies in intensive groups:
• With members less inhibited by defensive rigidity, the possibility of change in personal attitudes and behavior, in professional methods, and in administrative procedures and relationships becomes less threatening.
Individuals can hear each other more clearly and can learn from each other to a greater extent.
• There is a development of feedback process, such that members learn how they appear to others and what impact each has on interpersonal relationships.

## Slide 45
Person-centered intensive groups;
Intensive groups and communication workshops
Tendencies in intensive groups:
• With this improved communication, new ideas, new concepts, and new directions emerge. Innovation can become a desirable rather than a threatening possibility.
• The learnings in the group process tend to spill over, whether temporarily or permanently, into relationships with spouses, children, students, subordinates, peers, and even superiors following the group experience.
• After initial uncertainty and tension, an atmosphere develops that invites the free expression of feelings, meanings, and ideas. However, this tendency cannot be perceived through an intellectual approach alone; it requires the personal experiencing of such an open atmosphere.

## Slide 46
Person-centered intensive groups;
Intensive groups and communication workshops
Transformations Facilitated by Participating in Person-Centered Intensive Groups:
Viewed from the perspective of a participant or client, Rogers describes the self-organized direction of personal development in a person-centered atmosphere as follows. He and social scientists in his field conducted research that allowed them to measure the changes described:
By a genuineness and transparency;
By a warm acceptance of and prizing of the other person as a separate individual;
By a sensitive ability to see his world and himself as he sees them; then the other individual in the relationship:
Becoming better integrated, more able to function effectively;

## Slide 47
Person-centered intensive groups;
Intensive groups and communication workshops
Transformations Facilitated by Participating in Person-Centered Intensive Groups:
Viewed from the perspective of a participant or client, Rogers describes the self-organized direction of personal development in a person-centered atmosphere as follows. He and social scientists in his field conducted research that allowed them to measure the changes described:
Become more similar to the person he/she would like to be;
Be more self-directing and self-confident;
Become more of a person, more unique, and more self-expressive;
Be more understanding and more acceptant of others; and
Be able to cope with the problems of life more adequately and more comfortably.

## Slide 48
Person-centered intensive groups;
Intensive groups and communication workshops
Communication workshop:
Resource Box 11.3a: Handouts for the first phase of the open case setting open case
Handout 1st session
The goal of this session is to present and collaboratively elaborate on the case(s).
All confirm their promise of confidentiality in group!
Participants may want to use the following items to guide them through the session.

## Slide 49
Person-centered intensive groups;
Intensive groups and communication workshops
Communication workshop:
1. (Before splitting into small groups) Find individuals to assume the following functions:
• Case-provider
• Moderator
• Interested peers

## Slide 50
Person-centered intensive groups;
Intensive groups and communication workshops
Communication workshop:
2. Case-provider describes his/her case and proposes 1–3 questions of interest. Case-provider may want to express his/her personal feelings about the case, what moves them in the case.
The case is given a name and, if appropriate, a symbol/image/metaphor.
Peers may ask questions regarding what has been said. It is essential that peers stay with the case-provider and try to understand his/her message (e.g., You said you felt stressed, so do you still feel stressed now?
3. Peers reflect their understanding by trying to capture—in their own words—the essential meaning of what the case-provider has revealed.

## Slide 51
Person-centered intensive groups;
Intensive groups and communication workshops
Communication workshop:
4. Peers may ask whatever is of interest to them in the context of the case. (e.g., Did you already talk to the department head?) Peers may share their reactions to the case.
5. All try to identify the currents or “forces” at work in the given case.

## Slide 52
Thank You