## Slide 1
Project Leadership
Prepared by:
Dr. Mona Moustafa Elashry
PMG 511
L7- Ch7- Leadership and Resolving Conflict

## Slide 2
Learning Outcomes:
7.1 Definition of Conflicts .
7.2 Organizational Conflict Is Beneficial Or Not?
7.3 Definition of Conflict resolution.
7.4 How Leaders Effectively Manage Conflict.
7.5 Sources Of Project Conflict .
7.6 What Causes Team Conflict?
7.7 Conflicts Arise from Differing Needs .
7.8 Symptoms of Team Conflict .
7.9 Conflict-resolution Techniques.
7.10 Thomas-Kilmann Conflict Mode Instrument
7.11 Leaders’ Keys To Resolving Conflict.
7.12.Summary and Conclusions.

## Slide 3
7.1 Definition of Conflicts

## Slide 5
Conflict is a natural ingredient in every organization.
The ability to manage conflict is considered to be a core leadership competence and can help project teams to grow and advance. However, conflict management is one of the most difficult soft skills that someone can master and develop.
What is Conflict?

## Slide 6
7.2 Organizational Conflict Is Beneficial Or Not?

## Slide 7
Conflict is normal and healthy (if managed appropriately).
Conflict arises from differences.
Conflict can either stimulate or hinder progress, growth, and productivity.
Conflict that is mismanaged can derail leaders and limit their efficacy.
Conflict can not and should not be avoided forever.
Leaders have ways in which they prefer to handle or resolve conflict.
Understanding Conflict:

## Slide 8
GOOD conflict:
Produces new ideas.
Solves continuous problems.
Gives opportunity for people to expand skills
Allows creativity, and
Improves performance.
BAD conflict:
Lowers team energy or morale.
Reduces productivity.
Prevents job accomplishment.
Creates destructive behavior, and
Fosters poor performance.

## Slide 9
7.3 Definition of Conflict resolution

## Slide 10
- Conflict resolution is a daily occurrence at work that can either propel or disrupt the momentum for a leader, a team or the entire organization.
- The workplace can become a toxic environment when leaders allow conflict to fester rather than confront it head-on. Managing conflict can be a tricky thing – especially when you are not familiar with the larger ecosystem in which the particular individual or department creating the conflict, and how efforts to resolve conflict will reverberate throughout that ecosystem.
What is Conflict resolution?

## Slide 11
7.4 How Leaders Effectively Manage Conflict

## Slide 12
An effective leader builds teams that work well together.
As a leader, he facilitate the resolution of conflicts that distract the team members, decrease productivity, destroy motivation and lead frustration and anger.
Leaders Effectively Can Manage Employee Conflict

## Slide 13
In order to understand team members’ leaders need to differentiate between a motivational / situation model and a behavioral model of each member.
The behavioral model focuses on patterns of behavior and characteristic traits that define a specific type of personality—this model is recognizing what someone does based on his or her personality.
The motivational / situation model looks behind behavior to understand what are the factors that drive behavior (situation)—this model is recognizing why someone is likely to do something based on his motivational value.

## Slide 14
7.5 Sources Of Project Conflict

## Slide 15: According to Thamhain and Wilemon (1975), the seven major sources of project conflict and team disagreements are (sorted by significance are)
Notes: .

## Slide 16
Based on research by Thamhain and Wilemon (1975), there are seven major sources of project conflict and team disagreements are:
Personalities.
Project costs.
Administrative policies and procedures.
Technical beliefs and performance trade-offs.
Manpower resources.
Project Priorities.
Schedules.

## Slide 17
In the organizational set up, there seems to be conflict among the managers, subordinates, team members and others also.
Sources of interpersonal conflict:
  Personal differences: Everyone is unique. Family background, culture, values and so many indicators vary from one person to another. So, conflict may arise. There exists individual difference where intelligence, ability, attitude, motivation vary from one person to others.
  Information deficiency: There seems to be indication of communication gap and also there seems to be indication of misinformation.
  Role incompatibility: This type of interpersonal conflict mainly draws from both intra-individual role conflict and inter-group conflict.

## Slide 18
  Environmental stress: This is mainly due to stressful environmental condition. Here downsizing, competition, uncertainty.
  Besides this there exists inter-group conflict in any organizational set up. The reasons are mainly as follows:
  Competition for resources
  Task interdependence
  Status struggle

## Slide 19
7.6 What Causes Team Conflict?

## Slide 20
Team conflict can be cause by various factors. Some of these factors include:
Poor communication or no communication;
Lack of problem solving skills or getting to “root cause”;
Lack of clarity in purpose, goals, objectives, team & individual roles;
Uncertainty/lack of resources and sources for help and support;
Poor time management;
Lack of leadership and management;
Team members bored, not challenged, not really interested;
Lack of skills and abilities in team members;
Personality conflicts;
Personal problems; and
High turnover rates .
What Causes Team Conflict?

## Slide 21
7.7 Conflicts Arise from Differing Needs

## Slide 22
Everyone needs to feel understood, and supported, but the ways in which these needs are met vary widely.
Differing needs for feeling comfortable and safe create some of the most severe challenges in our personal and professional relationships.
It is important to acknowledge that both parties’ needs to play important roles in the long-term success of team members relationships, a lack of understanding about differing needs can result in distance, arguments, and conflicts,
Build a trust, To feel secure.

## Slide 23
7.8 Symptoms of Team Conflict

## Slide 24
The typical symptoms of team conflict are the following:
Absenteeism
Complaining
Filing lawsuits
Finger pointing
Gossiping
Hiding information that should be shared
Symptoms of Team Conflict
Notes: .

## Slide 25
Not attending required meetings
Not completing work on-time or to quality goals
Not responding to requests for information
Not returning phone calls or e-mails
Passive/aggressive behavior
Physical violence
Verbal abuse
The typical symptoms of team conflict are the following (CONT.)

## Slide 26
7.9 Conflict-resolution Techniques / Approaches
Notes: .

## Slide 27
The Thomas-Kilmann conflict mode instrument

## Slide 28
The optimal solution, following a standard problem-solving process:
  Define the real/root problem
  Analyze the problem
  Identify solutions
  Choose a solution (this can be difficult)
  Implement a solution
  Review the solution, and confirm that it solved the problem and repeat if necessary
Often takes the longest – not appropriate if deadlines are tight.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 128.
1- Confronting / Problem Solving

## Slide 29
Each party makes concessions to the other, and a mutually-accepted conclusion is reached.
Works best with issues that can be divided.
Is often the quickest solution.
May result in a ‘lose-lose’ situation because everyone gets only a subset of what they want.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 128.
2- Compromising

## Slide 30
One or more parties choose to withdraw from or avoid the other to end or delay the conflict.
Useful when debate is trivial or emotions are high.
May be needed until an authority can intervene.
Often doesn’t directly solve the conflict.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 129.
3- Withdrawal / Avoidance
Notes: .

## Slide 31
One party concedes, giving the other the ‘win’.
Useful when the issue is clearly more important to one party or satisfying one party is important to the overall success of the project.
Can delay conflict, as the accommodating party may change their mind and the disagreement still is in place.
Potential for abuse of the situation is present.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 129.
4- Smoothing / Accommodating

## Slide 32
Parties work together to find a mutually-acceptable solution, often a previously-unconsidered third option.
Considered to be an optimal solution to most conflicts.
Takes longer than most techniques.
If parties don’t trust each other, collaborating is nearly impossible.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 129.
5- Collaborating

## Slide 33
Authority figure resolves the conflict/makes the decision, forcing all parties to end their conflict.
Effective when the conflict is petty, unimportant, or one party’s opinion is unethical.
Often used as a last-resort.
May not resolve the conflict, which can reappear at another time in the future.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 130.
6- Forcing
Notes: .

## Slide 34
7.10 Thomas-Kilmann Conflict Mode Instrument

## Slide 36
The Thomas-Kilmann conflict mode instrument was developed by K. W. Thomas and R. H. Kilmann (1974, 2000).
According to Thomas-Kilmann conflict mode instrument:
Competing/ Forcing is a win-lose resolution technique.
Collaborating is a win-win resolution technique.
Compromising is a lose-lose resolution technique.
Avoiding is a lose-lose resolution technique.
Accommodating is a lose-win resolution technique.

## Slide 37: Whatever conflict we have, there are only three types of conflict resolutions:
Win-Win: | To reach a solution acceptable to anyone
Lose-Lose: | Everyone gets something that does not accomplish the goals
Win-Lose: | Power struggle where one party wins
Types of Conflict Resolutions

## Slide 38: Comparing the conflict strategies from the one side and the conflict resolutions from the other side, we have the following two-dimensions table:

## Slide 39
7.11 Leaders’ Keys To Resolving Conflict

## Slide 40
Leaders must ensure they continuously communicate with their team as well as articulate a vision.
Leaders must act responsibly to be respected.
Leadership is not a popularity contest; it is a serious responsibility that primarily involves developing and guiding the full potential in people, teams and the organization at-large.
Leaders Effectively Can Manage Any Conflict
An important part in the process of developing potential is knowing how to see conflict and when to seize the opportunity within the conflict before healthy tension turns into overly disruptive matter.

## Slide 41
Act Responsibly.
A leader must act responsibly when handling conflict. If the leader is not responsible, respect for the leader may be affected.
Good self-control:
This is an important prerequisite in resolving conflicts. Though one may be highly tensed up and unwilling to listen to anybody other than having their own way during a conflict, .
Keys To Resolving Conflict by leaders:
Notes: .

## Slide 42
Patient listener:
Another good qualification is to be a patient listener and assess the problem realistically without getting emotional or biased.
To have a give and take attitude:
If you are really interested in resolving a conflict and having lasting peace, as happens a good conflict resolution strategies.
Notes: .

## Slide 43
Right Timing
Leaders who avoid conflict at all cost will find themselves regretting it later. Timing is everything when it comes to managing conflict, and the best time to take action is when there is hard evidence/proof that an employee has a track record of wrongdoing that is negatively impacting the performance of others.
Know Your Boundaries
Conflict can become something much more complicated and unmanageable if you don’t know the limitations and boundaries of your employees.
Notes: .

## Slide 44
Respect Differences
Rather than impose your influence, hierarchy or rank – respect the unique differences in people and learn to see things from differing points of view Conflict resolution is rarely black and white. In fact, there are more and more grey areas.
Confront the Tension
Leadership is often about doing the things that most other people don’t like doing. Conflict resolution is one of those things – but as leaders we must confront the tension head-on. Don’t wait, but rather activate your leadership to address the conflict before circumstances force your hand.

## Slide 45
Identify a goal.
The leader must be careful when addressing only one person’s point of view. The leader must gather information, develop their own self-awareness, and be ready for the unexpected.

## Slide 46
Make conflict resolution the priority rather than winning or “being right”
Maintaining and strengthening the relationship, rather than “winning” the argument, should always be your first priority.
Focus on the present, focus on what you can do in the here and how to solve the problem.

## Slide 47
7.12 Summary and Conclusions

## Slide 48
Conflict is a natural ingredient in every organization.
The ability to manage conflict is considered to be a core leadership competence and can help project teams to grow and advance.
The workplace can become a toxic environment when leaders allow conflict to fester rather than confront it head-on.
Based on research by Thamhain and Wilemon (1975), there are seven major sources of project conflict and team disagreements.
conflict-resolution techniques.
Leaders’ Keys To Resolving Conflict.
Summary and Conclusions

## Slide 49
Thank You