## Slide 1
PMG 202
Project Planning
Prepared by Dr. Maryam ZORGUI
Lecture 3
PART I :
Initiate & Plan a Project
The Project Charter

## Slide 2: In the previous lessons…
A Project:
A project is a series of tasks that need to be completed
to reach a specific outcome.
A project can also be defined as a set of inputs and outputs required to
achieve a particular goal.
Projects can range from simple to complex and can
be managed by one person or a hundred.

## Slide 3: In the previous lessons…
Project Life Cycle:
The project life cycle includes the steps required for project managers to successfully manage a project from start to finish. There are 5 phases to the project life cycle (also called the 5 process groups)—initiating, planning, executing, monitoring/controlling, and closing. Each of these project phases represents a group of interrelated processes that must take place.
Intiating Phase
Planning Phase
Executing
Monotoring and Controlling Phase
Closing Phase

## Slide 4: In the previous lessons…
The Project Planning?
Project planning is a crucial stage that comes right after initiation in project management phases. Through proper planning, you streamline the entire project into a series of steps and ensure the availability of all the resources on time.
Project constraints such as time, scope, and costs are discussed in the project planning process, and mitigation plans are developed after the identification of potential risks. By comparing the actual progress with the project plan, you can also monitor the performance of your team and take the necessary steps to improve it.

## Slide 5: In the previous lessons…
The 7 main areas (PMBOK)where
Project Planning is important
for successful projects

## Slide 6: Chapter objectives
Discover the Project Documents
Identify the Project Charter.
Learn the main differences between the Project Charter and the rest of the key Project Documents

## Slide 7: Syllabus .
I- The Project Documentation
III- The importance of a Project Charter
II- Project Charter
vs
The other Project Documents
IV- What is included in the Project Charter?
V-How to Develop a Project Charter?

## Slide 8: I- The Project Documentation
I-1- Definition
Project documentation is the process of recording the key project details and producing the documents that are required to implement it successfully. Simply put, it's an umbrella term which includes all the documents created over the course of the project.
Project documents come in many forms –
from project proposals and business cases,
to project plans nd project status reports.

## Slide 9: I- The Project Documentation
I-2- Examples of Project Documents
It's difficult to strictly define what should be documented over the course of a project, as it's strongly dependent on the kind of project you are managing.
A major project at a big enterprise usually requires a lot more paperwork than a small-scale initiative at an early-stage startup.
Here’s the minimum set of documents you need:

## Slide 10: I- The Project Documentation

## Slide 11: II- Project Charter vs The other Project Documents
I-1- A Project Charter
Throughout the project lifecycle, the project charter plays an essential role in keeping things on track
A project charter is also known as a project definition document is a formal and short document that clearly defines the objectives, scope, goals, stakeholders, and teams involved in the project.
According to the PMBOK Guide, the project charter is an official document that formally authorizes a project or a phase and documenting initial requirements that satisfy stakeholders’ needs and expectations.

## Slide 12: II- Project Charter vs The other Project Documents
The primary purpose of a project charter is authorizing the Project Manager (PM) to begin an approved project.
It is officially signifying that they and their team are allowed to utilize organizational resources such as people, technology, and finances to complete the project objectives.

## Slide 13: II- Project Charter vs The other Project Documents
A Project Charter officially begins a project or phase.
A Project Charter is a defining if an early framework of the goals, scope, and deliverables at a high level.
It clearly defines the commitment of the PM (Project Manager), senior management, and the rest of the organization, and acts as a formal agreement to deliver on that commitment while also offering clear details about where you’re heading and how you’re getting there.

## Slide 14: II- Project Charter vs The other Project Documents

## Slide 15: II- Project Charter vs The other Project Documents
I-2- Project Charter vs Project Plan
The project charter is a high-level initiation document that consists of only a few pages. It lists the project objectives, scope, vision, team, and their responsibilities and stakeholders.
A Project Plan, on the other hand, is a detailed document that describes how to accomplish the project objectives. It elucidates the project deliverables, action plan, the required resources, and milestones.
It’s created during the project planning phase and is a compilation of several other documents.

## Slide 16: II- Project Charter vs The other Project Documents
Project Plan is quite broader concept. A project plan expresses the objectives & requirements of the project in terms of:
Project Scope
Project Schedule
Resource Requirement
Project cost estimation
Project Quality and
Project Risk

## Slide 17: II- Project Charter vs The other Project Documents
I-3- Project Proposal vs Project Charter
The Project Proposal is a document that contains the details of the project that the organization wants to implement.
This document is presented to the donors for the purpose of reviewing it and deciding whether the donor will finance the proposal or not.
The way project proposals are written varies from one organization to another and from one donor to another.

## Slide 18: II- Project Charter vs The other Project Documents
Project Proposal and Project Charter are two different documents and their purposes are different as well.
Both Proposal and Charter are crucial project documents that outline very different concepts within a project.
However, many PMP aspirants mix up them because they sound quite similar.
Notes: PMP: The Project Management Professional

## Slide 19: II- Project Charter vs The other Project Documents

## Slide 20: II- Project Charter vs The other Project Documents
I-4- Project Scope vs Project Charter
Project Scope is the part of Project Planning that involves determining and documenting a list of specific project Goals, Deliverables, Tasks and Costs.
Project Scope is a detailed outline of all aspects of a project, including all related activities, resources, timelines, and deliverables, as well as the project’s boundaries.
A Project Scope also outlines key stakeholders, processes, assumptions, and constraints, as well as what the project is about, what is included, and what isn’t.
All of this essential information is documented in a scope statement.

## Slide 21: II- Project Charter vs The other Project Documents
During the project, this documentation helps the project team remain focused and on task.
The scope statement also provides the team with guidelines for making decisions about change requests during the project.
Note that a project's scope statement should not be confused with its charter; a
simply documents that the project exists.
WHAT MAKES UP A SCOPE: The scope definition of a software
project consists of the following key aspects

## Slide 22: II- Project Charter vs The other Project Documents
To determine project scope, you need to know the :
Project objectives
Deliverables
Process (tasks/method)
Timeline (or rough deadlines)
Budget

## Slide 23: II- Project Charter vs The other Project Documents
Essentially, the charter contains an overview of the project scope and the project scope statement breaks it down into more detail. The scope should be clear and concise.
There should be no ambiguity around what the outcome of the project will be.

## Slide 24: III- The importance of a Project Charter
A Project Charter is especially important when gaining and sustaining executive buy-in.
It allows executives to see the business value of a project, which is critical in saving it from scrutiny and risking having it delayed or even being scrapped.
This could be because some executives didn’t see or understand the business value in it from their perspective.

## Slide 25: III- The importance of a Project Charter
The Project Charter should act as an executive overview of your project so that any new executive or senior leader can refer to it, understand it, and evaluate it.
Consider the reasons that so many projects and initiatives fail. It isn’t necessarily due to bad ideas and poor planning or a lack of talent and resources.
Oftentimes, it simply comes down to never having proven the projects’ value to the executive team.

## Slide 26: IV-What is included in the Project Charter?
Project Charter typically includes but not limited to the following information related to the project:
Name, description, purpose Project objectives Expected benefits Deliverables Assigned project manager Assumptions and constraints | Major project stakeholders Expectations Acceptance criteria Major project milestones Estimated Budget Risks and issues Approval criteria

## Slide 27: IV-What is included in the Project Charter?

## Slide 28: V-How to Develop a Project Charter?
V-1- Steps needed to build a Project Charter
Typically, a Charter has four basic steps

## Slide 29: V-How to Develop a Project Charter?
Determine the Project Vision Explain why the project is needed. Determine the project scope, major deliverables, and the project vision.
2. Describe the Project Organization Describe the stakeholders involved in the project. Create an organizational chart and specify the reporting lines as well as describing roles and responsibilities.
4. List the Risks and Issues Identify risks, dangers, premises, constraints, and issues.
3. Plan the Approach to Implementation Plan the activity lists to be completed and include major phases, project milestones, and deliverables while creating an implementation plan.

## Slide 30: V-How to Develop a Project Charter?
This Charter can be extended to 8 steps:
Step 1 | Step 2
Identify the Project Vision Determine the project scope, major deliverables, and the objectives. Explain why the project is needed. Scope:. Objectives: Deliverables: | 2. Identify the Stakeholders and the Customers = Describe the Project Organization Describe the stakeholders involved in the project. Create an organizational chart and specify the reporting lines as well as describing roles and responsibilities.

## Slide 31: V-How to Develop a Project Charter?
Step 3 | Step 4
3. Create an Organizational Chart = Plan the Approach to Implementation Plan the activity lists to be completed and include major phases, project milestones, and deliverables while creating an implementation plan. | 4. Define Project Milestones = List the Risks and Issues Identify risks, dangers, premises, constraints, and issues.

## Slide 32: V-How to Develop a Project Charter?
Step 5 | Step 6
5. Create a Resource Plan List down all the resources that you need for the project; equipment, machines, people, materials, etc. This can help you when allocating your budget. | 6. Set the Budget for the Project List down the expenses your organization will have to bear in order to carry out the plan. As these expenses may change during the project, you can make rough estimations. Also, note down the person who will be responsible for authorizing the approval of the expenditure.

## Slide 33: V-How to Develop a Project Charter?
Step 7 | Step 8
7.List Down the Dependencies, Constraints, and Risks Dependencies: Identify and list down project dependencies, or the activities that will have an impact on the initiation or the completion of another task. Constraints: Figure out the factors that would hinder the progression of the project outcomes. For example, lack of resources or time. Risks: Risks could occur during any stage of the project lifecycle. It’s important that you identify these beforehand and have taken precautions. Here are some great risk management techniques that would come in handy here. | 8. Lay Out the Implementation Plan This is where you will put together an action plan, highlighting the key dates or milestones.

## Slide 34
V-2- Visualizing the Project Charter
Usually, a project charter spans for 5-6 pages. This is one of the major reasons why they get overlooked in the project management process. An easier way to write a project charter that everyone can quickly read and understand, with minimal effort is through visualization.
Project charters that incorporate graphic elements like the ones below help you bring together all project charter elements onto one page. They are easy-to-read and visually pleasing.
V-How to Develop a Project Charter?

## Slide 35
V-How to Develop a Project Charter?

## Slide 36: V-How to Develop a Project Charter?

## Slide 37: V-How to Develop a Project Charter?

## Slide 38: V-How to Develop a Project Charter?
Project name Name your project. Make sure this is descriptive enough that most people will understand what you’re working on. | Project objectives What deliverables and assets do you plan to achieve by the end of the project?
Project manager Who is the point of contact for this project? | Project scope What are the boundaries of your project deliverables? Which initiatives are not included in the project?
Last revision date Your project charter is a living document. Including the last revision date can be helpful for team members who are frequently checking back on the charter. | Project team and resources Who is working on this project? Which resources (e.g. people, tools, and budget) are available for this work.
Project purpose Why are you working on this project? | Stakeholders and approvers Who are the project stakeholders? Who needs to approve the project charter or any project deliverables?