## Slide 1
Lecture 1
Introduction
Prepared by Eng. Mosaab Hamed
MGM510
Risk Management

## Slide 2: Introduction to Risk Management

## Slide 3: Reference

## Slide 4: Approaches to defining Risk
The Oxford English Dictionary definition of risk is as follows:
‘a chance or possibility of danger, loss, injury or other adverse consequences’, and the definition of at risk is ‘exposed to danger’.
In this context, risk is used to signify negative consequences. However, taking a risk can also result in a positive outcome. A third possibility is that risk is related to uncertainty of outcome.

## Slide 5: Approaches to defining Risk
The Institute of Risk Management (IRM) defines risk as:
“ The combination of the probability of an event and its consequence.”
Consequences can range from positive to negative.

## Slide 6: Approaches to defining Risk

## Slide 7: Types of risks
Every risk has its own characteristics that require particular management or analysis.
Risks are divided into four categories:
  compliance (or mandatory) risks
  hazard (or pure) risks
  control (or uncertainty) risks
  opportunity (or speculative) risks

## Slide 8: Types of risks
In general terms, organizations will seek to minimize compliance risks, mitigate hazard risks, manage control risks and embrace opportunity risks.

## Slide 9: Types of risks
Control risks are frequently associated with Project Management.
Uncertainties can be associated with the benefits that the project produces, as well as uncertainty about the delivery of the project on time, within budget and to specification. The management of control risks will often be undertaken in order to ensure that the outcome from the business activities falls within the desired range. The purpose is to reduce the variance between anticipated outcomes and actual results.

## Slide 10: Types of risks
Opportunity risks: sometimes, organizations deliberately take risks, especially marketplace or commercial risks, in order to achieve a positive return.
The focus of opportunity risks will be towards investment.
Opportunity risks may not be visible or physically apparent, and they are often financial in nature. Although opportunity risks are taken with the intention of obtaining a positive outcome, this is not guaranteed.
Opportunity risks for small businesses include moving a business to a new location, acquiring new property, expanding a business and diversifying into new products

## Slide 11: Types of risks
Hazard risks are the most common risks associated with operational risk management, including occupational health and safety programs.

## Slide 12: Risk Description
In order to fully understand a risk, a detailed description is necessary so that a common understanding of the risk can be identified and ownership/responsibilities may be clearly understood.
The next example is intended to distinguish between these four types of risk:

## Slide 13: Risk Description

## Slide 14: Inherent level of risk
It is important to understand the uncontrolled level of all risks that have been identified. This is the level of the risk before any actions have been taken to change the likelihood or magnitude of the risk.
Identifying the inherent level of the risk makes it possible to identify the importance of the control measures in place.

## Slide 15: Inherent level of risk
There is considerable debate about whether to undertake risk assessment at inherent or current level, the purpose of any risk assessment remains the same. It is to identify what is believed to be the current level of the risk and identify the key controls that are in place to ensure that the current level is actually achieved.

## Slide 16: Inherent level of risk

## Slide 17: Risk classification System
Risks can be classified according to the nature of the attributes of the risk, such as timescale for impact, and the nature of the impact and/or likely magnitude of the risk. They can also be classified according to the timescale of impact after the event occurs. The source of the risk can also be used as the basis of classification. In this case, a risk may be classified according to its origin, such as fire, fraudulent, etc.

## Slide 18: Risk classification System
A further way of classifying risks is to consider the nature of the impact. Some risks can cause detriment to the finances of the organization, whereas others will have an impact on the activities or the infrastructure. Further, risks may have an impact on the reputation of the organization, or on its status and the way it is perceived in the marketplace.

## Slide 19: Risk classification System
An important consideration for organizations when deciding their risk classification system is to determine whether the risks will be classified according to the source of the risk, the component impacted or of the consequences of the risk materializing.
It is likely that each risk will need to be classified in several ways in order to clearly understand its potential impact.

## Slide 20: Risk likelihood and magnitude
Risk likelihood and magnitude are best demonstrated using a risk matrix.

## Slide 21: Risk likelihood and magnitude

## Slide 22: Risk likelihood and magnitude
However, the more important consideration for risk managers is not the magnitude of the event, but the impact of the event and the consequences that follow.
Because the impact (and the associated consequences) of an event is usually more important than its magnitude (or severity), every risk matrix used in the remainder of this course will plot impact against likelihood, rather than magnitude against likelihood.

## Slide 23: Risk likelihood and magnitude
As risks move towards the top right-hand corner of the risk matrix, they become more likely and have a greater impact. Therefore, the risk becomes more important and immediate and effective risk control measures need to be in place.