## Slide 1: Understanding Stakeholders Chapter 9
PMG101
Project communication
Everyone’s Smart University

## Slide 2
Lecture
Section 1
Section 2
Overview of the stakeholders
The Content of the Stakeholder Register
Prioritizing Stakeholders

## Slide 3
Overview of the stakeholders
Section one

## Slide 4
What is the definition of a project stakeholder?
“Individuals and organizations who are actively involved in the project, or whose interests may be positively or negatively affected as a result of project execution or successful project completion.”
As we’ve already seen in the project stakeholder definition above, a stakeholder is anyone with an interest or investment in your project. But when you actually start to map that out, you might be surprised by how long the list can be.
Overview of the stakeholders
Who are the stakeholders in a project?
That’s because investment in your project can take a number of different forms. It can be the company’s money, an executive’s sponsorship or a manager’s resources. It can also apply to the end user or customer, as their needs are a critical consideration when it comes to steering your project.

## Slide 5
Types of Stakeholders in project management
Overview of the stakeholders

## Slide 6
Top Management
Top management may include the president of the company, vice presidents, directors, division managers, the corporate operating committee, and others. These people direct the strategy and development of the organization.
Overview of the stakeholders
On the plus side, you are more likely to have top management support, which means it will be easier to recruit the best staff to carry out the project, and to acquire needed material and resources; also visibility can enhance a PM's professional standing in the company.
Types of Stakeholders in project management
On the minus side, failure can be quite dramatic and visible to all, and if the project is large and expensive (most are), the cost of failure will be more substantial than for a smaller less visible project.

## Slide 7
Develop in-depth plans and major milestones that must be approved by top management during the planning and design phases of the project.
Overview of the stakeholders
Ask top management associated with your project for their information reporting needs and frequency.
Some suggestions in dealing with top management are:
Develop a status reporting methodology to be distributed on a scheduled basis.
Keep them informed of project risks and potential impacts at all times.

## Slide 8
The Project Team
The project team is those people dedicated to the project or borrowed on a part-time basis. As project manager you need to provide leadership, direction, and above all, the support to team members as they go about accomplishing their tasks. Working closely with the team to solve problems can help you learn from the team and build rapport. Showing your support for the project team and for each member will help you get their support and cooperation.
Overview of the stakeholders
Types of Stakeholders in project management
Some difficulties in dealing with project team members include:
Because project team members are borrowed and they don't report to you, their priorities may be elsewhere.

## Slide 9
The Project Team
They may be juggling many projects as well as their full time job and have difficulty meeting any deadline.
Overview of the stakeholders
Types of Stakeholders in project management
Personality conflicts may arise. These may be caused by differences in social style or values or they may be the result of some bad experience when people worked together in the past.

## Slide 10
The Project Team
Managing project team members requires interpersonal skills. Here are some suggestions that can help:
Overview of the stakeholders
Types of Stakeholders in project management
Involve team members in project planning.
Arrange to meet privately and informally with each team member at several points in the project, perhaps for lunch or coffee.
Be available to hear team members‘ concerns at any time.
Encourage team members to pitch in and help others when needed.
Complete a project performance review for team members.

## Slide 11
Your Manager
Typically the boss decides what our assignment is and who can work with us on our projects. Keeping your manager informed will help ensure that you get the necessary resources to complete your project.
Overview of the stakeholders
Types of Stakeholders in project management
If things go wrong on a project, it is nice to have an understanding and supportive boss to go to bat for us if necessary. By supporting your manager, you will find your manager will support you more often.
Find out exactly how your performance will be measured.
When unclear about directions, ask for clarification.
Develop a reporting schedule that is acceptable to your boss and Communicate frequently.

## Slide 12
Peers
Peers are people on the project team or not, who are at the same level in the organization as you. These people will, in fact, also have a vested interest in the product. However, they will have neither the leadership responsibilities nor the accountability for the success or failure of the project that you have.
Overview of the stakeholders
Types of Stakeholders in project management
Your relationship with peers can be impeded by:
Inadequate control over peers.
Political maneuvering or sabotage.
Personality conflicts or technical conflicts.
Envy because your peer may have wanted to lead the project.
Conflicting instructions from your manager and your peer's manager.

## Slide 13
Peers
Overview of the stakeholders
Types of Stakeholders in project management
Peer support is essential. Because most of us serve our self-interest first, use some investigating, selling, influencing and politicking skills here. To ensure you have cooperation and support from your peers:
Get the support of your project sponsor or top management to empower you as the project manager with as much authority as possible. It's important that the sponsor makes it clear to the other team members that their cooperation on project activities is expected.
Confront your peer if you notice a behavior that seems dysfunctional, such as badmouthing the project.
Be explicit in asking for full support from your peers. Arrange for frequent review meetings.
Establish goals and standards of performance for all team members.

## Slide 14
Resource manager
Overview of the stakeholders
Types of Stakeholders in project management
Because project managers are in the position of borrowing resources, other managers control their resources. So their relationships with people are especially important. If their relationship is good, they may be able to consistently acquire the best staff and the best equipment for their projects. If relations aren't so good, they may find themselves not able to get good people or equipment needed on the project.

## Slide 15
Overview of the stakeholders
Types of Stakeholders in project management
Internal customers are individuals within the organization who have projects that meet the needs of internal demands.
The customer holds the power to accept or reject your work. Early in the relationship, the project manager will need to negotiate, clarify, and document project specifications and deliverables.
After the project begins, the project manager must stay tuned in to the customer's concerns and issues and keep the customer informed.
Internal Customer

## Slide 16
Overview of the stakeholders
Types of Stakeholders in project management
Common stumbling blocks when dealing with internal customers include:
Internal Customer
A lack of documentation for what is wanted.
A lack of knowledge of the customer's organization and operating characteristics.
Unrealistic deadlines, budgets, or specifications.
Hesitancy to sign off on the project or accept responsibility for decisions.
Changes in project scope.

## Slide 17
Overview of the stakeholders
Types of Stakeholders in project management
To meet the needs of the customer, client or owner, be sure to do the following:
Internal Customer
Learn the client organization's buzzwords, culture, and business.
Clarify all project requirements and specifications in a written agreement.
Specify a change procedure.
Establish the project manager as the focal point of communications in the project organization.

## Slide 18
Government
Overview of the stakeholders
Types of Stakeholders in project management
Project managers working in certain heavily regulated environment (e.g., pharmaceutical banking, military industries, etc.) will have to deal with government regulators and departments.
These can include all or some levels from city, through county, state, and federal, to international.
External customers are the customers when projects could be marketed to outside customers.
External Customer

## Slide 19
Overview of the stakeholders
Types of Stakeholders in project management
Contractors, subcontractors, and suppliers
There are times when organizations don't have the expertise in-house or available resources, and work is farmed out to contractors or subcontractors. This can be a construction management foreman, network consultant, electrician, carpenter, architect, and in general anyone who is not an employee. Managing contractors or suppliers requires many of the skills needed to manage full-time project team members.

## Slide 20
Overview of the stakeholders
Types of Stakeholders in project management
Contractors, subcontractors, and suppliers
Any number of problems can arise with contractors or subcontractors:
Quality of the work.
Cost overruns
Schedule slippage
Many projects depend on goods provided by outside suppliers. This is true for example of construction projects where lumber, nails, brick and mortar come from outside suppliers. If the supplied goods are delivered late or in short supply or of poor quality or if the price is greater than originally quoted, the project may suffer.
Depending on the project, managing relationships can consume more than half of the project manager's time. It is not purely intuitive; it involves a sophisticated skill set that includes managing conflicts, negotiating, and other interpersonal skills.

## Slide 21
Overview of the stakeholders
Examples of stakeholders in a project
The stakeholders in each particular project will vary depending on the type of project and industry, but here are a few examples of the types of stakeholders in project management you might need to consider:
Project manager
Team members
Managers
Resource managers
Executives
Senior management
Company owners
Investors
Sponsors
Financiers (the people)
Suppliers
Vendors
Consultants
Customers
End users

## Slide 22
Section one
Prioritizing Stakeholders

## Slide 23
The importance of Prioritizing stakeholders
Ensures that the project plans are a reflection of the real needs and priorities
Prioritizing Stakeholders
Develops an environment of trusts by allowing the voices of the stakeholders be heard and their issues be known
Makes the project accountable to the stakeholders
Enables the voices of the stakeholders to be heard and by doing that the level of trust in the relationships increases.

## Slide 24
The importance of Prioritizing stakeholders
Promotes transparency in the actions of the project and ensures that the project is held accountable for its actions.
Prioritizing Stakeholders
Increases ownership by stakeholders who feel the project is taking in account their views and motivates them to sponsor the project, which ultimately leads to sustainability.
Is a key strategy to win support to the project, to gain commitment to the project, and ultimately to increase the chances for sustainability after the project has been completed.

## Slide 25
Now that we’ve gained a solid understanding of the prioritization of tasks and risks, we can now address stakeholders: how to find them, what effects they can have on the project, and how they’re affected by the project.
When it comes to finding stakeholders, the following guidelines are important to remember:
• Finding stakeholders is a team effort: Like risk identification, a more complete list requires everyone’s participation. Brainstorming can be an effective tool here.
Prioritizing Stakeholders
• Start early and revisit often: The team should use early project activities such as feasibility studies and requirements gathering to search for stakeholders. As the project progresses, stakeholder identification should be revisited often.

## Slide 26
Now that we’ve gained a solid understanding of the prioritization of tasks and risks, we can now address stakeholders: how to find them, what effects they can have on the project, and how they’re affected by the project.
When it comes to finding stakeholders, the following guidelines are important to remember:
• Stakeholders can be groups: One common mistake is to try and identify every individual stakeholder by name. If groups of people have a similar relationship to the project, identify and manage them as a group until circumstances require a change.
Prioritizing Stakeholders
• Keep a record of stakeholders: A typical format for this is the stakeholder register.

## Slide 27
Section Two
The Content of the Stakeholder Register

## Slide 28
Term definition
The stakeholder register is simply a table containing information about a project’s stakeholders. The following is an example of what a basic wedding stakeholder register may look like:
The Content of the Stakeholder Register

## Slide 29
The Content of the Stakeholder Register
You can find the following information on a stakeholder register:
Names
Titles
Roles
Interests
Power
Requirements
Expectations
Type of influence

## Slide 30
The Stakeholder Register
You can divide the stakeholder register information into four categories:
The Content of the Stakeholder Register
Stakeholder Identification
Stakeholder Assessment
Stakeholder Classification
Stakeholder Communication

## Slide 31
In this section, you will note the following:
The Content of the Stakeholder Register
Stakeholder Identification
Name
Title
Contact information
Role in the project/organization
This is an important section. There are many stakeholders and you may not interact with them all frequently. A few may be unknown to your team members and this information will be useful if you need to contact these stakeholders.

## Slide 32
Here you will record your assessment of each stakeholder, such as:
The Content of the Stakeholder Register
Their requirements
Their communication needs
Their communication frequency
Their expectations
Their influence on the project
Their interest and power
Project management is about stakeholder satisfaction and understanding your stakeholders’ requirements, expectations, communication needs and their influence on the project. It will help you complete the project with minimal obstruction.
Stakeholder Assessment

## Slide 33
Generally, stakeholders will fall into one of four classifications:
The Content of the Stakeholder Register
• Manage closely: These stakeholders are the most important. They need to be fully engaged and will require the greatest efforts on your part.
Stakeholder Classification
• Keep satisfied: Also high in importance, these stakeholders need to be engaged because of the dramatic effect that they can have on the project.
• Keep informed: These stakeholders care about the project’s outcome but do not represent as much risk to the project.
• Monitor: Although they currently represent little risk, it’s important to monitor these stakeholders in case their role, interest, or risk level changes.

## Slide 34
Generally, stakeholders will fall into one of four classifications:
The Content of the Stakeholder Register
Stakeholder Classification

## Slide 35
It facilitates tracking the stakeholder’s progress throughout the project. Often stakeholders must be moved from the Unaware and Resistant columns to the Neutral or Supportive column during the course of the project. When this is the case, they require significant planning and resources, and I might add, solid execution of the plan.
The Content of the Stakeholder Register
Stakeholder Engagement Assessment Matrix

## Slide 36
The Content of the Stakeholder Register
Stakeholder Engagement Assessment Matrix
Every Stakeholder falls into one of the following five categories based on level of support for the project:
Unaware They are not aware of the project and its potential impacts on them.
Resistant They are aware of the project but not in support of it.
Neutral They are aware of the project but have no opinion regarding their support for it.
Supportive They are supportive of the project and wish it to succeed.
Leading They are actively engaged in project success and willing to lend assistance to help it succeed.

## Slide 37
The Content of the Stakeholder Register
Stakeholder Engagement Assessment Matrix
Every Stakeholder falls into one of the following five categories based on level of support for the project:
Within the Plan Stakeholder Management process, classifies each stakeholder into their current status (C), and their desired status (D).
This facilitates tracking of stakeholder buy-in activities. If a stakeholder, for example, is currently in the “unaware” category but needs to move into the “supportive” category, this process can be actively tracked until the “C” and the “D” are in the same column.
Often, stakeholders start out in the “unaware” or “resistant” categories but must be moved into the “neutral” or “supportive” categories. These are difficult situations that require active management to change a stakeholder’s mind.

## Slide 38
The Content of the Stakeholder Register
Stakeholder Communication
Every stakeholder project has unique communication needs and requirements, hence they require their own unique communication strategy. This strategy should be detailed in the communications plan, but include the following details:
Sender and Receiver
Content
Method of delivery
Frequency
Timing
Reason for communication

## Slide 39
The Content of the Stakeholder Register
Stakeholder Communication
Reason for Communication
Every communication addresses an underlying need. Expressing that need within the plan often addresses the core issues that can guide future decision making and ensure the communications plan is effective in carrying out its purpose.
Frequency and Timing
Frequency and timing of stakeholder communication has tripped up many projects that have otherwise done everything right.
For example, telling a stakeholder that you wish to annex some of their land might get a favorable response when performed six months prior to the transaction, but if the communication is performed one week before the transaction the stakeholder will be offended and the project will be jeopardized. To put it another way, poorly timed communications not only lose their value, they can become negative in value (create their own problems).

## Slide 40
The Content of the Stakeholder Register
Stakeholder Communication
Resources
Many communication channels, like web portals, open houses, newsletters and the like require resources and a budget. Commensurate upon the size of the project, these resources are defined in the communications plan. They include:
People: The manpower required to produce the communications
Materials: Items which are used up in the production, such as paper
Tools and Equipment: Items which are required to produce the communications and returned in the same condition, such as a printer
Facilities: The buildings which must be leased, purchased, or rented to house the people and equipment to produce the communications.

## Slide 41
The Content of the Stakeholder Register
Stakeholder Communication
Confidential Information
Not all projects have confidential information, but I would suggest that there are very few projects that don’t have to deal with some form of information control, like trade secrets, employee salaries, information protected under Freedom of Information and Privacy legislation, and the project budget itself. In the construction industry, the information underlying every project budget is a corporate secret that is rigorously protected from competitors.

## Slide 42
The Content of the Stakeholder Register
Stakeholder Communication
Constraints
It may seem trivial and unlikely to affect you, but many project communications have legislative constraints that impact them. For example:
Investor communications should not contain sensitive insider information.
Project team communications are governed by a host of union, safety, and labor legislation.

## Slide 43
The Content of the Stakeholder Register
Stakeholder Communication
Escalation Process
Some projects don’t have a lot of bad news to give to stakeholders, but this is not the norm.
For this reason, an escalation process can be established in the communication plan prior to any conflicts taking place.

## Slide 44
The Content of the Stakeholder Register
Stakeholder Communication
Types of Communication
They must be communicated with on their own terms and given personal attention. Each stakeholder should have a detailed plan that includes the following types of stakeholder communication:
Phone conversations
Team meetings
Presentations
Notice boards
Newsletters, magazines or e-magazines
Letters to staff
Press releases
Annual or progress reports

## Slide 45
The Content of the Stakeholder Register
Stakeholder Communication
Types of Communication
They must be communicated with on their own terms and given personal attention. Each stakeholder should have a detailed plan that includes the following types of stakeholder communication:
Emails and intranets
Web portals
Focus groups
Consultation meetings
Face to face, formal or informal meetings with stakeholders
Social media

## Slide 46
Thank You