## Slide 1: Project Quality Management Prepared by Dr.Mahmoud Ibrahim
PMG354
Orientation Lecture

## Slide 2: Welcome on professional quality board
Personal achievements
PhD, holder Certified project Manager
Certified quality lead auditor Certified lean six sigma
PMP instructor since 2009 MBA instructor
Branding quality developer Strategic Quality system consultant HOD
Hi,
This is Dr. Mahmoud

## Slide 3: Lecture outline
1st section contents : Personal introduction Course orientation
(Course description -Course objectives-learning outcomes-students Assessment )
(HPQMS ) on
3rd section contents :
The impact of TPQM and the Holistic Project Quality Management system
having the Product-Fit Solution (PFS).
2nd section contents :
Project Quality Management and project success

## Slide 4: Course Description
In this course ,students are introduced to the most updated PQM frame through the following syllabus :

## Slide 5
Lecture NO. | Lectures Titles
orientation lec. | Project Management quality plan and the Holistic Project Quality Management System . HPMOS introduction
Lec 1 | the HPMQS principles and its impact on the PM life cycle
Lec 2 | HPMQS role the preparation stage on the PM
Lec 3 | HPMQS role the product-fit planning stage on the PM
Lec 4 | HPMQS role the initiating project-fit stage on the PM
Lec 5 | HPMQS role the Deliverable-fit Planning stage on the PM
Lec 6 | HPMQS role the Deliverable-fit execution and M&R stages on the PM
Lec 7 | HPMQS role the Deliverable-fit closing stage on the PM
Lec 8 | HPMQS role the Deliverable-fit Testing -Accepted and Hand-over (TAH) stage on the PM
Lec 9 | HPMQS role the Post - Implementation Review(PIR) stage on the PM
Lec 10 | the Cost of the quality and PMQ tools
Course Syllabus

## Slide 6: Learning Objectives
ell-defined the most update PQM Framework which is called (HPMQS) for the
quality process and producing the resultant deliverables requirements and expectations
Wwhich must be clearly stated and defined and continually managed and assessed to
ensure that these requirements and expectations are fully realized and the product fit solution is delivered effectively and the achieve the highly level of superior success for the org.

## Slide 7: Learning Outcomes
At the end of this course, each student will have the applicable knowledge the Framework of the Holistic Project management quality system and its modern life cycle that addresses the stakeholders needs and business excellency through full understanding the following elements
Management Objectives - what are you trying to accomplish through quality management? PMQ Specifications - how is quality to be defined for your projects life cycle ?
Quality Consensus - how will these quality definitions be applied, approved and accepted? Quality Control - how will quality be managed and measured as the project proceeds?
Quality Defect Correction - how will quality defects be analyzed, mitigated and removed?

## Slide 8: Discusion Session
Student Assessment
Weekly
Once a week on line

## Slide 9
The business and the org. success
9

## Slide 10: The sustainable level of business excellency
Being an industry leader all over the world and sustain its success within a very tough dynamic business environment by developing and strengthening the management systems processes of an organization to improve performance and create value for stakeholders.

## Slide 11: 1- full understating the Business pain points
business excellency pitfalls as follows :
solving planned potential ,unplanned operational problems
known and hidden opportunities 3 -known and hidden threats
customers requirements
meeting endless , unlimited
completion requirements And so on ….

## Slide 12: 2- Developing the business case
To figure out the most effective the
Product -Fit Solution
requirements
to achieve the business excellence
PTS : It describes the most effective solution that leads to sustainable organizational excellence.

## Slide 13: 3-Setting the PFS success criteria
1- covering the BPP roolty
3- adding sustainable values
The most success criteria of the PFS:
2-
achieving continues improvem ent

## Slide 14: 4-selecting the most effective PFS mythologies
Some of the critical factors of determining the best mythology of implementing PFS like the required control level , the business impact with and without the BFS ,risk level and the budget , the availability of resources and capability of producing the PFS
3-outsourcing (service provider )
1- the current operational processes
2- initiating a project

## Slide 15: 5- Developing The project - Fit solution (PFS)
By selecting the valid methodology as initiating a project which will deliver the right deliverables and fulfill the Success criteria of the PFS

## Slide 16
Project Quality Management
and project
success
16

## Slide 17: Project quality management
Project quality management includes all the processes, procedures and Tasks that are used to figure out the ‘quality activities’ and achieve the validation of the deliverables of a project.
Project Quality Management ensures that quality is managed and maintained throughout a project.
So all the project that conducting PQM should be succeeded and the stakeholder are happy ….
Quality is
delivering customer satisfaction by doing things right from first time

## Slide 18: why the project is failed ( the orange zone problem )
the sad part of this story is that we are NOT getting better!
2013 - 31% of projects successful
2014 - 28% of projects successful
2015 - 29% of projects successful

## Slide 19: Top 10 Reasons Projects Fail
The poor project quality will lead to :
Scope creep. ...
Unrealistic expectations. ...
Limited resources. ...
Poor communication. ...
Scheduling delays. ...
Lack of transparency.
A lack of clear goals and objectives,
poor communication and collaboration among team members, and
a lack of focus on risk management and quality control often lead to poor project performance
Less caring on customer satisfaction

## Slide 20: Efficient project : when The PQM is working out of
box based on the Big Q
inEfficient project : when The PQMis focusing deeply
inside box based on the little Q
Deeply monitoring and controlling to fulfill the PMP
Producing the required deliverables in the PC and…
Trade-offs between the project scope, time ,cost and quality
Big full stops

## Slide 21
Effective PQM :
is consistent and focused on achieving
the strategic and commercial business objectives of a project
(Task-oriented ).
Ineffective PQM :
not proactive and do not anticipate problems to manage risks.
Inability to manage time properly( documentation oriented

## Slide 22: The Relationship between the PM and PFS)
2nd.accepted PQM but
Failed PFS
3rd. unaccepted PQM but
Limited PFS
1st.unaccepted PQM but
Failed PFS
4th - Apple to Apple
Project Quality management (PQM)
Unaccepted
Accepted
Failed
Success
Ineﬀec3veness Eﬀec3veness
The Product -fit solution (PFS)
source: designed and developed by Dr.Mahmoud Ibrahim @2021
Ineﬃciency
Eﬃciency

## Slide 23
Project Quality Management
and project
success
23

## Slide 24: the golden rules of the new approach
the project golden rule #1
The more planning time, the less execution time
the quality Golden rule # 2
The more details, the more success
the new approach =#1 +#2
HPMQS =The more planning time with more details , the execution time with less failure
Lec.
00
23

## Slide 25: Section three:
HPMQS
23

## Slide 26
producing the
continuous improvement objectives by effective product-fit solutions that :
.satisfying the customer Pain-points
adding a value to the business and
.maximizing the succession rate of the projects in the future.
What is HPMQS …..
IT is a project quality system ensuring the project management efficiently is complying with company

## Slide 27: 1-validated Business Pain points
3—Validated product-Fit planning
2—preparation Business -fit solutions
Deliverables -Fit producing Processes
8.Resultant deliverables
7.producing deliverables
6-Executing deliverables
5-Planning deliverables
9. Accepted test and Hand over the Validated Deliverables-fit
10.Post -implemented Review (PIR) the Business-Fit solution
Monitoring&Controlling (IV&V)
source: designed and developed by Dr.Mahmoud Ibrahim @2021
4-Initiating
project-fit
4-HPMQS
life cycle

## Slide 28
28
finally
The TPQM and HPMQS

## Slide 29: The integration differences between TPMQ and HPMQS
29
 | TPQM during PLC | HPQMS
Mission | : project planning by setting measurable objectives, identifying deliverables ,scheduling and planning tasks | PFS planning
Input | Is conducting through 5 stages of PLC | Is conducting through 10 stages
Processing | 1 integration QP -with 1 project quality level | 5 integrated QPs - within 6 quality levels
Output | -1 transformation from PC to produced deliverables -validation and verification activities and techniques are limited | -Achieving 11 Transformation actions -validation and verification activities and techniques are effective
Outcome (completion ) | Ineffective BFS | Effective BTS
More details More planing Smart execution High success

## Slide 30: Thank You
30

## Slide 31: Glossary
31
BE | Business excellency
BPP | Business Pain-Point(s)
PFS | Business -Fit Solution(S)
PLC | Project life cycle
QP | Quality plan
TPQM | Traditional project quality management
HPQMS | Holistic Project Quality Management