## Slide 1
Project Risk &Supply Chain Risk
Prepared by Dr. Dalia Hosni
Lecture 1
PMG 663
Project Risk &Supply Chain Risk

## Slide 2
Project Risk &Supply Chain Risk
Introduction
To understand risk management definition
To understand Risk identification and assessment − techniques and tools & Development and justification of risk-driven management decisions.
To understand supply chain risk management, vulnerability and develop risk response strategies
Developing an understanding of basic principles of Risk management processes, procedures & Risk analysis techniques.
To understand how implementation of supply chain risk management strategies can be effective by industry based real world case studies and scenarios illustrating macro and micro-level risks, and approaches to their management.

## Slide 3
Project Risk &Supply Chain Risk
Introduction
To understand the concept of risk, uncertainty & risk parameters in the context of commercial
management.
To develop a capacity to critically review the principles and applications of risk and vulnerability management in the context of commercial environments
Analyze risk assessment and mitigation strategies in specific situations
Describe supply chain risk management strategies to implement and monitor appropriate management techniques relevant to specific situations

## Slide 4
Project Risk &Supply Chain Risk
Introduction
What Is a Project?
What Is a Risk?
Types of Project Risk
Supply chain management
Risk in Supply chain
Supply Chain Risk Management (SCRM)

## Slide 5
Project Risk &Supply Chain Risk
Introduction
Section Topics:
Plan Risk Management
Identify Risks
Perform Qualitative Risk Analysis
Perform Quantitative Risk Analysis
Plan Risk Responses
Monitor and Control Risks

## Slide 6
Project Risk Management
Initiating
Executing
Monitoring
&
Controlling
Planning
Closing
Plan Risk Management
Identify Risks
Perform Qualitative Risk Analysis
Perform Quantitative Risk Analysis
Plan Risk Responses
Monitor and
Control Risks
إعداد
تخطيط
التنفيذ
المراقبة والمتابعة
الإغلاق
Introduction

## Slide 7
Supply chain management
Introduction
- A supply chain consists of
- aims to Match Supply and Demand, profitably for products and services
SUPPLY SIDE
DEMAND SIDE
The right
Product
Higher
Profits
The right
Time
The right
Customer
The right
Quantity
The right
Store
The right
Price
=
+
+
+
+
+
- achieves
Supplier
Manufacturer
Distributor
Retailer
Customer
Upstream
Downstream

## Slide 8
Supply chain management
Introduction
A supply chain consists of all activities associated with the flow and transformation of goods from raw materials to end users

## Slide 9
Supply Chain Risk Management (SCRM)
Introduction
_ the risk in the end-to-end supply chain

## Slide 10
Global Supply-Chain Issues
Introduction
PRODUCTION
DISPERSION
PRODUCT
LINE DIVERSITY
MARKET
CONCENTRATION
Techno-
logy / dev-
elopment
Parts /
Components
Inbound
supply
Assembly
Physical
distribution
Marketing
/retailing
Custo-
mer
Shorter product life cycles
Product / model proliferation
Global sourcing
Focused factories
Concentrated demand
Price erosion

## Slide 11
عزيزى الطالب سوف يتم رفع اختبار قصير في اليوم الأول للدراسه 21مايو للتدريب علي طريقة وأسلوب الإختبارات
هاام
Introduction
Short Exam

## Slide 12
Introduction