## Slide 1
Project Business Analysis
Lecture 8
PMG 461 – MGM 461
Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Prepared by
Documenting Requirements

## Slide 2: In Previous Lectures
8 – 2
Business Analysts elicit requirements from stakeholders using various qualitative and quantitative techniques.
Plan for business analysis plan and work plan before starting the analysis
Business Analyst Models requirement using a mix of the various modelling techniques
Requirements are engineered through elicitation, analysis, documentation, validation, and requirements management.
Contribute to identifying and engaging stakeholders.

## Slide 3
What we will cover
Lecture
08
Business Requirements Document
Content of Requirements Document
Writing, Categorizing and Prioritizing Requirements
Peer Review and Version Control for Requirements Document
8 – 3

## Slide 4
Requirements Document Overview
Lecture
08
8 – 4

## Slide 5
Lecture
08
8 – 5
Requirements Documentation is done throughout the Requirements Engineering Process.
Requirement Elicitation
Requirements validation
Requirements Analysis
Requirements Documentation
Requirements Management

## Slide 6
Requirements Documentation
Lecture
08
8 – 6
Requirements documentation encompasses the detailed articulation of how individual requirements align with the overarching business objectives of the project.
These requirements initially commence at a high-level, evolving into more detailed specifications as greater insight into project requirements is acquired.

## Slide 7
Purpose of Requirements Document
Lecture
08
8 – 7
Defines solution for business opportunity or problem in sufficient details.
Basis for validating stakeholder needs
Input to Project Scope Definition
Main input to technical teams (design, development, and quality)
Basis for traceability, audit and verification

## Slide 8
Key Attributes
Lecture
08
8 – 8
Unambiguous
  Requirements should be clearly defined, ensuring measurability and testability, thereby mitigating ambiguity in interpretation.
Traceability
  Each requirement should be traceable throughout the project lifecycle, enabling seamless tracking of its implementation and verification.

## Slide 9
Key Attributes
Lecture
08
8 – 9
Completeness
  Include all necessary requirements, leaving no critical aspects unaddressed, ensuring comprehensive coverage of project needs.
Consistency and Stakeholder Acceptance
  Exhibit internal coherence while also aligning with the expectations and preferences of key stakeholders. Consensus and buy-in from stakeholders are imperative for project success.

## Slide 10
How is Requirements Document used?
Lecture
08
8 – 10
Requirements Document
Define Scope
Scope Statement
Create WBS
WBS
Conduct Procurement
Contracts
Process
Output

## Slide 11
Contents of Requirements Document
Lecture
08
8 – 11

## Slide 12
Variation in Documentation Formats
Lecture
08
8 – 12
Requirements documentation formats span from simple listings, organized by stakeholder and priority, to elaborate structures including:
  Executive summaries for high-level overviews.
  Detailed descriptions offering in-depth insights into each requirement.
  Supplementary attachments providing additional context or supporting documentation.

## Slide 13
Variation in Documentation Formats
Lecture
08
8 – 13
Requirements documentation should include “To Be” Solution, and may include “As Is” situation.
This diversity caters to varied project needs and accommodates stakeholders' preferences.
Such versatility enhances communication and aids in comprehensive understanding of project requirements across all involved parties.

## Slide 14
Sample Requirements Document in Agile Projects (Product Backlog)
Lecture
08
8 – 14
A prioritized list of all the work that needs to be done to complete the project.
Id | Backlog Item | Assigned to Sprint | Status | Size (In Story Points)
1 | Design |  | Open | 
2 | Coding |  | Open | 
3 | Add |  | Open | 
4 | Subtract |  | Open | 
5 | Multiply |  | Open | 
6 | Divide |  | Open | 
7 | Sin |  | Open | 
8 | Cos |  | Open | 
9 | Tan |  | Open | 
10 | Sec |  | Open | 
Id | Backlog Item | Assigned to Sprint | Status | Size (In Story Points)
11 | Csc |  | Open | 
12 | Cot |  | Open | 
13 | Polynomial |  | Open | 
14 | Rational |  | Open | 
15 | Exponential |  | Open | 
16 | Logarithmic |  | Open | 
17 | Radical |  | Open | 
18 | Mean |  | Open | 
19 | Median |  | Open | 
20 | Mode |  | Open | 
Id | Backlog Item | Assigned to Sprint | Status | Size (In Story Points)
21 | Std. Deviation |  | Open | 
22 | Variance |  | Open | 
23 | Count |  | Open | 
24 |  |  |  | 
25 |  |  |  | 
26 |  |  |  | 
27 |  |  |  | 
28 |  |  |  | 
29 |  |  |  | 
40 |  |  |  | 
 |  |  | Total | 

## Slide 15
Components of Requirements Document (1 / 2)
Lecture
08
8 – 15
Introduction and Background
A description of the business situation and drivers for the project.
Solution
"To Be" process models to set the vision for new processes
"As Is" processes (if needed)
Function Models
Diagrams showing functionality
Examples:
Context Diagrams
clarify project objectives and scope of the work
ensure stakeholders are aware of the business context of the requirements
Use Case Diagrams

## Slide 16
Components of Requirements Document (2 / 2)
Lecture
08
8 – 16
Data Models
Provide higher level of details
Examples:
Requirements Catalogue
documenting each individual requirement
Examples:
Requirements Catalogue
Entity Relationship Diagrams
important for tracing and verification
Glossary:
Provides clear definitions so that requirements can be easily read, understood, and agreed.
Clarifies terminology used.

## Slide 17
Sample Requirements Document Table of Content
Lecture
08
8 – 17

## Slide 18
Sample Requirements Document Table of Content
Lecture
08
8 – 18

## Slide 19
Business Requirement Document (BRD) vs. Business Requirements Specifications (BRS)
Lecture
08
8 – 19
Aspect | Business Requirements Document (BRD) | Business Requirements Specifications (BRS)
Definition | Outlines high-level business objectives, goals, and needs. | Translates high-level business needs into specific requirements.
Scope | Provides a broad overview of the business problem or opportunity. | Delves deeper into the specific functional requirements.
Audience | Stakeholders, executives, project sponsors. | Technical team (developers, designers, testers).
Content | Business objectives, current state analysis, desired future state, stakeholders, constraints, risks, assumptions. | Detailed functional requirements, user stories, use cases, acceptance criteria, data requirements.
Level of Detail | Focuses on 'what' rather than 'how'. | Provides granular view of 'how' the system should behave.

## Slide 20
Writing, Categorizing and Prioritizing Requirements
Lecture
08
8 – 20

## Slide 21
SMART Requirements
Lecture
08
8 – 21
Review and ensure ALL Defined requirements are SMART.
Example: Business Requirement for Operations: Reduce Order Processing time in operations from 2 hours to 30 min. by Dec. 2024

## Slide 22
Writing Requirements
Lecture
08
8 – 22
Information should be transcribed into high-quality, well-formatted requirements to maximize their value to stakeholders and the project team.
Well-written requirements contribute to clarity, conciseness, and reduced conflict and confusion regarding project deliverables.
The structure and guidelines for documenting requirements depend on the selected project lifecycle.

## Slide 23
Writing Requirements
Lecture
08
8 – 23
Requirements are typically documented in text format for developing business requirements documentation or solution requirements documents.
For projects following Agile lifecycle, requirements are often written in the format of user stories.
Regardless of the format, requirements can extend beyond text to include visual representations.

## Slide 24
Requirements Format
Lecture
08
8 – 24
Condition
Subject
Imperative
Active Verb
Object
Business rule (optional)
Output (optional)
When the user clicks check button (condition), the system (subject) will (imperative) display (active verb) the inventory balance (object) allowing the user to buy the item (outcome).

## Slide 25
Requirements Format Example
Lecture
08
8 – 25
When the structure is finished (condition), the workers (subject) will (imperative) move (active verb) the bricks beside the building (object) allowing Building of walls (outcome).

## Slide 26
Unambiguous Requirements
Lecture
08
8 – 26
Clear and measurable
Avoids misunderstandings
Ambiguous | Unambiguous
the system will check the address field to be only alphanumeric and containing valid postal code. | 1.2.1 The system shall validate that: 1.2.1.1. Address field is alphanumeric 1.2.1.2 Postal code is entered 1.2.1.3 Postal code is valid
If store code entered does not match store codes on file, the system will display error message | 1.4.1 when store code entered, system will validate against store codes on file, and : - if store code matches, will move to next step, - If store code does not match, display “invalid store code”

## Slide 27
Consistent Requirements
Lecture
08
8 – 27
No contradiction or redundancy.
Consistent language throughout the document
Inconsistent | Consistent
12.1.1 the Application will 17.2.3 the system should 19.1.4 the IT application will | 12.1.1 the IT Application System should 17.2.3 the IT Application System should 19.1.4 the IT Application System application should

## Slide 28
Complete and Measurable Requirements
Lecture
08
8 – 28
More Information to make it more complete.
Being Specific and quantify information
Incomplete | Complete
The session should be terminated after some idle time. | The session should be terminated after 3 min. of idle time
The new production line capacity will be sufficient for 3 years. | The new production line capacity will be 500,000 tons which is sufficient for 3 years.

## Slide 29
Requirements Categorization
Lecture
08
8 – 29
Business Requirements
Stakeholder Requirements
Solution Requirements
Transition Requirements
Product Requirements
Functional Requirements
Non-Functional Requirements

## Slide 30
Business Requirements
Lecture
08
8 – 30
Business Goals, objectives
Constraints: budget, timescale, resources
Policies
Legal
Branding
Cultural
Language
Business Continuity
Examples:
All Documentation in Arabic (Language)
Need for Back up Site and installation (Business Continuity)
Design must be approved by risk department (Policies)

## Slide 31
Stakeholder Requirements
Lecture
08
8 – 31
Needs of a stakeholder or a group of stakeholders
Sometimes to align with certain practice or standard followed by the stakeholder.
Examples:
Report requested by a certain department
Testing scenarios requested by a manager
Certain days to work on the project for a department

## Slide 32
Solution-Functional Requirements
Lecture
08
8 – 32
Describe features and behaviors of the solution product.
Examples:
Features
Procedures and Processes
Fields and screens
Interfaces

## Slide 33
Solution-Non-Functional Requirements
Lecture
08
8 – 33
Describe environmental conditions or qualities required by the solution product.
Examples:
Availability
Performance
Security Requirements
Access
Backup and Recovery
Maintenance

## Slide 34
Transition Requirements
Lecture
08
8 – 34
Describe temporary capabilities to move from current state to future state.
Examples:
Training of IT personnel
Data Conversion
Dates and times to transition

## Slide 35
Requirements Prioritization Schema (MoSCoW)
Lecture
08
8 – 35
Defines how requirements will be prioritized.
Defined in Business Analysis Plan
Establishes prioritization rules
Done in workshops through:
  Voting
  Delphi Technique
Must Have (Mo)
Should HAVE (S)
Could Have (C)
Won’t Have (W)

## Slide 36
Peer Review and Version Control for Requirements Document
Lecture
08
8 – 36

## Slide 37
Peer-Review
Lecture
08
8 – 37
A structured evaluation process, where peers within the project team assess completeness, clarity, consistency, and correctness.
The aim is to identify errors, ambiguities, and discrepancies.
Ensures alignment with project objectives and stakeholder needs.
Leverages diverse perspectives and expertise within the team.
Facilitates constructive feedback and refinement before finalization.
Requirements Document
Peer Review
Present to Stakeholders for Validation and Approval

## Slide 38
Version Control
Lecture
08
8 – 38
Version control ensures systematic management of changes in requirements documentation.
Vital for maintaining document integrity, consistency, and tracking revisions.

## Slide 39
Importance of Version Control
Lecture
08
8 – 39
Facilitates collaboration
  Enables multiple team members to work on the document simultaneously.
Ensures traceability
  Tracks changes, allowing easy identification of who made specific edits and when.
Mitigates risks
  Helps prevent errors, conflicts, and loss of critical information.

## Slide 40
Best Practices for Version Control
Lecture
08
8 – 40
Utilize dedicated version control software/tools.
1
Establish clear naming conventions for document versions.
2
Implement a review and approval process for changes.
3
Regularly back up documents to prevent data loss.
4

## Slide 41
Key Points
Lecture
08
8 – 41
Requirements should be unambiguous, clear, consistent, and complete.
Requirements document as used to define Scope, WBS, and in contracts
Various formats for Requirements Document depending on project lifecycle and needs
Guidelines for writing, categorizing, and prioritizing requirements
Utilize Peer-review to refine document and implement version control.

## Slide 42
8 – 42
For Discussion Panel:
Watch the video “Business Requirements Document BRD Tutorial & Template Walkthrough”
Download and Review “Business Requirements Document Template”
Reading, Chapter 10 “Documenting and Managing Requirements”
from textbook “Business Analysis” by James Cadle, Malcolm Eva, Keith Hindle, Debra Paul, 2nd edition
For Discussion Panel and Next Lecture
08
Lecture

## Slide 43
Thank You