## Slide 1
Lecture 6
Root Cause Analysis RCA
Prepared by Eng. Mosaab Hamed
MGM510
Risk Management

## Slide 2: Definition
Root cause analysis: a process for identifying the underlying causes of a problem (including actual or possible occurrences of the problem), and then planning, testing, implementing, learning from, and revising solutions.
Focuses on processes, not individuals
Identify and remove root cause(s) to prevent problem from reoccurring

## Slide 3: Core Principles
1. All team members have the same goal(s).
2. Focus on processes, not individuals.
3. Use open, honest communication, and learn from experiences.
4. Decisions based on data and facts.
5. Customer focus (internal and external)
6. Systems thinking.

## Slide 4: Like working on a puzzle

## Slide 5: Like working on a puzzle
Set rules /goals (e.g., find the edges)
Examine pieces, find patterns, and try to fit them together
Continuous observation and assessment – look for gaps
Trial and error, try something different
Evaluate results and processes
Standardize successes, learn from the experience

## Slide 6: Steps of RCA
1) Organize a well-defined team (if department/problem)
2) define the problem
3) analyze the contributing factors and the root causes.
4) test the best solutions / action items & implement the plan.
5) evaluate the result and process
6) share the result.

## Slide 7: Steps of RCA

## Slide 8: Step 1: Organize a Well-Defined Team
Keep the team small
Identify team leader
Each team member should have clearly defined roles and responsibilities.

## Slide 9: Framework

## Slide 10: Team members
The team should include:
Chief / program managers / supervisors
The RCA team leader / facilitator
Individuals closest to the event
Other subject matter experts for the event
Responsibilities:
Root cause interviews, analysis, investigation, and corrective action plan implementations
Participate in the RCA meetings and discussions
Communicates honestly and openly about data and facts

## Slide 11: Step 2: Define the problem
Facts and data
Problem statement
  What do you see happening and what are the specific symptoms?
  What are the gaps between where you want to be and where you are now?
  What are the patterns and how long has it been happening?
Flow charts
Pareto charts
Scatter plots
Control charts

## Slide 12: Problem statement
Should be short and concise but provide enough details to clearly state the problem.
The problem statement should:
Include criteria for measuring the extent of the problem.
Describe the area impacted by the problem
Include any negative consequences resulting from the problem.

## Slide 13: Problem statement
Poorly written statement: “ It is taking too much time for a program to get approval on a justification to fill a position.”
Well-written statement: “For the past 12 months, justification to fill positions submitted to the human resources unit have been taking 6 months to be approved. Current policy is that justifications take 1 month to be approved. This is causing us to lose quality candidates to fill critical positions that protect public safety and increases workload for human resources and other staff because the hiring process has to be started again from the beginning”.
Describes problem – No individual blame – No reasons – Measurable factors

## Slide 14: Step 3: Analyze the problem & determine the root causes
why did it happen?
Analysis Tools :
Fishbone Diagram
5 Whys tool
Brainstorming
Drill-down : break problems into manageable parts.

## Slide 15: Fishbone Diagram (Ishikawa Diagram)
Structured brainstorming
- Understand the causes/factors of a system failure to develop actions to fix problems.
- Sorts the ideas into useful, major categories and visually displays the potential causes. For each category; ask questions and answer them in order to determine the causes and contributing factors.
  People
  Methods
  Machines/equipment
  Materials
  Measurements
  Training
  Information technology

## Slide 19: 5 whys tool (late for work example)

## Slide 20: Fishbone diagram tips
Task-based activity – only focus on the problem and tasks
Team participation – voice opinions and vote on the top three contributing factors, root causes
Task and information are clear and concise
5 Why’s & Drill-Down techniques
Validate and confirm RCA
  - Would the problem have occurred if the cause had been removed?
  Will the problem reoccur if the cause is corrected or eliminated?

## Slide 21: Step 4 – Plan –Do-Study-Act Cycle
Achieving process or system improvements
State objectives/SMART goal
Formulate questions and predict results
Collect useful, pertinent, and enough data
Test your solutions an ensure they are feasible

## Slide 22: PDSA Cycle
Plan
Identify the objectives /SMART goal statement

## Slide 23: PDSA Cycle
Plan
Identify the objectives /SMART goal statement
Specific
Measurable
Achievable
Relative
Time-bound

## Slide 24: PDSA Cycle
Plan
Identify the objectives /SMART goal statement
Outline the steps (Who, what, where, when)
The program is going to reduce the amount of time it takes to process an application this month
NOT SMART

## Slide 25: PDSA Cycle
Plan
Identify the objectives /SMART goal statement
Outline the steps (Who, what, where, when)
The ABC licensing unit manager and designated staff are going to reduce by 10% the amount of time it takes to process an initial application by October 21, 2016.
SMART

## Slide 26: PDSA Cycle
Plan
Identify the objectives /SMART goal statement
Outline the steps (Who, what, where, when)
Include measurements used to evaluate the process and ensure all measurements align with the goal
Include a plan to gather data
Predict what will happen when you carry out the plan

## Slide 27: PDSA Cycle
Do
Carry out the plan
Document the plan: problems, goals, observations, unexpected results
Collect data and analyze it

## Slide 28: Measurements (outcome measures)
Baseline measurement: take measurements of the problem before you implement your corrective action plan
Use the same process to take measurements after you have implemented your plan to evaluate the effectiveness of the plan
Minimum measurement requirements:
  Numerator (specific event being measured)
  Denominator (out of what total numerator is taken)
Threshold (measurement goal, i.e. 10% reduction)
Timeframe (by when will threshold be achieved)
Notes: Example: denominator is 20 minutes (previous processing time) – the numerator is 5 minutes saved after the corrective action plan implemented (15 minutes is the new processing time)
Time frame is October 21dt 2016.
The ratio is 5 minutes /20 minutes that is (25%production time to process an application after the corrective action plan implemented)

## Slide 29: PDSA Cycle
Study
Results as expected, per data and observations?
Summarize what was learned
Determine the next steps

## Slide 30: PDSA Cycle
Act
Apply on small scale (unit instead of bureau)
Adapt: modify the plan/action items
Adopt: reliable results – implementing on larger scale
Abandon: Test was unsuccessful – evaluate and learn from the experience

## Slide 31: Step 5 Evaluate the results and processes
Survey (internal and external)
Data comparison (bar charts, trend lines, etc)
Progress reports

## Slide 32: Step 6 share the results
Meetings/discussions
Talk about results, celebrate successes, learn from experiences
Leadership reviews process with the team
Update RCA procedures to reflect improvements, add/remove tools or other changes
Summary of lessons learned shared with all employees affected by the changes