## Slide 1
Project Business Analysis
Lecture 10
PMG 461 – MGM 461
Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Prepared by
Delivering Requirements and Managing Changes

## Slide 2
What we will cover
Lecture
10
Delivering Requirements
Managing Changes to Requirements
Managing the Human Side of Change
10 – 2

## Slide 3
Delivering Requirements
Lecture
10
10 – 3

## Slide 4: In Previous Lectures
Elicitation
Pre-Project
Project
10 – 4

## Slide 5
Business Change Lifecycle for Delivering Projects
Lecture
10
10 – 5
Business Case
Alignment
Definition
Design
Implementation
Testing/Quality Control
Realization

## Slide 6: Agile vs. Traditional Lifecycle Traditional: Requirements Engineering is performed at the beginning of the project Agile : Requirements Engineering is done throughout the project
………….
Test
Project Timeline
Plan
Develop
Test
Deploy
Final Outcome
Classic/Traditional/Predictive/Waterfall Approach
Agile/Incremental/Iterative Approach
Final Outcome
Intermediate Outcome
Intermediate Outcome
Intermediate Outcome
Plan
Develop
Test
Deploy
Iteration 1
Iteration 2
Iteration 3
Iteration N
Plan
Develop
Test
Deploy
Plan
Develop
Deploy
Plan
Develop
Test
Deploy
10 – 6

## Slide 7
Agile vs. Traditional Lifecycle
Lecture
10
10 – 7
 | Waterfall | Agile
Requirements | Fixed | Dynamic
# of Deliveries | Single delivery | Frequent small deliveries
Activities | Performed once for the entire project | Repeated until correct
Goal | Manage cost | Customer value via frequent deliveries and feedback
Change | Constrained as much as possible | Incorporated in real-time delivery
Stakeholders | Involved at specific milestones | Continuously involved
Risks and Costs | Controlled by detailed planning or mostly knowable considerations | Controlled as requirements and constraints emerge
Source: Project Management Institute, Agile Practice Guide, Project Management Institute Inc., 2017, Page 18.

## Slide 8
Other Lifecycles
Lecture
10
10 – 8
Adaptive
Halfway between traditional and agile
Hybrid
Mixing Traditional and Agile
V-Lifecycle
V-Lifecycle

## Slide 9
Factors Impacting the Lifecycle
Lecture
10
10 – 9
Context
Nature of organization and the project
Techniques
Management and development techniques used to plan, analyze and document work.
Lifecycle and Approach
process, methods, and standards adopted for developing and implementing the solution
Roles
key roles in the project;
Deliverables
Products or services to be delivered

## Slide 10
Business Analyst Role in Delivering Requirements (1 / 3)
Lecture
10
10 – 10
Facilitating Communication
  Act as a liaison between stakeholders, including business users, developers, and project managers, to ensure clear communication of requirements throughout the implementation process.
Stakeholder Engagement
  Maintain ongoing communication and collaboration with stakeholders to address concerns, resolve issues, and ensure satisfaction with the delivered solution.
Requirement Traceability
  Establish traceability between business requirements, system specifications, and test cases to ensure that all requirements are adequately addressed in the final solution.

## Slide 11
Business Analyst Role in Delivering Requirements (2 / 3)
Lecture
10
10 – 11
Acceptance Testing/Quality Control
  Collaborate with stakeholders to define acceptance criteria and participate in acceptance testing to verify that the implemented solution meets business requirements and quality standards.
Requirement Verification
  Verify requirements with stakeholders through reviews, walkthroughs, and demonstrations to ensure accuracy, completeness, and alignment with expectations.
Requirement Engineering for New Requirements
  New or modified requirements elicitation, prioritization, documentation, and validations.

## Slide 12
Business Analyst Role in Delivering Requirements (3 / 3)
Lecture
10
10 – 12
Change Management
  Manage changes to requirements throughout the implementation process, assessing their impact on scope, schedule, and budget, and obtaining stakeholder approval as needed.
Continuous Improvement:
  Identify opportunities for improvements and enhancements based on lessons learned, aiming to optimize future projects and deliver greater value to the organization.

## Slide 13
Roles in Execution based on Lifecycle
Lecture
10
10 – 13
Traditional
Project Manager
Business Analyst
Architect/Designer
Developer/Team Member
Tester /Quality Control
Agile
Product Owner: Business representative
Team Leader/Agile Coach/Project Manager
Team Member: team is 5-9 people, cross-functional or T-Shaped

## Slide 14
Testing/Quality Control
Lecture
10
10 – 14
Based upon
Use Case Scenarios (Traditional)
User Stories in (Agile)
Role of Business Analyst
Develop Use case scenarios or user stories
Detail Acceptance criteria
Participate in testing
Facilitate testing between stakeholders (or end users) and technical teams

## Slide 15
Verification of Requirements
Lecture
10
10 – 15
Performed after Testing results and involves Stakeholders to confirm requirement is met
Business analyst with technical team, might do a demo, walkthrough or test.
Uses Requirements Traceability Matrix as bases, and verification results are recorded in it.
Requirement Information |  |  | Relationship Traceability |  |  | 
ID | Requirement | Source | Business Objective | Deliverable | Verification | Validation
Unique ID for requirement | Description of the requirement | Name Of person who identified the requirements | List the business objective that is met by fulfilling the requirement. | Identify the deliverable that is associated with the requirement. | Describe the metric that is used to measure the satisfaction of the requirement. | Describe the technique that will be used to validate that the requirement meets the stakeholder needs.

## Slide 16
Managing Changes to Requirements
Lecture
10
10 – 16

## Slide 17
Requirements Changes in Execution?
Lecture
10
10 – 17
Unforeseen Needs
Shifting priorities
Evolving stakeholder expectations
New Requirements
Modify Requirements
Remove Requirement
Why?
What?

## Slide 18
How to Handle Requirement Changes?
Lecture
10
10 – 18
Assessing the impact of modifications
Obtaining appropriate approvals
Implementing adjustments
Minimizing disruption
“any change with the potential to affect the main project baselines—scope, cost, schedule, and quality—necessitates careful analysis through a change management process”.

## Slide 19: Change Management Process
Change Identification
Identify the need for changes to the project and the reason such as new requirements, unexpected events, or shifts in priorities.
Change Assessment
Perform Impact Assessment of Change on Scope, Solution. Schedule, Budget, Quality and Risk
Change Evaluation
Change Board reviews Change Request
They can Approve/Reject/Defer Change
Fill the Assessment in a Change request Form
Change Documentation and Communication
Adjust solution and requirements document based on new change
Implement
Implement Change
Communicate Change to all relevant stakeholders and team members
Monitor and Evaluate results
10 – 19

## Slide 20: Change Request Form
A change request is a formal document submitted to project sponsor or relevant stakeholders to request modifications in the project.
Change requests include rationale for the change, impact on project objectives, potential risks, required resources, and any supporting documentation.
Change requests are subject to review and approval or rejection.
10 – 20

## Slide 21
Change Log Form
Lecture
10
10 – 21
A change log is a document that records and tracks all changes made to a project over its lifecycle.
Captures information as description, status, approval status, implementation details, and any associated comments or notes.
Serves as a centralized repository for documenting and managing changes.
It enables project stakeholders to monitor the status of change requests.

## Slide 22
Managing the Human Side of Change
Lecture
10
10 – 22

## Slide 23
The four views of a Business System
Lecture
10
10 – 23
Business System A set of business components working together in order to achieve a defined purpose. The components of a system include people, IT systems, processes and equipment.
Processes
People
Technology
Organization
Change Management:
Training
Communication
Support

## Slide 24
Mckinsey 7s Framework
Lecture
10
10 – 24
Organization is made up of 7 interacting elements.
These components might need to change to fill the gap between current and future state.
Analyze the 7 components and determine changes needed to fill the gap.
Hard Elements: Strategy, Structure, and Systems
Soft Elements: Shared Values, Skills, Style, Staff
STRATEGY
STRUCTURE
SYSTEMS
STAFF
STYLES
(of Leadership)
SHARED
VALUES
SKILLS

## Slide 25
Projects Deliver Change
Lecture
10
10 – 25
Current State
Desired State
Change
Value/ Benefits
Time
Change is the transition from a current state to a future desired state to achieve required business value/benefits..

## Slide 26
What is Change Management?
Lecture
10
10 – 26
“A structured approach for transitioning individuals, groups, and organizations from a current state to a future state with intended business results.”
Change management is a discipline that guides how we prepare, equip and support individuals to successfully adopt change in order to drive organizational success and outcomes.
Change Management makes sure that Change is Embraced, Adopted and used by the people impacted by the change

## Slide 27
Lecture
10
10 – 27
Many projects fail because of People’s Resistance to Change Project Management + Change Management = SUCCESS
Current State
Desired State
Technical Side (Project Management)
Design, Develop, Deliver
People Side (Change Management)
Embrace, Adopt, Use
Results
Outcomes
Success
Adapted from Prosci®, https://www.prosci.com/

## Slide 28
Why do Organizations Embark on new Projects to Change?
Lecture
10
10 – 28
Business Environment is Changing at a Rapid Pace
(changes in PESTLE Factors)
Organizations need to change to align to changing environment and stay relevant and competitive.

## Slide 29: How Change is Perceived in Individuals (The Change Curve)
The Change Curve (Kubler-Ross Negative Change Curve)
The Change Curve helps you understand the phases people pass by during Change.
The intensity and duration of each phase differs according to the personality type and his perceived impact of the change.
We should provide support to people through the different stages to help them move faster to integration
10 – 29

## Slide 30
Kotter’s 8 Steps to Lead Change
Lecture
10
10 – 30
Establishing a sense of urgency
Forming a powerful guiding coalition
Creating a vision
Communicating the vision
Empowering others to act on the vision
Planning for and creating short-term wins
Consolidating improvements and producing still more change
Institutionalizing new approaches

## Slide 31
The 5 Pillars of Change Management
Lecture
10
10 – 31
Change Management Pillars
Sponsor Roadmap
Stakeholder Engagement
Communication
Training and Coaching
Resistance Management
What do we need from executive sponsors(s)?
When? With whom? How?
Who are the stakeholders?
What are the needs/requirements?
How can we engage them in the project?
What messages we need to deliver? To whom?
When? How? How often?
Who needs training or coaching?
On what? How? And when?
Who will resist? How? Why? and
How can we overcome this resistance?

## Slide 32
“Stages of Concern” Getting people to accept the change requires time and effort
10 – 32
Stage 0: Awareness
“What is it?”
Stage 1: Information
“How does it work?”
Stage 2: Personal
“How will the change affect me and my job?”
”How will I be evaluated?”
Stage 3: Management
“How will this change be accomplished”
Stage 4: Consequences
“What are the benefits for the business?”
“What will the overall impact of the change be?”
Stage 5: Collaboration
“How can I help others with the change?”
Stage 6: Refocus/Refine
“How can we implement improvements?”

## Slide 33
Tailor Messages for needs of each stakeholder
Lecture
10
10 – 33
Why are we changing?
What are benefits?
What does this mean for you?
What is changing and when?
Change vision

## Slide 34
Guidelines for Overcoming Resistance to Change
Lecture
10
10 – 34
Awareness and Education
Educate and inform individuals about the necessity and positive impact of change.
Effective Communication
Clearly articulate the vision and goals of change. Respect individuals' opinions and concerns, foster dialogue and build understanding.
Highlight Personal Benefits
Emphasize how change can personally benefit individuals and improve their lives.
Provide Support and Training
Offer appropriate support and training to equip individuals with necessary skills and resources to adapt successfully.
Engagement of Individuals
Involve individuals in decision-making and change planning processes to increase their readiness to accept and work towards change.

## Slide 35
Guidelines for Overcoming Resistance to Change
Lecture
10
10 – 35
Motivation and Reward
Use motivation and rewards to incentivize individuals to accept and adapt to change.
Planning and Organization
Develop a clear and organized plan for implementing change, outlining required steps and tasks to minimize confusion and resistance.
Adaptation Skills Training
Provide training on skills such as creative thinking, problem-solving, and strategic analysis to enhance individuals' ability to adapt to change.
Patience and Flexibility
Be patient and flexible to navigate challenges and difficulties that may arise during the change process.
Demonstration of Positive Role Models
Leaders and influential individuals should exemplify positive attitudes towards change, inspiring others to accept and work towards it.

## Slide 36
Key Points
Lecture
10
10 – 36
Business Analyst role is involved throughout execution in various activities as facilitating communication, stakeholders engagement, requirements traceability and verifications, and requirements change management.
The role and activities for the business analyst differs between Traditional and Agile Lifecycles.
Requirements Traceability Matrix is the main document used to monitor and control requirements.
Requirements Changes that leads to changes in scope, schedule, cost or quality need to a follow a formal change request process.
Business analyst participate and contribute to managing the human side of the project through continuous communication with stakeholders.
Key principles we need to follow in change management as understanding the change curve, following Kotter’s 8 step model, communicating effectively , and applying techniques to overcomes resistance.

## Slide 37
10 – 37
For Discussion Panel:
Watch the video “Who Moved My Cheese”
Reading, Chapters 12 “Delivering the Requirements” and 14 “Implementing Business Change”
from textbook “Business Analysis” by James Cadle, Malcolm Eva, Keith Hindle, Debra Paul, 2nd edition
For Discussion Panel and Next Lecture
10
Lecture

## Slide 38
10 – 38
This is only the Beginning of the Journey NOT the End!
Business Analysis a dynamic and growing discipline that is continuously adapting and evolving in response to changing project management requirements. The Business Analysis role is expanding offering great career prospects for practitioners.

## Slide 39
Main Business Analysis Organizations and Certifications
Lecture
10
10 – 39
PMI Professional in Business Analysis (PMI-PBA)®
Certified Business Analysis Professional (CBAP®)
The PMI Guide to Business Analysis
A Guide to the Business Analysis Body of Knowledge by IIBA

## Slide 40
Thank You