## Slide 1
Prepared by Dr. Hesham Mousli
Information System Implementation
Lecture 7
MHA621
Healthcare Informatics

## Slide 2
Understand system implementation and its impact on workflows and efficiency.
Learn the roles and traits of a successful implementation committee.
Explore workflow analysis, optimization, and testing strategies.
Develop a training plan and understand the role of super users.
Identify implementation challenges (e.g., scope creep) and mitigation strategies.
Intended Objectives
Chapter
07

## Slide 3
What is System Implementation?
Chapter
07
Definition: System implementation refers to the process of introducing new technologies or systems into an organization to improve workflows, enhance patient care, and increase operational efficiency.
Analogy: Like tossing a pebble into a quiet pond, the introduction of a new system creates ripples of change across the organization, affecting workflows, culture, and processes.

## Slide 4
Implementation Committee

## Slide 5
Forming an Implementation Committee
Chapter
07
Purpose: The implementation committee oversees the planning, execution, and evaluation of the new system.
Key Roles:
  Project Leader: Oversees the entire implementation process.
  Clinical Leader: Ensures the system meets clinical needs.
  End Users: Provide input on workflows and usability.
Importance: Ensures interdisciplinary representation and addresses the needs of all stakeholders.

## Slide 6
Characteristics of a Successful Committee
Chapter
07
Individual Traits:
  Open Communication: Members share ideas and concerns freely.
  Patience: Understanding that change takes time.
  Task-Oriented: Focused on achieving specific goals.
  Critical Thinking: Ability to solve problems creatively.

## Slide 7
Characteristics of a Successful Committee
Chapter
07
Group Dynamics:
  Common Goals: All members work toward the same objectives.
  Conflict Resolution: Ability to resolve disagreements constructively.
  Pride in Accomplishments: Celebrate milestones and successes.

## Slide 8
Planning the Installation

## Slide 9
Workflow Analysis and Optimization
Chapter
07
Current Workflow: Identify existing processes and workflows in the organization.
Gap Analysis: Compare current workflows with the desired state after system implementation to identify gaps.
Workflow Optimization: Redesign workflows to improve efficiency and integrate the new system effectively.

## Slide 10
Example: Pharmacy Workflow Optimization with HIS Implementation

## Slide 11
Workflow Analysis and Optimization
Chapter
07
Current Workflow (Before HIS):
  Medication Orders → Physicians write paper prescriptions, prone to errors.
  Prescription Verification → Pharmacists manually check for interactions, causing delays.
  Dispensing → Medications are prepared manually, increasing error risks.

## Slide 12
Workflow Analysis and Optimization
Chapter
07
Gap Analysis:
Process | Current Issues | Optimized with HIS
Medication Orders | Handwritten, prone to errors. | E-prescriptions reduce mistakes.
Verification | Manual interaction checks. | Automated alerts for safety.
Dispensing | Prone to mislabeling/errors. | Barcode scanning ensures accuracy.

## Slide 13
Workflow Analysis and Optimization
Chapter
07
Optimized Workflow (After HIS):
  E-Prescription & CPOE (Computerized Physician Order Entry) → Eliminates handwriting errors.
  Automated Drug Interaction Alerts → Pharmacists receive real-time safety checks.
  Barcode Medication Dispensing → Ensures the right drug, dose, and patient accuracy.

## Slide 14
Testing the System

## Slide 15
Testing the System
Chapter
07
Test Environment: A simulated environment where the system is tested before going live.
Types of Testing:
  Unit Testing: Tests individual components of the system.
  Integrated Testing: Tests how different components work together.
  System Testing: Tests the entire system as a whole.
  User Acceptance Testing (UAT): End-users test the system to ensure it meets their needs.

## Slide 16
Hardware Requirements

## Slide 17
Analyzing Hardware Needs
Chapter
07
Network Infrastructure: Ensure the network has sufficient processing power, memory, and bandwidth to support the new system.
Workstation Types: Decide between PCs, thin clients, or mobile devices based on user needs.
Device Fairs: Allow staff to test different hardware options and provide feedback before final decisions are made.

## Slide 18
Analyzing Hardware Needs
Chapter
07
Feature | PCs | Thin Clients
Performance | High | Depends on server
Security | Moderate | Very High (no local storage)
Maintenance | High (individual updates) | Low (centralized updates)
Cost | Higher (expensive hardware) | Lower (cheaper terminals)
Flexibility | High | Limited to assigned tasks

## Slide 19
Analyzing Hardware Needs
Chapter
07
Workstation Location Strategies:
  Point of Care: Devices located at the bedside or point of care for immediate access.
  Centralized: Workstations located at unit stations for shared use.
  Mobile Devices: Handheld devices like tablets or smartphones for flexibility and mobility.

## Slide 20
Developing Procedures, Training Plan

## Slide 21
Developing Policies & Procedures
Chapter
07
Policies: Update existing policies to reflect new workflows and system usage.
Downtime Procedures: Develop protocols for system outages, including manual workarounds.
User Guides: Provide clear, step-by-step instructions for using the system.

## Slide 22
Structuring a Training Approach
Chapter
07
Setting Up a Training Environment:
  Purpose: Create a safe and effective space for users to learn and practice using the new system.
  Key Points:
    Training Database:
      Use fictitious or sample data to simulate real-world scenarios.
      Ensures users can practice without risking errors in live data.

## Slide 23
Structuring a Training Approach
Chapter
07
Key Points:
  Hands-On Practice:
    Allows users to interact directly with the system in a controlled environment.
    Builds confidence and competence through practical experience.
Why It Matters: A well-designed training environment reduces anxiety, encourages exploration, and prepares users for real-world use.

## Slide 24
Structuring a Training Approach
Chapter
07
Designing a Training Plan
  Purpose: Develop a structured approach to ensure all users are adequately trained.
  Key Steps:
    Needs Assessment:
      Identify the current skill levels of end users.
      Determine specific training needs based on roles and responsibilities.

## Slide 25
Structuring a Training Approach
Chapter
07
Key Steps:
  Schedule:
    Offer flexible training sessions (24/7) to accommodate all shifts and work schedules.
    Ensure no one is excluded due to time constraints.
  Why It Matters: A tailored training plan ensures that all users receive the right level of support, leading to smoother system adoption.

## Slide 26
Structuring a Training Approach
Chapter
07
Role of Super Users in Training
  Purpose: Leverage key individuals to support and enhance the training process.
  Key Points:
    Super Users:
      Departmental experts who act as the first point of contact for troubleshooting and guidance.
      Bridge the gap between the IT team and end users.

## Slide 27
Structuring a Training Approach
Chapter
07
  Key Points:
    Additional Training for Super Users:
      Provide advanced training to ensure they are highly proficient in the new system.
      Equip them to answer questions, resolve issues, and mentor other staff effectively.
  Why It Matters: Super users play a critical role in reinforcing training, reducing dependency on IT, and fostering a culture of peer support.

## Slide 28
Go-Live Planning

## Slide 29
Preparing for Go-Live
Chapter
07
Go-Live Date: Set a clear target to guide the project timeline and keep the team focused.
Key Points:
  Set a Realistic Go-Live Date Early: Choose a date early in the project that aligns with the system's complexity and organizational readiness to guide timelines and milestones.
  Communicate Clearly: Share the date with all stakeholders to ensure accountability and alignment across the team.

## Slide 30
Preparing for Go-Live
Chapter
07
Key Strategies for Implementation :
  Staggered Implementation: Roll out the system in phases (e.g., by department, location, or function).
    Advantages:
      Reduces risk by addressing issues in smaller groups.
      Allows time to refine the system before full deployment.
  Best For: Large or complex organizations needing a gradual, safer approach.

## Slide 31
Preparing for Go-Live
Chapter
07
Key Strategies for Implementation :
  Big-Bang Implementation: Launch the system organization-wide at once.
    Advantages:
      Faster transition to the new system.
      Avoids prolonged dual processes.
  Best For: Smaller organizations or simpler systems where quick transition is feasible.

## Slide 32
Preparing for Go-Live
Chapter
07
Go-Live Support and Communication:
  On-Site Support: Provide 24/7 assistance with adequate staffing to resolve issues quickly.
  Communication Tools: Use newsletters, posters, focus groups, and regular updates to keep users informed.
  Help Desk Role: Offer 24/7 support and follow up promptly on user concerns.

## Slide 33
Preparing for Go-Live
Chapter
07
Training and User Ownership:
  Training Challenges: Avoid rushed training and ensure the system design is finalized before training begins.
  User Ownership: Foster user buy-in by involving them in the process and making them feel they own the system.
  Lack of Buy-In: Resistance and poor adoption can result from insufficient user involvement.

## Slide 34
Preparing for Go-Live
Chapter
07
Implementation Pitfalls:
  Scope Creep: Uncontrolled growth of project scope leading to delays and cost overruns.
  Over-Customization: Excessive changes complicate future upgrades; prefer minimal customization.
  Resource Underestimation: Insufficient resources cause delays and budget issues.

## Slide 35
Post-Implementation Evaluation
Chapter
07
Operational Evaluation: Assess workflow efficiency, error reduction, and user satisfaction.
Technical Evaluation: Check system stability, reliability, and unresolved technical issues.
Financial Evaluation: Analyze costs vs. benefits and address unexpected expenses.
Social/Cultural Evaluation: Measure impact on user morale and identify cultural barriers to adoption.

## Slide 36
Continuous Improvement
Chapter
07
System Maintenance: Regularly monitor performance, address user feedback, and make updates.
Technical Support: Maintain hardware backups and perform regular system upgrades.
Continuous Improvement: Use evaluations and feedback to drive future enhancements and ensure the system evolves with user needs.

## Slide 37
System implementation requires planning, collaboration, and user involvement.
A strong implementation committee ensures effective execution.
Workflow optimization aligns the system with organizational needs.
Testing (unit, UAT) resolves issues before go-live.
Wrap Up
Chapter
07

## Slide 38
Training with hands-on practice builds user confidence.
Choose go-live strategies (staggered or big-bang) based on organizational needs.
Post-implementation evaluation measures success and identifies improvements.
Continuous improvement ensures long-term system success.
Wrap Up
Chapter
07

## Slide 39
Thank You