## Slide 1
Project Risk& Supply
Chain Risk Management

## Slide 2
Lecture 11
Dr. Dalia Hosni
Prepared by
www.midocean.ae
Project Risk& Supply
Chain Risk Management
PMG 663
Project Risk &Supply Chain Risk

## Slide 3
Chapter
10
www.midocean.ae
Materials Management

## Slide 4
Chapter
10
Materials Management

## Slide 5
Chapter
10
Introduction
Material management is an approach for planning, organizing, and controlling all those activities principally concerned with the flow of materials into an organization.
The scope of Materials Management varies greatly from company to company and may include material planning and control, production planning, Purchasing, inventory control, in-plant materials movement, and waste management.

## Slide 6
Chapter
10
What is Materials Management?
Coordinating function that balances the conflicting objectives of marketing, production, and finance by managing the flow of Materials.
Balancing the Resources of the company with Customer Demand

## Slide 7
Chapter
10
Role of Materials Management
Make the best use of company resources
Provide the desired level of customer service (demand)

## Slide 8
Chapter
10
To gain economy in purchasing
To satisfy the demand during period of replenishment
To carry reserve stock to avoid stock out
To stabilize fluctuations in consumption
To provide reasonable level of client services
Purpose of Material Management

## Slide 9
Chapter
10
Objective of material management
Primary
Right price
High turnover
Low procurement
& storage cost
Continuity of supply
Consistency in quality
Good supplier relations
Development of personnel
Good information system
Secondary
Forecasting
Inter-departmental harmony
Product improvement
Standardization
Make or buy decision
New materials & products
Favorable reciprocal relationships

## Slide 10
Chapter
10
Materials management functions
Material planning and programming
Purchasing and outsourcing
Inventory control
Storekeeping and warehousing
Codification

## Slide 11
Chapter
10
Effective management & supervision
It depends on managerial functions of
                Planning
                Organizing
                Staffing
                Directing
                Controlling
                Reporting
                Budgeting
Basic principles of material management

## Slide 12
2.Sound purchasing methods
3.Skillful & hard poised negotiations
4.Effective purchase system
5.Should be simple
6.Must not increase other costs
7.Simple inventory control programme
Chapter
10
Basic principles of material management

## Slide 13
Demand estimation
Identify the needed items
Calculate from the trends in Consumption during last 2 years.
Review with resource constraints
Elements of material management
Chapter
10

## Slide 14
Advantages of material management
Reduced operating costs and timely production.
Greater job satisfaction on the part of both the workers and the employer.
Every inch of the space is properly utilized.
The issue of materials is also facilitated.
It helps in maintaining effective production planning and control.
Chapter
10

## Slide 15
Chapter
10
Material management is an important management tool which will be very useful in getting the right quality & right quantity of supplies at right time, having good inventory control & adopting sound methods of condemnation & disposal will improve the efficiency of the organization & also make the working atmosphere healthy any type of organization, whether it is Private, Government ,Small organization, Big organization and Household.
Even a common man must know the basics of material management so that he can get the best of the available resources and make it a habit to adopt the principles of material management in all our daily activities
Summary

## Slide 16
Chapter
10
Materials Handling, Storage, Use, and Disposal

## Slide 17
Chapter
10
Types of Equipment
Materials handling equipment is mechanical equipment used for the movement, storage, control and protection of materials, goods and products throughout the process of manufacturing, distribution, consumption and disposal.
Types of Material Handling Equipment - YouTube

## Slide 18
Factors contributing to injuries:
Weight and bulkiness of objects
Bending, twisting, turning movements
Chapter
10
Hazards Associated with Materials Handling

## Slide 19
Chapter
10
Hazards Associated with Materials Handling
Hazards:
Improper operation of equipment
Accumulated materials or clutter

## Slide 20
Chapter
10
Hazards Associated with Materials Handling
Unsafe conditions of materials or containers
Flammability or toxicity of some materials

## Slide 21
Chapter
10
Hazards Associated with Materials Handling
Weight of materials
Binding ties or other devices that secure bundles or bound materials

## Slide 22
Chapter
10
Hazards Associated with Materials Handling
Improperly stacked materials
Struck-by or caught-in/-between hazards

## Slide 23
Chapter
10
Materials Handling, Storage, Use, and Disposal
Types of injuries commonly reported:
Sprains, strains, tears
Soreness and pain
Bruises and contusions
Cuts, lacerations, punctures, crushing, and amputations

## Slide 24
Chapter
10
Materials Handling, Storage, Use, and Disposal
Examples of events or exposures leading to injuries:
Contact with objects and equipment
Transportation incidents
Exposure to harmful substances or environments

## Slide 25
Chapter
10
Materials Handling, Storage, Use, and Disposal
Falls, slips, trips, or loss of balance
Repetitive motion
Overexertion

## Slide 26
Chapter
10
Preventing Hazards
Moving materials manually:
Use devices to assist with holding loads
Wear PPE
Use proper lifting technique
Seek help for oversized loads
Use blocking materials

## Slide 27
Chapter
10
Preventing Hazards
Do not leave unused slings suspended on a crane hook
Store wall-mounted cranes against the wall
Continuously observe equipment for any sign of problems during operation.
Don’t allow yourself to become distracted.

## Slide 28
Chapter
10
Preventing Hazards
Operated only by thoroughly trained and qualified workers
Crane operators:
  Must be qualified
  Should know what they are lifting and what it weighs

## Slide 29
Chapter
10
Preventing Hazards
Eliminate/reduce crane hazards by:
Knowing
  Load
  Capacity of the crane
  When the load is safe to lift
Always checking crane load chart and never exceed load limits

## Slide 30
Chapter
10
Preventing Hazards
Inspection of crane by a qualified person
  Modified, repaired, or adjusted
  Post-assembly
  At least every 12 months
  Equipment not in regular use
Visual inspection by a competent person
  Prior to each shift
  Monthly

## Slide 31
Chapter
10
Preventing Hazards
Forklifts
Main causes of injuries
  Forklift overturns
  Forklift striking workers on foot
  Persons crushed by forklifts
  Persons falling from forklifts

## Slide 32
Chapter
10
Preventing Hazards
Illegal forklift operators
  Anyone under 18
  Anyone not properly trained

## Slide 33
  Driving the forklift
    Obstructed vision
    Travel path
    Approaching people
    Elevated platform
    Seat belts and
    Raising/lowering forks
    Safe distance
Chapter
10
Preventing Hazards

## Slide 34
Thank You