## Slide 1
Prepared by Dr. Nael Yousry
Project Time Management
Lecture 1
PMG212
Presented by Dr. Amira Elfekky
مقرر: إداره وقت المشروع
الفصل الدراسي الثالث 2023

## Slide 2
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 3
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 4
Understanding Project Management
Lecture 1
In order to understand project management, one must begin with the definition of a project.
A project can be any series of activities and tasks.

## Slide 5
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 6
Meaning of “ Project “
Lecture 1
A project: is a temporary endeavor undertaken to create a unique product, service, or result.
Project characteristic:
  Projects are temporary.
  Has definite beginning and end, the end is reached when the project’s objective have been achieved.
  Projects are unique.
  Every project creates a unique product, service, or results.
  Progressively elaborated.
  Progressively: proceeding in steps.
  Elaborated: worked with care and detail.

## Slide 7
Meaning of “ Project “
Lecture 1
The temporary nature of projects indicates that a project has a definite beginning and end.
Temporary does not necessarily mean a project has a short duration.
The end of the project is reached when one or more of the following is true:
  The project’s objectives have been achieved;
  The objectives will not or cannot be met;

## Slide 8
Project Ending
Lecture 1
  Funding is exhausted or no longer available for allocation to the project;
  The need for the project no longer exists (e.g., the customer no longer wants the project completed, a change
  in strategy or priority ends the project, the organizational management provides direction to end the project);
  The human or physical resources are no longer available; or
  The project is terminated for legal cause or convenience.

## Slide 9
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 10
Project Management Life Cycle
Project Management Process Groups
Lecture 1
Initiation
Planning
Controlling
Execution
Closeout

## Slide 11
1st PM Process Group
Project initiation
Lecture 1
● Selection of the best project given resource limits
● Recognizing the benefits of the project
● Preparation of the documents to sanction the project
● Assigning of the project manager

## Slide 12
2nd PM Process Group
Project planning
Lecture 1
● Definition of the work requirements
● Definition of the quality and quantity of work
● Definition of the resources needed
● Scheduling the activities
● Evaluation of the various risks

## Slide 13
3rd PM Process Group
Project execution
Lecture 1
● Negotiating for the project team members
● Directing and managing the work
● Working with the team members to help them improve

## Slide 14
4th PM Process Group
Project monitoring and control
Lecture 1
● Tracking progress
● Comparing actual outcome to predicted outcome
● Analyzing variances and impacts
● Making adjustments

## Slide 15
5th PM Process Group
Project closure
Lecture 1
● Verifying that all of the work has been accomplished
● Contractual closure of the contract
● Financial closure of the charge numbers
● Administrative closure of the papework

## Slide 16
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 17
Successful project management
Lecture 1
Successful project management can then be defined as having achieved the project objectives:
● Within time
● Within cost
● At the desired performance/technology level
● While utilizing the assigned resources effectively and efficiently
● Accepted by the customer

## Slide 18
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
PROJECT MANAGER’S ROLE
Functional MANAGER’S ROLE

## Slide 19
Benefits of project management
Lecture 1
● Identification of functional responsibilities to ensure that all activities are accounted for, regardless of personnel turnover
● Minimizing the need for continuous reporting
● Identification of time limits for scheduling

## Slide 20
Benefits of project management
Lecture 1
● Identification of a methodology for trade-off analysis
● Measurement of accomplishment against plans
● Early identification of problems so that corrective action may follow
● Improved estimating capability for future planning
● Knowing when objectives cannot be met or will be exceeded

## Slide 21
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 22
Obstacles of project management
Lecture 1
● Project complexity
● Customer’s special requirements and scope changes
● Organizational restructuring
● Project risks
● Changes in technology
● Forward planning and pricing

## Slide 23
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 24
Project Management
Lecture 1
Project management can mean different things to different people.
Quite often, people misunderstand the concept because they have ongoing projects within their company and feel that they are using project management to control these activities.

## Slide 25
Project Management
Lecture 1
In such a case, the following might be considered an appropriate definition:
Project management is the art of creating the illusion that any outcome is the result of a series of predetermined, deliberate acts when, in fact, it was dumb luck.

## Slide 26
Project Management
Lecture 1
Project management is designed to make better use of existing resources by getting work to flow horizontally as well as vertically within the company.

## Slide 27
Project Management
Lecture 1
Project management is the planning, organizing, directing, and controlling of company resources for a relatively short-term objective that has been established to complete specific goals and objectives.

## Slide 28
Project Management
Lecture 1
Classical management is usually considered to have five functions or principles:
● Planning
● Organizing
● Staffing
● Controlling
● Directing

## Slide 29
Project Management
Lecture 1
Today, the definition of project success has been modified to include completion:
● Within the allocated time period
● Within the budgeted cost
● At the proper performance or specification level
● With acceptance by the customer/user

## Slide 30
Project Management
Lecture 1
Today, the definition of project success has been modified to include completion:
● With minimum or mutually agreed upon scope changes
● Without disturbing the main work flow of the organization
● Without changing the corporate culture

## Slide 31
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 32
PROJECT MANAGER’S ROLE
Lecture 1
The project manager is responsible for coordinating and integrating activities across multiple, functional lines.
The integration activities performed by the project manager include:
● Integrating the activities necessary to develop a project plan

## Slide 33
PROJECT MANAGER’S ROLE
Lecture 1
The integration activities performed by the project manager include:
● Integrating the activities necessary to execute the plan
● Integrating the activities necessary to make changes to the plan

## Slide 34
Integration management.
Lecture 1

## Slide 35
Agenda
Lecture 1
Understanding Project Management
Meaning of “ Project “
Project Management Life Cycle
Successful project management
Benefits of project management
Obstacles of project management
Project Management
Project Manager's Role
Functional Manager’s Role

## Slide 36
FUNCTIONAL MANAGER’S ROLE
Lecture 1
● The functional manager has the responsibility to define how the task will be done and where the task will be done (i.e., the technical criteria).

## Slide 37
FUNCTIONAL MANAGER’S ROLE
Lecture 1
● The functional manager has the responsibility to provide sufficient resources to accomplish the objective within the project’s constraints (i.e., who will get the job done).

## Slide 38
FUNCTIONAL MANAGER’S ROLE
Lecture 1
● The functional manager has the responsibility for the deliverable.

## Slide 39
www.midocean.ae

## Slide 40
Thank You