Midocean University

College of Management

Department of Project Management

Title 
The Impact of Environmental Impact Assessment (EIA)

on Project Management Efficiency

Prepared by:

Anas Faraj Ahmed Garman

Supervised by:

Dr. Alfaisal Abdelhameed Mohame

Dr. Fayez Ali Jrad

Year:2025

1 -. Acknowledgements and Dedication  /Appendices

Table of Contents

1.1 Acknowledgements and Dedication:

Finally by the hierarchy of necessity  I acknowledge and thanks Almighty Allah who guides me and helps me in achieving of this work .

Also, I wanted to express my compplete and sincere thanks and appreciation to the Professor Dr.Alfaisal Abdelhameed Mohame and Dr.Fayez Ali Jrad, the head of this thesis for the precious opinion and the great support during all my research period and their patience for along the road of this research.

Most of their advice has been too useful to have it ignored in shaping this paper and its completion.

I also wish to extend my gratitude and appreciation to the honourable members of the examination committee Professor Dr. () and Professor Dr. () for the careful reading and evaluation of the thesis, for valuable questions and comments and several suggestions which helped to enhance the quality research.

I am grateful especially to Midocean University for its supportive academic and research environmeent which made possible the completion of this work.

Lastly, I owe a debt of gratitude to my dear family, namely Parents, Brothers, for their endless support, encouragement, and patience throughout the time of authoring this thesis. I could never be where I am at today without their prayer and endless support , I want to thank everyone that helped out or even just sent me some good vibes.

  - Table of Contents:

| 2 3 4 6 6 6 7 8 9 10 11 12 13 13 14 14 15 16 17 17 17 17 17 17 19 20 21 21 22 24 25 25 28 29 30 30 32 33 33 36 38 38 40 41 43 45 46 50 51 52 53 53 54 55 56 59 61 63 63 64 65 65 66 66 68 69 70 71 71 72 73 75 76 76 77 92 93 | - Appendices …………………………………………………………………... 1.1 Acknowledgements and Dedication …………………………………... 1.2 Table of Contents ……………………………………………………… 1.3 Figures………………………………………………………………… 1.4 Tables…………………………………………………………………... 1.5 Acronyms………………………………………………………………. - Chapter One :Introduction………………………………………………….. 2.1 Introduction…………………………………………………………….. 2.2 Problem Statement…………………………………………………….. 2.3 Significance of the Study………………….…………………………… 2.4 Objectives of the Study………………………………………………… 2.5 Research Questions…………………………………………………...... 2.6 Hypotheses. ……………………………………………………………. 2.7 Theoretical Framework………………………………………………… 2.8 Methodology and Research Methods……………………………….…. 2.9 Research Tools………………………………………………………… 2.10 Study Limitations……………………………………………………... - Chapter Three: Previous Studies……………………………………………… 3.1 Review of Previous Studies…………………………………………… – Dr. Essam El Badry Fadl……………………………………………… – Vanclay………………………………………………………………... – Stephen Jay et al. ……………………………………………………... – Morrison-Saunders…………………………………………………….. 3.2 Summary and Critique…………………………………………………. - Chapter Four: Theoretical Framework of Environmental Impact Assessment (EIA)………………………………………………………………………....... 4.1 Introduction to EIA…………………………………………………….. 4.2 Historical Evolution of EIA………………………………………….… 4.3 Key Milestones in EIA Legislation………………………………….… 4.4 Evolution and Expansion of EIA…………………………………….… 4.5 Principles and Practices of EIA………………………………………… 4.6 Methodology of EIA…………………………………………………… 4.7 Phases of EIA………………………………………………..………… 4.8 Limitations in Effectiveness…………………………………………… 4.9 Risk Management Theory……………………………………………… 4.11 System Theory………………………………………………………… 4.12 Total Quality Management (TQM) …………………………………... - Chapter Five: Case Study and Analysis ……………………………………… 5.1 The Impact of Environmental Impact Assessment (EIA) on Project Management Efficiency………………………………………………………. 5.2 Evaluation of EIA Effects on General Project Management Performance…………………………………………………………………… 5.3 Nature and Standard of EIA Reporting and its Impact on Decision-Making………………………………………………………………………… 5.4 Advantages, Constraints, and Institutional Obstacles for Integrated EIA 5.4.1 Advantages……………………………………………………………… 5.4.2 Constraints and Institutional Obstacles……………………………….. 5.5 Unified Systems and Policy for EIA in Project Management……...…… 5.6 How EIA Affects Project Management Efficiency …..………………… 5.7 Main Benefits of Implementing EIA……………………………………. 5.8 Challenges and Obstacles Hindering the Integration of EIA into Project Management…………………………………………………………………… 5.9 Improvements and Supporting Tools/Methods for EIA Integration…….. 5.9.1 Improved Methodologies and Approaches……………………………. 5.9.2 Supporting Tools and Technologies…………………………………... 5.9.3 Enhancing Collaboration and Capacity Building……………………... 5.10 How EIA Affects Resource Allocation and Project Prioritization…….. 5.10.1 Resource Allocation………………………………………………….. 5.10.2 Project Prioritization…………………………………………………. 5.11 Relationship Between EIA Application and Long-Term Cost Reduction……………………………………………………………………… 5.12 Enhancing Local Community Participation in the EIA Process………. 5.13 Role of Modern Technology in Enhancing EIA Effectiveness……….. 5.14 How the Quality of EIA Reports Impacts the Effectiveness of Planning and Execution Processes…………………………………………….. 5.14.1 Impact on Planning Processes…………….………………………….. 5.14.2 Impact on Execution Processes………………………………………. 5.14.3 Factors Influencing Report Quality………………………………….. 5.15 Factors Impeding the Incorporation of EIA Findings in Managerial Decision-Making……………………………………………………………… 5.15.1 Behavioral and cognitive factors…………………………………… 5.15.2 Institutional and Procedural Barriers………………………………… 5.15.3 Informational and Quality Limitations………………………………. 5.16 Strategies and Measures to Better Exploit EIA Findings in Project Management………………………………………………………………… 5.16.1 Improving EIA Report Quality and Focus…………………………… 5.16.2 Strategic and Tiered Environmental Planning……………………… 5.16.3 Enhancing Stakeholder Participation and Communication………… 5.16.4 Adoption of Advanced Technologies and Tools…………………… 5.16.5 Capacity Building and Institutional Strengthening………………… - Chapter Six: Results, Discussion, Recommendations, and References 6.1 Results and Discussion on Research 6.2 Research Recommendations 6.3 References - Chapter Seven: Appendixes Arabic abstract الملخص العربي |
| --- | --- |

1.3 Figures:

Figure 1            The whole EIA process Stages

1.4 Tables:

Table 1             Table outlines various stages and components typically involved in (EIA)

1.5 Acronyms:

| Acronym | Full Term |
| --- | --- |
| EIA | Environmental Impact Assessment |
| SDGs | Sustainable Development Goals |
| NEPA | National Environmental Policy Act (USA) |
| SEA | Strategic Environmental Assessment |
| TQM | Total Quality Management |
| SIA | Social Impact Assessment |
| IFAS | Integrated Fixed-film Activated Sludge (Reactor) |
| LCA | Life Cycle Assessment |
| EEC | European Economic Community |
| UNECE | United Nations Economic Commission for Europe |
| EIRR | Economic Internal Rate of Return |
| IEM | Integrated Environmental Management |

2 -. Introduction

2.1 Introduction:

The fast-changing global environment has made sustainable development an urgent necessity which forces communities to find a precise equilibrium between economic advancement and social care and environmental protection. The Paris Agreement and United Nations Sustainable Development Goals (SDGs) have strengthened this imperative by requiring environmentally responsible practices throughout all sectors. Project management has undergone a fundamental transformation because it now requires environmental and social integration to fulfill modern requirements which were previously focused on economic and technical milestones.

The Environmental Impact Assessment (EIA) serves as the fundamental tool for this transformation because it provides a systematiic and proactive method to evaluate proposed project environmental consequences before implementation The EIA process includes screening to establish assessment necessity followed by scoping to define essential issues and impact analysis to forecast effects and the development of mitigation strategies to reduce harm while increasing benefits. Organizations can achieve sustainable development alignment through EIA implementation in project management which protects ecological integrity and societal well being during development initiatives.

Project management benefits from this EIA integration. For example, being able to identify the build-up of environmental risk such as soil erosion on a building project or water contamination on a mining project early on in the life-cycle of a deliverable for instance, would allow the project team to take action to prevent this from happening, and therefore prevent abortive work and redesign work. EIA helps ensure environmental compliance, thereby minimizing the risk of legal sanctions, and builds credibility of the project amongst its stakeholders. EIA’s public participation piece helps forge partnerships with local communities, as in projects like the High Line renewal in New York Citya community input driven adaptation that deemed both the environmental and social impacts.

All in, these are advantages that contribute to a more efficieint project delivery process that lessen the risk of budget over-runs and operational delays.

Yet this kind of fusing isn’t without its challenges. Linking-in EIA takes you on to extremely tricky legal terrain, which varies enormously by sector and jurisdiction. It calls for the expertise of specialists in such areas as environmental science and engineering), and due to work force shortages these mandates may become long overdue. The procedure can also extend project time lines and drive up initial expense providing tough decisions for policy makers under the mounting strain between short-term demands and long-term sustainability priorities. These obstacles highlight the need to have a systemic EIA which does not give primacy to the bureaucratic EIA but rather gives due importance to it as a tool for improving project management.

2.2 Problem Statement:

Despite the general acceptance and application of Environmental Impact Assessment (EIA) to safeguard the environment and ensure sustainable project execution, there remains a huge shortfall in their mainstream application into project management practices. Despite the such objectivity of EIA –as an instrument of early risk screening, legal conformance, and enablers for better-reaching involvement of stakeholders– it is clear that EIA perform is commonly hampered by systemic, procedural and organizational handicaps that currently limit its capacity to add value. Among the main latent issues is the discrepancy between the results obtained in EIAs and the strategic and operational aspects of project management. Quite often, EIA documents are drawn up in isolation by environmentalists isolated from the project managers; here is a disconnect between the environment learning and project fact decision taking. This communication failure leads to underuse of important advice, a lack of timeliness in implementing preventative measures, and insensitivity to new environmental risk.

Further, the cumbersome nature and timing of EIA processes often lead to extreme delays to projects.It can result in protracted periods of time given that lots of steps require participation by multiple regulatory agencies, extensive data gathering in the form of baseline studies, and toing and froing among stakeholders. They also frequently are exacerbated by demands for greater financial and human resources to execute early planning, increasing early project costs and hampering comprehensive EIA integration, particularly in low-level resourced settings.

Making the situation worse, key players such as project proponents, contractors and local authorities have little knowledge and interest in understanding the meaning and purpose of the EIA process. This lack of knowledge creates resistance to including EIA results in the project process. Sometimes, people tend to view the process as only a cost in terms of regulation and not as a value-added mechanism; this can lead to shallow compliance and not real environmental incorporation.

In addition, lack of community involvement and nontransparent decision-making can lead to public distrust, opposition or litigation by affected communities. 3 These not only cause delay in implementation, but also erode project legitimacy and create reputation damage and litigation risks as projects do not adhere to environmental law. This is especially problematic in projects working in environmentally sensitive or politically sensitive locations.

The intersection of these issues highlights the urgency for a more integrated and systemic inclusion of EIA within project management. This will involve promoting interdisciplinary working, developing capacity amongst stakeholders, simplifying process requirements, and providing mechanisms by which assessment feeds into implementation. Without these reforms, the promise of EIA as both a regulatory and managerial tool is far from being fully realized.

Solving these complex problems is not only necessary for more efficient projects and to avoid cost and schedule overruns, but is also necessary to gain greater environmental stewardship and community trust. The aim of this study is to suggest viable decision making policies for strengthening the association between EIA methods and project management techniques, which in turn would result in a more efficient, resilient and sustainable pattern of project implementation.

2.3 Significance of the Study:

this study has considerable theoretical and practical value in the interplay between environmental responsibility and project success. Even as Sustainability has become a key tenet for responsible development, the integration of EIA with project management presents a unique opportunity to improve operational performance and at the same time to continue to conserve ecological balance. The relevance of this study can be dealt with at various levels:

First, knowledge is adding value to the efficiency of project management, by providing practical guidelines and frameworks to integrate the environmental dimensions into every project phase, from initiation and planning to implementation and closure. Incorporating EIA results into management practices could help organizations integrate their goals with sustainability targets, with the apparent consequences a more favorable performance metrics, less resources waste and a more expedited implementation schedule.

Second, the research contributes to risk identification and mitigation. EIA can have the function of early warning of environmental hazards such as pollution, depletion of resources, and opposition from communities, by which this gives the opportunity to take effective measures. This enables a proactive approach, thus reducing the chances of unforseen labour interruptions, financial strains and a tainted reputation and ultimately improving the project’s resilience and its ability to reach defined goals.

Third, with respect to regulatory compliance, the research highlights the structured use of EIA as a mechanism to aid organizations in compliance with national and international environmental regulations. In addition to avoiding legal sanctions and the closure of projects, compliance strengthens a government institution’s reputation, as well as the confidence of its internal and external investors—critical factors in the governance-centric context of today’s projects.

Additionally, the study supports reliable stakeholder inclusion including that of local communities. EIA implicitly entails participative processes afforded by public consultations and feedback mechanisms which increases transparency and legitimacy as well as social acceptance of projects. Inclusive projects like these tend to have greater cooperation, fewer conflicts, and are more consistent with local needs and values.

In terms of theoretical development, this research fits meaningfully in the academic as well as the professional knowledge base by integrating research on environmental assessment with basics of the project management research for the betterment of environment assessment practices. A theoretical/ practical model is suggested explaining‖ ” how EIA, in building innovation and response with the regulation, can be a compliance based and strategic tool refining environmental performance with company success.

Further, this research has both pedagogical and practical implications. For academia, it contributes to academic knowledge by providing a multi-perspective approach of how environmental and project knowledge areas can be integrated. In practical terms, the manual provides project managers, planners and decision-makers with an ordered compendium of methods, procedures and recommendations to systematically incorporate EIA findings in a manner that makes their use more responsive, sustainable and results-oriented.

The study encourages rational use of natural resources and long term ecological sustainability by its environmental ethics and sustainability dimension. By promoting such a shift in disaster response from 'fixing' the hazards and consequences of future disasters to pre-emptive hazard planning, the research contributes to the objectives of intergenerational equity, environmental justice, in addition to the multi-faceted agenda of stabilizing and restoring life supporting systems, as articulated in such international agreements as the Paris Accords and the United Nations Sustainable Development Agenda.

Overall this paper makes an important contribution to current debates on how to reconcile economic development with environmental protection. It contextualizes EIA’s strategic value in this era of project management It provides the building blocks for future, more robust, accountable and sustainable development paths.

  - Objectives of the Study:

- To evaluate EIA effects on the general project management performance:

This aim is to determine eminence of EIA incorporation on the performance variables of project such as time administration, cost management, scope establishment and quality control. The analysis is supposed to track the project implementation from initiation and design stages through implementation, monitoring, up to phase-out and where and how the EIA interventions are making the projects efficient or constraining.

- To investigate the nature and standard of EIA reporting and how their contents impact upon the decision-making:

This section of the study deals with the depth, accuracy and clarity of EIA documentation. It is intended as a test of the extent that impacts and measures are identified. It will also examine the ways in which these aspects affect the quality of managerial decision making, especially in planning and risk management, as well as the relation between high-quality EIAs and how it can be expected to contribute to more proactive, informed and sustainable project planning.

- To determine the advantages, constraints, and institutional obstacles for integrated EIA:

It seeks to reveal the conducive rationale as well as constraints for the utilization of EIA in planning practice. It will explore a variety of related barriers—such as technical bottlenecks; institutional fragmentation and administrative red tape; budget challenges; and socio-cultural challenges in order to suggest options for strong integration of EIA reports. Understanding such barriers is important for developing intervention models that are workable and contextually appropriate.

- To establish unified systems and policy for EIA in project management:

With the knowledge derived from the objectives above, this phase of the research will offer indicative model(s) that are practical and action-oriented for mainstreaming EIA into all project phases. These models should support an increase in operational efficiency, cutting of implementation risks and optimising project costs without forfeiting any environmental or social values. They will provide policy-makers and project developers with reference materials to help them integrate development and environmental sustainability.

2.5 Research Questions:

- How does EIA affect project management efficiency?

- What are the main benefits of implementing EIA?

- What challenges and obstacles hinder the integration of EIA into project management?

- How can the process of integrating EIA be improved, and what tools or methods can support this improvement?

- How does EIA affect resource allocation and project prioritization?

- What is the relationship between EIA application and long-term cost reduction?

- How can local community participation in the EIA process be enhanced?

- What role does modern technology play in enhancing the effectiveness of EIA?

- How does the quality of EIA reports impact the effectiveness of planning and execution processes?

- What factors impede the incorporation of EIA findings in managerial decision-making?

- What strategies and measures can be adopted to better exploit EIA findings in project management?

  - Hypotheses:

In order to guide the research direction and empirical analysis, this study is grounded on a set of interrelated hypotheses that reflect the expected relationships between Environmental Impact Assessment (EIA) practices and project management performance. These hypotheses are formulated as follows:

- Efficiency and Integration Hypothesis:

There is a positive relationship between the comprehensive integration of EIA into project planning and execution, and the overall efficiency of project management.
It is hypothesized that the more systematically and accurately EIA findings are embedded within the project's strategic and operational phases, the more effective the management of time, cost, scope, and resources will be. This integration is expected to enhance coordination among project teams, reduce rework, and contribute to smoother project delivery.

- Risk Reduction Hypothesis:

EIA contributes significantly to the reduction of economic, environmental, and operational risks when implemented proactively during the early planning stages.
By identifying potential environmental constraints and community-related concerns early in the process, EIA helps project stakeholders to avoid unexpected delays, regulatory penalties, redesign costs, and social conflicts. This proactive risk management strengthens the project’s structural and financial stability.

- Stability and Regulatory Compliance Hypothesis:

Integrating EIA into project management practices improves legal compliance, reduces long-term operational costs, and promotes project sustainability.

It is assumed that projects which systematically implement EIA recommendations—especially those related to environmental mitigation—are more likely to meet regulatory requirements, enhance environmental performance, and support long-term development goals consistent with the SDGs and national sustainability strategies.

- Challenges and Innovation Hypothesis:

Despite the procedural, financial, and time-related challenges associated with EIA, the application of innovative tools and participatory approaches can enhance its effectiveness and stakeholder acceptance.

This hypothesis suggests that the obstacles often faced in EIA implementation—such as high upfront costs, delays, and complex bureaucratic procedures—can be mitigated through the adoption of modern technologies (e.g., Geographic Information Systems, remote sensing) and stronger collaboration with local communities and experts. Such innovations are expected to lead to more accurate assessments and reduce friction during project execution.

- Quality and Project Execution Efficiency Hypothesis:

There is a direct and positive correlation between the quality of EIA studies andthe efficiency of project execution.

High-quality EIA reports—those characterized by methodological rigor, comprehensive data, and actionable recommendations—are believed to enhance informed decision-making, reduce uncertainties, and improve coordination across project phases. Consequently, this leads to more predictable, efficient, and sustainable project outcomes.

2.7 Theoretical Framework:

- Key Milestones in EIA Legislation: This section would cover significant legal developments and landmark decisions that shaped EIA globally.

- Evolution and Expansion of EIA: Discuss how EIA has evolved from its initial focus to encompass broader environmental, social, and economic considerations.

- Principles and Practices of EIA This section would detail the fundamental principles guiding EIA processes, such as transparency, public participation, and early integration. It would also cover common practices in conducting an EIA.

- Methodology of EIA: Outline the systematic approach used in EIA, including scoping, baseline studies, impact prediction, and mitigation measures.

- Phases of EIA: Describe the typical stages of an EIA process, from screening and scoping to monitoring and auditing.

- Limitations in EIA Effectiveness

- This section would address common challenges and shortcomings that can limit the effectiveness of EIA in practice.

- Risk Management Theory: This theory focuses on identifying, analyzing, and mitigating potential risks associated with projects. By incorporating elements like EIA, it helps reduce unexpected costs and supports proactive risk control, ensuring project sustainability.

- System Theory: This perspective views projects as integrated systems that dynamically interact with their surrounding environment. It highlights the complex relationships and mutual influences between a project and its broader environmental context, emphasizing a holistic assessment.

- Total Quality Management (TQM): TQM advocates for continuous improvement in procedures and quality. When applied to project management, it leverages EIA findings to minimize errors and unnecessary changes, thereby enhancing the overall quality and efficiency of the project.

2.8 Methodology and Research Methods:

- Theoretical Narrative
Analyzing the literature and previous studies to understand the theoretical framework of the phenomenon under study, and identifying the knowledge gaps that the research seeks to fill.

- Historical Methodology:
Aims to understand past events and phenomena by analyzing historical sources.

- Document Analysis:

Data Review: The study incorporates a thorough analysis of existing documentation, including:

### National and international laws and policies related to EIA.

### Governmental reports, consultancy documents, and previous research studies.

### Detailed project reports that outline the EIA process (from initial screening and scoping through to data collection, analysis, and final assessment)

### Critical Literature Review.

### Matrix Linking From literature review Results to Hypotheses.

  - Research Tools:

- Databases and Electronic Libraries: Such as Google Scholar, Scopus, and others to access previous studies and theoretical references.

- Reference Management Software: Tools like EndNote or Mendeley for organizing sources and literary research.

- Archives and Historical Libraries: To access primary and secondary sources, such as historical documents, memoirs, and old records.

- Digital Archival Sources: Websites that provide historical documents, such as university archives or national libraries.

- Legal and Legislative Sources: Official websites and national or international organizations that publish relevant laws and policies.

- Government and Consultancy Reports: Reviewing reports available on ministry websites or specialized institutional platforms.

2.10 Study Limitations:

- Geographical and Sectoral Boundaries: This limitation can affect the generality of findings for other geographical regions, project types or small -scale endeavors.

- Exclusion of External Influences: The study does not take into account external influences including political and economic conditions, which can profoundly affect both project outcomes and the execution of environmental impact assessments.

- Data Biases: Reliance on pre-existing EIA reports may introduce incomplete data or institutional bias, particularly if these reports prioritize expediting official approvals over conducting thorough and accurate environmental assessments.

- Legal and Cultural Considerations: Variations in environmental legislation and compliance levels across countries may influence study outcomes.

- Measurement Limitations: Objectively measuring "efficiency" is challenging due to its multifaceted indicators (time, cost, quality) and differing priorities across projects.

4-. Previous Studies

3.1 Review of Previous Studies:

- The role of environmental impact assessment in achieving sustainable development   Dr. Essam El Badry Fadl

Integration of Environmental Considerations: EIA helps integrate environmental considerations into project planning and decision-making processes. By evaluating potential impacts early, EIA enables the adoption of mitigation measures to minimize negative environmental consequences and enhance project sustainability.

- International Principles For Social Impact Assessment

Vanclay

Vanclay emphasized the importance of integrating EIA into the broader project management lifecycle. He highlighted that when EIA is treated as an integral part of project planning rather than a standalone compliance activity, it enhances overall project efficiency by fostering proactive problem-solving.

- Environmental impact assessment: Retrospect and prospect 
Stephen Jay , Carys Jones , Paul Slinn , Christopher Wood 
Evolution of EIA and Its Role in Project Management

Historically, EIA emerged with the passage of early environmental laws such as the U.S. National Environmental Policy Act (NEPA) in 1969, which established a framework for considering environmental consequences in federal decision making. As described by Jay and colleagues, EIA has evolved from a primarily procedural tool into a more substantive instrument that also drives sustainable development and risk management in projects In modern practice, EIA is not only about environmental protection but is increasingly used to inform decision making and to improve the overall design and viability of projects.

- Environmental impact assessment as a tool forongoing environmental management

Angus Morrison-Saunders
Active public participation and rigorous environmental studies can lead to better-informed decisions, ensuring that projects are designed with a comprehensive understanding of potential impacts. For example, research by Morrison‐Saunders and colleagues has shown that the iterative learning process fostered by EIA can lead to organizational improvements and adaptive management practices

3.2  Summary and Critique:

Academics including Dr. Essam El Badry Fadl argue that early environmental assessments ensure measures are taken to avoid expensive mid-project tweaks and ensure the longer-term salvageability of the project. In the same vein Vanclay emphasises the need to situate EIA in the context of the project cycle generally, noting that an approach which views EIA as part of the project not a mere bureaucratic procedure encourages interfaces between different sections of people and breaks down systemic blockages: But the efficiency savings promised by EIA depend on the quality of its application; superficial assessments, lack of real stakeholder engagement or non-enforcement frequently render EIA impotent. Morrison-Saunders stresses the significance of involving participatory processes that are conducive to iterative learning and adaptive management, but such inclusiveness can lead to protracted processes, in particular where expressed differences in stakeholder stake eri nterAnCes overlap. Also, differences of technical ability and resources between rich and poor countries lead to uneven results from EIA, and an aggravation of global inequalities. Contemporary tools – ranging from predictive modeling through GIS to digital applications – have enhanced EIA’s ability to contribute to analyses at an increasingly precise level, but quantifying return-on-investment (ROI) mathematically with hard data (as cost-savings and minimized delays) remains a challenge. Areas for future research To overcome these limitations, future research should focus on context-specific case studies, formulate standard frameworks to assess efficiency and investigate possible interactions between EIA and innovative project management approaches such as agile or circular economy. Indeed, the capacity of EIA to be transformational does not reside in any bureaucratic reality as such, but rather is about being effectively integrated strategically into cultures which demand transparency, innovation and sustainability—which, in an age of climate urgency, resource constraints and the need for rapid transitions of all kinds.