## Slide 1
PROJECT MONITORING
Lecture 09
PMG333
Dr. Bassel alhassan
Prepared by
COST& TIME MONITORING 2

## Slide 2
1 - 2
Lecture
09
Lecture contents

## Slide 3
1 - 3
Lecture
09
Review of Previous Session

## Slide 4
1 - 4
Lecture
09
Review of Previous Session

## Slide 5
1 - 5
Lecture
09
Earned value Management completion

## Slide 6
1 - 6
Lecture
09
The Three Core Components of EVM

## Slide 7
1 - 7
Lecture
09
Performance Indeces

## Slide 8
1 - 8
Lecture
09
Assess Deviation

## Slide 9
1 - 9
Lecture
09
Case Study: Military Equipment Manufacturing

## Slide 10
1 - 10
Lecture
09
Case Study: Military Equipment Manufacturing

## Slide 11
1 - 11
Lecture
09
Case Study: Military Equipment Manufacturing

## Slide 12
1 - 12
Lecture
09
The Core Flow in Traditional EVM

## Slide 13
1 - 13
Lecture
09

## Slide 14
1 - 14
Lecture
09
The Flaw in Traditional EVM

## Slide 15
1 - 15
Lecture
09
Earned Schedule (ES)

## Slide 16
1 - 16
Lecture
09
Earned Schedule Graph

## Slide 17
1 - 17
Lecture
09
EVM vs ES

## Slide 18
1 - 18
Lecture
09
Earned Schedule Initiated

## Slide 19
1 - 19
Lecture
09
Discussion of Schedule Value Scenarios

## Slide 20
1 - 20
Lecture
09
Forecasting of Completion Time Scenario 1

## Slide 21
1 - 21
Lecture
09
Forecasting of Completion Time Scenario 2

## Slide 22
1 - 22
Lecture
09
Forecasting of Completion Time Scenario 3

## Slide 23
1 - 23
Lecture
09
Case Study 1 – Water Treatment Program

## Slide 24
1 - 24
Lecture
09
Case Study 1 – Water Treatment Program

## Slide 25
1 - 25
Lecture
09
Case Study 2- Residential Apartment Complex

## Slide 26
1 - 26
Lecture
09
Case Study 2- Residential Apartment Complex

## Slide 27
1 - 27
Lecture
09
Case Study 2- Residential Apartment Complex

## Slide 28
1 - 28
Lecture
09
Step 10: Management Action

## Slide 29
1 - 29
Lecture
09
Management Action

## Slide 30
1 - 30
Lecture
09
Corrective Actions

## Slide 31
1 - 31
Lecture
09
Preventive Actions

## Slide 32
1 - 32
Lecture
09
Case Study: Software Project

## Slide 33
1 - 33
Lecture
09
The 6-Step Action Process

## Slide 34
1 - 34
Lecture
09
Step 11: Baseline Maintenance

## Slide 35
1 - 35
Lecture
09
Baseline Maintenance

## Slide 36
1 - 36
Lecture
09
The Change Control Process

## Slide 37
1 - 37
Lecture
09
Case Study: Oil & Gas Project

## Slide 38
1 - 38
Lecture
09
Case Study: Oil & Gas Project

## Slide 39
1 - 39
Lecture
09
Key Takeaways

## Slide 40
Thank You