## Slide 1
PMG 202
Project Planning
Prepared by Dr. Maryam ZORGUI
PART I :
Initiate & Plan a Project
Lecture 7
The Project Charter
&
The Project Plan

## Slide 2: In the previous lessons…
The term Project Documentation refers to documents that are created throughout the Project Life Cycle. These documents, such as the Project Plan, Project Schedule or Project Budget, define activities, procedures and guidelines to be followed by the Project Team.
Project Documentation has several purposes. In addition, there are certain project documents that must be created at a specific Project Phase, as they set the stage for the next step, such as the Project Plan which must be created before the project execution phase can begin.

## Slide 4: Chapter objectives
Discover the Project Charter
Learn the main differences between the Project Charter and some of the rest of the key Project Documents.
Identify the Project Plan and its relation with the Project Charter.

## Slide 6
Part A:
The Project Charter
I- What is a Project Charter?
IV- Project Charter
vs
The other Project Documents
II- What is included in the Project Charter?
III-How to Develop a Project Charter?

## Slide 7: A- I- What is a Project Charter?
I-1- Definition
According to the PMBOK Guide, « a Project Charter is a document issued by the Project Initiator or Sponsor that formally authorizes the existence of a Project and provides the Project Manager with authority to apply organisational resources to Project Activities ».
A Project Charter establishes the Project, names the Project Manager, and provides them with the power and funding necessary to carry out the Project.
High-level details are contained in the Project Charter.

## Slide 8: A- I- What is a Project Charter?
Throughout the Project Lifecycle, the Project Charter plays an essential role in keeping things on track.
A Project Charter is also known as a Project Definition Document or Project Initiation Document (PID) is a formal and short document that clearly defines the Objectives, Scope, Goals, Stakeholders, and Teams involved in the Project.

## Slide 9: A- I- What is a Project Charter?
A Project Charter defines the Project and gives Stakeholders guidance.
A Project Charter must be signed by a person outside the Project who is in charge and has access to the necessary funding.
The person that signs documents may be a sponsor, senior management, the PMO, etc.
Although the Project Managers is not responsible for establishing the Project Charter, their expertise in Project Management may allow them to assist the Project Sponsor in doing so.

## Slide 11: A- I- What is a Project Charter?
Changes to the Project Charter are uncommon, and only the Sponsor or Top Management may do so.
A Project may unofficially start when the Sponsor gets an idea about it. Afterward, they will conduct a Cost-Benefit Analysis to see if it is profitable. If the Project aligns with their Business Objectives, they will pursue it.
Then they will create a Project Charter to launch the Project.

## Slide 12: A- I- What is a Project Charter?
  I-2- The importance of a Project Charter
A Project Charter is especially important when gaining and sustaining executive buy-in.
It allows executives to see the Business Value of a Project, which is critical in saving it from scrutiny and risking having it delayed or even being scrapped.
This could be because some executives didn’t see or understand the Business Value in it from their perspective.

## Slide 13: A- I- What is a Project Charter?
The Project Charter should act as an executive overview of your Project so that any new Executive or Senior Leader can refer to it, understand it, and evaluate it.
Consider the reasons that so many Projects and initiatives fail. It isn’t necessarily due to bad ideas and poor planning or a lack of talent and Resources.
Oftentimes, it simply comes down to never having proven the Projects’ value to the Executive Team.

## Slide 14: NEW
A project charter has the following elements:

## Slide 15: A- II-What is included in the Project Charter?
The Project Charter typically includes but not limited to the following information related to the Project:
Name, Description, Purpose Project Objectives Expected Benefits Deliverables Assigned Project Manager Assumptions and Constraints | Major Project Stakeholders Expectations Acceptance Criteria Major Project Milestones Estimated Budget Risks and Issues Approval Criteria

## Slide 16: A- II-What is included in the Project Charter?

## Slide 17: A-III-How to Develop a Project Charter?
A Project Charter development process is shown in the below image.
.

## Slide 18: A-III-How to Develop a Project Charter?
  III-1- Steps needed to build a Project Charter
Typically, a Charter has four basic steps.

## Slide 23
III-2- Visualizing the Project Charter
Usually, a Project Charter spans for 5-6 pages. This is one of the major reasons why they get overlooked in the Project Management Process.
An easier way to write a Project Charter that everyone can quickly read and understand, with minimal effort is through visualization.
Project Charters that incorporate graphic elements like the ones below help you bring together all Project Charter elements onto one page.
They are easy-to-read and visually pleasing.
A-III-How to Develop a Project Charter?

## Slide 28: III-How to Develop a Project Charter?
III-3- Tips for Creating a Project Charter
The following tips are helpful in developing a Project Charter:

## Slide 29: III-How to Develop a Project Charter?

## Slide 30: A- IV- Project Charter vs some other Project Documents
The primary purpose of a Project Charter is authorizing the Project Managers (PM) to begin an approved Project.
It is officially signifying that they and their team are allowed to utilize organizational resources such as people, technology, and finances to complete the Project Objectives.

## Slide 31: A- IV- Project Charter vs some other Project Documents
  A-IV-1- Project Charter vs Project Plan
The Project Charter is a high-level initiation document that consists of only a few pages. It lists the project objectives, scope, vision, team, and their responsibilities and stakeholders.
A Project Plan, on the other hand, is a detailed document that describes how to accomplish the project objectives. It elucidates the project deliverables, action plan, the required resources, and milestones.
It’s created during the project planning phase and is a compilation of several other documents.

## Slide 32: A- IV- Project Charter vs some other Project Documents
Project Plan is quite broader concept. A Project Plan expresses the Objectives & Requirements of the Project in terms of:
Project Scope
Project Schedule
Resource Requirement
Project cost estimation
Project Quality and
Project Risk

## Slide 33: A- IV- Project Charter vs some other Project Documents
A-VI-2- Project Proposal vs Project Charter
The Project Proposal is a document that contains the details of the Project that the Organization wants to implement.
This document is presented to the donors for the purpose of reviewing it and deciding whether the donor will finance the proposal or not.
The way Project Proposals are written varies from one Organization to another and from one donor to another.

## Slide 34: A- IV- Project Charter vs some other Project Documents
Project Proposal and Project Charter are two different documents and their purposes are different as well.
Both Proposal and Charter are crucial Project Documents that outline very different concepts within a project.
However, many PMP aspirants mix up them because they sound quite similar.
Notes: PMP: The Project Management Professional

## Slide 35: A- IV- Project Charter vs some other Project Documents

## Slide 36: A- IV- Project Charter vs some other Project Documents
A-VI-3- Project Scope vs Project Charter
Project Scope is the part of Project Planning that involves determining and documenting a list of specific project Goals, Deliverables, Tasks and Costs.
Project Scope is a detailed outline of all aspects of a Project, including all related activities, Resources, Timelines, and Deliverables, as well as the Project’s Boundaries.
A Project Scope also outlines key stakeholders, processes, assumptions, and constraints, as well as what the project is about, what is included, and what isn’t.
All of this essential information is documented in a scope statement.

## Slide 37: A- IV- Project Charter vs some other Project Documents
During the Project, this documentation helps the Project Team remain focused and on task.
The Scope Statement also provides the Team with guidelines for making decisions about change requests during the Project.
Essentially, the Charter contains an overview of the Project Scope and the Project Scope Statement breaks it down into more detail. The Scope should be clear and concise.
There should be no ambiguity around what the outcome of the Project will be.

## Slide 38: A- IV- Project Charter vs some other Project Documents
What makes up a Scope?
The Scope definition of a software
Project consists of the following key aspects:

## Slide 39: A- IV- Project Charter vs some other Project Documents
A-VI-4- Project Brief vs Project Charter
A Project Brief allows Project Managers to come prepared to meetings with all of the information their teams need. Or, at the very least, a plan to get all of the info needed for the teams to be successful.
A Project Brief is created after the Project Charter is signed, the Project is started, and Project Management Plans are developed.
A Project Brief provides a shorter version of the Project Plans so Stakeholders can review it briefly and grasp the Planning Processes.

## Slide 40: A- IV- Project Charter vs some other Project Documents

## Slide 41
Part B:
The Project Plan
I- What is a Project Plan?
IV- Elements of a Project Plan you shouldn't overlook
II- Who creates Project Plans?
III-Characteristics of Project Plans
V- Project Plan v/s Project Management Plan

## Slide 42: B-I- What is Project Plan
A Project Plan , also called a Work Plan, is a blueprint of the key elements your team needs to accomplish in order to successfully achieve your project goals.
Your Project Plan should include information about your Project Schedule, Scope, due Dates, and Deliverables, and it should be built in a platform that everyone on your Team can access.
By creating the Project Plan in a Work Management System , we can plan, track, and report on work—all in the same place.

## Slide 43: B-I- What is Project Plan
A good Project Plan is one of the most essential elements of success in Project Management, from preventing Scope Creep , overblown budgets, and missed deadlines to minimizing stress and frustration.
So,
how do you create a good Project Plan and what are the essential elements of a Project Plan?

## Slide 44
A Project Charter is a tool you can use to get signoff from Key Stakeholders before getting started on a Project. As a result, you should create a Project Charter before you work on your Project Plan .
A Project Charter should only include the Project Objectives, Scope, and Responsibilities: It’s a simplified version of a Project Plan .
Once your Charter has been approved, you can create a Project Plan to provide a more in-depth blueprint of the key elements of your Project.
B-II- When do we create
the Project Plans?

## Slide 45: B-III- Who creates the Project Plans?
The obvious answer to this is: “Project Managers ”. But everyone who has to manage Projects in their roles can benefit from creating Project Plans before starting a new Project, especially in cases of similar or recurring Projects.
A Project Plan saves you the time it takes to recreate the same Project over again.
Team Members and Stakeholders involved in the Project and its results may provide input, expertise, costs, and other relevant information to be added in and approved before the Project Manager puts finishing touches on the Project Plan.

## Slide 46: B-IV- Characteristics of Project Plans
A Project Plan can be considered to have 5 key characteristics that have to be managed:

## Slide 47: B-IV- Characteristics of Project Plans

## Slide 49: B-IV- Characteristics of Project Plans
Project Plans give clarity on the responsibilities of each Team Member and Stakeholder in the Project.
They also organize the Project's work from start to finish and prevent extraneous work from crowding out critical tasks.
Keep in mind that creating and working with a flawed project plan is just as bad as working without one.
Timeline, costs, and deliverables should be detailed clearly to show the Scope of your project.
In the ten sections below, you’ll find ten essential elements of a Project Plan you shouldn't overlook.

## Slide 51
A Project Plan and Project Management Plan can refer to the same thing, or they can be different. In some Organizations, we may see a distinction between these terms, and others will use them interchangeably.
A Project Plan and a Project Management Plan are essential documents used in the Project Life Cycle of a Project and ensure that you have a smooth functioning of your Project..
B-V- Project Management Plan
v/s Project Plan