## Slide 1
Prepared by
Dr. Manal Elsayed
Lecture No.5
PMG201
Project Feasibility Study

## Slide 2
Lecture 5
THE MANAGER, THE ORGANIZATION, AND THE TEAM

## Slide 3
THE MANAGER, THE ORGANIZATION, AND THE TEAM
The PM’s Roles
The PM’s Responsibilities to the Project
Selection of a Project Manager
Project Management as a Profession
Fitting Projects Into the Parent Organization
The Project Team
Effective Team Management

## Slide 4
1- THE PM ’ S ROLES
Once a project has been selected, the next step is for senior management to choose a project manager (PM). It is the PM ’ s job to make sure that the project is properly planned, implemented, and completed

## Slide 5
The PM is a facilitator, unlike the traditional manager who is a supervisor.
The PM must adopt the systems approach to making decisions and managing projects.
Multiple communication paths exist in any project, and some paths bypass the PM, causing problems.
Much project communication takes place in meetings that may be run effectively if some simple rules are followed.
In virtual projects much communication is via high technology channels.
Above all, the PM must keep senior management informed about the current state of the project.
THE PM ’ S ROLES

## Slide 6
Facilitator.
Communicator.
Virtual Project Manager.
Meetings, Convener and Chair. منظم الاجتماعات والرئيس
THE PM ’ S ROLES

## Slide 7
PM’s Role in Procurement
Know the procurement process; seek support early from specialists in contracting, purchasing, law, and technical disciplines.
Involvement should begin at the start of the procurement process.
Understand contract terms and conditions
Ensure the contract contains all project management requirements and scope for the product or services being procured.

## Slide 8
Identify risks and incorporate ways to avoid, mitigate, transfer to seller, or share the potential risk within the contract.
Fit the schedule for completion of the procurement process into the schedule for the project.
Be engaged during contract negotiation to establish a relationships with the seller.
Manage the entire project, not just the contract statement of work.
Work with the contract or procurement manager to manage contract change control.
PM’s Role in Procurement

## Slide 9
2- THE PM ’ S RESPONSIBILITIES TO THE PROJECT
The PM has three overriding responsibilities to the project.
First is the acquisition of resources and personnel.استقطاب الموارد البشرية والمالية
Second is dealing with the obstacles that arise during the course of the project.
Third is exercising the leadership needed to bring the project to a successful conclusion and making the trade – offs المقاايضة necessary to do so.

## Slide 10
The PM is responsible for acquiring the human and material resources needed by the project.
The PM is also responsible for exercising leadership, fire fighting, and dealing with obstacles that impede the project ’ s progress.
Finally, the PM is responsible for making the trade - offs between budget, schedule, and scope that are needed to ensure project success.
To be successful at meeting this responsibilities, the PM must be skilled at negotiation, conflict resolution, and persuasion.

## Slide 11
3- SELECTION OF A PROJECT MANAGER
The most important criterion, in the language of sales people, is a “ closer. ” Find individuals who complete the tasks they are given. As any senior manager knows, hard workers are easy to find. What is rare is an individual who is driven to finish the job.

## Slide 12
Select those who meet the following criteria at reasonably high levels:
Credibility.
Sensitivity.
Leadership, Style, Ethics.
SELECTION OF A PROJECT MANAGER

## Slide 13
Successful PMs have some common characteristics.
They are “ closers. ”
They also have high administrative and technical credibility.
In addition, the PM should be a leader, and adopt a participatory management style that may have to be modified depending on the level of technological sophisticationالتطور التكنولوجي and uncertainty involved in the project.
Another critical project management skill is the ability to direct the project in an ethical manner.

## Slide 14
4- PROJECT MANAGEMENT AS A PROFESSION
It should be obvious to the reader that project management is a demanding job.
Planning and controlling the complexities of a project ’ s activities, schedule, and budget would be difficult.
If the PM had full authority to take any action, he is required to keep the project on course for successful completion.

## Slide 15
5 - FITTING PROJECTS INTO THE PARENT ORGANIZATION
The rapid growth in the use of projects has made the traditional ways of creating an interface between projects and the parent organization المنظمة الأم inadequate in many cases.
Pure project organizations, are too costly and lack technological depth.
Linking the two forms into matrix organized projects combines the strengths of the traditional forms and avoids most of their weaknesses.
Pure project organizations , An organization in which the project is separated from the rest of the parent system. It becomes a self-contained unit with its own technical staff, its administration, tied to the parent firm by the tenuous strands of periodic progress reports and oversight. الخيوط الهشة للتقارير المرحلية الدورية والرقابة.

## Slide 16
Some organizations operate all three types of projects (Strategic, Operational, Compliance). Project management offices may be set up to achieve consistent project administration when the firm is operating a number of differently organized projects.
Project maturity measurement models have been developed to measure the degree to which individual organizations have mastered state - of- the- art project management practices.
FITTING PROJECTS INTO THE PARENT ORGANIZATION
Notes: Strategic Projects
involve creating something new and innovative. A new product, a new service, a new retail location, a new branch or division, or even a new factory might be a strategic project because it will allow an organization to gain a strategic advantage over its competitors.
Operational Projects
improve current operations. These projects may not produce radical improvements, but they will reduce costs, get work done more efficiently, or produce a higher-quality product .
Compliance Projects
must be done to comply with an industry or governmental regulation or standard. Often there is no choice about whether to implement a project to meet a regulation, but there may be several project options to consider, any of which would result in meeting compliance requirements.

## Slide 17
6- THE PROJECT TEAM
Effective team members have some characteristics in common.
1- They must be technically competent مختصين فنيا .
2. Senior members of the project team must be politically sensitive .
It is rarely possible to complete a project of reasonable size and complexity without incurring problems that require aid from the upper executive row;
3- To ensure cooperation and assistance, there is a delicate balanceتوازن دقيق of power that must be maintained between the project and the functional departments, and between one project and others.
4- Members of the project team need a strong problem orientation.

## Slide 18
5- Team members need a strong goal orientation . Projects are uncomfortable environments. In particular, neither project teams nor PMs can succeed if their focus is on activity rather than results.
6- Project workers need high self - esteem . Project members who hide mistakes and failure are disasters waiting to happen. They can immediately acknowledge their own errors يعترف بأخطائه and point out problems caused by the errors of others.

## Slide 19
Effective Team Management

## Slide 20
Groups, Teams and Organizational Effectiveness
Team | Group
A group of persons having collective identity joined together, to accomplish a goal. | A collection of individuals who work together in completing a task.
Shared Goals | Individual Goals
Individual and Mutual accountability | Individual Accountability
Collective success or failure | Individual success or failure

## Slide 21
Groups, Teams and Organizational Effectiveness
Groups and teams can help an organization gain a competitive advantage because they can:
1) Enhance its performance.
2) Increase its responsiveness to customers.
3) Increase innovation.
4) Increase employees’ motivation and satisfaction.

## Slide 22
Groups and Teams as Performance Enhancers
Performance Enhancement | Synergy
Making use of the synergy from employees in a group producing more or better output than employees working separately. | Performance gains that result when individuals and departments coordinate their actions.

## Slide 23
Groups and Teams as Performance Enhancers
Factors that contribute to synergy
Ability to bounce ideas off one another. توارد الافكار
Correct each other’s errors
Bring more new ideas to bear on problems.
Accomplish projects beyond the scope of individuals.

## Slide 24
Groups’ and Teams’ Contributions to Organizational Effectiveness

## Slide 25
Teams and Innovation
Innovation
The implementation of creative ideas for new products, new technologies, new services, or even new organizational structures essential for gaining and maintaining a competitive advantage

## Slide 26
Groups and Teams as Motivators
Team members are more motivated and satisfied than if they were working alone.
Team members can see the effect of their contribution to achieving team and organizational goals.
Teams provide needed social interaction and help employees cope with work-related stressors.

## Slide 27
Types of Groups and Teams

## Slide 28
Types of Groups and Teams
Formal Group
A group that managers establish to achieve organization goals.
Informal Group
A group that managers or non managerial employees form to help achieve their own goals or to meet their own needs.

## Slide 29
Top-management team
A group composed of the CEO, the president, and the heads of the most important departments
Research and Development team
A team whose members have the expertise and experience needed to develop new products
Command Groupsمجموعات الأوامر
A group composed of subordinates who report to the same supervisor, also called a department or unit
Task Forces
A committee of managers or non-managerial employees from various departments or divisions who meet to solve a specific, mutual problem; also called an “ad hoc” committee اللجنة المخصصة
Types of Groups and Teams

## Slide 30
Self-Managed Work Team
A group of employees who supervise their own activities and monitor the quality of the goods and services they provide
Virtual Team
A team whose members rarely meet face-to-face.
Interact by using various forms of information technology.
Email, computer networks, telephone, fax, and videoconferences.

## Slide 31
Interest Groups
- An informal group of employees seeking to achieve a common goal related to their organization.
Friendship Groups
- An informal group composed of employees who enjoy one another’s company and socialize with one another.
Types of Informal Groups and Teams

## Slide 32
Group Dynamics
Group Dynamics
The characteristics and processes that affect how a group or team functions.
Group size affects how a group performs.
Normally, small groups (2 to 9 members) interact better and tend to be more motivated
Larger groups can be used when more resources are needed and division of labor is possible.
Division of labor
splitting the work to be performed into particular tasks and assigning tasks to individual workers.