## Slide 1
Project Leadership
Prepared by:
Dr. Mona Moustafa Elashry
PMG 511
L11- Revision

## Slide 2
جدول الاختبار النهائي

## Slide 3
مقرر / قيادة المشروع ((PMG511
الموعد المحدد: الأربعاء 2023/09/06
وقت بدء الاختبار: 9:00 إلي 10:00 مساء.
المدة : ساعة (60 دقيقة)
مع اطيب التمنيات لكم بالنجاح و التوفيق

## Slide 4
Chapter 1- L1

## Slide 5
What is a project??
Projects are used as a means to achieve an organization’s strategic goals.
Projects often are associated with unknowns, complexity, and uncertainty.

## Slide 6
What Is Management?
The process of getting things done effectively and efficiently, with and through people.
Effectiveness: Doing the right things.
Efficiency: Doing things right.

## Slide 7
Project Management:
Project management occurs in a team setting. it concerned with making decisions about processes and functions.
Successful projects depend on both for the effectiveness of the project team, the leadership and management of that team.

## Slide 8
Leadership
The process of leading a group and influencing that group to achieve its goals.

## Slide 9
Importance of Leadership
Create a Vision
• Creating an inspiring vision of the future.
Motivation
• Motivating and inspiring people to engage with that vision.
Managing
• Managing delivery of the vision with providing guidance .
Coaching
• Coaching and building a team, so that it is more effective at achieving the vision with an effective planning.

## Slide 10
A project manager is responsible for:
Implementing product strategy, including product improvement, feature prioritization, costing.
Setting deadlines and ensuring that projects remain on schedule.
Tracking the deliverables sprint and providing updates to relevant stakeholders.

## Slide 11
Impact of leadership on project
Leader role is one of the most challenging jobs in any organization, because it requires broad understanding of the various areas that must be coordinated and requires strong interpersonal skills.

## Slide 12
A Team management:
Team Management
Decision making
Conflict resolution
Communicating
Motivating
Influencing (Team Promotion, Trust-Building, Expanding Networks, Organizational Intelligence)

## Slide 13
Chapter 2- L2

## Slide 14
  A project charter is a formal document that authorizes a project from start to finish.
  It includes details to create an overall understanding of a project’s development and objectives while also outlining the roles and responsibilities of each involved individua
What is a project charter?
Notes: Corresponds to section 2.1, pages 25-30 of the Project Team Leadership and Communication book.

## Slide 15
  In many business cases, you would assume the project manager should write the project charter right? Actually, it’s best if the project sponsor writes the project charter.
  A project sponsor is the individual who requested the project and who signed it off. In other words, the project initiator. Project sponsors are generally in senior management and may even be the CEO.
Who writes the project charter?
Notes: Corresponds to section 2.1, pages 25-30 of the Project Team Leadership and Communication book.

## Slide 16
Conception/Initiation Phase
  Research conducted, leadership chosen, goals and requirements established.
Planning Phase
  Detailed plans drafted and documented.
Execution Phase
  Plans are implemented, intended result of project takes shape.
Closing Phase
  Results handed off, lessons learned collected.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 27.
Project Management Institute. A Guide to the Project Management Body of Knowledge – Fifth Edition. Project Management Institute Inc. p. 42. 2013.
Project Phases:
Notes: Corresponds to pages 27-28 of the Project Team Leadership and Communication book.

## Slide 17
Determine the nature and scope of the project. If this stage is not performed well, it is unlikely that the project will be successful in meeting the business’ needs.
The key project controls needed here are an understanding of the business environment and making sure that all necessary controls are incorporated into the project. Any deficiencies should be reported and a recommendation should be made to fix them.
Every organization has its own variations of what documents are required to initiate a project. It’s important to identify the project need, stakeholders, and main goals.
1-Project Initiation :

## Slide 18
The main purpose of project planning is to guide execution.
To plan time, cost and resources adequately to estimate the work needed and to effectively manage risk during project execution. As with the Initiation process group, a failure to adequately plan greatly reduces the project's chances of successfully accomplishing its goals.
Every knowledge area includes planning information.
Key outputs included in the project include:
  A team contract.
  A scope statement.
  A work breakdown structure (WBS).
  A project schedule, in the form of a Gantt chart with all dependencies and resources entered.
  A list of risks (part of a risk register).
2- Project Planning

## Slide 19
Project execution usually takes the most time and resources.
Executing consists of the processes used to complete the work defined in the project management plan to accomplish the project's requirements.
Execution process involves coordinating people and resources, as well as integrating and performing the activities of the project in accordance with the project management plan.
The deliverables are produced as outputs from the processes performed as defined in the project management plan.
Project managers must use their leadership skills to handle the many challenges that occur during project execution.
the executing processes and outputs. Many project sponsors and customers focus on deliverables related to providing the products, services, or results desired from the project.
3- Project Executing

## Slide 20
Involves measuring progress toward project objectives, monitoring deviation from the plan, and taking corrective action to match progress with the plan.
Monitoring and controlling consists of those processes performed to observe project execution so that potential problems can be identified in a timely manner and corrective action can be taken, when necessary, to control the execution of the project.
The key benefit is that project performance which observed and measured regularly to identify variances from the project management plan.
Affects all other process groups and occurs during all phases of the project life cycle.
Outputs include performance reports, requested changes, and updates to various plans
4- Project Monitoring and Controlling

## Slide 21
Closing includes the formal acceptance of the project and the ending. And also it include the administrative activities like archiving of the files and documenting lessons learned.
Involves gaining stakeholder and customer acceptance of the final products and services.
Even if projects are not completed, they should be formally closed in order to reflect on what can be learned to improve future projects
Outputs include project archives and lessons learned, which are part of organizational process assets.
Most projects also include a final report and presentation to the sponsor or senior management.
4- Project Closing

## Slide 22
Chapter 3- L3

## Slide 23
Leader can have many titles, he can be a manager, supervisor, boss, CEO, Expert, Foreman, Monitor.
Understand that title isn't synonymous with the need or authority to engage in leadership.
The actual title can affect perceptions.
1.3 The Leader’s Title
Notes: Corresponds to section 1.1, page 2 of the Project Team Leadership and Communication book.
The word leadership evokes:
Responsibility
Burden
Honor
Duty
Calling
Ability
The book includes a 2-minute exercise on page 2 entitled: What’s in a Name?

## Slide 24
People as a leader adopt different styles.
Leadership style should be chosen based on the team’s features, what they are trying to achieve.
Leaders have a ‘default’ style they prefer:
  This may not be appropriate for their team.
  Stress or circumstances can cause leaders to choose or revert to the wrong style.
There are (7 main styles covered here).
Leadership Styles
Notes: Corresponds to section 1.2, pages 2-5 of the Project Team Leadership and Communication book.
The next 7 slides are the styles:
Affiliative
Authoritarian / Commanding / Autocratic
Coaching
Democratic
Laissez-faire
Pacesetting
Transformational / Visionary

## Slide 25
Is one of 7 styles of Emotional leadership and promotes positivity, a harmonious workplace and team-building.
This leadership style focuses on conflict resolution and creating personal connections between employees and their managers to build a sense of community and trust.
1- Affiliative Leadership Style
Notes: Corresponds to page 3 of the Project Team Leadership and Communication book.
Emphasis is either on harmony or productivity, focus is on the leader, team, or individual.
The Affiliative Leadership Style emphasizes harmony and focuses on the team.

## Slide 26
Leaders like this can achieve results and productivity quickly.
Best applied to situations where there is little time for group decision-making or where the leader is the most knowledgeable member in the group.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 3.
Goleman, Daniel. Primal Leadership: Realizing the Power of Emotional Intelligence. Boston, Mass. :Harvard Business School Press, 2002.
2-Authoritarian / Commanding / Autocratic Leadership Style (Cont.)
Notes: Corresponds to page 3 of the Project Team Leadership and Communication book.
Emphasis is either on harmony or productivity, focus is on the leader, team, or individual.
The Authoritarian / Commanding / Autocratic Leadership Style focuses heavily on the leader.

## Slide 27
• Coaching leadership involves teaching and supervising followers.
A coaching leader is highly operational in setting where results/ performance require improvement.
Basically, in this kind of leadership, followers are helped to improve their skills.
coaching leadership does the following: motivates followers, inspires followers and encourages followers.
A coaching leader is A great mentor is a pioneer who also has a remarkable ability to instruct and train.
They prep individuals to enhance both information and skills. (build the skills of others).
3-Coaching Leadership Style

## Slide 28
In this leadership style, subordinates are involved in making decisions. Unlike autocratic.
This leadership is centered on subordinates’ contributions.
The democratic leader holds final responsibility, but he or she is known to delegate authority to other people, who determine work projects.
His style of authority depends on the group been counseled and their feelings being esteemed.
4-Democratic Leadership Style
Notes: Corresponds to page 3 of the Project Team Leadership and Communication book.
Emphasis is either on harmony or productivity, focus is on the leader, team, or individual.
The Democratic Leadership Style focuses heavily on the team.

## Slide 29
Laissez-faire leadership gives authority to employees. (LEAVE IT BE)
Subordinates are allowed to work as they choose, with complete freedom to make decision. with minimal or no interference.
This kind of leadership has been always found to be the least satisfying and least effective management style.
5-Laissez-faire Leadership Style (delegate leadership)
Notes: Corresponds to page 4 of the Project Team Leadership and Communication book.
Emphasis is either on harmony or productivity, focus is on the leader, team, or individual.
The Laissez-faire Leadership Style focuses heavily on the individual.

## Slide 30
This is ‘lead by example’ (do as I do, now).
Leader is highly focused on performance and expects the same of the team.
Works best with teams that already perform at a high level.
Role model, high standards.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 4.
Goleman, Daniel. Primal Leadership: Realizing the Power of Emotional Intelligence. Boston, Mass. :Harvard Business School Press, 2002.
6-Pacesetting Leadership Style (Cont.)
Notes: Corresponds to page 4 of the Project Team Leadership and Communication book.
Emphasis is either on harmony or productivity, focus is on the leader, team, or individual.
The Pacesetting Leadership Style emphasizes productivity and focuses on the leader.

## Slide 31
The leader focuses on setting a positive vision for the future.
Team members are infused with a sense of purpose and excitement.
leaders who stimulate and inspire (transform) followers to achieve extraordinary outcomes.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 4.
Goleman, Daniel. Primal Leadership: Realizing the Power of Emotional Intelligence. Boston, Mass. :Harvard Business School Press, 2002.
7-Transformational / Visionary Leadership Style (Cont.)
Notes: Corresponds to page 3 of the Project Team Leadership and Communication book.
Emphasis is either on harmony or productivity, focus is on the leader, team, or individual.
The Transformational / Visionary Leadership Style emphasizes harmony and focuses on the leader.

## Slide 32
A charismatic leader is an enthusiasticمتحمس, self-confident leader whose personality and actions influence people to behave in certain ways.
The most comprehensive analysis of charismatic leaders identified the following personal characteristics they share:
They have a vision.
The have the ability to articulate that vision.
They are willing to take risks to achieve that vision.
They demonstrate behaviors that are out of the ordinary.
8-Charismatic Leadership

## Slide 33
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 12.
Stakeholders are people who can affect or are affected by the execution or outcome of a project
Stakeholders
Notes: Corresponds to section 1.6, pages 12-13 of the Project Team Leadership and Communication book.
The Venn diagram illustrates how there are major stakeholder groups, but they can overlap. Each requires specific considerations and strategies.
Stakeholders are covered further in other chapters/slides, especially section 3.8 (pages 102-105) and 5.7 (pages 171-172).

## Slide 34
Chapter 4- L4

## Slide 35
Great Man theories assume that the capacity for leadership is inherent – that great leaders are born, not made.
Great Man approach actually emphasis “charismatic leadership”.
The term “Great Man” was used because, at that time, leadership was believed on a male quality, especially in terms of military leadership.
“Great Man” Theory

## Slide 36: Describe the four major contingency leadership theories?
The Fiedler Model.
Situational Leadership Theory.
Leader-Participation Model.
Path-Goal Theory.
Contingency Theories

## Slide 37
The Fiedler Contingency Model was created in the mid-1960s by Fred Fiedler.
The model states that there is no one best style of leadership. Instead, a leader's effectiveness is based on the situation.
Fiedler believes a key factor in leadership success is the individual’s basic leadership style which could be categorized as either task oriented or relationship oriented.
1) The Fiedler Model
Notes: After an individual’s leadership style had been assessed through the LPC, the leader was matched with the situation. Fiedler’s research uncovered three contingency dimensions that defined the key situational factors in leader effectiveness as:
Leader-member relations: The degree of confidence, trust, and respect employees had for their leader; rated as either good or poor;
Task structure: The degree to which job assignments were formalized and structured; rated as either high or low; and
Position power: The degree of influence a leader had over activities such as hiring, firing, discipline, promotions, and salary increases; rated as either strong or weak.
Each leadership situation was evaluated in terms of these three contingency variables, which, when combined, produced eight possible situations that were either favorable or unfavorable for the leader. (See the bottom of the chart in Exhibit 12-2.) Situations I, II, and III were classified as highly favorable for the leader. Situations IV, V, and VI were moderately favorable for the leader. Situations VII and VIII were described as highly unfavorable for the leader.
Once Fiedler had described the leader variables and the situational variables, he could define the specific contingencies for leadership effectiveness. To do so, he studied 1,200 groups to compare relationship-oriented versus task-oriented leadership styles in each of the eight situational categories. He concluded that task-oriented leaders performed better in very favorable and in very unfavorable situations. (See the top of Exhibit 12-2 where performance is shown on the vertical axis and situation favorableness is shown on the horizontal axis.) On the other hand, relationship-oriented leaders performed better in moderately favorable situations.
Research testing the overall validity of Fiedler’s model has shown considerable evidence to support it. However, its major criticisms include:
It’s unrealistic to assume that a person can’t change his or her leadership style to fit the situation;
The LPC wasn’t very practical; and
The situation variables were difficult to assess.
Despite its shortcomings, the Fiedler model showed that effective leadership style needed to reflect situational factors.

## Slide 38
It was developed by Paul Hersey and Ken Blanchard.
It is a contingency theory that focuses on followers’ readiness.
It refers to those leaders who adopt different leadership styles according to the situation and the development level of their team members. It is an effective way of leadership because it adapts to the team’s needs and sets a beneficial balance for the whole organization.
Situational Leadership Theory (cont.)
Notes: The Situational Leadership Theory (SLT) is a contingency theory that focuses on followers’ readiness. It was developed by Paul Hersey and Ken Blanchard and enjoys a strong following among management development specialists.
Let’s stop here to clarify two points: (1) why a leadership theory focuses on the followers, and (2) what is meant by the term readiness. The emphasis on the followers reflects the reality that it is the followers who accept or reject the leader, regardless of what the leader does, so the group’s effectiveness depends on the actions of the followers. Readiness, as defined by Hersey and Blanchard, refers to the extent to which people have the ability and willingness to accomplish a specific task.
SLT uses the same two leadership dimensions that Fiedler identified—task and relationship behaviors—but takes it a step further by considering each as either high or low and then combining them into four specific leadership styles.

## Slide 39: Leader-Participation Model (Yroom & Yetton’s Leader-Participation Model )
A leadership theory that provides a set of rules to determine the form and amount of participative decision making in different situations.
Participative leadership theories suggest that the ideal leadership style is one that takes the input of others into account.
These leaders encourage participation and contributions from group members and help group members feel more relevant and committed to the decision-making process.
3) Participative Theories
Notes: In 1973, Victor Vroom and Phillip Yetton developed a leader-participation model that related leadership behavior and participation to decision making. Recognizing that task structures have varying demands for routine and nonroutine activities, these researchers argued that leader behavior must adjust to reflect the task structure.
Vroom and Yetton’s model was normative; that is, it provided a sequential set of rules to be followed in determining the form and amount of participation in decision making in different types of situations. The model was a decision tree incorporating seven contingencies (the relevance of which could be identified by making yes or no choices) and five alternative leadership styles. More recent work by Vroom and Arthur Jago has expanded the contingency variables to twelve, as listed in Exhibit 12-3.
The original leader-participation model provided some solid, empirically supported insights into key contingency variables related to leadership effectiveness. It confirmed that leadership research should be directed at the situation rather than at the person—that is, it should talk about autocratic and participative situations rather than autocratic and participative leaders.

## Slide 40
Path-Goal Model
Notes: In contrast to Fiedler’s view that a leader couldn’t change his or her behavior, House assumed that leaders are flexible and can display any or all of these leadership styles depending on the situation.
As Exhibit 12-4 illustrates, path-goal theory proposes two situational (or contingency) variables that moderate the leadership behavior-outcome relationship:
Those in the environment that are outside the control of the follower (such as task structure, formal authority system, and the work group); and
Those that are part of the personal characteristics of the follower (which include locus of control, experience, and perceived ability).
Environmental factors determine the type of leadership behavior required to maximize subordinate outcomes. Personal characteristics of the follower determine how to interpret the environment and leadership behavior. For example, some predictions from path-goal theory are that:
  Directive leadership leads to greater satisfaction when tasks are ambiguous or stressful and followers aren’t sure what to do.
  Supportive leadership results in high employee performance and satisfaction when subordinates are performing structured tasks; and
  Subordinates with an internal locus of control will be more satisfied with a participative style of leadership.
Research findings on the path-goal model have been mixed due to the number of variables to examine. However, evidence does show that an employee’s performance and satisfaction are likely to be positively influenced when the leader chooses a leadership style that compensates for shortcomings in either the employee or the work setting.

## Slide 41
Transformational Leaders
leaders who stimulate and inspire (transform) followers to achieve extraordinary outcomes.
Transactional Leaders
Leaders who lead primarily by using social exchanges (or transactions).
2)- Transactional vs. Transformational Leaders
Notes: Many early leadership theories viewed leaders as transactional figures who lead primarily by using social exchanges (or transactions) and guide or motivate followers to work toward established goals by exchanging rewards for their productivity.
But another type of leader—a transformational leader—stimulates and inspires (transforms) followers to achieve extraordinary outcomes. Transformational leadership produces levels of employee effort and performance that go beyond what would occur with a transactional approach and instills in followers the ability to question established views, including those held by the leader.
There is a great deal of evidence that shows transformational leadership is superior to transactional leadership. Studies that looked at managers in different settings found that transformational leaders were evaluated as more effective, higher performers, and more promotable than their transactional counterparts, and also more interpersonally sensitive. Additionally, transformational leadership is strongly correlated with lower turnover rates and higher levels of productivity, work engagement, employee satisfaction, creativity, goal attainment, and follower well-being.

## Slide 42
Not just the leader; All team members have influence on their peers.
Can be positive or negative
Choose appropriate combinations for each peer or team member.
Influence
Notes: Corresponds to section 1.3, pages 5-7 of the Project Team Leadership and Communication book.
The next slide is the types of influence

## Slide 43
EI, more than any other single factor, is the best predictor of who will emerge as a leader.
EI is an essential element in leadership effectiveness.
Emotional Intelligence (EI)
Notes: Some recent studies indicate that emotional intelligence (EI)—more than IQ, expertise, or any other single factor—is the best predictor of who will emerge as a leader. While technical skills are necessary, they are not sufficient for leadership. Possession of the five components of emotional intelligence—self-awareness, self-management, self-motivation, empathy, and social skills—allows an individual to become a star performer.
EI has been shown to be positively related to job performance at all levels, but it appears to be especially relevant in jobs that demand a high degree of social interaction—which is what leadership is all about. Most research concludes that EI is an essential element in leadership effectiveness and that it could be added to the list of traits associated with leadership that were described at the beginning of this chapter.

## Slide 44
Chapter 5- L5

## Slide 45
prioritization is a process where you work out which projects are the most important so that you can focus your resources on successfully delivering those value-added projects.
What is Prioritization?

## Slide 46: Three interdependent variables that are essential for priorities starting from initiative process:
.
Timing
Cost
Resources

## Slide 47
Before work can be completed, three basic steps must take place:
  Planning takes place early in the project, and determines objectives to be completed, resources available, etc.
  Estimating is the process of determining how long or how many resources each planned element will take
  Scheduling is the ‘calendarization’ of estimated work
Once the work begins (execution of plans):
  Tracking must occur, comparing actual results with plans, estimates, and schedules
  If changes occur or results vary from plans, repeat the steps
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 88.
Planning and Prioritizing Project Work

## Slide 48
Stakeholders are people who can affect or are affected by the execution or outcome of a project. Everyone should be involved in identifying them
  Stakeholders can be groups
Once identified, they should be analyzed
  High or low power, or ability to affect the project
  High or low interest, or how they’re affected by the projects positive or negative outcome
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 104.
Project Management Institute. A Guide to the Project Management Body of Knowledge – Fifth Edition. Project Management Institute Inc. p. 395-397. 2013.
Prioritizing Stakeholders

## Slide 49
Project estimation means: looking through all available data to propose the time, cost, and resources needed to complete a project.
The project deliverables for estimating include:
- Project Timeline.
- Resource Overview.
- Cost Estimates.
- Risks.
What is estimating project work?

## Slide 50
1- Expert Judgement: experience is used to estimate
The basis for all other techniques.
Strengths: expert lends credibility to estimate.
Weaknesses: one person’s ‘expertise’ may fail.
2- Group Consensus: various techniques are used to poll the group and reach consensus.
Strengths: group participation and ‘buy-in’.
Weaknesses: bias and cultural issues manifest.
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 80, 82.
Estimation Techniques (1 of 3)

## Slide 51
3- Top-Down: large units estimated then divided up.
Strengths: usable when less detail is known.
Weaknesses: inaccurate if major sections of the project aren’t considered.
4- Bottom-Up: small units estimated then added together.
Strengths: can be quite precise if used properly.
Weaknesses: more time consuming than other techniques, changes to items can impact greatly.
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 81.
Estimation Techniques (2 of 3)

## Slide 52
5- Comparison or Analogy: projects (or components) are compared to previous work.
Strengths: based on actual results, increasing credibility and potentially accuracy.
Weaknesses: all projects are unique, may be difficult to find comparisons, data may not exist.
Other Methods: mathematical/statistical models, focusing on size rather than time, or industry-specific methods.
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 81, 82.
Estimation Techniques (3 of 3)

## Slide 53
Chapter 6- L6

## Slide 54
A team is an organized group of people who work together to achieve a common goal, they are committed to work together to complete a well defined work.
What is a team?

## Slide 55
Why this structure?
Inexperienced team, extremely tight deadline, or organizational/ external pressures.
1-Top-Down Teams
‘Classic’ team structure.
Team members’ attachment is to the ‘boss’, who is primarily responsible for the success of the project (and can be singularly responsible for its failure).
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 114, 115.
Common Team Structures:

## Slide 56
2- Interdisciplinary Teams
Characterized by equal status of each team member, who are each concerned with the success of the project.
Each team member has one or more specialties/skillsets.
Decisions are often made at the group level.
Leader is an equal with organizational/communication skillsets. “equality of members”.
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 114, 115.
Common Team Structures (CONT.) :

## Slide 57
4- Large and Variable-Structure Teams
Teams can vary in size, structure, and stability.
Difficult to organize and track efficiently.
Moving or adding team members efficiently is also difficult.
3- Superstar-Support Teams
Like a surgical team: one member performs the most prominent work.
Other team members perform supportive functions.
‘Superstar’ must acknowledge importance of other team members
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 117.
Common Team Structures (CONT.)

## Slide 58
The foundation, the most vital to operate as a team.
It takes time, requiring consistently positive interactions.
Leader must create and protect the ‘environment of trust’.
Team-based personality tests and team-building activities are designed to build trust.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 125.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
1- Building Trust

## Slide 59
Conflict isn’t bad – healthy debate means engaged, passionate team members and better decisions.
Appropriate conflict requires rules, or norms to be clear to all involved. Examples:
  Focus on the primary decision to be made (not secondary debates)
  Avoid rhetoric, name-calling, or non-contributing statements, which erode trust
  Agree to reach consensus, with all parties pledging to support the outcome
Trust is the foundation of healthy conflict and debate.
There are numerous conflict resolution tools and techniques.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 126.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
2- Managing Conflict

## Slide 60
Commitment requires clarity – to commit to something, it must be clear exactly what you’re committing to.
Each party or entity must commit to multiple others
  Leader 🡪 Team Team 🡪 Leader Individual 🡪 The Work They’re Assigned
  Leader 🡪 Project Team 🡪 Project Individual 🡪 Team
  Team 🡪 Being a Good Team
Leaders set the example, so an uncommitted leader can destroy a project / team.
Teams must have a good structure, trust each other, and manage conflict properly.
Individuals can fail to commit for multiple reasons (not motivated, personal issues, etc.)
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 130.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
3-Achieving Commitment

## Slide 61
An accountability matrix is a tool for effectively assigning and communicating levels of accountability for project tasks of functions
Each task or function must have at least one “A” as well as other letters:
  “R” – Responsible. The party who is to complete the task or action.
  “A” – Accountable. This party is ultimately answerable for the task or action’s completion.
  “S” – Support. Similar to “R” but a secondary resource who may be called in if needed.
  “C” – Consulted. A specialist or expert who may be called upon to provide vital input.
  “I” – Informed. This party must be informed if the task/function is completed, behind schedule. Often the party who completes dependent tasks later in the timeline.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 137.
The ‘RASCI’ Accountability Matrix

## Slide 62
A results-focused team has solved issues related to trust, conflict, and commitment – it’s ready and willing to focus on the work at hand
Leadership and the team have new focuses:
  Clarity and priority – because the team working so well, it’s important that each team member knows what they’re working towards.
  Visibility – understanding the bigger picture is more valuable for a team that is making decisions quickly and effectively
  Process – creating and documenting process can make the team even more efficient
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 138.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Focusing on Results

## Slide 63
Chapter 7- L7

## Slide 64
Conflict is a natural ingredient in every organization.
The ability to manage conflict is considered to be a core leadership competence and can help project teams to grow and advance. However, conflict management is one of the most difficult soft skills that someone can master and develop.
What is Conflict?

## Slide 65
Conflict is normal and healthy (if managed appropriately).
Conflict arises from differences.
Conflict can either stimulate or hinder progress, growth, and productivity.
Conflict that is mismanaged can derail leaders and limit their efficacy.
Conflict can not and should not be avoided forever.
Leaders have ways in which they prefer to handle or resolve conflict.
Understanding Conflict:

## Slide 66
Team conflict can be cause by various factors. Some of these factors include:
Poor communication or no communication;
Lack of problem solving skills or getting to “root cause”;
Lack of clarity in purpose, goals, objectives, team & individual roles;
Uncertainty/lack of resources and sources for help and support;
Poor time management;
Lack of leadership and management;
Team members bored, not challenged, not really interested;
Lack of skills and abilities in team members;
Personality conflicts;
Personal problems; and
High turnover rates .
What Causes Team Conflict?

## Slide 67
The Thomas-Kilmann conflict mode instrument

## Slide 68
The optimal solution, following a standard problem-solving process:
  Define the real/root problem
  Analyze the problem
  Identify solutions
  Choose a solution (this can be difficult)
  Implement a solution
  Review the solution, and confirm that it solved the problem and repeat if necessary
Often takes the longest – not appropriate if deadlines are tight.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 128.
1- Confronting / Problem Solving

## Slide 69
Each party makes concessions to the other, and a mutually-accepted conclusion is reached.
Works best with issues that can be divided.
Is often the quickest solution.
May result in a ‘lose-lose’ situation because everyone gets only a subset of what they want.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 128.
2- Compromising

## Slide 70
One or more parties choose to withdraw from or avoid the other to end or delay the conflict.
Useful when debate is trivial or emotions are high.
May be needed until an authority can intervene.
Often doesn’t directly solve the conflict.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 129.
3- Withdrawal / Avoidance
Notes: .

## Slide 71
One party concedes, giving the other the ‘win’.
Useful when the issue is clearly more important to one party or satisfying one party is important to the overall success of the project.
Can delay conflict, as the accommodating party may change their mind and the disagreement still is in place.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 129.
4- Smoothing / Accommodating

## Slide 72
Parties work together to find a mutually-acceptable solution, often a previously-unconsidered third option.
Considered to be an optimal solution to most conflicts.
Takes longer than most techniques.
If parties don’t trust each other, collaborating is nearly impossible.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 129.
5- Collaborating

## Slide 73
Authority figure resolves the conflict/makes the decision, forcing all parties to end their conflict.
Effective when the conflict is petty, unimportant, or one party’s opinion is unethical.
Often used as a last-resort.
May not resolve the conflict, which can reappear at another time in the future.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 130.
6- Forcing
Notes: .

## Slide 74
The Thomas-Kilmann conflict mode instrument was developed by K. W. Thomas and R. H. Kilmann (1974, 2000).
According to Thomas-Kilmann conflict mode instrument:
Competing/ Forcing is a win-lose resolution technique.
Collaborating is a win-win resolution technique.
Compromising is a lose-lose resolution technique.
Avoiding is a lose-lose resolution technique.
Accommodating is a lose-win resolution technique.

## Slide 75: Whatever conflict we have, there are only three types of conflict resolutions:
Win-Win: | To reach a solution acceptable to anyone
Lose-Lose: | Everyone gets something that does not accomplish the goals
Win-Lose: | Power struggle where one party wins
Types of Conflict Resolutions

## Slide 76: Comparing the conflict strategies from the one side and the conflict resolutions from the other side, we have the following two-dimensions table:

## Slide 77
Chapter 8- L8

## Slide 78
Motivation refers to the process by which a person’s efforts are energized, directed, and sustained toward attaining a goal.
- Individuals differ in motivational drive and their overall motivation varies from situation to situation.
What is Motivation?
- Positive energy is infectious. It is one of the most powerful tools in the leadership toolbox when it comes to inspiring others in the workplace.

## Slide 79
Motivation refers to the process by which a person’s efforts are energized, directed, and sustained toward attaining a goal.
- Individuals differ in motivational drive and their overall motivation varies from situation to situation.
Motivation has three key elements:
  The energy element is a measure of intensity or drive where the quality of the effort is considered along with its intensity.
  High levels of effort lead to favorable job performance when the effort is directed toward, and consistent with, organizational goals.
  Finally, motivation includes a persistence dimension where employees keep putting forth effort to achieve those goals.
What is Motivation?

## Slide 80
1- Maslow’s Hierarchy of Needs

## Slide 81
Maslow argued that each level must be substantially satisfied before the next need becomes dominant; an individual moves up the hierarchy from one level to the next. Lower-order need are satisfied predominantly externally, while higher-order needs are satisfied internally.
leaders will do things to satisfy team needs. But remember: Once a need is substantially satisfied, it no longer motivates.
This theory is widely popular among practicing managers probably because it’s easy to understand and intuitive. However, there is no empirical support provided for theory; other studies could not validate it.
1- Maslow’s Hierarchy of Needs

## Slide 82
Douglas McGregor is best known for proposing two assumptions about human nature: Theory X and Theory Y. Simply put Theory X is a negative view of people and Theory Y is a positive view.
McGregor believed that Theory Y assumptions should guide management practice and proposed that participation in decision making, responsible and challenging jobs, and good group relations would maximize employee motivation.
2- McGregor’s Theory X and Theory Y

## Slide 83
Theory X:
Little ambition
Dislike work
Avoid responsibility
Must be closely controlled
Theory Y:
Enjoy work
Seek and accept responsibility
Exercise self-direction
2- McGregor’s Theory X and Theory Y

## Slide 84
Frederick Herzberg’s two-factor theory (or motivation-hygiene theory) proposes that:
Intrinsic factors are related to job satisfaction.
Extrinsic factors are associated with job dissatisfaction.
It was popular from the 1960s to the early 1980s.
3- Herzberg’s Two-Factor Theory

## Slide 85
Satisfaction vs. Dissatisfaction

## Slide 86
Three acquired needs are work motives:
  Need for achievement
  Need for power
  Need for affiliation
4- McClelland’s Three-Needs Theory

## Slide 87
Money / Power
  Want to ‘move up’ in the organization or earn higher wages.
  Ex: Salespeople, CEO’s, Politicians
Recognition
  Often motivated most by acknowledgement of those in power.
  Ex: Entertainment, Lawyers, Interns
Interpersonal Relationships
  Relationships with co-workers and a cooperative atmosphere are valued.
  Ex: Religious Leaders, Social Workers
Extrinsic Motivators
Notes: .

## Slide 88
Autonomy / Interesting Work
  Prefer the excitement of new and innovative endeavors.
  Ex: Architects, Engineers
Purpose
  Need to feel that their work is beneficial to the causes they care about.
  Ex: Doctors, Teachers, Military
Mastery / Exploration
  Personal achievement, problem solving opportunities, and creative endeavors are sought.
  Ex: Artists, Scientists
Intrinsic Motivators

## Slide 89
Chapter 9- L9

## Slide 90
It is a cognitive function concerned with the process of reflecting on the consequences of a certain choice (Senik at al., 2012).
Decision making is vital to all management activities.
Decision making process: the process by which managers/leaders respond to opportunities and threats by analyzing options, and making decisions about goals and courses of action.
- A leader's decisions can be characterized by routine, but they can also be strategic.
9.1 What is Decision Making ?

## Slide 91
1.Basic Decision or Strategic Decisions
All basic decision is strategic decisions involving large range commitments and large investments.
Slight or small mistakes in these decisions would seriously injure the entire organizations.
Types of decision making

## Slide 92
Programmed Decisions:
routine, almost automatic process.
leaders have made decision many times before.
There are rules or guidelines to follow.
Example: Deciding to reorder office supplies.
Non-programmed Decisions:
unusual situations
that have not been often addressed.
No rules to follow since the decision is new.
These decisions are made based on information, and a leader’s intuition, and judgment.
Example: Should the firm invest in a new technology?
Types of decision- 2. Administrative Decisions

## Slide 93
3. Major and Minor Decisions. 4. Policy and operative Decisions.
5. Organizational and Personal Decisions.
The highest level of Organizational decisions is referred to as strategic decisions. These decisions affect an organization's general direction, long-term objectives, philosophy and values. Uncertainty is generally high. The middle level is referred to as tactical decisions. These support the strategic decisions, and tend to be of moderate importance and to have moderate impact. The lowest level is known as operational decisions.
6. Individual and Group Decisions.
7. Long-term and short-term Decisions.
8. Departmental Decisions.
Types of decision

## Slide 94
9. Non-economic decisions: relate to values, moral behavior, etc.
10. Crisis and research Decisions: Crisis decisions are those which are made to meet unanticipated situations. Mostly made immediately under pressure of the circumstances.
Research Decisions are made after thorough analysis without any pressure.
11. Initiative and forced Decisions
12. Problem and opportunity Decisions:
Problem decisions= resolving Problem situations which have arisen as anticipated or not...,
opportunity decisions= pertain to taking advantage of an opportunity...sometimes involves risk
Decisions in response to opportunities: managers/leaders respond to ways to improve organizational performance.
Decisions in response to threats: occurs when managers/leaders are impacted by adverse events to the organization.
Types of decision (CONT..)

## Slide 95
Decision style has been referred to as:
cognitive style
psychological style
problem solving style
Decision Making styles

## Slide 96
Cognitive style is the information processing habits of an individual.
Myers and Briggs (1995) explain that psychology type is a theory to explain the normal differences between healthy people.
The Center for Creative Learning (2013) defines problem solving style as the “consistent individual differences in the ways people prefer to deal with new ideas, manage change, and respond effectively to complex, open-ended opportunities and challenges.”
Decision Making style (CONT..)

## Slide 97
STAGES OF DECISION MAKING PROCESS:

## Slide 98
Making Decision under uncertainty:
Uncertainty forces decision makers to rely individual and group creativity to succeed in problem solving.
When no probabilities are available, the situation is referred to as making decision under uncertainty.
Types of Making Decision Environments.:

## Slide 99
Making Decision under risk :
-Exist when decision makers lack complete certainty regarding the outcomes of certainty regarding the outcomes of various courses of action, but they can assign probabilities of occurrence.
-Probabilities can be assigned through objective statistical procedures or personal
intuition.
- Expected value
The product of a payoff and its probability of occurrence.
- Decision tree
A branching diagram that illustrates the alternatives.

Types of Making Decision Environments (CONT..):

## Slide 100
Different leaders learn from their experiences in different ways, and there are three basic factors that can influence leaders to learn from their strategic experiences:
Reflection. Leaders who are good at learning tend to have a «high reflection index». This means that they actively reflect on what move they should have made in a strategic game.
Change. how fast the surroundings change.
3. Dedication. There is a tendency among leaders to repeat what has previously worked well. This can lead to very good performance.
Decision and leader's perception

## Slide 101
Problem-solving skills
Logical reasoning
Emotional Intelligence
Collaboration
Creativity
Decision-making skills essential to leaders include:

## Slide 102
Chapter 10- L10

## Slide 103
Communication : Is a transfer of understanding and meaning from one person to another.
Effective Communication is defined as the ability to convey information to another effectively and efficiently.
Effective Communication

## Slide 104
If communication is not successful :
Problems are not identified and addressed.
Leaders becoming isolated and follow events rather than shaping them.
Department rivalries develop.
Motivation and morale may be affected.
Bureaucracy becomes endemic and decision making slows.
Profit falls.
Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 149-150.
If communication is successful:
Change is encouraged and transitions are easier .
Commitment is developed among staff (and therefore enhances motivation).
Co-ordination within the organization is more effective (therefore ensuring that the efficient implementation of plans and strategies).
Roles and responsibilities are clarified.
Successful Project communication
Notes: Corresponds to pages 149-150 of the Project Team Leadership and Communication book.

## Slide 105
Strong leadership communication skills can foster trust, instill motivation and help team members be as productive as possible.
Leaders and communication?
A communicative leader is one who engages employees in dialogue, actively shares and seeks feedback, practices participative decision-making, and is perceived as open and involved.

## Slide 106
© Pearson Education Limited 2015
The Communication Process

## Slide 107
© Pearson Education Limited 2015
Depicts the seven-part communication process of transferring and understanding meaning: (1) the communication source or sender; (2) encoding; (3) the message; (4) the channel; (5) decoding; (6) the receiver; and (7) feedback.
The sender is the source of the communication.
Encoding means converting a message into symbolic form.
The message is the purpose to be conveyed in the communication.
The channel is the medium by which a message travels.
Decoding means translating a received message.
The receiver is the recipient of the communication.
Feedback is checking to see how successfully a message has been transferred
The Communication Process

## Slide 108
  The source initiates a message by encoding a thought. Four conditions affect the encoded message: skill, attitudes, knowledge, and social cultural system.
  Skill: determines a person’s total communicative success and includes speaking, reading, listening, and reasoning skills.
  Attitudes: Skill Attitudes influence our behavior.
  Knowledge: Knowledge of the subject matters allows us to communicate more clearly or, if our knowledge is quite extensive, to confuse our receiver with overly complex information.
  Social cultural system: our beliefs and values—influences each of us as a communicative source.
Factors Affecting Encoding

## Slide 109
The source selects either a formal or informal channel through which the message travels.
Formal channels are established by the organization, transmit job-related messages, and traditionally follow the authority network within the organization. Personal or social messages follow the informal channels in the organization.
Communication Channels

## Slide 110
In Conclusion
Be ready for the Final Exam

## Slide 111
Thank You