## Slide 1: Team Structure and Development Factors of project team success Chapter 6
PMG511
Project Leadership
Everyone’s Smart University
Dr.Sara Adel

## Slide 2: Learning Outcomes:
    6.1 Why teamwork?
    6.2 Leadership and team building.
    6.3 What Makes a Team Successful?
    6.4 Team Structure.
    6.5 Common Team Roles.
    6.6 Team Development.
    6.7 Needs and the Team.
    6.8 Summary and Conclusion.
    6.9 Self Assesment.
Dr.Sara Adel

## Slide 3
Dr.Sara Adel
6.1 Why teamwork?

## Slide 4
Dr.Sara Adel

## Slide 5: Why teamwork?
Teamwork is like photomosaic
Dr.Sara Adel

## Slide 6
Dr.Sara Adel

## Slide 7
Dr.Sara Adel

## Slide 8: What is a team?
Dr.Sara Adel
A team is an organized group of people who work together to achieve a common goal, they are commetted to work together to complete a well defined work.

## Slide 9
Dr.Sara Adel
Types of Teams :
Formal - structured to perform specific tasks.
Informal - emerge naturally in response to organizational or member interests.

## Slide 10: What is teamwork?
Dr.Sara Adel
The Process Of Working Collaboratively With A Group Of People In Order To Achieve A Goal.
Teamwork represents a set of values :
Encourages behaviors such as listening & responding to view points of others, giving benefit of doubt to others.
Providing support to those who need it.
Recognizing the interests & achievements of others.
Also promote performance as individuals and the performance of the entire organization.

## Slide 11: Why Build a successful Team?
Dr.Sara Adel
Problem solving.
Data gathering.
Diagnosis.
Decision making.
Planning .
Evaluation.
The ability to build teams is a valuable leadership quality.
To set team goals and priorities.
To analyze or allocate the work performed.
Combined strengths.

## Slide 12
Dr.Sara Adel
6.2 Leadership and team building
Notes: .

## Slide 13: Why Leaders Need to Encourage and Prioritize Team Building?
Dr.Sara Adel
Leaders need to be working towards developing great teams, the ability to build teams is a valuable leadership quality.
When group interaction is necessary to job performance, team building can be used to foster team spirit, cooperation and commitment to group success.

## Slide 14: Leadership and team building:
Leadership focuses on “people” aspect of management and is based on the assumption that organizational effectiveness significantly depends on their motivation, effort and abilities. The human relations movement, the important role of employee motivation and group norms is the key of organizational success.
This led to the recognition of leadership effectiveness as an important determinant of organizational effectiveness.
It is the manager in his leadership role who has to stimulate and inspire the employees to contribute willingly and cooperatively to the optimum achievement of organizational goals.
Dr.Sara Adel

## Slide 15: Leadership and team building (CONT.)
In this context, team members support one another. They offer suggestions and give feedback to other members. They may disagree but work to resolve differences and reach consensus. Each and every member of the team trust and support other members.
Anyone who acts as a model to others is often called a “leader”.
Leadership is an attribute of that person who is an ideal for the other members of the group.
Dr.Sara Adel

## Slide 16
Dr.Sara Adel
6.3 What Makes a Team Successful?

## Slide 17: What Makes a Team Successful
Successful teams include one or more ‘ingredients’:
  Complimentary skillsets
    Some overlap, but intentional, effective diversity of skills.
  Common purpose and goals
    All team members are aware of why their project is important.
  Good planning
    Plans are clearly laid-out ahead of time, and all team members can rely on each other to follow them.
  Effective leadership
    Strong leaders that match the culture of the team and project.
  Appropriate motivators
    Motivators that match the culture of the team as well as the individuals on it.
  ‘Chemistry’
    Chemistry is hard to define, but you’ll know it when you see it.
Dr.Sara Adel

## Slide 18
Dr.Sara Adel
6.4 Team Structures

## Slide 19: Common Team Structures:
Why this structure?
Inexperienced team, extremely tight deadline, or organizational/ external pressures.
1-Top-Down Teams
‘Classic’ team structure.
Team members’ attachment is to the ‘boss’, who is primarily responsible for the success of the project (and can be singularly responsible for its failure).
Not necessarily an authoritarian style of leadership.
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 114, 115.
Dr.Sara Adel
Notes: Corresponds to pages 114-116 of the Project Team Leadership and Communication book.
Team structures are influenced by the organizational culture, processes, and industry (pages 118-119)

## Slide 20: Common Team Structures (CONT.) :
2- Interdisciplinary Teams
Characterized by equal status of each team member, who are each concerned with the success of the project.
Each team member has one or more specialties/skillsets.
Decisions are often made at the group level.
Leader is an equal with organizational/communication skillsets. “equality of members”.
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 114, 115.
Dr.Sara Adel
Notes: Corresponds to pages 114-116 of the Project Team Leadership and Communication book.
Team structures are influenced by the organizational culture, processes, and industry (pages 118-119)

## Slide 21: Common Team Structures (CONT.)
4- Large and Variable-Structure Teams
Teams can vary in size, structure, and stability.
Difficult to organize and track efficiently.
Moving or adding team members efficiently is also difficult.
3- Superstar-Support Teams
Like a surgical team: one member performs the most prominent work.
Other team members perform supportive functions.
‘Superstar’ must acknowledge importance of other team members
Diagrams: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 117.
Dr.Sara Adel
Notes: Corresponds to pages 116-118 of the Project Team Leadership and Communication book.

## Slide 22
Dr.Sara Adel
6.5 Common Team Roles

## Slide 23: Common Team Roles:
Leader – guides the team towards the goal
  Primary competencies: leadership, prioritization, and communication
Information Manager – takes ownership of the documentation and data
  Primary competencies: elicitation, organization, and reporting
Externally-Facing – intermediary between project team and external stakeholders
  Primary competencies: perception, communication, and negotiation
Problem-Solver – finds and works through difficult problems
  Primary competencies: evaluation, research, and implementation
Specialist – a ‘subject matter expert’ “SME’s” “technical specialist” In one or more subject areas
  Primary competencies: evaluation, anticipation, and articulation
Dr.Sara Adel
Notes: Corresponds to pages 119-122 of the Project Team Leadership and Communication book.

## Slide 24
Dr.Sara Adel
6.6 Team Development Stages
Notes: C

## Slide 25: Team Development Stages
Dr. Bruce Tuckman articulates 4 stages which teams must pass as they develop:
Forming – the team comes together, and the project gains little benefit from the ‘team’ - productivity is similar to each working independently
Storming – clashes and disagreements begin as the team tries to determine leadership and ‘rules’ for how they will work together. Productivity may drop
Norming – ‘storming’ is lessening and the ‘rules,’ or ‘norms’ for the group are rapidly developing. Productivity begins to increase, the group starts to identify as a team
Performing – The team reaches increasing efficiency, gaining the efficiencies of working together rather than separate. The team now focuses externally on the work at hand
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 123.
Tuckman, Bruce. “Developmental sequence in small groups”. Psychological Bulletin. 63 (6). p. 384–99. 1965.
Dr.Sara Adel
Notes: Corresponds to section 4.3, pages 123-124 of the Project Team Leadership and Communication book.

## Slide 26
Dr.Sara Adel

## Slide 27
Dr.Sara Adel
6.7 Team Needs

## Slide 28: Team Needs
Similar to Maslow’s hierarchy of needs, teams have basic needs
  Needs at the bottom (such as trust) must be satisfied before those higher-up can be addressed
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 124.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Dr.Sara Adel
Notes: Corresponds to section 4.4, pages 124-125 of the Project Team Leadership and Communication book.

## Slide 29: 1- Building Trust
The foundation, the most vital to operate as a team.
It takes time, requiring consistently positive interactions.
Deeper trust requires vulnerability (difficult for many).
Needs to be maintained, rebuilt after damage.
Leader must create and protect the ‘environment of trust’.
  Take the lead in expressing trust-building vulnerability.
  Seek and prevent trust-breaking actions such as bullying.
Team-based personality tests and team-building activities are designed to build trust.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 125.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Dr.Sara Adel
Notes: Corresponds to section 4.5, pages 125-126 of the Project Team Leadership and Communication book.

## Slide 30: 2- Managing Conflict
Conflict isn’t bad – healthy debate means engaged, passionate team members and better decisions.
Appropriate conflict requires rules, or norms to be clear to all involved. Examples:
  Focus on the primary decision to be made (not secondary debates)
  Avoid rhetoric, name-calling, or non-contributing statements, which erode trust
  Agree to reach consensus, with all parties pledging to support the outcome
Trust is the foundation of healthy conflict and debate.
There are numerous conflict resolution tools and techniques.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 126.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Dr.Sara Adel
Notes: Corresponds to section 4.6, pages 126-130 of the Project Team Leadership and Communication book.

## Slide 31
  A- Confronting / Problem Solving
  B-Compromising
  C-Withdrawal / Avoidance
  D- Smoothing / Accommodating
  E- Collaborating
  F- Forcing
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 126.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Dr.Sara Adel
Notes: Corresponds to section 4.6, pages 126-130 of the Project Team Leadership and Communication book.

## Slide 32: 3-Achieving Commitment
Commitment requires clarity – to commit to something, it must be clear exactly what you’re committing to.
Each party or entity must commit to multiple others
  Leader  Team Team  Leader Individual  The Work They’re Assigned
  Leader  Project Team  Project Individual  Team
  Team  Being a Good Team
Leaders set the example, so an uncommitted leader can destroy a project / team.
Teams must have a good structure, trust each other, and manage conflict properly.
Individuals can fail to commit for multiple reasons (not motivated, personal issues, etc.)
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 130.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Dr.Sara Adel
Notes: Corresponds to section 4.7, pages 130-134 of the Project Team Leadership and Communication book.

## Slide 33: Achieving Commitment
Commitment requires:
Leadership by example: the leader must show commitment to the project and team first
Trust and conflict management
Clear prioritization of multiple commitments
A healthy team and project; commitment requires fundamental issues to be solved
Good team structure
Strategies to gain commitment include:
Communicating expectations clearly
Seeking factors affecting noncommittal parties.
Assigning leadership or ownership
Recognizing achievement (a primary motivator)
Engaging the creativity of individuals (another motivator)
Dr.Sara Adel
Notes: Corresponds to section 4.7, pages 130-134 of the Project Team Leadership and Communication book.

## Slide 34: 4- Embracing Accountability
Accountability is a readiness to accept responsibility for work or results.
Each team member is accountable to:
  The leader – the most common and natural type of accountability.
  Themselves – also known as self-discipline.
  Their fellow team members – often the strongest with the most ‘paths’ of accountability.
Accountability requires the ability to commit, as well as other’s ability to trust their word and actions.
A great tool is the ‘RASCI” accountability matrix.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 135.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Dr.Sara Adel
Notes: Corresponds to section 4.8, pages 135-138 of the Project Team Leadership and Communication book.
The ‘RASCI” accountability matrix is detailed on the next slide

## Slide 35: The ‘RASCI’ Accountability Matrix
An accountability matrix is a tool for effectively assigning and communicating levels of accountability for project tasks of functions
Each task or function must have at least one “A” as well as other letters:
  “R” – Responsible. The party who is to complete the task or action.
  “A” – Accountable. This party is ultimately answerable for the task or action’s completion.
  “S” – Support. Similar to “R” but a secondary resource who may be called in if needed.
  “C” – Consulted. A specialist or expert who may be called upon to provide vital input.
  “I” – Informed. This party must be informed if the task/function is completed, behind schedule. Often the party who completes dependent tasks later in the timeline.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 137.
Dr.Sara Adel
Notes: Corresponds to pages 136-138 of the Project Team Leadership and Communication book.

## Slide 36: Activity – Building a ‘RASCI’ Accountability Matrix
Using the grid below, add the letters “R,” “A,” “S,” “C,” or “I” to denote the typical level of accountability each person has to each task.
Add at least two new tasks and add the letters as appropriate.
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 138.
Dr.Sara Adel
Notes: Corresponds to section 4.8, pages 135-138 of the Project Team Leadership and Communication book.

## Slide 37: 5-Focusing on Results
A results-focused team has solved issues related to trust, conflict, and commitment – it’s ready and willing to focus on the work at hand
Leadership and the team have new focuses:
  Clarity and priority – because the team working so well, it’s important that each team member knows what they’re working towards.
  Visibility – understanding the bigger picture is more valuable for a team that is making decisions quickly and effectively
  Process – creating and documenting process can make the team even more efficient
Diagram: Malachowsky, Samuel. Project Team Leadership and Communication. Lintwood Press. 2018. p. 138.
Lencioni, Patrick. The Five Dysfunctions of a Team: A Leadership Fable. San Francisco: Jossey-Bass. 2002.
Dr.Sara Adel
Notes: Corresponds to section 4.9, pages 138-140 of the Project Team Leadership and Communication book.

## Slide 38
Dr.Sara Adel
5.8 Summary and Conclusions

## Slide 39: Summary and Conclusions
Dr.Sara Adel
Team success comes from many factors, such as effective leadership, good planning, and established goals
The structure and roles of a team are affected both by their work and the organization to which they belong. Additionally, structures and roles affect how teams complete their work
As teams mature, they progress through ‘forming,’ ‘storming,’ ‘norming,’ and ‘performing’ stages
Teams must meet core needs such as building trust and effectively managing conflict before they can commit, become accountable, and achieve results effectively.
Various tools and techniques are available for teams, such as various conflict management techniques (compromise, forcing, etc.) and the ‘RASCI’ accountability matrix.

## Slide 40: 5.9 Self Assessment.
Dr.Sara Adel

## Slide 41: Self Assessment
Dr.Sara Adel
1- Classify features of basic team structures?
2- Differentiate stages of team development by examining team actions?
3- Propose strategies for building trust and commitment in a project team environment?

## Slide 42: Self Assessment Activity – Trust and Commitment
Consider each of the following commitment relationships:
Leader ↔ Team Leader ↔ Individual Team ↔ Individual
What could each party do to build trust with the other?
What could they do to reduce or break trust?
For a successful project, what commitments must each party make?
What factors are important in those commitments?
Dr.Sara Adel
Notes: Corresponds to sections 4.5 and 4.7, pages 125-126 and 130-134 of the Project Team Leadership and Communication book.

## Slide 43
Dr.Sara Adel

## Slide 44
Dr.Sara Adel

## Slide 45
Dr.Sara Adel

## Slide 46: Key Terms:
Dr.Sara Adel

## Slide 47: Resources:
Dr.Sara Adel
Project Team Leadership and Communication by Samuel Malachowsky, 2018.

## Slide 48
Dr.Sara Adel
THANKS!