## Slide 1
Fundamentals of
Risk Management
Lecture 6
PMG510
Prepared by Dr. Usama Al-Fendi
Prepared by
www.midocean.ae

## Slide 2
Outcomes of the chapter:
Lecture
6
www.midocean.ae
Upside of risk
Opportunity assessment
Riskiness index
Upside in strategy
Upside in projects
Upside in operations
Strategic risk response
Types of controls

## Slide 3
Defining the upside of risk
Lecture
6
www.midocean.ae
There is a belief amongst risk management practitioners that risk management makes a significant contribution to the operation of the organization, and this contribution is often described as the upside of risk.
In simple terms, the upside of risk is achieved when the benefits obtained from taking the risk are greater than any benefit that would have resulted from not taking it.
In other words, the organization has received an overall benefit from undertaking the activities that resulted in exposure to the risk or set of risks involved.
Upside of risk

## Slide 4
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside of risk
For example:
a manufacturing company that produces waste by-products that create a disposal problem may achieve the upside of risk by selling the unwanted byproduct or by identifying a means of adding value to the waste product and selling it as another product stream.
This is an example of identifying a difficulty for the business and, in solving that difficulty, acquiring additional benefits that had not been foreseen and were not otherwise available.

## Slide 5
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside of risk
In simple terms, the upside of risk may just be the reward for taking the risk in the first place.
For example: Climbing a challenging mountain may be a significant risk, but the upside of taking that risk is when the climber has safely reached the summit and gains that reward.

## Slide 6
Defining the upside of risk
Lecture
6
www.midocean.ae
Defining the upside of risk:
Fewer disruptions to normal operations and greater operational efficiency resulting in less downside of risk
Ability to seize an opportunity because competitors did not identify the cost-effective solution to a risky feature of a contract
Specifically identifying positive events during the risk assessment and deciding how to encourage those events
Opportunity management, by completing a detailed review of a business opportunity before deciding to embrace it
Achieving a positive outcome in difficult circumstances as an unintended and/or automatic result of good risk management

## Slide 7
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside of risk
Honesty box and the upside of risk
Consider the case of the vendor in Wall Street, New York City, who set up a stand and sold donuts and coffee to passers-by as they went in and out of their office buildings.
During the breakfast and lunch hours, he always had long lines of customers waiting. He noticed that the time wait discouraged many customers who left and went elsewhere.

## Slide 8
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside of risk
Honesty box and the upside of risk
He also noticed that, as he was a one-man show, the biggest bottleneck preventing him from selling more donuts and coffee was the disproportionate amount of time it took to make change for his customers
Finally, he put a small basket on the side of his stand filled with dollar bills and coins, trusting his customers to make their own change.
You might think that customers would accidentally count wrong or intentionally take extra quarters from the basket, but what he found was the opposite – most customers responded by being completely honest, often leaving him with larger-than-normal tips.

## Slide 9
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside of risk
Honesty box and the upside of risk
Also, he was able to move customers through at twice the pace because he didn’t have to make change.
In addition, he found that his customers liked being trusted and kept coming back. By extending trust in this way, he was able to double his revenues without adding any new cost.

## Slide 10
Defining the upside of risk
Lecture
6
www.midocean.ae
Opportunity assessment:
The opportunity evaluation is designed to identify the additional profit opportunities that could arise from winning that business.
The evaluation will also look at the potential disadvantages of successfully acquiring the client prospect.
When undertaking such an opportunity assessment, there has to be the possibility that the organization will advise the client prospect that they do not wish to tender for the business.

## Slide 11
Defining the upside of risk
Lecture
6
www.midocean.ae
Opportunity assessment:
When seeking to identify opportunities, many organizations facilitate a risk assessment workshop that seeks to identify and analyze hazards and opportunities at the same time
One of the challenges when undertaking a risk assessment workshop that covers both opportunities and hazards is that a wide range of people will need to attend the workshop.
Hazards tend to be operational- and compliance-related, whereas opportunities tend to be associated with strategy and tactics.

## Slide 12
Defining the upside of risk
Lecture
6
www.midocean.ae
Opportunity assessment:
As with hazard risks, the identification and analysis of opportunities has to be followed by evaluation of the opportunities and the identification of actions or controls that will need to be in place to ensure that the anticipated benefits are more likely to be achieved.
The opportunity assessment methodology will need to be applied to the opportunities that have been identified, analyzed and recorded on the risk matrix.

## Slide 13
Defining the upside of risk
Lecture
6
www.midocean.ae
Riskiness index:
One of the features of the enterprise risk management approach is to develop a consolidated view of the risk exposure of the organization.
The approach used in calculating the total risk exposure of an organization is similar to the approach taken to the measurement and quantification of risk in operational risk management.
The idea of a ‘riskiness index’ is to present a semi-quantitative approach that takes a snapshot of the overall level of risk embedded in the organization.

## Slide 14
Defining the upside of risk
Lecture
6
www.midocean.ae
Riskiness index:
The overall level of risk will take account of the strategy currently being followed by the organization, the projects that are in progress, and the nature of the routine operations being undertaken.
Riskiness index approach can offer an opportunity to benchmark risk management performance and track changes over time.

## Slide 15
Defining the upside of risk
Lecture
6
www.midocean.ae
Riskiness index:
Calculating the riskiness index of an organization requires identification of the hazard risks actually being taken by that organization.
In other words, evaluating the riskiness index of an organization helps to identify the actual risk exposure of that organization.
Having identified the actual level of risk embedded within an organization, the board of that organization can then ask whether the portfolio of risks is within the risk appetite and/or the risk capacity of the organization and compatible with the risk attitude of the board.

## Slide 16
Defining the upside of risk
Lecture
6
www.midocean.ae
Riskiness index:
For example: The 2016 version of the UK Corporate Governance Code contains the following: requirement for companies listed on the London Stock Exchange:
The board is responsible for determining the nature and extent of the principal risks it is willing to take in achieving its strategic objectives.
Organizations should be careful to ensure that, having identified the risks that they are taking by a mechanism similar to calculating the riskiness index, the board does not then simply decide that the risks it is currently taking must be the same as the risks it is willing to take.

## Slide 17
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in strategy
Organizations will have a mission statement, together with a set of corporate objectives and an understanding of the expectations of the different stakeholders in the organization.
The board of the organization then needs to develop an effective and efficient strategy that will deliver exactly what is expected in terms of the mission, objectives and expectations.
In order to make correct strategic decisions, the board of the organization will need access to risk information.

## Slide 18
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in strategy
A risk assessment of the proposed strategy, together with a risk assessment of any viable alternative strategies, should be undertaken.
The availability of this risk assessment information will ensure that the strategic decisions are more likely to be correct.

## Slide 19
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in projects
It is essential that every organization adopts the correct core processes.
A core process may be considered as the collection of activities that deliver a specific stakeholder expectation.
This is the meaning of core process that is allocated by business process re-engineering (BPR) practitioners.
There is a difference between a process being efficient and effective. An efficient process means that there is no disruption and no excess cost.

## Slide 20
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in projects
However, the process may be the incorrect one for cost-effectively delivering the requirements. Where processes need to be improved, a project will normally be undertaken and change achieved.
In circumstances where a series of projects are required, this is often referred to as a programme of work.
When a project, or programme of work, is implemented by an organization, the desire will normally be to improve the effectiveness and/or efficiency of core processes.

## Slide 21
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in projects
embracing opportunities
Consider two simple examples where the global financial crisis has resulted in benefit or upside of risk for organizations.
An international restaurant brand has discovered that landlords in city center locations are looking for tenants. This has enabled the restaurant business to relocate into busier parts of a city center at reduced rents, whilst also increasing trade and profits.

## Slide 22
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in projects
embracing opportunities
With the reduction in industrial activity resulting from the global financial crisis, an electricity generating company has been able to decommission old, costly generating facilities, and thereby reduce the overall cost per unit of producing electricity. This has increased profit per unit and enabled the company to revise strategic plans for future additional generating capacity to reduce generating costs over the long term

## Slide 23
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in operations
It is a fundamental requirement for organizations that they have effective and efficient operations.
Efficient operations should make best use of the resources of the organization and should operate without unplanned disruption.
Undertaking efficient operations that use minimum resources and produce maximum output will deliver the greatest benefit to the organization. Operations also need to be effective in that they represent the best way of conducting the operations.

## Slide 24
Defining the upside of risk
Lecture
6
www.midocean.ae
Upside in operations
For example,
it is possible to have an efficient journey by car or bus across a busy city.
However, the effective way to travel in many large cities is by means of the metro or underground system.

## Slide 25
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
The overall approach to the management of control and opportunity risks is similar to the approach adopted for the management of hazard risks.
However, there are sufficient differences in the range of options available for these to be presented separately.
It is worth remembering that projects normally reflect and implement the tactics that are being employed to implement strategy

## Slide 26
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
The 4Ts of hazard risk management and the type of controls that are most likely to be associated with each type of hazard risk response.
The next figure suggests that there are a range of responses available for the management of opportunity risks.
Developing and implementing effective and efficient strategy will require the evaluation of the level of risk associated with each available strategy and the level of reward that the strategy will deliver.

## Slide 27
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
The 4E’s of opportunity management are set out as exist, explore, exploit and exit.
There is a close relationship between the 4Es and the status of the organization, as illustrated in next figure.
A start-up operation will face a higher level of risk and low potential rewards.

## Slide 28
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
Entrepreneurial opportunities will be explored at this time. As the organization grows, potential rewards will increase while the level of risk will remain high.
The organization will seek to achieve growth, but may feel that growth is too slow or the level of risk remains too high, and if so it will exit from those operations.

## Slide 29
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response

## Slide 30
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
After a period of growth, the organization should be achieving a high reward for a reduced risk.
This represents the phase where the organization will exploit opportunities until competitors arrive. This is a mature operation.
All mature operations are exposed to the possibility of decline, although many organizations choose to exist in a mature, declining market, where risk exposure is low and so are potential rewards.

## Slide 31
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
The application of the 4Es to the management of strategic, opportunity or speculative risks is consistent with the description of risk and reward offered
However, pursuing opportunity risks and the development of strategic objectives are the most important issues for many organizations.
Risk management input into strategic decision making may not always be as robust and well structured as the risk management input into operations and projects.

## Slide 32
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response

## Slide 33
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
An organization may find that it has a viable business opportunity but does not have the resources to exploit it on its own.
In these circumstances, the organization has three main choices:
It may exit the opportunity because it does not have the risk appetite or risk capacity to pursue that opportunity.
It may sell the opportunity on to an organization that does have the appetite, capacity and resources to exploit the opportunity
or it may seek to share that opportunity.

## Slide 34
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
Opportunity evaluation and response
The purpose of the evaluation and response is to decide which opportunities require a response and what the recommended response will be. The following are the key terms and concepts when deciding how to respond to an opportunity and they can be used in combination:

## Slide 35
Strategic risk response
Lecture
6
www.midocean.ae
Strategic risk response
Opportunity evaluation and response
●● Enhance: the opportunity equivalent of ‘mitigating’ a risk is to enhance the opportunity by increasing the probability and/or the impact.
●● Exploit: equivalent to the ‘avoid’ response, but the ‘exploit’ strategy seeks to make the opportunity definitely happen.
●● Ignore: the ‘acceptance’ strategy takes no measures to deal with a hazard risk, and opportunities can be ignored, with a reactive approach but no explicit actions.
●● Sharing (transfer) opportunity: ‘share’ strategy for opportunities seeks a partner able to manage the opportunity who can maximize the chance of it happening

## Slide 36
Risk control techniques
Lecture
6
www.midocean.ae
Types of controls:
There are a range of controls that can be applied to hazard risks. The most convenient classification system is to describe these controls as preventive, corrective, directive and detective.
In relation to hazard risks, the control options of preventive, corrective, directive and detective (PCDD) represent a clear hierarchy of controls.

## Slide 37
Risk control techniques
Lecture
6
www.midocean.ae
Types of controls:

## Slide 38
Risk control techniques
Lecture
6
www.midocean.ae
Types of controls:
1. Preventive (terminate):
These controls are designed to limit the possibility of an undesirable outcome being realized. The more important it is to stop an undesirable outcome, then the more important it is to implement appropriate preventive controls
2 Corrective (treat):
These controls are designed to limit the scope for loss and reduce any undesirable outcomes that have been realized. They may also provide a route of recourse to achieve some recovery against loss or damage.

## Slide 39
Risk control techniques
Lecture
6
www.midocean.ae
Types of controls:
3 Directive (transfer)
These controls are designed to ensure that a particular outcome is achieved. They are based on giving directions to people on how to ensure that losses do not occur. They are important, but depend on people following established safe systems of work.
4 Detective (tolerate)
These controls are designed to identify occasions when undesirable outcomes have been realized. Their effect is, by definition, ‘after the event’ so they are only appropriate when it is possible to accept that the loss or damage has occurred.

## Slide 40
Risk control techniques
Lecture
6
www.midocean.ae
Types of controls:

## Slide 41
Risk control techniques
Lecture
6
www.midocean.ae
Types of controls:
Financial controls for charities
The main reason for having financial controls is to reduce the risk of error and fraud. Errors are likely to result in a loss of money, because donors are more likely to give money to charities that they can trust.
Once you have established your financial controls, they should be discussed and approved by the trustees. You need to ensure that you have the support of all trustees before implementing any new controls.
Then, implement the financial controls noting who is responsible for each control. By making someone accountable for a financial control, it is more likely to be effective.

## Slide 42
Risk control techniques
Lecture
6
www.midocean.ae
Types of controls:
Financial controls for charities
Controls are only good if they are relevant; therefore, you need to ensure that you routinely review your controls to see if they are still effective.
As things change, you need to think about making changes to your controls as your organization evolves.
It can be hard to make changes to existing controls, but assessing why the controls are no longer valid and how new controls can help the organization will help you in putting the changes into place.

## Slide 43
Thank You