## Slide 1
Prepared by Dr. Asma Abuanzeh
Global Project Management
Lecture 6
PMG 661

## Slide 2
Global Project Management
Lecture 6
PMG661
Dr. Asma Abuanzeh
Prepared by
Selection of International Human Resources

## Slide 3
Chapter
06
Selection of International Human Resources
On some occasions, the allocation of people to the project team will be based on the availability of resources, and the influence of key stakeholders or partner companies. The project managers may evaluate the previous experience of the team members on global projects, organizing training and coaching to avoid clashes between different personalities and cultures, avoiding negative conflicts and increasing the productivity and team spirit.

## Slide 4
Chapter
06
Selection of International Human Resources
the selection of the project team will be one of the first responsibilities of a project manager, consisting of internal or external recruitment based on the project needs.

## Slide 5
Chapter
06
Global team members’ skills
Technical skills and specializations are not the only elements to consider when evaluating potential team members to work on global projects. Previous research on project management identified that team members must have a set of ‘global skills’ to work effectively on global projects (Majchrzak and Malhotra, 2003; Turetken and Jain, 2004). These global skills involve the ability to work remotely and openness to other company and country cultures, being summarized as follows:

## Slide 6
Chapter
06
Global team members’ skills
Global communication – the ability to communicate over distance (or the willingness to develop such competence) is an important factor in determining which team members will be effective on global projects, since most of the communications with the project manager and colleague team members will be made over distance.

## Slide 7
Chapter
06
Global team members’ skills
Good listening skills are an example of this ability, like rephrasing the sentences being said to confirm understanding (reflective listening) and showing a true interest in the topic being presented by the speaker, by asking more questions and clarifying meanings (active listening).

## Slide 8
Chapter
06
Global team members’ skills
Global experience – some team members will have already worked in different countries, on other global projects or with other team members over distance. These people will tend to require less coaching on the communication skills, and may also bring new ideas on how to improve the existing tools and procedures, based on their previous experiences.

## Slide 9
Chapter
06
Global team members’ skills
Global thinking – the team members involved in creative tasks will usually need to consider different cultural or geographic standpoints when identifying risks, preparing quality assessments or when designing the deliverables. These team members will like the intellectual stimulation and the diverse opinions from a cross-cultural environment and might also provide coaching on global creativity to less experienced colleagues during brainstorming sessions.

## Slide 10
Chapter
06
Global team members’ skills
Culture awareness – the team members that are familiar with the organizational and country cultures involved in the project may also have fewer requirements for training and coaching, and are less likely to generate conflicts. They tend to feel more comfortable than other people when working with a mix of different ethics, standards, policies or working practices.

## Slide 11
Chapter
06
Global team members’ skills
Technical capabilities – people who have proven capabilities on the use of office suites and other software tools will tend to learn quickly how to deploy and use the collaborative tools . The team members who demonstrate a very good understanding of these tools might then be very useful in providing coaching and training to other team members.

## Slide 12
Chapter
06
Global team members’ skills
Self-discipline – people working in different locations to the project managers must have a working discipline that allows them to work independently, with a reduced need for supervision. They must also be willing to work according to the established processes, rules and responsibilities. When little is known about the self-discipline of a team member, frequent monitoring must occur at the beginning to ensure that the rules are being followed correctly, with corrective actions taken in the case of deviation.

## Slide 13
Chapter
06
Global team members’ skills
High personal confidence – the team members will work effectively over distance when they are confident that their skills and capabilities allow them to act independently on their work packages or activities. The project manager or a senior specialist must compensate low levels of confidence by using a formal method of coaching or mentoring.

## Slide 14
Chapter
06
Global team members’ skills
Tolerance for ambiguity – some degree of ambiguity is often present in global projects, despite all efforts from the project manager and the team members to define clear roles and responsibilities and detailed work packages.

## Slide 15
Chapter
06
Global team members’ skills
The global team members must know how to resolve the problems created by this uncertainty, by clarifying the roles and responsibilities, patiently investigating the reasons for the lack of definition, volunteering to participate on the activity execution and suggesting corrective actions to avoid impact on the project.

## Slide 16
Chapter
06
Global team members’ skills
Self-motivation – some people are naturally motivated, according to their career orientation, relocation aspiration and working preferences. These team members will tend to collaborate for the success of the project, with a reduced need for detailed supervision, and without requiring specific motivation instruments. When some key team members are lacking motivation, a specific process can be deployed.

## Slide 17
Chapter
06
Global team members’ skills
Self-efficacy – the team members that show a good performance track record, by completing their actions on time with the expected quality level or providing reasonable explanations for deviations, will increase the trust from remote project managers, coordinators or colleagues.

## Slide 18
Chapter
06
Global team members’ skills
When the performance is not within the expected limits, the project managers or coordinators might perform a follow-up of the deliverables, and work together with the team members to correct the deviations and avoid future occurrences of the same problem.

## Slide 19
Chapter
06
Global team members’ skills
Good organization – the team members who have good organization skills will thrive on global projects. They usually establish a prioritized ‘to-do’ list linked to the project schedule and issues log, organize their time to perform the activities on the global projects without conflicts with daily or local activities and inform the project manager in case of potential deviations, risks or issues.

## Slide 20
Chapter
06
Global team members’ skills
Global project managers must provide coaching on organization skills to team members that are not performing some of the actions above, to improve their productivity and avoid impacts on the project.

## Slide 21
Chapter
06
Global team members’ skills
Concentration – team members working away from the main company building (home workers or people located in small satellite offices) must have a higher level of concentration to avoid disruption from other colleagues or family members. Otherwise, they may require coaching from another remote colleague or the project manager on possible alternatives to increase their level of participation in the project activities. Some situations might require that these team members move to a different location for the duration of the project.

## Slide 22
Chapter
06
Global team members’ skills
Reduced social interaction – the remote team members will also have less opportunity for social contact with the project manager and other stakeholders working on the same project. When social interaction is an important element that motivates specific team members, they might develop new relationships with local colleagues working in the same location but on other projects, or consider a temporary relocation to another office that contains a group of project team members.

## Slide 23
Chapter
06
Global team members’ skills
Openness and flexibility – the team members who are open to working with people from other cultures and located in different countries will enjoy the experience of participating in a global project. They may even help to identify, avoid or resolve conflicts between other team members. Intercultural training is required for the team members who show resistance or discomfort when working with diverse cultures

## Slide 24
Chapter
06
Global program and project managers’ skills
Professionals who occupy program or project management positions need to master most of the global skills identified previously, in order to provide coaching and mentoring to the distributed team members. In addition, they must have a specific set of skills for effective coordination, monitoring and control of the project work packages over distance. These skills are covered in detail by other chapters of this book, and can be summarised as:

## Slide 25
Chapter
06
Global program and project managers’ skills
understanding of the cultural differences and ability to build on them to improve the teamwork, creativity and innovation levels;
proven leadership when working with virtual team members;
trustworthiness ;
openness to understand and manage conflicts involving different cultures;

## Slide 26
Chapter
06
Global program and project managers’ skills
coaching and mentoring of remote team members;
excellent communication skills and techniques;
experience in coordinating meetings using audio, video and web conferencing;
familiarity with knowledge sharing and PMS tools.

## Slide 27
Chapter
06
Global program and project managers’ skills
The level of global skills required will depend on their functions and the types of project structure:
Project managers in centralized structures – these project managers must develop a high level of global skills, as most of their activities involve communication crossing country borders – including project monitoring, coaching, conflict management and team leadership.

## Slide 28
Chapter
06
Global program and project managers’ skills
Local coordinators working on distributed projects – the local coordinators can spend most of their time coordinating the team members at their locations, but a certain amount of communication with other coordinators and the project manager might happen across borders.

## Slide 29
Chapter
06
Global program and project managers’ skills
Functional coordinators on distributed projects – these functions will need a higher level of global skills, as most of their activities will involve team members in other locations.

## Slide 30
Chapter
06
Global program and project managers’ skills
Project managers on distributed projects – these functions will require good global skills, to perform the management of the project coordinators and the monitoring and control of their work packages.
Project managers working in round-the-clock structures – they will need excellent skills for asynchronous communication and an excellent discipline to deploy and follow processes.

## Slide 31
Chapter
06
Global program and project managers’ skills
Project managers working on global project networks – as well as all the skills from the above categories, these professionals will need to understand and accept different company cultures, processes and tools.

## Slide 32
Chapter
06
Recruitment
JOB DESCRIPTION
The recruitment process starts with the preparation of a job description. The job description outlines the major responsibilities of each team member or project manager, the specification of the professional experience and skills required by their roles, the potential sources of candidates, reporting positions, salary and grade levels. For global projects, the job description can also specify one or more desired locations.

## Slide 33
Chapter
06
Recruitment
INTERNAL RECRUITMENT
When the job description is ready, you can start looking inside your company to fill the position. The ideal candidates can be in one of the desired locations, or in a different country. When the ideal candidates are not based in the desired location, you have two options. You may redesign your project structure, and appoint the persons to work on your project remotely.

## Slide 34
Chapter
06
Recruitment
In this case, you might revisit the global skills required in the original job position and identify if the candidates have the required skills or are in a position to acquire them during the initial project phases. Local employees can bring advantages to the project when an acute cultural understanding or local knowledge is important for their functions, or when their personal networks and relations with local stakeholders can bring benefits to the project.

## Slide 35
Chapter
06
Recruitment
EXTERNAL RECRUITMENT
Keegan and Turner (2000) identified that most companies prefer to recruit people via ‘headhunting’ agencies, personal contacts or local universities. Online business-oriented networking sites are helping project managers to expand their network of contacts beyond their cities and companies, and are allowing them to recruit people through recommendation of peers around the globe.

## Slide 36
Chapter
06
Recruitment
These networking platforms have various levels of affiliation in different countries and some provide the user with a choice of languages, which is especially useful for global projects.

## Slide 37
Chapter
06
Selection
PREPARATION FOR THE INTERVIEWS
After identifying the potential candidates, you must start the interviewing process. The first step is to prepare the interviews, not only to allow a fair comparison between the candidates, but also because some interviews may be performed over the telephone or using video conferencing. Like other meetings over distance, effective interviews require good preparation.

## Slide 38
Chapter
06
Example of a job description

## Slide 39
Chapter
06
Resources:
Global Project Management
Communication, Collaboration and Management Across Borders
© Jean Binder 2007

## Slide 40
Thank You