## Slide 1
Prepared by Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Project Business Analysis
Lecture 2
PMG 461
Bachelor of Project Management

## Slide 2
Elicitation Tools and Techniques for Capturing Requirements
Lecture 2
PMG 461
Project Business Analysis
Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Prepared by
www.midocean.ae

## Slide 3
What we will cover
Define Elicitation and When it happens
Review most used Qualitative and Quantitative Elicitation Techniques
How to select the most suitable tools and techniques for eliciting requirements for a project
www.midocean.ae
Lecture
02

## Slide 4
What is Elicitation and when does it happen?
www.midocean.ae
Lecture
02

## Slide 5: Elicitation استنباط
www.midocean.ae
“Elicitation is the process of getting information from stakeholders and other sources.”
Collecting or gathering requirements means that they are prepared and ready to be collected which is not always the case.
Stakeholders might only have needs, wants, or ideas that they may not be able to express these clearly.
Source: The PMI Guide to Business Analysis. Project Management Institute, Project Management Institute Inc., 2017
Lecture
02

## Slide 6: Processes for Eliciting Requirements
Elicitation
www.midocean.ae

## Slide 7: Pre-Elicitation Research
Company Website
Company Reports
Strategy and Objectives
Organization Chart
Procedure Manuals
www.midocean.ae
Get acquainted with the client organization through reviewing available documents as:

## Slide 8: Types of Elicitation Techniques:
Qualitative
www.midocean.ae
Quantitative
Focus on gathering non-numerical data to understand the motivations, opinions, and experiences of individuals or groups.
Involve the collection and analysis of numerical data for statistical patterns and trends.
In-Depth Information
Subjective
Small Sample Size
Numerical Data
Objective
Large Sample size

## Slide 9: Qualitative vs. Quantitative Techniques
Qualitative
www.midocean.ae
Quantitative
Interviews
Focus Groups
Workshops
Observations
Prototypes
Document Analysis
Questionnaires
Surveys
Numerical Data and Reports

## Slide 10
Qualitative Elicitation Techniques
www.midocean.ae
Lecture
02

## Slide 11: Interviews
Interviews are a crucial tool in the business analyst's toolkit.
one-on-one meetings that can be structured, semi-structured, or not structured
Key in achieving multiple objectives:
    Establish initial contact with key stakeholders.
    Build rapport with business users and managers.
    Acquire information about the business situation, including personal concerns and problems.
www.midocean.ae

## Slide 12: Interviews Advantages/Disadvantages
www.midocean.ae
Advantages | Disadvantages
Building Relationships with Stakeholders Establishing trust and rapport with business stakeholders. Ensuring confidence in analysts and acknowledgment of user concerns. | Time and Cost Implications Interviews can be time-consuming and expensive, especially for dispersed stakeholders. Need for efficient use of interviewee's time to avoid resentment.
Yielding Important Information Focused information on current operations and identification of requirements for new business systems. Understanding different viewpoints, attitudes, and political factors. | Subjectivity and Coordination Information may be subjective and require confirmation through quantitative data. Coordinating differing views may lead to follow-up discussions and additional investigative work

## Slide 13: Preparing for the Interview
Who and Why:
Identify stakeholders, considering seniority, and order of interviews.
Tailor questioning based on the level of authority.
Consider the interviewee's role in the organization.
Objectives of the Interview (What):
Define which information you need to elicit from each stakeholder
Range from detailed elicitation of business needs to building rapport.
Tailor questioning and note-taking based on the objectives.
When and Where:
Consider venue, timing, and duration for optimal results.
Limit interviews to one hour for effectiveness and concentration.
www.midocean.ae

## Slide 14: Interviews Structure
www.midocean.ae
Opening
Introduce purpose and context of the project. Ensure interviewee understands the agenda. Set the stage for a comfortable and informative discussion.
Body
Obtain context before delving into specific areas. Structure the interview for a detailed examination of each area. Take comprehensive notes using diagrams or mind maps.
Closing
Summarize key points and agreed-upon actions. Explain the next steps in the project. Confirm further contact details for follow-up.
Following-Up
Write up interview notes promptly and submit them to the interviewee for confirmation. Incorporate approved notes into formal project documentation. Reflect and seek feedback on interviews for ongoing enhancement.

## Slide 15: Observation
Observing the users in action is a valuable technique for gathering insights into the environment and work practices to understand problems and difficulties and design workable solutions fitted to the working environment..
The objective is to understand tasks, not to judge individual performance or competence, so make sure before starting that people being observed understand that the goal is understanding, not evaluation.
www.midocean.ae

## Slide 16: Types of Observation
www.midocean.ae
Formal Observation
Protocol Analysis
Shadowing
Ethnographic Studies
Watching tasks being performed
Questions can be asked while people work without distraction and without being critical
Involves asking business staff members to perform a task and to describe each step as they perform it.
Good for eliciting skills that cannot be expressed in words alone.
Involves following a business user for a period such as one or two days in order to find out what a particular job entails.
Helps Build Rapport with the user and capturing additional details
Involves spending an extended period of time, possibly several months, in the target environment so the users become used to the observer’s presence and behave naturally.

## Slide 17: Workshops
An excellent collaborative forum in which issues can be discussed, conflicts resolved and requirements elicited.
May be used at many different points during the project.
Valuable when time and budgets are tightly constrained and several viewpoints need to be addressed.
www.midocean.ae

## Slide 18: Worskhops Advantages/Disadvantages
www.midocean.ae
Advantages | Disadvantages
Gain a broad view of the issues: having a group of stakeholders in one room will allow to gain a more complete understanding of the issues and problems | Workshops can be time-consuming to organize: as it is not always easy to get all the necessary people together at the same time.
Increase Speed and Productivity: it is much quicker to have one meeting with a group of people than to interview them one by one | If the workshop is not carefully facilitated, it may happen that a forceful participant can dominate or disrupt the discussion.
Obtain Buy-in and acceptance for the project: when stakeholders are involved, they be more open to changes that result and are more likely to champion the change | Difficult to ensure that the participants have the required level of authority – which sometimes means that decisions are reversed after the workshop has ended.
Gain a consensus view or group agreement. | 

## Slide 19: Preparing for the Workshop
Define objectives of the workshop
Identify who should attend the workshop
Research and Analyze the interests of each participant
Identify the structure of the workshop and the techniques to be used
Select and prepare a suitable venue
www.midocean.ae

## Slide 20: Facilitating the Workshop
www.midocean.ae
Workshop
Discovery Techniques
Round Robin: Participants are asked in turn for their ideas and opinions and evaluation is done after all ideas are gathered
Brainstorming: Participants call out ideas that are written on a flipchart and evaluation is done after all ideas are gathered
Brainwriting/Post-it exercises: Participants write down ideas that are then collated and grouped;
Stepwise Refinement: we take a statement or idea and keep asking ‘Why?’ until we have got to the heart of a problem, idea or situation.
Documentation Techniques
Process models
Mind maps
Rich pictures
Context diagrams
Use case diagrams
Task scenarios

## Slide 21: Focus Groups
Focus Groups bring together a group of people with a common interest to discuss a topic
Could be used to understand people’s attitudes to any current shortcomings with the business system
Participants (Internal or External) should represent a sample of the target stakeholders
www.midocean.ae

## Slide 22: Focus Groups
Participants are given an opportunity to express their opinions and views and to discuss them.
Unlike a workshop, there is no requirement to form a consensus during the discussion, or for the group to acquire a sense of ownership of any decisions made or solutions identified.
Findings need to be evaluated and assessed against the strategy and objectives of the project
www.midocean.ae

## Slide 23: Prototyping
An important technique for eliciting, analyzing, demonstrating and validating requirements.
Involves building simulations of a system to review with users to increase understanding about the system requirements
Prototypes offer a way of showing the stakeholders how the new processes or system might work, and provide a basis for evaluation and discussion.
Used when users are unclear about their requirements
www.midocean.ae

## Slide 24: Prototyping Advantages/Disadvantages
www.midocean.ae
Advantages | Disadvantages
Clarify any uncertainty on the part of the analysts and confirm to the stakeholders that we have understood what they asked for | Prototyping cycle can spin out of control, with endless iterations taking place
Help stakeholders identify new requirements as they gain an understanding of what the system will be able to do | If the purpose of the exercise has not been explained clearly, business users may think that when they are happy with the mock-up the system is now complete and ready for use
Demonstrate the look and feel of the proposed system and elicit usability requirements | User expectations can be raised unnecessarily by a prototype that fails to mimic the final appearance of the system or its performance
Validate the system requirements and identify any errors | 

## Slide 25
Quantitative Elicitation Techniques
www.midocean.ae
Lecture
02

## Slide 26: Questionnaires and Surveys
Useful if we need to get a limited amount of information from a lot of people and interviewing them all would not be practical or cost-effective.
Questionnaires are difficult to use successfully and have to be designed carefully.
Exact design of a questionnaire depends upon its purpose
www.midocean.ae

## Slide 27: Contents of Questionnaires and Surveys
Header Section
Purpose of the questionnaire is explained, and where instructions for returning it are given.
Classification Section
Details about the respondent that allow the information to be categorized by analysis criteria, such as age, gender or length of service,
Data Section
Main body of questions. Questions must be clear and have straightforward answers such as ‘yes/no’, ‘agree/neutral/disagree’ or ‘excellent/satisfactory/inadequate’
www.midocean.ae

## Slide 28: Document Analysis
Involves reviewing samples of documents to uncover information about an organization, process or system.
Document analysis is useful to supplement other techniques such as interviewing, workshops and observation.
Documents help to provide a clearer picture of how the organization/ area/ process works
www.midocean.ae

## Slide 29: Sample Areas of Document Analysis
How is the document completed?
Who completes the document?
Are there any validations or controls on the document?
Who uses the document?
When is the document used?
How many are used or produced?
How long is the document retained by the organization, and in what form?
What are the details of the information shown on the document?
Where is the information or data obtained?
www.midocean.ae

## Slide 30: Example of Documents
Company Reports
Organization Chart
Manuals
Policies and Procedures
System Reports
Statistical Data
www.midocean.ae

## Slide 31
Selecting the Right Mix of Elicitation Techniques
www.midocean.ae
Lecture
02

## Slide 32: Other Elicitation Tools and Techniques
Scenarios
Benchmarking
Special-Purpose records
Market Research
Activity Sampling
www.midocean.ae

## Slide 33
www.midocean.ae
Typically, within a project, we will use more than one elicitation technique.
A good practice is to ensure having both qualitative and quantitative techniques.

## Slide 34: Factors to Consider to Select the Right Mix of Elicitation Techniques
Time Allowed
Budget
Geographical Location of Stakeholders
# of Stakeholders
Complexity of Project and Requirements
Organizational Culture
www.midocean.ae

## Slide 35
Key Points
www.midocean.ae
Elicitation is more than just gathering or collecting data
Elicitation Techniques are classified as Qualitative and Quantitative
Selecting the right mix of elicitation techniques depends on a several factors as time, budget, # of stakeholders, location, and complexity
In any project, we usually use a mix of techniques to elicit the required information
02
Lecture

## Slide 36
For Discussion Panel and Next Lecture:
Reading, Chapter 5. from textbook
“Business Analysis” by James Cadle, Malcolm Eva, Keith Hindle, Debra Paul, 2nd edition
Watch the video:
“Requirement Gathering Techniques for a Business Analyst”
For Discussion Panel and Next Lecture
www.midocean.ae
02
Lecture

## Slide 37
Thank You