## Slide 1: PMG 622 Agile Project Management ZOOM MEETING: 03 (14-Feb-2022)
Everyone’s Smart University
دكتور مهندس استشاري ادارة المشروعات
Eng. Dr. Akram Mustafa Suliman Ali,
PhD. AU, BEng. & MSc. AAST, CEng CMarEng MIMarEST, PE, PMP®,
ASQ CSSBB, ISO Lead Auditor, NDT Level II,

## Slide 2
Lecture 1 : An introduction to agile
Lecture 2: Life Cycle Selection
Lecture 3: Implementing Agile: Creating an Agile Environment
Lecture 4: Implementing Agile: Delivering in an Agile Environment [1/2]

## Slide 3: Agile Manifesto / “4 Values”
We are uncovering better ways of developing software by doing it and helping others do it.
Through this work we have come to value:
That is, while there is value in the items on the right, we value the items on the left more.
Working products
Customer collaboration
Over
Over
Process and tools
Comprehensive documentation
Responding to change
Individuals and interactions
Contract negotiation
Following and plan
Over
Over

## Slide 4: The agile mindset
Agile is a mindset defined by values, guided by principles and manifested through many different practices.
Agile practitioners select practices based on their needs.
Notes: It is worth noting that while the term “agile” became popularized after the Manifesto, the approaches and techniques being used by project teams today existed before the Agile Manifesto by many years and, in some cases, decades.

## Slide 5: Characteristics of Four Categories of Life Cycles

## Slide 6: Attributes of Successful Agile Teams [1/2]
Attribute | Goal
Dedicated people | Increased focus and productivity Small team, fewer than ten people
Cross-functional team members | Develop and deliver often Deliver finished value as an independent team Integrate all the work activities to deliver finished work Provide feedback from inside the team and from others, such as the product owner
Colocation or ability to manage any location challenges | Better communication Improved team dynamics Knowledge sharing Reduced cost of learning Able to commit to working with each other

## Slide 7: Attributes of Successful Agile Teams [2/2]
Attribute | Goal
Mixed team of generalists and specialists | Specialists provide dedicated expertise and generalists provide flexibility of who does what Team brings their specialist capabilities and often become generalizing specialists, with a focus specialty plus breadth of experience across multiple skills
Stable work environment | Depend on each other to deliver Agreed-upon approach to the work Simplified team cost calculations (run rate) Preservation and expansion of intellectual capital

## Slide 8: Subject matter experts
Why is it important to master the skill to benefitting form the utilization of Subject Matter Experts
What the key skills to master in order to effectively benefit from utilization of SME
What role can SMEs play in Agile Developments
Forum Topic: Subject Matter Experts

## Slide 9: First assignment
  General Questions on the course.

## Slide 10: PMG 622 - Spring 2022 Open Forum
Standard forum displayed in a blog-like format
يتم عرض المنتدى القياسي بتنسيق يشبه المدونة
Allows multiple topics listed with the most recent topic at the top of the page and replies behind a link. Students may start new topics in this format.
يسمح بالعديد من الموضوعات المدرجة مع أحدث موضوع في أعلى الصفحة والردود خلف ارتباط. يمكن للطلاب بدء مواضيع جديدة بهذا التنسيق.
Shows a homepage that contains a list with links to each post. Each post cannot be read without clicking on the link to that discussion, but some information about each post is visible, including how many replies there are and when the last post on the discussion was.
يعرض أولاً صفحة رئيسية تحتوي على قائمة بها روابط لكل منشور. لا يمكن قراءة كل منشور دون النقر على الرابط المؤدي إلى تلك المناقشة ، ولكن تظهر بعض المعلومات حول كل منشور ، بما في ذلك عدد الردود الموجودة ووقت آخر مشاركة في المناقشة.
Notes: نصيحة ان يستخدم الطلبة هذا المنتدى لمناقشة الواجب الاول

## Slide 11: Scrum roles, artifacts & ceremonies
SCRUM ARTIFICATS
  Product Backlog
  Sprint Backlog
  Increment
SCRUM CERMONIES
  Sprint Planning.
  Daily Scrum.
  Sprint Review.
  Sprint Retrospective.
SCRUM ROLES
  Product Owner
  Development Team Members
  Scrum Master