## Slide 1
Lecture 8:
The project results transform from the efficiency level to the effectiveness level (Readiness-deliverables).

## Slide 2: Welcome to the professional quality track!
BASED ON THE HPMQC
Having a official conformed deliverables processes + deliverable quality fitness = resultant deliverables
Is the product fit to meet the customer requirements and ready for the final acceptance test ?

## Slide 3: Lecture outline
1st section contents :
The transformation process (what/why)
2nd section contents :
The relationship between the Resultant-deliverable and the Readiness-Deliverable matrix
The role of the Project manager in assessing the efficiency of the project results
3rd section contents :
The transformation performance process
Having “Readiness-deliverable”

## Slide 4: The target of this stage is to answer the following questions:
How far the efficiency of the project results ?
How far are the coordination and consistency processes integrated between the performance processes of the three key levels of the project (the HPMQS team, the project team, and the customers)?

## Slide 5: the parties concerned with the readiness -deliverables

## Slide 6: Readiness - deliverables
From the traditional quality perspective :
It is the reviewed resultant deliverables with finalized corrective actions based on the based on the project completion criteria and aligned with the customer acceptance criteria as a preparation for the customer acceptance test for having the customer accepted deliverables .
From the traditional HPMQS perspective :
Readiness-deliverable Is the deliverable that confirm the effective integration between The quality requirements And The product requirements Based on The customer requirements to have the product fit solution (PFS)

## Slide 7: The transformation process

## Slide 8: Transformation From the efficiency level to the effectiveness level
After we have confirmed the efficiency of the DFT and we got the resultant deliverables
Now we need to confirm the efficiency of the PjT and its integration of the DFT to be ready for final the customer acceptance test by having Readiness deliverables

## Slide 10: The relationship between Resultant deliverables and Readiness deliverables Matrix

## Slide 12
Readiness -deliverables Benefits

## Slide 15: PJT involves the following roles and responsibilities: Who

## Slide 16: 1-Assessing the impact of “resultant-deliverables” as follows :

## Slide 17: 2- Removing the Non- value-added tasks or waste
Types of non- value-added tasks or waste is known as DOWNTIME, which stands for:
1. Defect or Rework—Sorting, repetition or making scrap. 2. Overproduction—Producing too much, too early and/or too fast.
3. Waiting time—People or parts waiting for a work cycle to finish.
4- Non utilized people’s intellect—Failure when it comes to exploiting the knowledge and talent of the employees. Transportation—Unnecessary movement of people or parts

## Slide 18: 2-conforming the efficiency of the Readiness -deliverables
1-Effective planning, execution, and collaboration among team members to address any potential issues or challenges that may arise during the delivering process.
2-Regular communication with customers and stakeholders is essential to keeping them informed about the progress of deliverables and obtaining their feedback for continuous improvement.
3- By diligently following these processes and criteria, project manager can ensure that their readiness deliverables are ready for acceptance testing and ultimately meet or exceed customer expectations.
4-leverage reusable assets to ensure knowledge transfer and preparedness.

## Slide 19: (The 3rd validation ) validate scope

## Slide 20: Validate Scope process
According to the PMBOK Guide, “Validate Scope is the process of formalizing acceptance of the completed project deliverables.”
After the product is ready, the project manager performs the “validate scope” process as follows :
-First the project decision makers to have their formal acceptance and approval on the readiness deliverables
-secondly the project results are efficient enough to the client to their acceptance and to to get their signed off and strat the official project closure

## Slide 21: validate scope processes
The HPMQC and validate scope processes are a part of the monitoring and controlling process group, and both involve the inspection of deliverables. However, their purpose is different.
One helps you build the correct product in the first place, and the other gets formal acceptance from the client. Both processes complement each other and help you deliver a high-quality product.

## Slide 22: Validate Scope
while validate scope is an external process by project manager
validate scope is concerned with building the right product.
while the validate scope process gets the product ready for the client’s formal acceptance.
validate scope is usually performed at the end of the execution phase or project.

## Slide 23: The relationship between the Readiness-Deliverables and the GCOQ

## Slide 24: the impact of costs of poor “readiness -deliverables” on the project COQ
The cost of managing the defects and errors
(COQ)
COGQ
(Conformity costs)
Work on the process efficient
Internal failures
External failures
Prevention costs
Appraisal costs
COPQ
Failures Costs
(Nonconformity costs)
Working on product effectiveness

## Slide 25
the costs of poor ““readiness -deliverables”” (The Cost of Poor Quality) – they are the expenses that occur when outputs do not conform to the required “Project Results” could lead to:
1-Internal Failures cost :
2-External failures costs :

## Slide 26: The Internal Failures cost of the PPCOG
Internal failures occur when products, services, or processes don’t conform to the project results set by the HPMQS, and the product or service is provided to the customer in an unsatisfactory fashion.
Internal failures are usually handled by scrapping the work, redoing the work, or repairing the work.
Obviously, such rework results in
1- added material and labor costs, but it also
2-results in losses associated with delays,
3-shortages of parts or inventory, and
4-lack of flexibility or the ability to adapt.

## Slide 27: The process of having Readiness-Deliverables

## Slide 29: 1-Developing Resultant-deliverables assessment report
Readiness deliverables is triggered when the project manager requests the Resultant deliverables assessment to prepare the readiness-deliverables .
-The project Scope, project Schedule draft, project financial data, resources and other information ,HPMQA and HPMQC reports should be available in the assessment report , as an input to the Project Manager.
The Project Manager reviews the corrective actions needed to resolve quality issues and approves them, seeking Project Board approval for any Change Requests.

## Slide 30: 2-tracking the progress of each change request
1-closely tracking the progress of each change request and ensuring that it is addressed in a timely manner.
2- analysing the effectiveness of the corrective actions taken by the Project manager in response to identified issues or problems.
This includes evaluating whether these actions have successfully resolved the issues and improved the project's overall performance.
Once performed, corrective actions are entered into the Project Plan, to ensure that their progress is monitored along with other actions moving the project toward completion.

## Slide 31: 3-After the changes and corrective actions are implemented,
After the changes and corrective actions are implemented, the items are reviewed again to determine whether they now meet the quality targets set.
1-monitoring the impacts of implementing the recommended actions is crucial to determining if they have achieved the desired outcomes and brought about positive changes to the project.
2-project managers can ensure that any necessary adjustments decisions or improvements are made to optimism project performance and achieve successful outcomes.

## Slide 32: 4-Review Project activities and inspect project (PjT)
1-Review Project activities and inspect project at execution stage work product deliverables throughout the life of the Project in terms of their ability to meet the performance requirements for scope, schedule, and cost. This evaluation shall be done at the level of a specific work product deliverable, as well as its impact on subsequent deliverables to verify compliance .
2-provide the Project’s Steering Committee with visibility as to whether the Project is adhering to its established plans, process and product standards, and work tasks.
3-Review work product compliance with project quality standards.
4-Review executed deliverables for completeness and accuracy, as well as identifying and assessing issues and risks at the work product level. In ascertaining whether the execution stage work products meet project requirements, the project manager shall pay particular attention to the scope, execution, and results of the acceptance Test Plan.
5-Address issues within the Project for resolution, if possible. Issues not resolvable within the Project will be escalated to the Project’s Steering Committee or in accordance with the Project’s governance processes.

## Slide 33: 5-monitor Project results
1-The PDQP manager and Project manager shall monitor Project results to determine if resultant deliverables comply with stated Project requirements .
2-the project manager assess (The balance between theDFT and PjT ) the impact and alignment of the resultant deliverables
3- in case of alignment and positive impact on the project management results ,now he do the following to have a “Readiness-deliverables”

## Slide 34: 6- Issuing Project Assessment Reports
Project ManagementCustomer Involvement
Facilities and Support
Project Scope
Deliverable Quality
Executed and corrective action Implementation
Schedule
Resources and Staff
Actual expenditures compared to original (or current baseline) Project budget
Project schedule performance compared to original (or current baseline) schedule

## Slide 35: 7-Deliverables Re-assessment by the project manager (PjTand DFT)
Were all project deliverables produced within the scheduled timeframe?
Were all project deliverables produced within the budgeted expenditure?
Did all project deliverables produced meet the quality targets defined?
Were all project change requests reviewed, approved, scheduled and implemented efficiently?
Were all project risks identified, quantified and mitigated efficiently?
Were all project issues raised and resolved efficiently?
Were all procurement items accepted by the project?
Were all deliverables produced by the project accepted by the customer?
Were all project stakeholders provided with the right information at the right time?

## Slide 36: 8- Having formal acceptance on the readiness-deliverable
The objective is to get a formal product acceptance from the project committee .
This is not always performed at the end of the project. You can perform it during the project execution, along with theHPMQC process,

## Slide 37: The output

## Slide 38: The output
First regarding the readiness-deliverables:
1-Undertaking all tasks required to complete the deliverable;
2—Documenting the final deliverable components;
3-Informing the project manager that the deliverable is ready for customer acceptance.
Second
Confirm the performance standards of conducting the acceptance test

## Slide 39: The next move will be
After Having an efficient “project results” which is including the “readiness deliverable” integrated with the VOC with potential PVA.
And now the project to move from the efficiency level to the effectiveness level for having PFS