## Slide 1
Prepared by Dr. Ehab Mahmoud
Project Quality Management
Lecture 02
PMG 354
Quality Auditing

## Slide 2
Project Quality Management
Lecture 2
PMG354
Quality Auditing
Dr. Ehab Mahmoud
Prepared by

## Slide 3
At the end of this lecture, we expect to acquire a knowledge about one of the most effective quality assurance tools by which all project phases can effectively implemented and gain the intended outcomes.
Objectives
Lecture
02

## Slide 4
Contents
What does AUDIT mean ?
Types of Audit
Auditing Principles
Auditor Attributes
Stages of Audit
Audit Planning
Audit Preparation
Conducting the Audit
Generate the Audit Finding
Reporting the Audit
Lecture
02

## Slide 5
What does AUDIT mean ?
Lecture
02

## Slide 6
What does AUDIT mean ?
Lecture
02

## Slide 7
Types of Audit
Lecture
02
Internal auditing | External auditing | 
 | Supplier auditing | Third party auditing
Sometimes called first party audit | Sometimes called second party | For legal, regulatory purposes

## Slide 8
Lecture
02
Supplier
Customers
Organization
Internal
1st Party Audit your own Organization
External
2nd Party Customer audit on Your Organization
2nd Party You audit Your Supplier
3rd Party Independent audit Organization
Types of Audit
Types of Audit

## Slide 9
Integrity
Auditing Principles
Impartiality
Fair Presentation
Due professional care
Confidentiality
Independence
Evidence-based approach

## Slide 10
Auditor Attributes
Lecture
02
Professional Attributes of Auditors
Professional Attributes
Education
Training
Work and Auditing experience

## Slide 11
Auditor Attributes
Lecture
02
Personal Attributes of Auditors
Personal Attributes
- Ethical
-Open minded
-Diplomatic
-Observant
-Versatile
-Self-reliant
-Decisive

## Slide 12
Stages of Audit
Lecture
02

## Slide 13
Stages of Audit
Lecture
02

## Slide 14
Audit Planning
Lecture
02

## Slide 15
Planning for the Audit
Lecture
02
 | Audit Program | Audit plan
Definition | An approved document that shows one or more audits that will be conducted at a certain period | An approved document that shows the detailed audit activities
Objectives | It shows the overall planning for upcoming audit activities along the project period | It shows the activities of each audit process and related tasks
Major elements | Processes being audited Audit frequency | Audit Objectives Audit Scope Audit Criteria Description of tasks Duration of each task Responsibilities

## Slide 16
Audit Frequency depends on…..
Lecture
02
Significant change in management, organization, policy, techniques, or technology
Requests by the customer or regulatory body
Status and importance - internal audit results
Changes to the system
Results of recent audits

## Slide 17
Audit Preparation
Lecture
02

## Slide 18
Audit Preparation
Lecture
02
Establishing a Checklist
It is a memory aid

## Slide 19
Audit Preparation
Lecture
02
Audit
Checklist
Advantages
Disadvantages
Defines a formal audit process
Helps maintain the pace of audit
Keeps audit objectives clear
Serves as an audit record
Reduces workload on auditor during audit
Assures auditee of auditor professionalism.
Provide space for audit notes
Can become a tick list
May be full of yes-no questions
If not on checklist, will not look at area
May stifle initiative and process analysis

## Slide 20
Conducting the audit
Lecture
02

## Slide 21
Conducting on site Audit Activity
Lecture
02
Conducting the opening meeting
1
Defining roles &responsibilities of audit participants
2
Communicating during the audit
5
Generating audit findings
6
Collecting and verifying information
3
Conducting the closing
Meeting
7
Preparing audit conclusions
4

## Slide 22
Conducting on site Audit Activity
Lecture
02
1
Auditor Communication Skills
2
The Audit Interview
3
Questioning Techniques

## Slide 23
Conducting on site Audit Activity
Lecture
02
Put auditee at ease
Ask and listen
Ask short questions
Show interest in what people want say
Auditor Communication Skills
Be tactful and polite
Watch body language
Show patience
Smile and show eye contact
Reflect right attitude
Avoid interruptions and contradictions
Remember to say please
Ask the right person
Give praise when appropriate
Turn your own problems

## Slide 24
Conducting on site Audit Activity
Lecture
02
The Audit Interview
The best are those who say the least and have an ability to listen or hear what is being said
right kind of attitude and tone,
eye contact, along with small verbal acknowledgements,
thank auditee for their help and time, regardless whether it was beneficial or otherwise.

## Slide 25
Conducting on site Audit Activity
Lecture
02
Questioning Techniques
Open question
Non-verbal questions
Repetitive questions
Hypothetical questions
Closed questions
Questioning Techniques

## Slide 26
Conducting on site Audit Activity
Lecture
02
Now time has come for
Collecting and verifying information
How???

## Slide 27
Lecture
02
Sources of information
Collect by appropriate
sampling and verifying
Evaluate against audit criteria
Reviewing
Audit conclusions
Audit evidence
Audit findings
Conducting on site Audit Activity

## Slide 28
Conducting on site Audit Activity
Lecture
02
Sources of Objective Evidence
Investigating a document
Investigating a Record
Observation
Interview

## Slide 29
Generate the audit findings
Lecture
02

## Slide 30
Audit Finding
Lecture
02
Nonconformity
Opportunity for Improvement
• A condition adverse to Quality
• The non-fulfillment of a requirement

## Slide 31
Audit Finding
Lecture
02
THREE REASONS
1. The procedure or defined process does not conform to requirements
2. The procedure or process has not been put into practice in the described way
3. The practice, what is actually done, is not effective (planned results not achieved).

## Slide 32
Rules for the recording of nonconformities
Lecture
02
Exact observation of the facts
Where was it found?
What was found?
Why it is a nonconformity?
What is the objective evidence of the nonconformity?
Who was involved?
Use local terminology.
Make it retrievable
Make it helpful

## Slide 33
Lecture
02
A well-documented nonconformity will have three parts:
Requirement
What shall be done
Nature
Description Showing it was not done
Evidence
Relevant Facts
Given by
Based on what the auditor finds
Such as
Time and place
Identification
Name or job or title
Verbal Statement
QMS Documentation
Standard of Specification
Code of Practice
Verbal Statement
Sample size
Rules for the recording of nonconformities

## Slide 34
Auditee review of actions in response to a Nonconformity
Lecture
02
The audited organization should respond be to the nonconformity in three parts :
React to the non-conformity by
Correction
Investigating the root cause
Corrective Action

## Slide 35
Auditee review of actions in response to a Nonconformity
Lecture
02
Correction
Action to eliminate a detected nonconformity
Corrective action
Action to eliminate the cause of a detected nonconformity or other undesirable situation
Preventive action
May arise from analysis of data and from lessons learned from corrective actions that may be applied to potential similar situations.

## Slide 36
Corrective Action Cycle
Lecture
02
1
Identify Non-Conformity
3
Identify root cause
4
Identify the Corrective Action
5
Assess the effect of Action
6
Implement the Corrective action
7
Follow-up the implementation
8
Detect the effectiveness of action
2
Identify Correction

## Slide 37
Reporting the Audit
Lecture
02

## Slide 38
Reporting On The Audit and Close-out
Lecture
02
Audit Details and participants
1
Audit objectives
3
Audit Scope
4
Audit Criteria
5
Summary on audit activities
6
Summary on Audit Findings
7
Any Related Actions
8
Audit Conclusion
9
Project Details
2

## Slide 39
Thank You