## Slide 1
Prepared by Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Project Business Analysis
Lecture 3
PMG 461
Bachelor of Project Management

## Slide 2
Eliciting Requirements from Stakeholders
Lecture 3
PMG 461
Project Business Analysis
Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Prepared by
www.midocean.ae

## Slide 3
What we will cover
Who are stakeholders, and the role of the business Analyst in Stakeholders Management
Analyzing Stakeholders needs, expectations, and level of interest/influence
Developing Stakeholders Engagement Approach
www.midocean.ae
Lecture
03

## Slide 4
Who are stakeholders, and the role of the business Analyst in Stakeholders Management
www.midocean.ae
Lecture
03

## Slide 5: What is Stakeholder Management?
Stakeholders Management (Engagement) is one of the key knowledge areas within Project Management.
Stakeholder management( engagement) is forming and maintain relationships with stakeholders and influencing them in order to achieve an objective.”
Stakeholder management (engagement) requires two-way communication and incorporation of feedback to:
  Build and sustain appropriate levels of commitment to the objective.
  Identify and mitigate resistance.
www.midocean.ae

## Slide 6: Role of the Business Analyst in Stakeholder Management
The Project Manager has the ultimate responsibility for stakeholder management in the project.
The Business Analyst plays a critical role in stakeholder managers as she/he are the ones who spend most of the time with stakeholders.
The Business Analyst contributes to:
  Identifying Stakeholders and their needs
  Analyzing Stakeholders
  Recommending engagement approaches
  Executing some activities in the engagement approach
  Monitoring Stakeholders Engagement throughout the project
www.midocean.ae

## Slide 7: Stakeholder Management Process
Develop Stakeholder Management Strategies
www.midocean.ae
Identify Stakeholders
Analyze Stakeholders
Review/Revise Stakeholder’s Management Strategies
Identify Key Stakeholders
Define needs, requirements, concerns and issues, level of commitment, interests, power/influence, resistance
Decide Techniques to involve the stakeholders in requirements, design implementation, and acceptance
Implement the strategies and monitor results, and if needed, adjust your strategies

## Slide 8: When is Stakeholders Management done?
Stakeholder Management starts as soon as the objective is agreed and continues until the objective has been achieved.
www.midocean.ae
Identification, Analysis & how to Monitoring, what we will do to support the project and deal with any issues
Key Messages to stakeholders around business rationale and benefits
Roles and Responsibilities
A stakeholder engagement approach is developed during planning and should include:

## Slide 9: Key Artifacts in Stakeholder Management
www.midocean.ae
Communication Plan
Stakeholder Engagement Plan
Identification, Analysis and Map
Stakeholder Register
Stakeholder Management Plan

## Slide 10: Why is Stakeholders Management Important?
www.midocean.ae
Stakeholders are crucial to achieving your objective(s).
Neglect them and they will actively work against you.
Manage them well and they will actively promote you and your objective(s).
Anonymous

## Slide 11: Poorly Managed Stakeholders can have a Negative Impact on the project
www.midocean.ae
Find faults
Be overly controlling
Reassign resources
Start a competing project
Spread negative rumors
Delay approvals
Provide little support
Terminate the project

## Slide 12: Who is a Stakeholder?
www.midocean.ae
Lecture
02
A Stakeholder is anyone who has an interest in, or may be affected by, the issue under consideration’.
Or anyone affected by the project or who may be in a position to influence it.
A Stakeholder can be a person, group, or an organization

## Slide 13: Stakeholders Classification
www.midocean.ae
Lecture
Stakeholders will have a variety of understandings, expectations and levels of commitment
Customers
Partners
Suppliers
Regulators
Employees
Project Manager
Project Team
Owners
Competitors
Managers

## Slide 14: What do Stakeholders provide?
Requirements
Solutions
Champion the change
Risk Identification
Review and accept outputs and deliverables
www.midocean.ae

## Slide 15: Identifying Stakeholders
www.midocean.ae
Lecture
02
Start by Asking:
Who are the stakeholders?
What does each stakeholder expect from the objective/project?
What do we expect from each stakeholder for the project?
What are their interests and position for the project?
Who can support us? Who will resist the project?

## Slide 16: Tools to Identify Stakeholders
www.midocean.ae
Lecture
02
Brainstorming
Review Charters/Documents
Review Organization Structure
Sponsor and other experts
Similar Past projects

## Slide 17: Stakeholder Register
“A document including the identification, assessment, and classification of stakeholders.”
Contains:
  Identification Information: name, organizational position, location, role in project, contact information, …etc.
  Assessment information: major requirements, main expectations, potential influence in project or phase with most interest; and
  Stakeholder classification: Internal/External, supporter/neutral/resistor, etc.
www.midocean.ae

## Slide 18: Stakeholder Register
www.midocean.ae
# | Stakeholder Name | Title (or Role) | Contact details | Category (Internal/ External) | Expectations | Requirements | Level of Influence | Level of Interest
1 |  |  |  |  |  |  |  | 
2 |  |  |  |  |  |  |  | 
3 |  |  |  |  |  |  |  | 
4 |  |  |  |  |  |  |  | 
5 |  |  |  |  |  |  |  | 
6 |  |  |  |  |  |  |  | 
7 |  |  |  |  |  |  |  | 

## Slide 19
Analyzing Stakholders
www.midocean.ae
Lecture
03

## Slide 20: Understanding your Stakeholders
www.midocean.ae
Lecture
02
Needs, Requirements, Expectations
Interest? Positive or Negative?
What level of Power or influence do they have on my objective/project?
Motivation?
What do they want?
Who can they influence?
Who influences them?
How to win them?
How will you manage/engage them throughout the project?

## Slide 21: Analyzing Stakeholders
www.midocean.ae
Lecture
02
Determine roles, needs, expectations, interests, knowledge, expectations, and influence for all potential stakeholders &
Identify potential impact or support each stakeholder could generate (power-interest)
Assess how key stakeholders are likely to react or respond to various situations.

## Slide 22: Stakeholder Power(Influence) vs. Interest Map
www.midocean.ae
Lecture
02
Keep Satisfied
Monitor
Actively Engage
Keep Informed
Interest
Power
Low
High
High
Business Owners and other executives with high decision-making authority
Easy to identify
Can terminate or support the project
Easy to engage through Setting up consistent communications
Ex. sponsors
Those with high decision-making authority
Lacks availability or interest to be actively engaged
Usually difficult to have consistent touch points
Do whatever is needed to keep them satisfied
Ex. Regulators, government authorities,…
May be impacted by the objective but have little influence or power
May want more of your time than you can give them
Find efficient ways to communicate and keep them informed (email updates, presentations, campaigns,..)
Ex. End users
They aren’t (and don’t expect to be) significantly involved
They my not be even aware of your project/objective, and are not interested
Know who they are
Monitor them and be aware if they move into other quadrants
ex. Departments not involved in your objective

## Slide 23: Stakeholder Analysis Example
www.midocean.ae
Lecture
02
High

## Slide 24
Developing Stakeholders Management Approach
www.midocean.ae
Lecture
03

## Slide 25: Planning Stakeholders Management
www.midocean.ae
Source: The PMI Guide to Business Analysis. Project Management Institute, Project Management Institute Inc., 2017
Lecture
02
Develop appropriate management strategies for effectively engaging stakeholders during different phases of the
objective/project.

## Slide 26: 10 principles for engaging stakeholders
Communicate
Consult, early and often
Empathize with them
Plan how you will engage them
Relationships are key
Make it simple for them to understand
Consider it part of managing risks
Be willing to compromise
Understand what are your objectives clearly
Take Responsibility for engaging stakeholders
www.midocean.ae

## Slide 27: Stakeholder Engagement Strategies
What is the right Strategic Posture with the stakeholder?
Focus on Project Objectives (Asserting our preferences)
Promotional
Defensive
Assertive
Neutral (passive)
Focus on Stakeholders
(Accommodating theirs)
Accommodate
Collaborate
Consult
www.midocean.ae

## Slide 28: Stakeholder Engagement Strategies
Inform
Explain
Consult
Involve
Collaborate
Partner
Ask and Decide:
To what extent do you want to engage with each stakeholder?
www.midocean.ae

## Slide 29: Sample Stakeholders Engagement Channels

## Slide 30: Stakeholders Engagement Matrix
www.midocean.ae
Source: The PMI Guide to Business Analysis. Project Management Institute, Project Management Institute Inc., 2017
Lecture
02
Defines current and desired engagement level for all stakeholders for successful project completion.
Engagement levels:
  Unaware
  Resistant
  Neutral
  Supportive
  Leading
C = Current engagement level D = Desired engagement level

## Slide 31: Stakeholder Management Plan
“A plan that defines the strategies required to effectively engage stakeholders in decisions and execution based on the analysis of their needs, interests, and potential impact.”
Provides:
  Desired and Current engagement levels of key stakeholders
  Actions and activities to be performed to move the stakeholders from the current engagement levels to the desired engagement levels (as meetings, emails, workshops, campaigns, etc…)
31
www.midocean.ae

## Slide 32: Stakeholder Management Plan (can be part of the Stakeholder Register)
# | Stakeholder Name | Influence | Interest | Current Engagement | Desired Engagement | Actions
1 |  |  |  | Unaware | Supportive | Meeting, training, campaign, workshop,….
2 |  |  |  | Neutral | Leading | 
3 |  |  |  | Resisting | Neutral | 
4 |  |  |  |  |  | 
5 |  |  |  |  |  | 
6 |  |  |  |  |  | 
7 |  |  |  |  |  | 
www.midocean.ae

## Slide 33: Monitoring Engagement
Measure and Report Progress
Assess Engagement
Take Corrective Action
Implement Engagement Plan
www.midocean.ae

## Slide 34
Documents used for Assessment
Formal/Informal Review
Status Reports
Issues Log, comments, approvals, emails
Minutes of Stakeholder Meetings
Presentations/ Trainings and attendees
www.midocean.ae

## Slide 35: Look for…
Level of attendance
meetings, training sessions, workshops
Level Absenteeism
for team members
Level of participation
in meetings and workshops
On time delivery
for inputs, feedback, tasks from stakeholders
www.midocean.ae

## Slide 36: Stakeholder Engagement Matrix
The Engagement Matrix is a spreadsheet to track engagement and understanding of the project stakeholders.
Paints a picture of the level of commitment, involvement and understanding within the stakeholder group.
It allows us to target activities for individuals if they are not “where we want them to be”
Stakeholder | Objectives / Interests | Desired Engagement | Current Engagement | Differentaial | Action Steps | Responsible
John Doe (Client) | Provides money and resources. Wishes a professional project management. | 3 | 1 | -2 |  | 
Roger Waters (Project Manager) | Provides his technical Know-How. | 2 | 4 | +2 |  | 
Jane Brown (Resident) | Will boycott the project and stop if possible. | 4 | 4 | 0 |  | 
www.midocean.ae

## Slide 37
Key Points
www.midocean.ae
Business Analyst contributes to all activities in stakeholder management
A Stakeholder is anyone who has an interest in, or may be affected by, the project
We develop a stakeholders management plan to engage stakeholders during different project phases
We analyze stakeholders based on level of power/influence and level of interest on the project
Stakeholders engagement is done through communication channels that help build buy-in and commitment.
Stakeholders could be internal/external, individuals, groups, or organizations
03
Lecture

## Slide 38: You place stakeholders in the appropriate quadrant based on their current realistic situation, and not where you want them to be.
www.midocean.ae
Lecture
02
Keep Satisfied
Monitor
Actively Engage
Keep Informed
Interest
Power
Low
High
High
A
D
C
B
E

## Slide 39
For Discussion Panel and Next Lecture:
Reading, Chapter 6. from textbook
“Business Analysis” by James Cadle, Malcolm Eva, Keith Hindle, Debra Paul, 2nd edition
Think of the following scenario:
  You are working on a project to open a new branch for a bank
  Who are the stakeholders?
  What is their level of influence and interest (stakeholder matrix)
  How will you engage them
For Discussion Panel and Next Lecture
www.midocean.ae
03
Lecture

## Slide 40
Thank You