## Slide 1: Advanced Project Management LECTURE 1
PMG 605
Introduction to APM and Initial Project Strategy
Everyone’s Smart University

## Slide 2: Overview of Course
1. Initial project strategy
2. Quality, procurement, communication and team management
3. Project progress and performance
4. Change control
5. Project tracking and monitoring
6. Configuration management
7. Closure and transfer
8. Identifying risks and sources of risk
9. Creating a risk-management plan
10. The roles and responsibilities in risk management

## Slide 3: Learning Outcomes
At the end of this lecture students will be able to:
Explore the various definitions and characteristics of a project.
Identify the Objectives of Project Management.
explain Skills every good project managers needs.
Identify the project strategic planning.

## Slide 4: Lecture Overview
Lecture overview
(1) Introduction
(2) Initial Project Strategy
What is advanced Project
What is Project Management
Skills every good project managers needs

## Slide 5: (1) Introduction
Definitions
Management : is the process of Planning, Organizing, directing, Controlling and Measuring.
Project : A group of milestones or phases, activities or tasks that support an effort to accomplish something.

## Slide 6: Advanced Project
Is a temporary in nature; have definite start and end dates; produce a unique product, service, or result; and are completed when their goals and objectives have been met and signed off by the stakeholders or when the project is terminated.

## Slide 7: Advanced Project Management
Advanced project management, is a collection of processes that includes initiating a new project, planning, putting the project management plan into action, and measuring progress and performance.

## Slide 8: Advanced Project Management
Advanced project management, the process of scoping, planning, staffing, organizing, directing, and controlling the development of an acceptable system at a minimum cost within a specified time frame.

## Slide 9: Project Managers and Process management
Project manager - the person responsible for supervising a systems project from initiation to conclusion.
Process management – the activity of documenting, managing, and continually improving the process of systems development.

## Slide 10: project characteristics
You’ve just learned that a project has several characteristics:
Projects are unique.
2. Projects are temporary in nature and have a definite beginning and ending date.

## Slide 11: project characteristics
3. Projects are completed when the project goals are achieved or it’s determined the project is no longer viable.
4. A successful project is one that meets the expectations of your stakeholders.

## Slide 12: Objectives of Project Management
To ensure that the project is correctly designed to meet its objectives.
To ensure that the project is completed on schedule, within resources and budget.
To provide a mechanism for monitoring the project.

## Slide 13: 1. To ensure that the project is correctly designed to meet its objectives
- ensure that the project objectives and outcomes are fully agreed by all involved.
ensure that the objectives are achievable.
ensure that the objectives satisfy customer needs.

## Slide 14: 2. To ensure that the project is completed on schedule, within resources and budget
- ensures that the resources and budget are agreed and are consistent with the needs of the project.
- ensures that the life of the project is clearly defined.

## Slide 15: 3. To provide a mechanism for monitoring the project.
- ensures project does not depart from agreed path.
- provides mechanism for examining project progress
(quarterly progress reports, agreed regular communication…
- provides mechanism for correcting or stopping failing projects (project restructuring).

## Slide 16: Advanced Project Management Functions
Scoping : setting the boundaries of the project.
Planning : identifying the tasks required to complete the project.
Estimating : identifying the resources required to complete the project.
Scheduling : developing the plan to complete the project.

## Slide 17: Project Management Functions
Organizing : making sure members understand their roles and responsibilities.
Directing : coordinating the project.
Controlling: monitoring progress.
Closing : assessing success and failure.

## Slide 18: Project Manager Competencies
Business awareness.
Business partner orientation.
Commitment to quality.
Initiative.
Information gathering.

## Slide 19: Project Manager Competencies
Analytical thinking
Conceptual thinking
Interpersonal awareness
Organizational awareness

## Slide 20: Project Manager Competencies
Anticipation of impact
Resourceful use of influence
Motivating others
Communication skills
Developing others

## Slide 21: Project Manager Competencies
Monitoring and controlling
Self-confidence
Stress management
Concern for credibility
Flexibility

## Slide 22: Skills every good project managers needs
1. Communication Skills
2. Organizational and Planning Skills
3. Conflict Management Skills
4. Negotiation and Influencing Skills
5. Leadership Skills
6.Team-Building and Motivating Skills

## Slide 23: 1. Communication Skills
One of the single most important characteristics of a first-rate project manager is excellent communication skills. Written and oral communications are the backbone of all successful projects.

## Slide 24: 2. Organizational and Planning Skills
Organizational and planning skills are closely related and probably the most important skills, after communication skills, a project manager can possess. Organization takes on many forms.

## Slide 25: 3. Conflict Management Skills
Show me a project, and I’ll show you problems. All projects have some problems, as does, in fact, much of everyday life.

## Slide 26: 4. Negotiation and Influencing Skills
Effective problem solving requires negotiation and influencing skills. We all utilize negotiation skills in one form or another every day.

## Slide 27: 5. Leadership Skills
Leaders and managers are not synonymous terms. Leaders impart vision, gain consensus for strategic goals, establish direction, and inspire and motivate others. Managers focus on results and are concerned with getting the job done according to the requirements.

## Slide 28: 6.Team-Building and Motivating Skills
Project managers will rely heavily on team-building and motivational skills. Teams are often formed with people from different parts of the organization. These people might or might not have worked together before, so some component of team-building groundwork might involve the project manager.

## Slide 29: Measures of Project Success
  1. The resulting information system is acceptable to the customer.
  2. The system was delivered “on time.”
  3. The system was delivered “within budget.”
  4. The system development process had a minimal impact on ongoing business operations.

## Slide 30: Why is Project Management Important?
1. Enables us to map out a course of action or work plan
2. Helps us to think systematically and thoroughly
3. Unique Task
4. Specific Objective
5. Variety of Resources
6. Time bound

## Slide 31: formal structure of projects
Sponsor
Project Board
Project Manager
Project Team
Operations Managers
Ship’s Captain
Ship’s Crew
Managing Director
controls resources and programme

## Slide 32: Sponsor
The Sponsor is a (are) Senior Manager(s) who hold(s) responsibility for resources, and, in particular, funds.
It is the Sponsor’s role to ensure that the project is an appropriate activity that satisfies programmes requirements and justifies funding.

## Slide 33: Project Board
Often consists of three members (could be more, perhaps just one).
Overall responsibility for ensuring monitoring and successful outcome of project - report to Sponsor.
Regular meetings with Project Manager to monitor project progress.

## Slide 34: Project Manager
Responsible for day-to-day management of the project and its resources.
Provides regular reports to the Project Board.
Normally responsible for basic project design and restructuring, if necessary.

## Slide 35: Project Team
This is where the real work is done - but the buck stops at the Project Manager.
Controlled by, and report to the Project Manager.

## Slide 36: (2) Initial Project Strategy
What is the Project Strategic Planning?
Definition debated for years among academics and business leaders.
- Typically a one- to five-year.

## Slide 37: How Project Management Complements Strategic Planning?
1. Strategic Planning provides ideas
2. Project Management achieves results
3. Projects drive strategic changes
4. Feedback loop for continuous change

## Slide 38: 1. Strategic Planning – Ideas
Projects are based on ideas and objectives Strategic planning creates them.
  - SWOT (Strengths, Weaknesses, Opportunities, Threats)
  - Competitive Analysis and other studies
  - Market share goals
  - Vision statements

## Slide 39: 2. Project Management Achieves Results
How to execute strategy?
Project management provides a robust way to execute change.
Assign project manager, defining accountability and responsibility.
Avoid creating strategy that is never realized or even attempted.

## Slide 40: 3. Project Results Drive Change
Each project advances one or more strategic goal.
Some projects investigate an issue, creating new strategic goals at the end.
Some projects fail, but all are relevant.
Failure often uncovers key information.

## Slide 41: 4. Feedback loop for continuous change
Ideas
Projects
Strategy
Change
Organizational Plan Updates
Staff Feedback and Ideas

## Slide 42: Events that Join Strategy and Projects
1. Project start-up.
2. Project closure.
3. Budget and resource authorization.
4. Resource conflicts and priorities.
5. Organizational crisis and strategic change.

## Slide 43: 1. Project Start-Up
Most strategic moment of a project is right when it is authorized.
Strategy helps answer, “Why should we do this?” or “What is the goal?”
PM helps you climb the ladder, strategy helps make sure it is on the right wall.

## Slide 44: 2. Project Closure
A time to gather new ideas.
Teams see unsolved problems and issues.
these ideas become new project proposals.
Ensure that good ideas are not lost.
A gift to the strategic planner.

## Slide 45: 3. Budget and Resource Authorization
Projects constantly fight for resources and funding.
Tying projects to strategy allows PMs to explain their need in strategic terms.
Examining all project resource requests in terms of strategy helps eliminate “pet projects”.

## Slide 46: 4. Project Prioritization
Often project conflicts arise, requiring a decision.
Organizational strategy can provide a more relevant way to score and rank projects.
Strategic planners are accustomed to scoring systems to set priorities, and can help design an appropriate system.

## Slide 47: 5. Crisis and Strategic Change
Any crisis or critical event causes project uncertainty.
Strategic planners face uncertainty as well.
These times call for coordination.
  - Practical, tactical ideas from project managers.
  - Industry trends and top-down perspectives from strategists.

## Slide 48: Involving Senior Management
1. Tie project management to something they must do.
2. Decision making.
3. Project Management Training.
4. Constant reinforcement.

## Slide 49
Thank You For your Attention!
Dr. Adam Yagoub Abker Hamad
Assistant professor- of Business Administration
EVERYONE’S SAMART- Uni