## Slide 3: Rapid software development

## Slide 4: Agile methods

## Slide 5: Agile methods

## Slide 6: Agile Manifesto

## Slide 7: principles of agile methods

## Slide 8: Customer involvement

## Slide 9: Incremental delivery

## Slide 10: People not process

## Slide 11: Embrace change

## Slide 12: Maintain simplicity

## Slide 13: When Agile is Suitable?

## Slide 14: Problems with agile methods

## Slide 15: keeping the interest of customers

## Slide 16: Suitability of team members

## Slide 17: Multiple stackholders

## Slide 18: Extra work for maintaining simplicity

## Slide 19: Contracts

## Slide 20: When to use agile

## Slide 21: Is it important to have a very detailed specification and design before moving to implementation?

## Slide 22: Is an incremental delivery strategy, where you deliver the software to customers and get rapid feedback from them, realistic?

## Slide 23: How large is the system that is being developed?

## Slide 24: What type of system is being developed?

## Slide 25: What is the expected system lifetime?

## Slide 26: What technologies are available to support system development?

## Slide 27: How is the development team organized?

## Slide 28: Are there cultural or organizational issues that may affect the system development?

## Slide 29: How good are the designers and programmers in the development team?

## Slide 30: Is the system subject to external regulation?

## Slide 31: Extreme programming

## Slide 32: Extreme programming

## Slide 33: XP and agile principles

## Slide 34: The extreme programming release cycle

## Slide 35: Extreme programming practices

## Slide 36: Incremental planning

## Slide 37: Small releases

## Slide 38: Simple design

## Slide 39: Test-first development

## Slide 40: Refactoring

## Slide 41: Pair programming

## Slide 42: Collective ownership

## Slide 43: Continuous integration

## Slide 44: Sustainable pace

## Slide 45: On-site customer

## Slide 46: Requirements scenarios

## Slide 47: Example: A ‘prescribing medication’ story

## Slide 48: Examples of task cards for prescribing medication

## Slide 49: Refactoring

## Slide 50: Refactoring

## Slide 51: Examples of refactoring