## Slide 1
Project Risk &Supply Chain Risk
Prepared by Dr. Dalia Hosni
Summary
PMG 663
Project Risk &Supply Chain Risk

## Slide 2
What Is a Project?
A Project : A temporary efforts that has a defined goal and definitive start and stop point
      A time-scoped/time-boxed activity
      Has a beginning, middle and an end
      Creates a unique product, service or result
      A ‘progressive elaboration’
Chapter
01

## Slide 3
  The Project Life Cycle
Chapter
01
Defining the Product Life Cycle
The Product is what is created as a result of executing a project . When is talk about project management what we are talking about is the work that is being done in the project to produce and deliver the product of the project.

## Slide 4
Risk
Chapter
01
Risk
An unplanned or uncertain event that can impact a project

## Slide 5
Risk
Chapter
01
Risk
A risk is any uncertain event or condition that might affect your project. Not all risks are negative. Some events (like finding an easier way to do an activity) or conditions (like lower prices for certain materials) can help your project. When this happens, we call it an opportunity; but it’s still handled just like a risk.

## Slide 6
Types of Project Risk
Chapter
01
Beyond the basics of what “risk” means, project managers should also know the different types of risks they may encounter. Depending on the project type, the factors that should be considered will differ.
So, let’s jump straight in and look at these categories for project risks..

## Slide 7
Types of Project Risk
Chapter
01
1- Political:
Most projects will be affected by organizational politics, but you should also be aware of the possibilities of impact from local or national politics (or even international politics, if that’s appropriate for your project).
A change in government will affect policy decisions and potentially funding, especially for projects with an element of public sector work or those working with government bodies.

## Slide 8
Types of Project Risk
Chapter
01
2- Economic
The economy has a huge impact on businesses, and that filters down to have an impact on certain projects.
3- Technological: Technology is moving on at a rapid speed, and it’s possible that technological changes could make your project more or less viable over a period of time. This should be built into your approach to managing volatile projects. There are also risks relating to using new technology for the first time, or in an immature way.

## Slide 9
Types of Project Risk
Chapter
01
4- Legal:
Your Legal team or advisors should be connected to changes in the law and regulations affecting your industry. These may have implications for projects that should be considered. A risk resulting from legal changes that may mean your project is no longer viable.
5- Market:
Some industries have a more stable marketplace than others, and you’ll know your own market well. Risks relating to your position in the market, the demand for your goods and services and the rise of new competitors can all affect your project.

## Slide 10
Types of Project Risk
Chapter
01
6- Supply Chain: Internal External
Rarely these days will you do a project that has no reliance on anyone else. Whether that’s the manufacturer of a critical part for your product, or a vendor supplying you with cloud-based software, our organizations are more linked together than ever before.
This creates risk, because when one part of the supply chain fails, the downstream implications can be significant. A supplier going bankrupt could put your project back months. Bad weather on the other side of the world could lead to crucial electrical components failing to make it your manufacturing plant on time.
Supply chain risk can also be internal, as your project team will rely on other departments to provide subject matter expertise to the project. If the people or services you need from your own staff are delayed, this can also affect the success of your project.

## Slide 11
Types of Project Risk
Chapter
01
7- Organizational
This type of risk relates to changes in the organizational structure. This might apply if you have a change of leadership, which might in turn lead to a change in strategic direction. It’s crucial to make sure project teams are aware of these risks and then what to do if they happen, because something like this could quickly make a project unviable
8- Operations
These risks relate to impacts on how your business is run. That could be anything from risk that would impact the ability to keep a critical process running in the factory through to making sure the project goes ahead without impacting your customer services.

## Slide 12
Types of Project Risk
Chapter
01
9- Environmental:
Environmental risks range from those that could expose your organization to fines or even legislative action, such as illegal dumping, through to ensuring that your internal environmental policies are adhered to.
Risks in this category are likely to be heavily tied to your position on corporate and social responsibility, and can also affect reputational risk, for example if your business is seen to be polluting.
10- Financial
Financial risks on projects relate to funding cycles, access to funding and making sure that the cash flow is available to pay invoices on time. It’s prudent to consider financial risks to projects because if there are problems in this area, projects could stall, putting all prior investment at risk of being wasted.

## Slide 13
Types of Project Risk
Chapter
01
11- Resources:
Specifically, non-people resources. This kind of risk relates to whether you can get access to the equipment, materials and other resources required to deliver the project in a timely fashion. Risks around delivery of equipment or the inability to source specialist materials would fall into this category.
12- Staffing:
Alongside non-people resources, you also have to consider staffing risks. These are things like the right people not being available at the right time due to other projects overrunning, or lack of expertise within your business. It would also extend to the risk of staff sickness, and poorly timed vacations.

## Slide 14
Types of Project Risk
Chapter
01
13- Scheduling :
Risks in this category affect the project timeline. A common risk here is that a task turns out to be more complicated than expected, and so it takes longer. This would add delay to the schedule if the task is on the critical path.
14- Reputation:
focusing on the public face of your business, think about the impact on investors and on your own staff.
15- Other
It’s useful to have an ‘other’ category!

## Slide 15
Types of Project Risk
Chapter
01
Organizational
Operations
Environmental
Supply chain
Market
Legal
Political
Economic
Technological
Financial
Resources
Staffing
Scheduling
Reputation
Other

## Slide 16
Types of Project Risk
Chapter
01
There are several types of risks that occur frequently, regardless of the specifics of the project. These common types of risk include:
Cost: The risk of events that impact the budget, especially those that cause the project to be completed over budget. Errors in cost estimation commonly generate risk in addition to external factors.
Schedule: The risk of unplanned scheduling conflicts, such as events that cause the project to be delayed. Scope creep is a common reason for scheduling issues and project delays.
Performance: The risk of events that cause the project to produce results that are inconsistent with the project specifications.

## Slide 17
Risk Management Planning?
Chapter
02
        If your project requires that you stand on the edge of a cliff, then there’s a risk that you could fall. If it’s very windy out or if the ground is slippery and uneven, then falling is more likely

## Slide 18
Risk Management Planning?
Chapter
02
When you’re planning your project, risks are still uncertain: they haven’t happened yet. But eventually, some of the risks that you plan for do happen, and that’s when you have to deal with them. There are four basic ways to handle a risk.

## Slide 19
Risk Management Planning?
Chapter
02
Avoid: The best thing you can do with a risk is avoid it. If you can prevent it from happening, it definitely won’t hurt your project.

## Slide 20
Risk Management Planning?
Chapter
02
Mitigate: If you can’t avoid the risk, you can mitigate it. This means taking some sort of action that will cause it to do as little damage to your project as possible.

## Slide 21
Risk Management Planning?
Chapter
02
3.Transfer: One effective way to deal with a risk is to pay someone else to accept it for you. The most common way to do this is to buy insurance.

## Slide 22
Risk Management Planning?
Chapter
02
Accept: When you can’t avoid, mitigate, or transfer a risk, then you have to accept it. But even when you accept a risk, at least you’ve looked at the alternatives and you know what will happen if it occurs. If you can’t avoid the risk, and there’s nothing you can do to reduce its impact, then accepting it is your only choice.

## Slide 23
Risk Management Planning?
Chapter
02
By the time a risk actually occurs on your project, it’s too late to do anything about it. That’s why you need to plan for risks from the beginning and keep coming back to do more planning throughout the project.

## Slide 24
identify risk
Chapter
02
This Process is used to determine which risks may affect the project, and can include the following resources when performing risk identification activities:
      Project Manager
      Project Team
      Risk Team
      Stakeholders
      Customers
      Subject matter experts

## Slide 25
Risk Information Gathering Techniques
Chapter
02
The above-mentioned risk information gathering techniques are well established and have been in use for many years.

## Slide 26
Risk Information Gathering Techniques
Chapter
02
Brainstorming and Delphi
Brainstorming is a technique developed by Alex Osborn, The four fundamental steps to brainstorming are as follows:
Focus on quantity: The idea is to facilitate problem solving through the concept, quantity breeds quality. The idea assumes that the greater the number of ideas generated, the greater the chance of producing an effective solution.
Withhold criticism: In brainstorming, criticism of ideas generated is postponed until the team is
ready to analyze the input. Instead, participants focus on extending or adding to ideas. By
suspending judgment, participants will feel free to generate unusual ideas.
Welcome unusual ideas: To get a good and long list of ideas, unusual ideas are welcomed. They can be generated by looking from new perspectives and suspending assumptions. These new ways of thinking may provide better solutions.
Combine and improve ideas: Good ideas may be combined synergistically, to form a single
improved good idea, as suggested by the counterintuitive "1+1=3". It is believed to stimulate
the building of ideas by a process of association.

## Slide 27
Risk Information Gathering Techniques
Chapter
02
The Delphi Technique was developed by the RAND Corporation (an acronym for Research ANd
Development) in the 1960s and was created as an interactive forecasting method that relies on a panel
of independent experts. Usually, all participants maintain anonymity. Their identity is not revealed even
after the completion of the final report. This stops them from dominating others and using their
authority or personality. This frees participants from their personal biases, minimizing the "bandwagon
effect" or "halo effect", allowing them to freely express their opinions, encouraging open critique and
admitting errors by revising earlier judgments.
Delphi Technique

## Slide 28
Risk Information Gathering Techniques
Chapter
02
The RCA Technique RCA is a reactive method of problem detection and solving, initially. The analysis is performed after an event has occurred. This allows practitioners to identify process ‘triggers’, so that RCA becomes a proactive method. In other words, RCA is able to forecast the possibility of an event before it might occur.
Expert Interviewing is the process of interviewing subject matter experts to obtain critical information
for the project.
Root Cause Analysis (RCA) and Expert Interviewing

## Slide 29
Risk Information Gathering Techniques
Chapter
02
SWOT Analysis
This one analysis is generally set up as a grid with strengths and weaknesses as the two major columns,
and opportunities and threats as the two major rows in the grid.
The idea is to see where the organization's strengths and weaknesses play against opportunities and threats using the four following comparisons:

## Slide 30
Risk Information Gathering Techniques
Chapter
02
SWOT Analysis
Strengths-Opportunities - identifies how organizational strengths help the organization to capitalize on opportunities
Weaknesses-Opportunities - identifies organizational weaknesses, from the perspective of making the necessary improvements, to enable the organization to capitalize on opportunities
Strengths-Threats - identifies how our organizational strengths help us deal with competitors or threatening situations
Weaknesses-Threats - identifies how our organizational weaknesses leave us vulnerable to external competition or threats

## Slide 31
The Risk Register
Chapter
02

## Slide 32
The Risk Register
Chapter
02
The risk register becomes a key planning tool for the project. Understand that although a risk identifies only the probability of an event occurring, the possibility of the event is deemed to be real, true and requires assistance in monitoring.
The risk register : contains a description of the risk, it's probability, its impact in dollars, a category of risk, the triggering event that indicates the risk is about to occur, the risk response strategy, the risk owner, the date the risk was identified, a due date for resolution and most importantly, the risk’s priority.
Any risk with a probability percentage of 70% or greater is no longer a risk, it’s an issue!
Note

## Slide 33
Perform Qualitative Risk Analysis
Chapter
03
Risk Register Updates
Partial List of Risk Register Updates:
Ranking and prioritization of project risks
Grouping risks by categories
Risks requiring near-term response
Risks requiring additional analysis and response
Low priority risks to monitor
Look for trends in results – regression analysis or trend charts

## Slide 34
Perform Qualitative Risk Analysis
Chapter
03
Risk Register Updates
Risk register updates will generally include the outcome of risk assessments, risk audits, and periodic risk reviews. This can include identification of new risk events or updates to risk probability, risk impact, risk priority and risk response plans
An important use of the risk register is to view the actual outcomes of the project risks and risk responses against anticipated risks. This data can help project managers plan for risk as the project moves forward

## Slide 35
Perform Qualitative Risk Analysis
Chapter
03
Risk Register Updates
Risk Register updates are an output of Perform Qualitative Risk Analysis, Perform Quantitative Risk Analysis, Plan Risk Responses and Monitor & Control Risks.

## Slide 36
Risk Register Updates
Chapter
03
The risk register is completed at this point and can include:
Identified risks and descriptions
Triggers
Response strategy
Specific actions taken if risk occurs
تحديد المخاطر ووصفها
إستراتيجية الإستجابة
المحفزات
إتخاذ إجراءات محدده في حالة حدوث مخاطر

## Slide 37
Plan Risk Responses
Chapter
03
The risk register is designed to be written to a level of detail that corresponds with the priority ranking of the risk and its associated response. Frequently, the lower level, low priority risks are placed on a’ watch list' for periodic review and monitoring.

## Slide 38
Plan Risk Responses
Chapter
03
Contingency Plans
Contingency plans are developed for a specific risk. Contingency plans are generally developed when you have accepted a risk and now have developed a plan 'B' or plan 'C' as a contingent response. These plans are executed only under predefined conditions, and when there is sufficient warning to implement the plan.
Fallback plans are implemented when a contingent response is not effective.

## Slide 39
Plan Risk Responses
Chapter
03
Residual and Secondary Risks
Residual risks are identified as risks that remain after a risk response strategy was implemented. It is possible that residual risks can be identified in the risk planning process, in which case they are subject to contingency and fallback planning.

## Slide 40
Plan Risk Responses
Chapter
03
if you know that certain key personnel on the project might leave before the project is over, your risk response strategy many include required cross-training of other lower level resources.
    There is a potential residual risk that even with cross-training, the lower level resources might not perform to the level expected. In this event, you may have identified a contingent or fallback plan to address the residual risk.

## Slide 41
Plan Risk Responses
Chapter
03
A secondary risk is a risk that results from implementing a risk response strategy. Secondary risks can be identified in the planning process, or they might occur as a result of discovery.

## Slide 42
Risk Audits and Reviews
Chapter
04
In most large organizations, there are individuals who specialize in risk auditing and conducting risk reviews.
You would do well to learn as much as you can from these individuals about project risk - it will help you do a better job of identifying risks and planning risk responses.
Usually, risk audits are periodically scheduled throughout the project.
They are typically conducted by people outside of your immediate organization.
Why do you think that is so?

## Slide 43
Risk Audits and Reviews
Chapter
04
There are several reasons why auditors are not part of the project team:
Provides for an objective review of risks
Provides a fresh pair of eyes to review risk elements from a different perspective
Can help identify risks not considered by the team

## Slide 44
Risk reassessment or risk reviews
Chapter
04
Periodic and scheduled
Should occur to determine if any risk priorities or ratings have Changed
Risk audits
Carried out throughout project life
Typically performed by experts outside project team

## Slide 45
Risk reassessment or risk reviews
Chapter
04
Additional Risk Tools
Variance and Trend analysis compares planned results to the actual results. Variance tools such as earned value analysis can be used for monitoring overall project performance. As a result, potential forecasts of deviation at the project’s completion from cost and schedule targets are possible.
Technical Performance Measurement compares technical accomplishments during project execution to
the project management plan schedule of technical achievement. Quantifiable measurements are taken
and compared against actual results.
Reserve Analysis compares the amount of contingency reserves remaining to the amount of risk
remaining at any time in the project.

## Slide 46
Risk reassessment or risk reviews
Chapter
04
reserve analysis and the funds set aside for contingencies apply only to the specific risks on the project for which they were set aside
Notes

## Slide 47
Risk reassessment or risk reviews
Chapter
04
Workarounds are usually employed when no contingency plan exists, and are generally executed ‘on the-fly' to address some unplanned event.
The result of implementing a workaround can be the identification of an undiscovered risk for which the contingency and fallback planning can now be addressed.
Workarounds

## Slide 48
Supply Chain Management
Chapter
04
Supply chain management spans all movement and storage of raw materials, work- in-process inventory, and finished goods from point of origin to point of consumption (supply chain).

## Slide 49
Supply Chain Management
Chapter
04

## Slide 50
Supply Chain Management
Chapter
04

## Slide 51
Supply Chain for Service Providers
Chapter
04
More difficult than manufacturing
Does not focus on the flow of physical goods
Focuses on human resources and support services
More compact and less extended

## Slide 52
Supply chain management
Chapter
04
- A supply chain consists of
- aims to Match Supply and Demand, profitably for products and services
SUPPLY SIDE
DEMAND SIDE
The right
Product
Higher
Profits
The right
Time
The right
Customer
The right
Quantity
The right
Store
The right
Price
=
+
+
+
+
+
- achieves
Supplier
Manufacturer
Distributor
Retailer
Customer
Upstream
Downstream

## Slide 53
Supply chain flow diagram
Chapter
04
Supply chain management is control of supply chain as process from supplier to manufacture to wholesaler to retailer to consumer.
Supply chain management flow can be divided into three main flows
                The product flow
                The information flow
                The finance flow

## Slide 54
supplier
customer
producer
Information flow
Primary product flow
Primary product flow
Reverse product flow
Primary cash flow
Supply chain management flow

## Slide 55
What Is Supply Chain Management (SCM)?
Chapter
04
A set of approaches used to efficiently integrate
Suppliers
Manufacturers
Warehouses
Distribution centers

## Slide 56
What Is Supply Chain Management (SCM)?
Chapter
04
So that the product is produced and distributed
In the right quantities
To the right locations
And at the right time
System-wide costs are minimized and
Service level requirements are satisfied

## Slide 57
What is Supply Chain Risk Management?
Chapter
05
Supply Chain Risk Examples
Supply chain risk includes a wide variety of problems with vendors, suppliers, shipping agents, resellers, and other third parties. Those issues can disrupt production, operations, sales, and projects. They can also lead to quality issues, accountability, and reputational conflicts. Here are some examples that expose supply risk:
Price Increases
Shortages
Supplier Relationships
Quality Failures
Delivery Failures
Supply Shocks

## Slide 58
What is Supply Chain Risk Management?
Chapter
05
Supply Chain Risk Examples
Price Increases
Rising prices are caused by supply, demand, currency instability, and customs tariffs. Volatility in prices can jeopardize financial projections and profitability of the business.

## Slide 59
What is Supply Chain Risk Management?
Chapter
05
Supply Chain Risk Examples
Shortages
These can arise from lacking a component, material, or part needed to produce a finished product. Shortages may be short-term availability issues or long-term if the supplier has discontinued the required items.

## Slide 60
What is Supply Chain Risk Management?
Chapter
05
Supply Chain Risk Examples
Supplier Relationships
If litigation or some other dispute ruptures your relationship with a supplier, the scenario will lead you to replace the supplier.

## Slide 61
What is Supply Chain Risk Management?
Chapter
05
Supply Chain Risk Examples
Quality Failures
Quality failures occur when shipments of certain parts do not meet the given specifications or perform as expected.

## Slide 62
What is Supply Chain Risk Management?
Chapter
05
Supply Chain Risk Examples
Delivery Failures
Carrier and logistical issues can result in late deliveries, damaged packages, or lost shipments.

## Slide 63
What is Supply Chain Risk Management?
Chapter
05
Supply Chain Risk Examples
Supply Shocks
Sudden worldwide or industry-wide drop in supply due to events such as a pandemic, natural disaster, labor dispute, or trade embargo.

## Slide 64
External Supply Chain Risks
Chapter
05
As the name implies, these global supply chain risks come from outside of your organization. Unfortunately, that means that they are harder to predict and typically require more resources to overcome. Some of the top external supply chain risks include:
      Demand Risks: Demand risks occur when you miscalculate product demand and are often the product of a lack of insight into year-over-year purchasing trends or unpredictable demand.
      Supply Risks: Supply risks occur when the raw materials your business relies on aren’t delivered on time or at all, thereby causing disruption to the flow of product, material, and/or parts.
      Environmental Risks: Environmental risk in the supply chain is the direct result of social-economic, political, governmental, or environmental issues that affect the timing of any aspect of the supply chain.
      Business Risks: Business risks occur whenever unexpected changes take place with one of the entities you depend on to keep your supply chain running smoothly — for example, the purchase or sale of a supplier company.

## Slide 65
Internal Supply Chain Risks
Chapter
05
This refers to any supply chain risk factors that are within your control, and that can be identified and monitored using supply chain risk assessment software, robust analytics programs, IoT capabilities, and more.
Although internal supply chain risks are more manageable than external ones, they’re still — to some degree — unavoidable. Here’s what to look for:

## Slide 66
Internal Supply Chain Risks
Chapter
05
Manufacturing Risks: Manufacturing risks refer to the possibility that a key component or step of your workflow could be disrupted, causing operations to go off schedule.
Business Risks: Business risks are a product of disruptions to standard personnel, management, reporting, and other essential business processes.
Planning and Control Risks: Planning and control risks are caused by inaccurate forecasting and assessments and poorly planned production and management.
Mitigation and Contingency Risks: Mitigation and contingency risks can occur if your business doesn’t have a contingency plan for supply chain disruptions.

## Slide 67
Chapter
06
The five sources of supply chain risk
Loss of major accounts
Volatility of demand
Concentration of customer base
Short life cycles
Innovative competitors
Dependency on key suppliers
Consolidation in supply markets
five sources of supply chain risk arising from off-shore sourcing
Potential disruption at 2nd tier level
Length and variability of replenishment lead-times
Supply Risk
Demand Risk
Process Risk
Manufacturing yield variability
Lengthy set-up times and inflexible processes
Equipment reliability
Limited capacity/bottlenecks
Outsourcing key business processes

## Slide 68
Chapter
06
The five sources of supply chain risk
Asymmetric power relationships
Poor visibility along the pipeline
Inappropriate rules that distort demand
Lack of collaborative planning and forecasts
Bullwhip effects due to multiple echelons
Network/Control Risk
Natural disasters
Terrorism and war
Regulatory changes
Tax, duties and quotas
Strikes
Environment Risk

## Slide 69
Chapter
07
Supply-Chain Management
Planning, organizing, directing, & controlling flows of materials
  Begins with raw materials
  Continues through internal operations
  Ends with distribution of finished goods
Involves everyone in supply-chain
  Example: Your supplier’s supplier
Objective: Maximize value & lower waste

## Slide 70
Consumer
Retailer
Manufacturing
Material Flow
VISA
®
Credit Flow
Supplier
Supplier
Wholesaler
Retailer
Cash
Flow
Order
Flow
Schedules
The Supply-Chain
Chapter
07

## Slide 71
Supplier
Supplier
Supplier
Inventory
Inventory
Distributor
Inventory
Inventory
Manufacturer
Customer
Customer
Customer
Market research data
Scheduling information
Engineering and design data
Order flow and cash flow
Ideas and design to satisfy end customer
Material flow
Credit flow
Chapter
07
The Supply Chain
Notes: This slide might be used to make the point about the various “flows” - material, information, money.

## Slide 72: Global Supply-Chain Issues
Supply chains in a global environment must be:
  Flexible enough to react to sudden changes in parts availability, distribution, or shipping channels, import duties, and currency rates
  Able to use the latest computer and transmission technologies to schedule and manage the shipment of parts in and finished products out
  Staffed with local specialists to handle duties, trade, freight, customs and political issues
Chapter
08
Notes: Ask students how these requirements differ from those in a national or domestic environment.

## Slide 73
Chapter
08
Major cost center
Affects quality of final product
Aids strategy of low cost, response, and differentiation
Importance of Purchasing
Notes: Ask students how these requirements differ from those in a national or domestic environment.

## Slide 74: Supply-Chain Costs as a Percent of Sales
Chapter
08
All industry
Automobile
Food
Lumber
Paper
Petroleum
Transportation
52%
67%
60%
61%
55%
79%
62%
Industry
Percent of Sales
Notes: Ask students how these requirements differ from those in a national or domestic environment.

## Slide 75: Objectives of the Purchasing Function
Chapter
08
Help identify the products and services that can be best obtained externally; and
Develop, evaluate, and determine the best supplier, price, and delivery for those products and services
Notes: Ask students how these requirements differ from those in a national or domestic environment.

## Slide 76
Chapter
08
The Purchasing Focus
Materials Management
-High transportation cost
-High inventory costs
Supply Management
-High costs
-Scarcity: national or
international
Source Management
-Unique items
-Custom-made items
-High technology items
Purchasing
Management
-Commodity items
-Standard products
Notes: Ask students how these requirements differ from those in a national or domestic environment.

## Slide 77
Chapter
09
Logistics activities or Functions of Logistics
1- Order processing
The Logistics activities start from the order processing which might be the work of the commercial department in an organization. The commercial department is the one who ensures that the payment terms and the delivery terms have been met and then processes the order from within the company.

## Slide 78
Chapter
09
Logistics activities or Functions of Logistics
2) Materials handling
Material handling is the movement of goods within the warehouse. It involves handling the material in such a way that the warehouse is able to process orders efficiently. Although it may sound a mundane task, it is an important one and an ongoing activity in any warehouse.

## Slide 79
Chapter
09
Logistics activities or Functions of Logistics
3) Warehousing :If we take the example of LG or Samsung, these are consumer durable companies which are present in multiple countries. Their manufacturing might be at one point, but the distribution is all across the world. Thus, warehousing plays a huge role and is one of the important Logistics activities.
The important point in warehousing is that the warehouse should be nearby to the dealer or the distributors’ place and it should facilitate the easy delivery of goods. If there was a product which was from a branded company, but which takes 1 week to deliver, then this product might not move as much in the market as another product which is taking 2 days to deliver even though it is unbranded.

## Slide 80
Chapter
09
Logistics activities or Functions of Logistics
The location of warehouses also reduces the pressure on mother warehouse (large warehouses which stock most of the products). When there is a peak in demand or if there is a drop in production, these warehouses can take the pressure of deliveries and they can become interdependent to ensure delivery of goods to consumers.

## Slide 81
Chapter
09
Logistics activities or Functions of Logistics
Inventory control
If a firm has 100 units of a product in stock, but the demand is only of 10 units, then the company has uselessly invested in 90 units. This is money which can be used as a working capital and it is money on which banks are applying interest.

## Slide 82
Chapter
09
Logistics activities or Functions of Logistics
On the other hand, another firm had a demand of 500 units, but they have manufactured only 200 units thinking that demand will be less. Now they have lost the orders which is an opportunity cost. The perfect firm will be one, which has manufactured 100 units, knows there will be 50 units of demand and is ready even if demand doubles. But they are continuously monitoring the demand and are ready for it without investing much in manufacturing.
With the above example, you understood the importance of Inventory control in Logistics activities. Inventory management is one of the most important functions of logistics especially after the adoption of various production techniques such as Just in time manufacturing, lean manufacturing or other manufacturing processes where the cost of inventory management is brought down.

## Slide 83
Chapter
09
Logistics activities or Functions of Logistics
5- Transportation
Now we come to one of the major logistics activities which is one of the most resources heavy and revenue heavy segment of logistics. There is a single reason that transportation is costly – Fuel. Be it petrol, Diesel or gas, fuel is costly, and it is mostly consumed in transportation activities.

## Slide 84
Chapter
09
Logistics activities or Functions of Logistics
Transportation involves the physical delivery of goods from the company to the distributor or dealer and from the dealer to the end customer. Generally, companies are involved only till the point delivery happens to the distributor or the dealer. The distributor is then responsible for the delivery to the end customer. However, transportation is a cost to the dealer as well and reduces his profit – due to which the company has to give higher profits to the dealer – to negate his costs.
The better the warehousing and the inventory management of a company, the lower is the transportation cost for the company.

## Slide 85
Chapter
09
Logistics activities or Functions of Logistics
6) Packaging : There are two types of packaging – One which the customer sees on the shelf of supermarkets or hypermarkets where the package appears attractive and makes the customer buy the packages. The other is transport packaging where the products are packed in bulk so as to avoid any breakage or spillage and yet allow them to transfer huge volumes of the product safely from one place to another.

## Slide 86
Chapter
09
Logistics activities or Functions of Logistics
Packaging the product is a responsibility of the logistics team because otherwise the product will reach damaged to the end customer and this is a huge cost to the company.

## Slide 87
Chapter
09
Inventory Management system
What is inventory?
Inventory is: Those stocks or items used to support production (raw materials and work-in-process items), supporting activities (maintenance, repair, and operating supplies), and customer service (finished goods and spare parts)

## Slide 88
Chapter
09
Inventory Management
Why does inventory exist ?
1- Raw materials and bought-out parts inventory will allow the organization to:
Cater for the variability of supply.
Take advantage of quantity discounts or market prices.
Provide strategic stocks of items which could be in short supply due, for instance, to strikes or other supply problems.
Guard against inflation.
Form of investment when price increases are anticipated

## Slide 89
Chapter
09
Inventory Management
Why does inventory exist ?
2- Work-in-progress inventory helps maintain the independence of stages in the process by decoupling the production steps involved. This leads to:
Greater flexibility in production scheduling especially at times of machine breakdown;
Stabilizing the different output rates at each part in the process
Improving the utilization of plant, processes and labour

## Slide 90
Chapter
09
Inventory Management
Why does inventory exist ?
3. Finished goods inventory with which the organization can:
Provide off-the-shelf customer service.
Achieve a steady supply of goods in the face of intermittent production or supply
Cope with fluctuations in demand, particularly in the case of seasonal products
Provide an insurance against plant or equipment breakdowns and, in some instances, against internal or suppliers' strikes
Chapter
01
Chapter
01

## Slide 91
Chapter
10
Materials Management

## Slide 92
Chapter
10
Introduction
Material management is an approach for planning, organizing, and controlling all those activities principally concerned with the flow of materials into an organization.
The scope of Materials Management varies greatly from company to company and may include material planning and control, production planning, Purchasing, inventory control, in-plant materials movement, and waste management.

## Slide 93
Chapter
10
What is Materials Management?
Coordinating function that balances the conflicting objectives of marketing, production, and finance by managing the flow of Materials.
Balancing the Resources of the company with Customer Demand

## Slide 94
Chapter
10
Role of Materials Management
Make the best use of company resources
Provide the desired level of customer service (demand)

## Slide 95
Chapter
10
To gain economy in purchasing
To satisfy the demand during period of replenishment
To carry reserve stock to avoid stock out
To stabilize fluctuations in consumption
To provide reasonable level of client services
Purpose of Material Management

## Slide 96
Chapter
10
Objective of material management
Primary
Right price
High turnover
Low procurement
& storage cost
Continuity of supply
Consistency in quality
Good supplier relations
Development of personnel
Good information system
Secondary
Forecasting
Inter-departmental harmony
Product improvement
Standardization
Make or buy decision
New materials & products
Favorable reciprocal relationships

## Slide 97
Chapter
10
Materials management functions
Material planning and programming
Purchasing and outsourcing
Inventory control
Storekeeping and warehousing
Codification

## Slide 98
Chapter
10
Effective management & supervision
It depends on managerial functions of
                Planning
                Organizing
                Staffing
                Directing
                Controlling
                Reporting
                Budgeting
Basic principles of material management

## Slide 99
2.Sound purchasing methods
3.Skillful & hard poised negotiations
4.Effective purchase system
5.Should be simple
6.Must not increase other costs
7.Simple inventory control programme
Chapter
10
Basic principles of material management

## Slide 100
Demand estimation
Identify the needed items
Calculate from the trends in Consumption during last 2 years.
Review with resource constraints
Elements of material management
Chapter
10

## Slide 101
Advantages of material management
Reduced operating costs and timely production.
Greater job satisfaction on the part of both the workers and the employer.
Every inch of the space is properly utilized.
The issue of materials is also facilitated.
It helps in maintaining effective production planning and control.
Chapter
10

## Slide 102
PMG 663
Project Risk &Supply Chain Risk