## Slide 1: PMG 622 Agile Project Management Zoom 08 & 08: 04-April-2022
Everyone’s Smart University
دكتور مهندس استشاري ادارة المشروعات
Eng. Dr. Akram Mustafa Suliman Ali,
PhD. AU, BEng. & MSc. AAST, CEng CMarEng MIMarEST, PE, PMP®,
ASQ CSSBB, ISO Lead Auditor, NDT Level II,

## Slide 4: QUESTION 1
Which of the following is a list of capabilities, features, and stories that the Product Owner has identified?
A. Burndown chart
B. Story card
C. Vision document
D. Backlog
Correct Answer: D

## Slide 5: Question 2
Collaboration can be defined as working together to jointly produce a deliverable or make a decision, whereas coordination is:
A. Agreeing on a due date.
B. Sharing information.
C. Agreeing on the design.
D. Pair programming.
Correct Answer: B

## Slide 6: Question 3
Refactoring, as it applies to the practice of extreme Programming (XP), refers to:
A. Restructuring the estimate by applying a higher cost performance index during “what if” analysis.
B. Modifying the project due to scope changes, resource availability, and cost and schedule variances.
C. Modifying the cost baseline due to an increased estimate at completion and a negative cost variance.
D. Restructuring of code so as to improve the code without changing its external behavior.
Correct Answer: D

## Slide 7: QUESTION 4
Which of the following would be most likely to assist when a customer has difficulty prioritizing stories?
A. Split the stories into smaller ones to allow the customer to choose the pieces that they want.
B. Have the team provide guidance into where their priorities lie to the customer.
C. Provide additional technical details to give the customer insight into technical challenges.
D. Have the team rewrite the stories with additional details to clarify requirements.
Correct Answer: A

## Slide 8: Question 5
A user story says that a product must be very fast. During the demo, the Product Owner is dissatisfied with the speed of the product. The most likely reason that this occurred is because the user story was:
A. Too large.
B. Not estimated correctly.
C. Not testable.
D. Not descriptive of the value.
Correct Answer: D

## Slide 9: Question 6
Team A is producing 61 points per iteration and Team B is producing 20 points per iteration. Team A has more senior engineers. A manager demands that Team B match Team A’s points in the next iteration. Based on this information, it is reasonable to tell the manager that:
A. it is impossible to compare two separate teams on points alone.
B. Team B’s points will match Team A if Team B gets more senior engineers.
C. Team B must have help self-organizing so their points match Team A.
D. Team B’s points will increase if the Product Owner becomes more involved.
Correct Answer: A

## Slide 10: Question 7
Which of the following is a list of valid Agile project planning practices?
A. Release planning, Iteration planning, and Estimation
B. Estimation, Spike Solutions, and Iteration planning
C. Iteration planning, Continuous Integration, and Estimation
D. Vision, Release planning, and Performance Optimization
Correct Answer: A

## Slide 11: Question 8
Acceptance tests of user stories are specified by the:
A. Customer at the start of the iteration.
B. Customer as late as possible during the iteration.
C. Tester after the team has finished the coding.
D. Development team at the start of the iteration.
Correct Answer: A

## Slide 12: Question 9
When an Agile project team receives an “emergency request” during an iteration, which is the best first step that the Agile project manager should take?
A. Stop work on unfinished user stories and work on the urgent request.
B. Call a team meeting and change the iteration scope to include the request.
C. Provide the customer with options provided by the project team.
D. Explain that the team cannot do the added work until the next iteration.
Correct Answer: C

## Slide 13: Question 10
The team estimation game method mainly consists of a:
A. Pile of cards with user, capability, and value to be prioritized by the project team.
B. Spreadsheet with backlog issues to be prioritized and each to be given a prioritization number.
C. White board session where iterations are estimated and related to the project road map.
D. Brainstorm session where resources are related to prioritized work packages.
Correct Answer: A

## Slide 14: Question 11
What is one of the benefits of incremental delivery?
A. Value is delivered more quickly, as software can be released after every iteration.
B. More customers can be handled simultaneously, as each regularly receives a delivery.
C. Fewer bugs are introduced, as code is delivered to users more frequently.
D. Costs are reduced, as less verification is required to regression test each iteration.
Correct Answer: A

## Slide 15: Question 12
Which of the following drivers is the most important factor in determining the order in which stories will be developed?
A. Relative cost
B. Customer value
C. Development effort
D. Dependencies
Correct Answer: B

## Slide 16: Question 13
In Agile projects, the technique in which planning is done at three distinct horizons is known as:
A. Monte Carlo Analysis.
B. Portfolio Management.
C. DelphiTechnique.
D. Progressive Elaboration.
Correct Answer: D