## Slide 1
Prepared by Dr. Ehab Mahmoud
Project Quality Management
Lecture 01
PMG 354
Quality Fundamentals and Concepts

## Slide 2
Project Quality Management
Lecture 1
PMG354
Quality Fundamentals and Concepts
Dr. Ehab Mahmoud
Prepared by

## Slide 3
At the end of this lecture, we expect to acquire a knowledge about the different meaning and concepts of quality to be considered when planning and executing projects in order to achieve the intended outcome.
Objectives
Lecture
01

## Slide 4
Contents
What does quality mean ?
Quality grade & Quality class
Characteristics of quality
Quality Cost
Responsibility for quality
Benefits of quality
Management of quality
Evolution of quality-related thinking
Quality Assurance and Quality Control
Lecture
01

## Slide 5
What does quality mean ?
Lecture
01
“Quality is not an Act… it is a Habit.”
- Aristotle

## Slide 6
Quality may be defined as :
“Conformance to customer requirements (including laws, rules, procedures, policies and standards).”
The degree to which a set of inherent characteristics fulfills requirements

## Slide 7
Lecture
01
A degree of excellence
Conformance to requirements
Conformance to specifications
Totality of characteristics which act to satisfy a need
A predictable degree of uniformity and dependability, at low cost and suited to the market
Freedom from defects
Fitness for purpose
Fitness for use
People have found many ways to describe quality. Some of the most popular definitions for quality
Quality may be defined as :

## Slide 8
Lecture
01
On-time, comfortable, low-cost service
Airlines
Correct diagnosis, minimum wait time, lower cost, security
Health Care
Good product, fast delivery, good environment
Food Services
Fast delivery, correct delivery, cost containment
Postal Services
Proper preparation for future, on-time knowledge delivery
Academia
Payoff on time, reasonable cost
Insurance
Defect-free
Automotive
Quality meaning in different areas of society

## Slide 9
Lecture
01
Quality Is
“All about Customer Satisfaction”

## Slide 10
Who is the customer?
Who is witness on the quality of products and services
Who contracts with the organization for specific purposes

## Slide 11
Lecture
01
Quality Grade and Quality Class

## Slide 12
Lecture
01
Quality Grade
The type of product that fulfill the customer requirement
Differences in product or service performance
Quality Class

## Slide 13
Lecture
01
Characteristics of Quality

## Slide 14
Lecture
01
Quality of Product
Reliability
الأعتمادية
Conformance
المطابقة
Features
المميزات
Durability
المتانة
Performance
الأداء
Aesthetics
المظهر الجمالى
Serviceability
الصيانة

## Slide 15
Lecture
01
Reliability
Conformance
Aesthetics
Does the product meet the standards?
Refers to the propensity for product to perform consistently over its useful design life.
Style , materials and visual of product appear
Criteria for Quality Product
Measuring product quality characteristics is absolutely crucial , but there are some techniques and metrics for measuring quality.

## Slide 16
Lecture
01
Criteria for Quality Product
Measuring product quality characteristics is absolutely crucial , but there are some techniques and metrics for measuring quality.
Serviceability
Features
Durability
Performance
Are attributes of a product that supplement the product's basic performance
This criterion defines how much the consumer will benefit from the product service before it starts to lose its quality?
What is the ease of fixing or repairing the product if it fails ?
Refers to the effectiveness with a product achieves its intended purpose.

## Slide 17
Lecture
01
Quality of Service
Reliability
الأعتمادية
Responsiveness
الأستجابة
Assurance
التوكيد
Tangible
ملموسة

## Slide 18
Lecture
01
Criteria for Quality Service
Measuring service quality is absolutely crucial , but there are some techniques and metrics for measuring quality.
It relates to the ability of the service provider to perform the promised service accurately
Reliability
Responsiveness
Assurance
Tangibles
The ability to deal effectively with complaints and promptness of the service
Refers to the knowledge of employees and their ability to inspire trust and confidence
The state of facilitating goods; physical condition of the buildings and the environment; appearance of personnel; and condition of equipment

## Slide 19
Lecture
01
Quality Cost

## Slide 20
Lecture
01
Internal cost
Cost associated with defects found before the customer receives the product or service
External cost
Cost associated with defects found after the customer receives the product or service
Inspection cost
Cost incurred to determine the degree of conformance to quality requirements
Prevention cost
Cost incurred to Prevent poor quality
The quality cost is generally classified into two main categories
COQ
COPQ

## Slide 21
Lecture
01
Who Is Responsible for Quality ?

## Slide 22
Lecture
01
Who Is Responsible for Quality ?

## Slide 23
Lecture
01
Benefits of Quality

## Slide 24
Lecture
01
Quality Benefits
External Benefits
Customer gets accurate product or service.
Correct specifications.
Customer satisfaction.
Internal Benefits
Reduces costs
Increases dependability
Increases customer retention
Benefits of Quality

## Slide 25
Lecture
01
Management of Quality

## Slide 26
Lecture
01
First Step : Plan Quality
What is quality and how will we ensure it?
01
Second Step : perform Quality Control
Are we meeting the quality standards?
02
03
Third Step : perform Quality Assurance
Are we Following the quality standards?
Management of Quality

## Slide 27
Lecture
01
Evolution of quality

## Slide 28
The challenge that companies face in the 21st Century is to succeed in a global economy where competition is huge and where customers are becoming Increasingly demanding of quality.
It is realized that the survival of business comes from the strong relationships between the organization itself and its interested parties to satisfy their needs and expectations.
In delivery of products or services, three aspects have to be considered - price, quality and delivery
Evolution of quality-related thinking
Lecture
01

## Slide 29
Lecture
01

## Slide 30
Lecture
01
Internal interested parties
Employees
Labors
Shareholders
Security
Sector heads
Department heads
Interested parties

## Slide 31
Lecture
01
External interested parties
Customers
Suppliers
Contractor
Neighbors
Legal parties
Visitors
Interested parties

## Slide 32
Lecture
01
Internal interested parties needs and expectations
Comfortable working environment
Ease to access to requirements
Fair compensation system
Fair appraisal system
Training needs
Appropriate and safe transportation
Interested parties

## Slide 33
Lecture
01
External interested parties' needs and expectations
Clear and effective communication
Clear requirements
Short administrative cycle
Conformed products
Products on time
Interested parties

## Slide 34
Lecture
01
So………… What Is Quality?
Quality is….

## Slide 35
Lecture
01
Differences Between
Quality Assurance and Quality Control
Quality assurance vs. quality control

## Slide 36
Lecture
01
Quality assurance vs. quality control
Both QC and QA personnel.
Control is defined as “To check, test, or verify by evidence or experiments”
Assurance is defined as “Confidence of mind or manner.”

## Slide 37
Lecture
01
Quality assurance vs. quality control
QA is a set of activities for ensuring quality in the processes by which products are developed
Quality Assurance (QA)
QC is a set of activities for ensuring quality in products – services. The activities focus on identifying defects in the actual products produced.
Quality Control (QC)
Definition
Focus on
QA aims to prevent defects with a focus on the process used to make the product. It is a proactive quality process.
QC aims to identify (and correct) defects in the finished product. Quality control, therefore, is a reactive process.
Goal
The goal of QA is to improve development and test processes so that defects do not arise when the product is being developed.
The goal of QC is to identify defects after a product is developed and before it's released.
How?
Establish a good quality management system and the assessment of its adequacy.
Periodic conformance audits of the operations of the system.
Finding & eliminating sources of quality problems through tools & equipment so that customer's requirements are continually met.

## Slide 38
Lecture
01
Quality assurance vs. quality control
Quality Assurance (QA)
Quality Control (QC)
Process
Proactive
Staff function
Prevent defects
Defining process
Product- Service
Reactive
Individual function
Find defects
Testing

## Slide 39
Lecture
01
QA and QC responsibilities
Quality Assurance (QA)
Quality Control (QC)
Everyone on the team involved in developing the process is responsible for quality assurance
Verify the accuracy of the data in order to provide confidence in the results.
Quality control is usually the responsibility of a specific team that tests the product for defects
QC personnel perform the testing and compare the results to the specification requirements.
Responsible for controlling the quality of the work performed.

## Slide 40
Thank You