AI‑ASSISTED SMART GLASSES FOR BLIND/LOW‑VISION MOBILITY

Student Name: Asraa Alwattar

ID: 253001066

Date: 20 December 2025

Course: Research Methodology In Computer Science

Table of Contents

Abstract:	3

Introduction:	4

Background:	5

Problem Statement:	7

Research Objectives:	8

Research scope	9

Literature REVIEW:	9

Review Focus:	10

Research Methodology	12

Phase 1: Literature Review	13

Phase 2: Qualitative Research	14

Phase 3: Quantitative Research	15

Phase Four: Framework Development and Validation	16

Ethical Considerations	16

Limitations	17

Expected Outcomes	17

Gantt Chart	17

References	19

# Abstract:

Real-World Environments Can Be Complex And Unpredictable For Blind And Low-Vision Individuals, Increasing Safety Risks—Especially During Street Crossings—And Reducing Independence, Which Often Leads To Frequent Reliance On Others For Assistance. To Address This Challenge, This Project Proposes An AI-Assisted Smart-Glasses Solution That Enables Safer And More Independent Mobility In Both Indoor And Outdoor Settings Through A Hybrid Guidance Interface.

The System Integrates Real-Time Computer Vision To Detect Obstacles And Potential Hazards. Guidance Is Delivered Using Haptic Cues For Immediate Directional Warnings (E.G., Left, Right, Stop) And Audio Prompts To Provide Contextual Instructions When Needed (E.G., Hazard Type Or Route Confirmation). A Prototype Will Be Developed And Evaluated Using A Controlled Experimental Design Across Predefined Navigation Routes. Performance Will Be Assessed Using Safety And Efficiency Metrics, Including Collisions/Near-Misses, Time-To-Goal, False Alert Rate, And Real-Time Constraints Such As System Latency. User Experience Will Be Measured Using Standardized Instruments, Including The System Usability Scale (SUS) And The NASA Task Load Index (NASA-TLX).

The Proposed Approach Is Expected To Improve Navigation Safety And Efficiency While Maintaining Real-Time Responsiveness Suitable For Practical Indoor And Outdoor Use. In Addition To Offering An Evidence-Based Evaluation Framework For Assistive Smart-Glasses Systems, The Study Provides Insights Into Designing Effective Hybrid Guidance For Blind And Low-Vision Mobility Support.

Keywords: Smart Glasses, Assistive Technology, Computer Vision, Blind Mobility, Indoor Navigation, Outdoor Navigation, Haptic Guidance, Audio Guidance, Usability Evaluation

# Introduction:

Blind And Low-Vision (BLV) Individuals Often Face Mobility Challenges In Complex Indoor And Outdoor Environments. While Traditional Mobility Aids Such As The White Cane And Guide Dog Provide Reliable Basic Navigation, They Offer Limited Scene Understanding In Dynamic Settings (E.G., Crowded Corridors, Intersections, Signage, And Unexpected Obstacles).

Despite This Promise, Numerous Challenges Remain Before Practical Deployment In Both Indoor And Outdoor Spaces. Assistive Smart Glasses Solutions Must Balance Accuracy And Responsiveness, Provide Easily Understandable Guidance In Real-World Conditions, And Minimize The Mental Effort Required So That Users Can Rely On Environmental Cues (Such As Traffic Sounds) And Descriptions Of Hazards (Such As Fire Or High Roofs). In Addition, Systems Should Minimize False Alarms That Could Lead To Frustration Or Over-Reliance, And Should Be Evaluated Using Consistent Standards Of Safety, Efficiency, And Ease Of Use.

This Project Proposes A Prototype AI-Powered Smart Glasses That Support Mobility Through A Hybrid Guidance Interface: Tactile Cues Provide Immediate Directional Warnings (E.G., Left, Right, Stop), While Voice Guidance Provides Contextual Information When Needed (E.G., Hazard Type Or Route Confirmation). The Prototype Will Be Evaluated On Predefined Indoor And Outdoor Routes Using Safety And Efficiency Metrics (Near Collisions/Accidents, Time To Reach The Destination, False Alarm Rate, Response Time) Along With Standard User Experience Measurement Tools (SUS And NASA-TLX). The Goal Is To Provide Evidence-Based Insights For Designing An Effective Hybrid Guidance System To Support The Mobility Of Blind And Visually Impaired Individuals.

# Background:

1.1.1 Mobility Challenges For Blind And Low-Vision Users

Blind And Low-Vision Individuals Face A Wide Range Of Mobility Challenges In Both Indoor And Outdoor Environments. Indoors, Common Hazards Include Household Furniture, Stairs, And Slippery Surfaces, Which Can Increase The Likelihood Of Falls Or Injuries And Restrict Independent Movement. These Risks May Reduce Quality Of Life And Create A Frequent Need For Assistance From Family Members Or Others. Outdoors, Mobility Becomes Even More Demanding Due To Dynamic Hazards Such As Road And Street Crossings, Moving Vehicles, And Crowded Walkways. In Many Situations, A Blind Person May Need Guidance From Others To Reach A Destination, Particularly When Navigation Requires More Than Detecting Static Obstacles.

1.1.2 Current Mobility Aids And Their Limitations

In Many Arabic-Speaking Communities, The Primary Mobility Aid Remains The White Cane. The Cane Provides Valuable Tactile Feedback About Nearby Surfaces And Static Obstacles (E.G., Walls And Ground-Level Changes), And It Can Help Detect Certain Hazards Such As Uneven Terrain. However, It Has Limitations In Delivering Full Directional Guidance Or Providing Contextual Understanding Of The Surrounding Environment. For Example, It Does Not Describe The Scene, Identify Landmarks, Or Read Signs That May Be Needed For Wayfinding. It Also Provides Limited Support In Detecting Elevated Obstacles Or Rapidly Changing Hazards, Such As Approaching Vehicles During Street Crossings.

Why Complementary Technologies Are Needed.
To Enhance Safety And Independence, There Is A Growing Need To Complement Traditional Aids With Modern Technologies. Advances In Artificial Intelligence Have Enabled Practical, Real-Time Assistance Across Many Daily-Life Tasks, And Similar Approaches Can Be Leveraged To Support Mobility For Blind And Low-Vision Users. Rather Than Replacing Existing Aids, Assistive Technologies Can Extend Their Capabilities By Adding Perception, Context, And Guidance.

1.1.3 Wearable Assistive Technologies And Smart Glasses

AI-Enabled Wearable Devices Have The Potential To Improve Quality Of Life By Reducing Mobility Risks And Supporting Independence For Blind And Low-Vision Individuals. Wearables Can Provide Hands-Free Support And Continuous Sensing Of The Environment. In Particular, Smart Glasses Equipped With Computer Vision Can Analyze The Surroundings And Respond Quickly, Enabling Real-Time Hazard Detection And Context Awareness. When Designed With Privacy In Mind (E.G., Local Processing And Careful Data Handling), Such Systems Can Also Reduce Dependence On Others While Preserving User Autonomy And Confidentiality.

1.1.4 Why Hybrid Guidance (Audio + Haptic)?

A Hybrid Guidance Approach Can Improve Clarity And Usability By Combining The Strengths Of Two Feedback Modalities. Haptic Feedback Is Effective For Fast, Immediate Warnings Without Blocking Awareness Of Environmental Sounds, Which Are Essential For Safe Outdoor Navigation (E.G., Traffic Cues). Audio Guidance Can Provide Richer Context When Needed, Such As Identifying Hazard Types, Confirming Directions, Or Reading Signs And Printed Information. Using Audio Selectively—Only When Necessary—Can Help Reduce Cognitive Load, Avoid Excessive Interruptions, And Improve The Overall User Experience. Ultimately, Effective Hybrid Guidance May Support Safer Mobility, Greater Independence, And Improved Participation In Daily Activities, Including Education And Employment.

# Problem Statement:

Blind And Low-Vision Travelers Currently Rely On Mobility Aids Such As The White Cane Or Guide Dog, Which Provide Contact-Level Information But Limited Semantic Understanding Of The Environment. A Cane Can Indicate The Presence Of An Obstacle Or Curb, But It Cannot Reliably Distinguish Between A Stair And A Shadow, Identify A Doorway, Or Describe Whether An Upcoming Turn Leads To An Elevator, Corridor, Or Dead End. In Crowded, Cluttered, Or Uneven Environments, This Lack Of Real-Time Scene Understanding Increases Mobility Effort, Leading To Frequent Stops, Inefficient Detours, Head-Level Collisions, And Repeated Dependence On Bystanders For Clarification.

This Situation Not Only Reduces Travel Speed But Also Increases Cognitive Load, As Users Must Continuously Infer, Verify, And Correct Their Understanding Of The Surroundings. Mental Resources Are Allocated To Low-Level Navigation Decisions Instead Of Goal-Oriented Tasks. There Is Therefore A Clear Need For An Assistive System That Augments Existing Aids With Timely, Concise, And Context-Aware Guidance.

The Proposed Project Addresses This Gap By Developing A Lightweight, On-Device Smart-Glasses System That Provides Minimal But Informative Cues About The Environment. The System Prioritizes A Haptics-First Guidance Policy, Using Distinct Vibration Patterns For Navigation And Hazard Alerts, While Reserving Speech Output For Information That Explicitly Requires Verbal Content (E.G., Room Numbers Or Signage). All Perception And Decision-Making Processes Are Executed Locally On The Device To Reduce Latency And Preserve User Privacy; Video Data Are Not Streamed To The Cloud By Default.

The Smart Glasses Are Designed To Complement, Not Replace, Existing Mobility Aids. The Core Hypothesis Is That Adding A Layer Of Semantic Understanding—Delivered Through Restrained And Well-Structured Cues—Will Reduce Collisions, Improve Route Completion Time, And Lower Subjective Cognitive Load During Travel. To Evaluate This Hypothesis, The System Will Be Tested With Blind And Low-Vision Participants In Realistic Indoor And Outdoor Scenarios, Comparing Performance With And Without The Smart Glasses. Outcome Measures Will Include Collision Frequency, Time-To-Goal, False Alert Rate, Perceived Workload (NASA-TLX), And User Feedback On Comfort, Usability, And Cue Clarity.

If The System Achieves Its Performance Targets, It Is Expected To Support Safer, More Efficient, And More Independent Mobility For Blind And Low-Vision Users, While Maintaining Privacy And Minimizing Additional Cognitive Burden.

# Research Objectives:

- Primary outcome objective – mobility effectiveness
- Achieve ≥20% Reduction In Collision Events Per Route.
- Achieve ≥15% Reduction In Average Time-To-Goal.
- Produce A Statistically Significant Reduction In Cognitive Load (Lower NASA-TLX Total Score; P < 0.05).

- Technical objectives – on-device perception and system performance
- Maintain ≥20 FPS End-To-End With Median Perception-To-Cue Latency ≤100 Ms.
- Achieve Precision ≥0.80 And Recall ≥0.75 For High-Priority Classes (E.G., Doors, Stairs, People, Vehicles) Under Typical Indoor/Outdoor Lighting.
- Limit False Alert Rate To ≤1 Per 10 Minutes Of Walking In Target Environments.
- Support ≥2.5 Hours Of Mixed-Use Operation Without Exceeding 42°C Device-Frame Surface Temperature.

- Guidance and user experience objectives
- Validate That A Haptics-First, Speech-On-Demand Strategy Yields Lower NASA-TLX Scores And Fewer Missed Cues Than An Audio-Dominant Baseline.
- Reach SUS ≥80 And ≥75% Task Success On First-Time Routes After Onboarding ≤15 Minutes.
- Achieve ≥85% Correct Interpretation Of Haptic Patterns For Left/Right/Stop/Close-Hazard Cues.

- Privacy and safety objectives
- Ensure 100% Of Video Inference Runs On-Device By Default (No Persistent Video Storage; No Cloud Streaming Unless Explicitly Enabled).
- Achieve ≥90% Participant Understanding Of Data Collection/Sharing Policies In A Post-Study Quiz.

- Evaluation and generalization objectives
- Evaluate At Least Three Indoor And Three Outdoor Scenarios; Show Directionally Positive Improvements In ≥80% Of Scenarios.
- Under Nuisance Conditions (Low Light, Glare, Moderate Crowding), Limit Degradation To ≤25% From Nominal Performance.
- Quantify Contributions Of The Guidance Policy And Perception Components Via Ablation/Policy Analysis.

- Optional stretch objectives
- Arabic OCR Pilot Targeting ≥80% Accuracy On Common Indoor Signage.
- Opt-In Caregiver Alerts With ≤30 S Latency And ≥95% Delivery Success During Trials.

# Research scope

Indoor and outdoor navigation support using a smart-glasses prototype.

- real-time obstacle/hazard awareness via computer vision.

- hybrid guidance: haptic cues for immediate warnings + audio prompts for context/signage.

- controlled evaluation across predefined routes with blind/low-vision participants.

- metrics: collisions/near-misses, time-to-goal, false alert rate, latency, sus, nasa-tlx.

- privacy-by-design: on-device inference by default; no cloud streaming unless explicitly enabled.

# Literature REVIEW:

Traditional aids (such as white canes) provide reliable basic guidance for blind or visually impaired individuals, but they do not offer sufficient scene comprehension in complex environments such as busy corridors, intersections, signage, or even hazard alerts. Thanks to advancements in computer technology and artificial intelligence, auditory/tactile feedback, and mobile connectivity, modern systems promise to provide immediate obstacle perception, user-friendly guidance, and contextual descriptions while maintaining privacy and facilitating alerts and accurate environmental reading.

# Review Focus:

This review focuses on integrating peer-reviewed evidence and industrial devices to answer the following questions:

(1) how effective are smart glasses and related wearable devices in reducing collisions and supporting path finding?

(2) what perception techniques are integrated into practical devices compared to glasses?

(3) which feedback channels (audio versus tactile) are most effective in reducing mental effort while walking?

A brief and transparent description of the research methodology is provided below:

Between october 18 and 27, 2025, i searched ieee xplore, acm digital library, pubmed, and google scholar using targeted keywords and relevant synonyms. Research limited to simulations without user or field evaluations was excluded. Additionally, four recent studies were included to strengthen the evidence base.

Navwear (2025) study: a wearable obstacle detection system evaluated for outdoor mobility, focusing on real-world walking conditions rather than laboratory performance. This study investigates how wearable

Sensors can support mobility in environments involving

Varying lighting, uneven and challenging terrain, and moving and slippery obstacles. It indicates that using the device in conjunction with a standard walking stick is associated with reduced collisions with surrounding obstacles and an increased sense of security, suggesting functional benefits beyond using a traditional walking stick alone. The evaluation methodology focuses on user-related mobility outcomes, such as collision avoidance and maintaining confidence while walking. This study is relevant to the current project as it supports the idea of enhancing traditional assistive devices. It also emphasizes the importance of measuring collisions and sense of security as key outcomes. Furthermore, this study encourages outdoor testing on realistic trails where users encounter common hazards.

Overall, navwear is a valuable reference for designing and evaluating wearable guidance and orientation systems in realistic outdoor environments.

Lifeinsight (chi 2025)  study : is an ai-powered wearable assistant designed to support goal-oriented visual queries in various everyday life situations. Instead of continuous narration, the system focuses on providing the right information at the right time to help users accomplish their tasks. The study highlights key trade-offs in interaction design, including how to keep alerts concise, how to minimize interruptions, and how to support user control over information flow. It also discusses accessibility considerations for blind and visually impaired users, such as reducing cognitive burden and improving quality of life, avoiding repetitive alerts, and ensuring the user interface is easy to learn. The findings are relevant to mobility support, as users often need quick and actionable information while on the move. This work supports the design choice adopted in the current project, which relies on using structured and concise signs rather than lengthy descriptions. It also demonstrates when it is preferable to use sound to provide rich connotations, such as signs, and when it is preferable to use simpler signs. Thus, the lifeinsight system reinforces the rationale for a hybrid, integrated system that balances guidance, user attention, and ease of use.

Ricci et al. (jmir 2024) study: a multi-method pilot study comparing tactile-only, auditory-only, and integrated feedback within a realistic virtual reality navigation environment. The study investigates how different media affect navigation performance and user experience during route planning tasks. The results indicate clear trade-offs between the media: audio can provide richer contextual information but may increase attentional demands, while tactile cues can be perceived more quickly and are less distracting for ambient listening. The integrated approach suggests potential benefits of multi-sensory feedback when cues are carefully organized and not cluttered. This work is relevant to this project because it provides empirical support for designing a hybrid guidance strategy rather than relying on a single channel for guidance. It also aligns with the project's focus on evaluating outcomes such as safety and efficiency, as well as self-workload. Furthermore, the hybrid methodology design encourages the collection of both quantitative metrics and user feedback on signal clarity. Overall, this study strengthens the methodological justification for testing hybrid orientation and measuring cognitive load.

Bastola et al. (2023) study: design of multifunctional smart glasses integrating auditory and tactile feedback to support everyday assistance needs.

This work demonstrates how to integrate multiple capabilities within a wearable design, focusing on system-level design choices and integration considerations. It highlights the importance of using voice for information that leverages verbal content, while utilizing touch for quick alerts and directional cues. The study is relevant to the current project because it supports the feasibility of combining modalities into a single wearable experience rather than treating them as separate systems. It also provides design insights on prioritizing features and maintaining an intuitive interface for first-time users. This integrated perspective helps position this project as a practical prototype that targets mobility outcomes and needs while enabling contextual support where required. Furthermore, it encourages consideration of comfort and practical usage limitations alongside technical performance.

Overall, bastola et al. Strengthen the argument that hybrid feedback can be implemented as part of the assistive ecosystem for smart glasses.

# Research Methodology

This study adopts a multi-phase mixed-methods design to develop and evaluate an ai-assisted smart-glasses mobility support concept for blind and low-vision (blv) users. The methodology is structured into four phases:

Phase 1: literature review (synthesis of evidence and identification of gaps)

This study adopts a multi-phase mixed-methods design to develop and evaluate an ai-assisted smart-glasses mobility support concept for blind and low-vision (blv) users. The methodology is structured into four phases: (1) a literature review to synthesize evidence and identify gaps, (2) qualitative research (interviews and/or focus discussion) to refine user needs and cue design, (3) quantitative evaluation to compare baseline vs. Intervention performance using safety, efficiency, and ux metrics, and (4) framework development and validation to produce practical design and evaluation guidelines.

Phase 3: quantitative research (prototype evaluation using metrics related to performance and user experience).

During phase 4, frameworks are developed and validated (design frameworks and validation activities).

By following the overall approach, it is ensured that the final proposed solution is founded on prior evidence, aligned with user needs, and evaluated both indoors and outdoors in terms of mobility and usability outcomes.

## Phase 1: Literature Review

The objective of this study is to identify evidence-based design and evaluation practices for smart glasses and wearable mobility aids for people with disabilities, with a particular focus on on-device perception and hybrid guidance (audio and haptic).

This method involves:

The following databases are available: ieee xplore, acm digital library, pubmed, and google scholar.

Nasa-tlx, sus, collision warning, orcam, sound of vision, envision, aira, blind navigation, smart glasses, wearable, obstacle avoidance, on-device detection, yolo, haptic guidance, audio guidance.

Study criteria include peer-reviewed studies (2014-2025), systems/prototypes with user-based or field evaluations, and papers reporting mobility-related outcomes or human-factors measures.

Exclusion criteria: simulation-only papers without any user/field assessment.

The results of phase 1 are as follows:

An analysis of device capabilities, perception approaches, and feedback methods.

Indicated gaps (e.g., limited long-term mixed indoor–outdoor trials, inconsistent standardized mobility metrics, limited Arabic signage/ocr coverage).

A shortlist of evaluation metrics and design requirements that will be used in later phases.

## Phase 2: Qualitative Research

Objective: to understand the mobility challenges faced by blind individuals and to refine the hybrid guidance strategy (tactile response first + voice guidance on demand) before conducting quantitative tests.

The target group consists of:

A sample of 8 to 12 blind individuals using mobility aids (e.g., canes, guide dogs, if available), representing diverse mobility experiences.

A mobility and guidance specialist (e.g., 2 to 4 specialists) may participate in validating safety assumptions and training.

This method is used to collect data:

A semi-structured interview (30 to 45 minutes) and/or a small group discussion, if possible, is recommended.

Discussion topics include:

Hazards can be found in both indoor and outdoor spaces (stairs, slippery surfaces, head-level obstacles, street crossings, etc.).

For blind individuals, semantic difficulty, signage, and moving obstacles limit their mobility. Preference for tactile cues over audible ones, and acceptance of interruptions.

Privacy concerns regarding camera use, storage, and cloud streaming.

It is appropriate to train cues for a specific duration.

A qualitative analysis is conducted as follows:

Topics were identified through objective analysis (e.g., security vulnerabilities, cue clarity, mental effort, confidence, privacy, etc.).

Based on the results, we can:

Establish a final vocabulary for cues (left/right/stop/approach + optional contextual sound).

Determine when to allow sound and when to mute it (to maintain ambient listening).

Prepare study instructions and assessment pathways.

## Phase 3: Quantitative Research

The objective is to evaluate how mobility and user experience affect blind individuals when compared to the baseline setting.

Using two scenarios, participants are compared:

The baseline scenario involves using a white cane as a mobility aid.

For scenario b (intervention), a white cane with smart glasses is used for hybrid guidance (tactile response first, with limited contextual audio for instructions and confirmation).

Participants: 12 blind participants, distributed across the age groups: 18-25, 25-30, 30-35, and over 35 years old (approximately 3 participants per group, subject to availability).

The following settings and tasks are available:

Indoor: navigating a home space with furniture and performing everyday tasks (e.g., moving between rooms; proximity of the kitchen to heat sources) to monitor obstacle avoidance and provide timely alerts for hazards.

Outdoor (busy) environment: a route in a busy area with stairs/changes in ground level and a defined destination. The test includes a sign-related task to assess the ability to confirm/identify signs along a course or at a destination.

Metrics:

Safety: collisions and near misses per course (observer log).

Efficiency: time taken to reach the destination (in seconds).

False alarms: alarms that do not correspond to a real hazard (per attempt and/or every 10 minutes).

Sign support: task success (success/partial/failure).

Ease of use: sus.

Workload: nasa-tlx (raw data).

Response time: response/delay observations (manual + logs, if available).

In an introductory session of 10-15 minutes, participants learn tactile patterns and complete indoor and outdoor courses in both conditions. Results are recorded via observer logs and timing, followed by nasa-tlx and sus scores. The data are analyzed using descriptive statistics and pairwise comparisons (paired t-test if the distribution is normal, otherwise wilcoxon signed-ranked signal test), with effect sizes and a summary of participant observations.

# Phase Four: Framework Development and Validation

Objective: to develop a practical framework for designing and evaluating hybrid smart glasses for guidance, specifically for the visually impaired.

Methodology: the framework will be derived from the phase one guidelines, phase two topics, and phase three results.

The validation process includes expert review (considering accessibility, guidance, and mobility where available) and/or a brief initial trial to refine the framework and ensure its clarity, functionality, and compliance with safety standards.

## Ethical Considerations

All participants will be informed of the procedures and have the right to withdraw at any time. Security-tested routes and clear stop rules will be implemented during the trials. A privacy-by-design approach will be applied (data processing on-device by default, no permanent video storage, and cloud streaming only upon explicit activation).

## Limitations

Due to the small sample size (12 participants), generalizability may be limited. Controlled routes may not cover real-world variations (weather, heavy traffic). Continuous operation may be limited by prototype constraints (battery/heat/performance).

## Expected Outcomes

As a result of this intervention, a reduction in near misses/collisions, improved destination times, reduced workload (according to nasa-tlx standards), and improved usability are expected. Additionally, the study will develop a hybrid guidance framework for blind people that incorporates touch and voice.

### Gantt Chart:

| Task | Start Date | Duration (Days) |
| --- | --- | --- |
| Literature Review (Update + Gap + Metrics Bundle) | 2026-01-15 | 12 |
| Formulate Research Questions & Hypotheses | 2026-01-27 | 4 |
| Develop Methodology (Protocol + Routes + Measures) | 2026-01-31 | 7 |
| Ethical Approval + Consent/Participant Materials | 2026-02-07 | 7 |
| Qualitative Data Collection (Needs + Cue Preferences) | 2026-02-14 | 7 |
| Qualitative Analysis (Themes → Cue Rules/Requirements) | 2026-02-21 | 5 |
| Prototype Setup (Hybrid Cues: Haptic-First + Audio) | 2026-02-26 | 10 |
| Pilot Test (Safety + Cue Clarity) | 2026-03-08 | 4 |
| Quant Data Collection (Indoor Home + Outdoor Busy Area) | 2026-03-12 | 18 |
| Quant Data Analysis (Collisions, Time, SUS, NASA-TLX) | 2026-03-30 | 8 |
| Framework Development (Design + Evaluation Framework) | 2026-04-07 | 5 |
| Framework Validation (Expert Review + Refinement) | 2026-04-12 | 3 |
| Writing + Final Editing + Submission | 2026-04-15 | 1 |

### References:

[1] R. Hoffmann Et Al., "Evaluation Of An Audio-Haptic Sensory Substitution Device For The Visually Impaired," Optom. Vis. Sci., 2018, Doi: 10.1097/OPX.0000000000001261. [Online]. Available: Https://Pmc.Ncbi.Nlm.Nih.Gov/Articles/PMC6133230/.

[2] O. Zvorișteanu Et Al., "The Sound Of Vision: Usability Study," Electronics, Vol. 10, No. 14, Art. No. 1619, 2021, Doi: 10.3390/Electronics10141619. [Online]. Available: Https://Www.Mdpi.Com/2079-9292/10/14/1619.

[3] X.-T.-A. Nguyen Et Al., "Artificial Vision: The Effectiveness Of The Orcam In Patients With Advanced Inherited Retinal Dystrophies," Acta Ophthalmol., 2021, Doi: 10.1111/Aos.15001. [Online]. Available: Https://Pmc.Ncbi.Nlm.Nih.Gov/Articles/PMC9292690/.

[4] A. Nisanova Et Al., "A Feasibility Study On A Portable Vision Reading Device (Orcam Read)," Neuroophthalmology, 2024, Doi: 10.1080/01658107.2023.2273471. [Online]. Available: Https://Pubmed.Ncbi.Nlm.Nih.Gov/38357627.

[5] S. Pundlik Et Al., "Home-Use Evaluation Of A Wearable Collision Warning Device For Individuals With Severe Vision Impairments: A Randomized Clinical Trial," JAMA Ophthalmol., 2021, Doi: 10.1001/Jamaophthalmol.2021.2624. [Online]. Available: Https://Pubmed.Ncbi.Nlm.Nih.Gov/34292298/.

[6] Y.-H. Chen Et Al., "Ultra-Efficient On-Device Object Detection On AI-Integrated Smart Glasses," Arxiv:2311.01057, 2023. [Online]. Available: Https://Arxiv.Org/Abs/2311.01057.

[7] I. Jeong Et Al., "Yolov8-Based XR Smart-Glasses Mobility Assistive System For Outdoor Navigation," Electronics, Vol. 14, No. 3, Art. No. 425, 2025, Doi: 10.3390/Electronics14030425. [Online]. Available: Https://Www.Mdpi.Com/2079-9292/14/3/425.

[8] M. Martinez Et Al., "Cognitive Evaluation Of Haptic And Audio Feedback In Short Range Navigation Tasks," In Proc. ICCHP 2014, 2014, Doi: 10.1007/978-3-319-08599-9_16. [Online]. Available: Https://Link.Springer.Com/Chapter/10.1007/978-3-319-08599-9_16.

[9] X. Zhang Et Al., "Advancements In Smart Wearable Mobility Aids For Visual Impairments: A Bibliometric Narrative Review," Sensors, Vol. 24, No. 24, Art. No. 7986, 2024, Doi: 10.3390/S24247986. [Online]. Available: Https://Www.Mdpi.Com/1424-8220/24/24/7986.

[10] A. D. P. Dos Santos Et Al., "Navwear: Design And Evaluation Of A Wearable Device For Obstacle Detection For Blind And Visually Impaired People," Disabil. Rehabil. Assist. Technol., 2025, Doi: 10.1080/17483107.2025.2477681. [Online]. Available: Https://Www.Tandfonline.Com/Doi/Full/10.1080/17483107.2025.2477681.

[11] D. Mathis, Z. Zhang, And S. Azenkot, "Lifeinsight: An AI-Powered Assistive Wearable Supporting Goal-Oriented Visual Queries For BLV Users," In Proc. CHI 2025, 2025, Doi: 10.1145/3706598.3713486.

[12] A. Ricci Et Al., "Mixed-Methods Study Comparing Haptic, Audio, And Combined Feedback For Navigation In A Realistic VR Setting For Blind/Low-Vision Users," JMIR Rehabil. Assist. Technol., 2024, Doi: 10.2196/55776.

[13] P. Bastola Et Al., "Multi-Functional Glasses For The Blind And Visually Impaired: Design And Development," J. Rehabil. Assist. Technol. Eng., 2023, Doi: 10.1177/21695067231192450.

[14] World Health Organization, World Report On Vision. Geneva, Switzerland: WHO, 2019. [Online]. Available: Https://Www.Who.Int/Publications/I/Item/World-Report-On-Vision.