## Slide 1
PMG 202
Project Planning
Prepared by Dr. Maryam ZORGUI
Lecture 3
Project Planning Process

## Slide 2: In the last lessons…
Planning provides a nexus between the managerial functions required to activate a project and the elements needed for successful project completion.
It is concerned with deciding in advance what, when, how and who will take the necessary actions to accomplish established objectives.
This lesson has examined the project environment for planning, considered the purposes of planning, focused on the stages of project planning, evaluated the elements and stages of planning and discussed the role of decision making in project planning.
Project managers seeking success should master these concepts.

## Slide 3: In the last lessons…
According to the PMBOK Guide (Project Management Body of Knowledge) by the Project Management Institute (PMI), a Project Life Cycle consists of 5 distinct phases that combine to turn a project idea into a working product:

## Slide 4: In the last lessons…
We also saw the importance of the roles that the Vision and the Mission play in any Organization:
Communicate the purpose of the organization to stakeholders,
Inform strategy development
Develop the measurable Goals and Objectives by which to gauge the success of the Organization’s Strategy.

## Slide 5: In the last lessons…
Values are also very important in every organization.
They can help define an organization’s personality and help it stand out from the crowd.

## Slide 6
Goals and Objectives are statements that describe what the project will accomplish, or the business value the project will achieve.
Goals are high level statements that provide overall context for what the project is trying to achieve, and should align to business goals.
Objectives are lower level statements that describe the specific, tangible products and deliverables that the project will deliver.
The definition of Goals and Objectives is more of an art than a science, and it can be difficult to define them and align them correctly.

## Slide 7: Chapter Objectives
Identify the key components of the Project Management Institute (PMI) ® The Project Planning Process.
Recognize the main steps of Planning Process.
Determine the types of Planning
Discover the importance of Planning Documentation needed to plan and implement a successful Project.

## Slide 9: I- The importance of Planning Process
I-1- What is a Planning Process
A Process is series of actions which are carried out in order to achieve a particular result.
“The Planning Process Group consists of those processes that establish the total scope of the effort, define and refine the objectives, and develop the course of action required to attain those objectives”.
A Guide to the Project Management Body of Knowledge
(PMBOK Guide) Sixth Edition

## Slide 10: I- The importance of Planning
The Planning Process is complex.
Therefore, it embraces a number of steps in the Planning Process to be taken.
In Planning, various facts are collected and analyzed and best out of all is chosen and adopted.
It is not necessary that the Main Procedures or Steps of Planning Process which is valid for one organization may be valid for other organizations.

## Slide 11: I- The importance of Planning
The Planning Processes begin early in the Project, and the product of the processes is the Project Management Plan.
The Project Management Plan should include a Project Schedule as well as the various plans addressing each of the relevant Project Management Areas: Integration, Scope, Time, Costs, Quality, Human Resources, Communication, Risks, and Procurement.
The Project Team performs the Planning Processes throughout the Project to evaluate the need to adjust the plan in response to project realities.

## Slide 12: I- The importance of Planning
The Organizational Planning Process is not something that magically occurs, nor is it the domain of only the highest levels of institutional authority.
On the contrary, the Planning Process should include the involvement of all Leaders.
Effective Planning requires possessing an understanding of the basic blocks involved in the process and engaging in some simple behaviors.

## Slide 13: I- The importance of Planning
In the Planning Process , it is important to:
Identify the Vision, Goals or Objectives to be achieved.
Formulate the Strategies needed to achieve the Vision and Objectives
Determine and allocate Resources necessary to achieve the Vision and Objectives
Set Implementation Plans to monitor and evaluate progress towards the Vision and Goals

## Slide 14
I-2- Why is Project Planning important?
Project Planning is a crucial stage that comes right after initiation in Project Management Phases .
Through proper Planning, you streamline the entire Project into a series of steps and ensure the availability of all the Resources on time.
Project Constraints such as Time, Scope, and Costs are discussed in the Project Planning Process, and mitigation plans are developed after the identification of potential Risks.
By comparing the actual progress with the Project Plan, you can also monitor the performance of your Team and take the necessary steps to improve it.
I- The importance of Planning

## Slide 15: II- The main Steps of Planning Process
I-3- The 7 main areas where Project Planning is important
According to the PMBOK, there are 7 main areas where Project Planning is important for successful projects.

## Slide 16: II- The main Steps of Planning Process
I-3- Advantages and Desadvantages of Planning
I-3-1- Advantages / Benefits of Planning
Reduces Uncertainty Focus on Objectives/Goals Economical Operation Facilitates Control | Encourages Innovation and Creativity Improves Motivation Avoids Random Activity Improves Competitive Strength | Focuses attention on objectives and results Establishes a basis for teamwork Helps anticipate problems and cope with change Better coordination

## Slide 17: II- The main Steps of Planning Process
Among the most important advantages of planning, it helps to improve coordination among the different members of the Team.
It can also improve the internal vision of the business environment, and help a Project Team to adapt quickly to the changing environment.
To summarize, we can say that Planning is a necessary exercise in order to reduce the risk and organize production in line with the Objectives.

## Slide 18: II- The main Steps of Planning Process
I-3-2- Constraints / Disadvantages or Limitations of Planning
Lack of Reliable Data Rigidity Time Consuming Process | Costly Process Rapid Change Internal Inflexibility | External Inflexibility Expensive Resistance to Change

## Slide 19: II- The main Steps of Planning Process
Because various factors that go into planning may differ from organization to organization.
However, general procedures of Planning involve the following steps as shown in the figure below, which can be made applicable to any Organization with minor modifications.

## Slide 20: II- The main Steps of Planning Process
There are the 8 Main Procedures or Steps of Planning Process as follow:

## Slide 21: III- Types of Planning
Organizations use different types of Planning according to their different purposes.
The layout can be classified according to several criteria, the most important of which are:
1- On the basis of impact
2- On the basis of time period
3- On the basis of the field of use
4- On the basis of Functions
5- On the basis of activity

## Slide 22: III- Types of Planning
III-1- on the basis of impact

## Slide 23: III- Types of Planning

## Slide 24: III- Types of Planning
III-2- On the basis of time period

## Slide 25: III- Types of Planning
III-3- On the basis of the Field of use: It is divided into two parts

## Slide 26: III- Types of Planning

## Slide 27: VI- The Project Documentation
VI-1- Definition
Project Documentation is the process of creating, organizing, and managing a collection of key documents you need to successfully execute a project and report progress to clients and executives.
Project documentation is the process of recording the key project details and producing the documents that are required to implement it successfully. Simply put, it's an umbrella term which includes all the documents created over the course of the project.
Project documentation must lay the foundation for quality, traceability, and history for both the individual document and for the complete project documentation. It is also essential that the documentation is well arranged, easy to read, and adequate.

## Slide 28: VI- The Project Documentation
Since the Project Documentation includes maintained or recorded material, Project Teams need Project Documentation in order to provide proof of traceability.
Project Documentation also helps to track the Project Performance which is important for decision making.
Experienced Project Managers always understand the importance of Project Documentation because it plays a key role in dispute resolution.

## Slide 29: VI- The Project Documentation
VI-2- Importance of Project Documentation
Project Documentation is vital for any Project’s success.
Typically, Project Teams use hundreds of Project Documents while they are managing their Projects.
All the Documents are essential and they serve different purposes.
Even though Project Managers are responsible for managing this process, the Project Documents are created in collaboration with the Project Team and other important Stakeholders.

## Slide 30: VI- The Project Documentation
The Project Documentation Process should start at the beginning of the Project and be continued all throughout its Lifecycle, recording not only vital information but also any changes that might occur.
Once archived, the Documents from a recently finished Project can be used to streamline the Planning and Implementation Processes for future Projects.

## Slide 31: VI- The Project Documentation
There are numerous advantages behind having a rigorous project documentation process in place, including:

## Slide 32: I- The Project Documentation
VI-3 - A Documentation for each Project Life Phase :Examples of Project Documents
Project Documentation must lay the foundation for quality, traceability, and history for both the individual document and for the complete project documentation. It is also essential that the documentation is well arranged, easy to read, and adequate.
It's difficult to strictly define what should be documented over the course of a project, as it's strongly dependent on the kind of project you are managing.
A major Project at a big Enterprise usually requires a lot more paperwork than a small-scale initiative at an early-stage startup.

## Slide 35: VI- The Project Documentation
Proper Project Documentation is undoubtedly a mandatory element in managing Projects, but it is also extremely useful in keeping Projects moving at a speedy pace, ensuring all stakeholders are as informed as possible, and helping the organization make better improvements in future Projects.