## Slide 1
Prepared by Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Agile Project
Management
Orientation Lecture
PMG 622
Master of Project Management

## Slide 2
What we will cover
Introduction
Learn about Course Objectives and Schedule
Brief Introduction to Agile Project Management
Orientation
Lecture
www.midocean.ae

## Slide 3: Eng. Ahmed Hussein, MBA, PfMP©, PMP© and APMG-Change Management Practitioner
Lecturer and management consultant with >30 years of executive management experience
Lecturing experience over 15 years on:
  Portfolio/ Program / Project Management,
  Strategic Management and Organizational Change Management and Business Transformation,
Led programs and projects worth over 1 B USD
Established and led several PMOs, and developed hybrid PM methodologies to deployed at various organizations and government entities
Contributed to development and review of several standards and certifications with Project Management Institute (PMI)
Held voluntary leadership roles in Project Management Institute (PMI) as a founding board member and Vice President of PMI Egypt Chapter
Broad international exposure spanning across diverse cultural groups within MENA, Europe & USA and different industries
Member of Project Management Institute and The Association of Change Management Professionals (ACMP)

## Slide 4
Course Objectives and Learning Outcomes
www.midocean.ae
Orientation
Lecture
1
2
3
4
5
Provide students with a comprehensive overview of the history, principles, processes, practices of agile approaches to project management, and Knowledge of agile development frameworks and agile tools and techniques.
Students understand similarities and differences between Traditional and Agile Project Management Lifecycles (PMLC) and strengths and weaknesses of each.
Learn techniques for managing projects using agile practices and work with a framework such as Scrum, to manage agile projects,
Gain knowledge of Hybrid life cycles, and how to design and customize agile and traditional life cycles,
Define Key performance metrics and resources to monitor and control agile project management.

## Slide 5: Course Schedule and Topics
Week | Lecture | Lecture Topic | Discussion Panel | Quiz
Week 1 | Orientation Lecture | Orientation Lecture |  | 
Week 2 | Lecture 1 | History, principles, and values of agile approaches and the Agile Manifesto |  | 
Week 3 | Lecture 2 | Understanding agile approaches: general practices and terminology |  | 
Week 4 | Lecture 3 | How agile is similar and how it is different from traditional PM life cycles |  | 
Week 5 | Lecture 4 | Strengths and weaknesses of the agile approach |  | 
Week 6 | Lecture 5 | Different Agile frameworks and methodologies |  | 
Week 7 | Lecture 6 | Working with a framework such as Scrum |  | 
Week 8 | Lecture 7 | Hybrid life cycles: designing and customizing agile and traditional life cycles |  | 
Week 9 | Lecture 8 | Key metrics and resources to monitor and control agile projects |  | 
Week 10 | Lecture 9 | Role of the Project Manager in agile Projects |  | 
Week 11 | Lecture 10 | Key challenges faced in agile projects’ environment |  | 
Week 12 | - | - | - | 
Week 13 | - | Beginning of Final Exams | - | 

## Slide 6
Required Textbook:
“Effective Project Management: Traditional, Agile, Extreme, Hybrid”, by Robert K. Wysocki
The main material and reference for the course will be the textbook, lecture notes and slides. are additional resources that are prepared by the professor.
www.midocean.ae

## Slide 7
Definition of Agile
Orientation
Lecture
www.midocean.ae
(Agile Adjective - Definition, Pictures, Pronunciation and Usage Notes | Oxford Advanced American Dictionary at OxfordLearnersDictionaries.com, n.d.)

## Slide 8
Today’s business environment is continuously changing
Orientation
Lecture
www.midocean.ae
Continuous Change in
Markets, competition
Customers
Technology
Regulations
Environment
Social

## Slide 9
We live in a VUCA World
Orientation
Lecture
www.midocean.ae
This requires organizations to continuously adapt and change to stay competitive

## Slide 10
Business Agility
Orientation
Lecture
www.midocean.ae
The ability of an organization to rapidly adapt to market and/or other environmental changes.
Focuses on value realization through thoughtful strategic alignment, prioritization, and sequencing of projects.
Sometimes referred to as enterprise agility.

## Slide 11
Agile Project Management
Orientation
Lecture
www.midocean.ae
Agile project management is an iterative and incremental approach to project management that emphasizes collaboration, flexibility, change, and continuous improvement.
Agile project management is a Mindset based on Values and Principles.
Started and gained popularity in software development projects but can be used to manage any type of project.
iterative and incremental approach
Mindset Based on values and principles
Emphasizes collaboration, change, and flexibility

## Slide 12: Agile vs. Traditional Approaches
www.midocean.ae
Project Timeline
Plan
Develop
Test
Deploy
Final Outcome
Final Outcome
Intermediate Outcome
Intermediate Outcome
Intermediate Outcome
Classic/Traditional/Predictive/Waterfall Approach
Agile/Incremental/Iterative Approach
Plan
Develop
Test
Deploy
Iteration 1
Iteration 2
Iteration 3
Iteration N
………….
Plan
Develop
Test
Deploy
Plan
Develop
Test
Deploy
Plan
Develop
Test
Deploy

## Slide 13
Agile vs. Traditional Approaches
Orientation
Lecture
www.midocean.ae
Scope
Time
Quality
Cost
Scope
Cost
Time
Quality
Traditional Approach
Agile Approach
Fixed
Variable

## Slide 14
Benefits of Agile
Orientation
Lecture
www.midocean.ae
Scope
Cost
Time
Enhances ability to manage changing priorities
Improves project visibility
Improves business/IT alignment
Increases speed of delivery/time to market
Improves team morale
Increases team productivity
Reduces project risk
Enhances delivery predictability

## Slide 15
Key Points
Orientation
Lecture
www.midocean.ae
Scope
Cost
Time
Organizations need to continuously adapt and change in response to changing business environment
Agile is an iterative and incremental approach to project management that adapts to uncertain, complex and changing needs
Being Agile is a mindset based on Values and principles
In Agile project management approach, the project is delivered in a series of “Iterations”
Agile approaches embrace change, Scope can vary within the project

## Slide 16
Preparation for discussion panel:
Think of projects can follow Traditional Project Management approach and which projects suit Agile Project Management.
Give an example for each.
For Discussion Panel
www.midocean.ae
Orientation
Lecture

## Slide 17
Before next lecture:
Reading:
”The Key Values and Principles of the Agile Manifesto”
For Next Lecture
www.midocean.ae
Orientation
Lecture

## Slide 18
Thank You