## Slide 1
Prepared by Dr. Hesham Mousli
Planning & Vendor Selection in Healthcare IT
Lecture 6
MHA621
Healthcare Informatics

## Slide 2
Intended Objectives
Chapter
06
Describe the Project Management Life Cycle (PMLC) and its key phases in healthcare IT implementation.
Differentiate between project planning and strategic planning and their roles in healthcare information systems.
Identify key stakeholders in healthcare IT projects and explain their impact on system success.
Analyze the role of SWOT analysis in healthcare IT decision-making and system evaluation.
Evaluate software selection criteria and vendor assessment factors in choosing healthcare information systems.

## Slide 3
Project Management Life Cycle (PMLC)

## Slide 4
Project Management Life Cycle (PMLC)
Chapter
06
Phases:
  Design/Plan: Define project scope, goals, and timelines.
  Implementation: Execute the project plan.
  Monitoring and Control: Track progress and manage risks.
  Evaluation: Assess project outcomes.

## Slide 5
Project Management Life Cycle (PMLC)
Chapter
06
Lessons Learned: Document successes and failures for future projects.
Practical Insight: Each phase should include clear deliverables and milestones to ensure the project stays on track.

## Slide 6
Project Planning
Vs.
Strategic Planning

## Slide 7
Project Planning
Vs.
Strategic Planning
Chapter
06
Project Planning: Focuses on the execution of specific tasks, timelines, and resources to achieve short-term objectives.
  Example: Implementing a new EHR system within 12 months.
Strategic Planning: Focuses on long-term goals and aligning resources to achieve the organization's vision.
  Example: Becoming a leader in telehealth services over the next 5 years.

## Slide 8
Project planning should always align with the broader strategic plan to ensure resources are used effectively.

## Slide 9
Stakeholders in HIT Projects
Chapter
06
Key Stakeholders:
  Leadership: Provides funding and strategic direction.
  Clinicians: End-users who will interact with the system daily.
  IT Staff: Responsible for system implementation and maintenance.

## Slide 10
Stakeholders in HIT Projects
Chapter
06
Key Stakeholders:
  Patients: Ultimately benefit from improved care and data accessibility.
Practical Insight: Engage stakeholders early to ensure buy-in and gather input on system requirements.
  For example, clinicians can provide feedback on workflow integration.

## Slide 11
SWOT Analysis in HIT
Chapter
06
Definition: A strategic tool used to identify “Strengths”, “Weaknesses”, “Opportunities”, and “Threats” related to a project or organization.
Application in HIT:
  Strengths: Existing IT infrastructure, skilled staff.
  Weaknesses: Outdated systems, lack of interoperability.
  Opportunities: New technologies, government incentives.
  Threats: Cybersecurity risks, budget constraints.

## Slide 12
SWOT Analysis in HIT
Chapter
06
Practical Insight: Use SWOT to justify the need for a new system or upgrade.
For example, if the current system lacks interoperability (weakness), a new system that supports data exchange (opportunity) may be justified.

## Slide 13
Information Management Components

## Slide 14
Information Management Components
Chapter
06
Key Components:
  Software: Applications used to process and manage data (e.g., EHR systems).
  Hardware: Physical devices like servers, computers, and tablets.
  Data: The data collected and stored in the system.
  Network: The infrastructure that connects devices and allows data sharing.

## Slide 15
Information Management Components
Chapter
06
Practical Insight: healthcare informaticists play a key role in ensuring the system meets clinical needs.
For example, healthcare informaticists can advocate for user-friendly interfaces that reduce the number of clicks required to enter data.
They collaborate with clinical staff during the design phase to ensure documentation templates align with clinical workflows, enhancing usability and adoption.

## Slide 16
Software Selection Criteria

## Slide 17
Software Selection Criteria
Chapter
06
Key Questions to Ask:
  Open Architecture: Does the system allow for customization and integration with other systems?
  Compliance with Standards: Is the system compliant with HL7, SNOMED, and LOINC standards?

## Slide 18
Open Source vs. Closed Source Systems
Chapter
06
Open Source:
  Advantages: Lower cost, flexibility to customize, community support.
  Disadvantages: Potential security risks, lack of vendor support, may require more IT expertise.
Closed Source:
  Advantages: Vendor support, reliability, often more user-friendly.
  Disadvantages: Higher cost, limited customization, potential vendor lock-in.
Practical Insight: Consider open source for smaller organizations with limited budgets, but ensure you have the IT expertise to manage it.

## Slide 19
Compliance with Standards
Chapter
06
HL7 (Health Level Seven International):
  Description: A set of international standards for the exchange, integration, sharing, and retrieval of electronic health information.
  HL7 ensures that different healthcare systems can communicate seamlessly, supporting interoperability and data consistency.

## Slide 20
Compliance with Standards
Chapter
06
SNOMED (Systematized Nomenclature of Medicine – Clinical Terms):
  Description: A comprehensive, multilingual clinical healthcare terminology.
  It provides standardized codes for diseases, symptoms, procedures, and other clinical content, facilitating accurate data recording and sharing across systems.

## Slide 21
Compliance with Standards
Chapter
06
LOINC (Logical Observation Identifiers Names and Codes)
  Description: A universal standard for identifying health measurements, observations, and documents.
  LOINC is widely used for laboratory and clinical test results, ensuring consistent interpretation and exchange of medical data.

## Slide 22
Software Selection Criteria
Chapter
06
Key Questions to Ask:
  Support for Emerging Technologies: Does the system support wireless devices, telemedicine, and e-health?
  Cost: What are the upfront and ongoing costs (e.g., licensing, training, support)?
Practical Insight: Use a "vendor evaluation matrix" to score vendors based on these criteria and prioritize the most important features.

## Slide 24
Vendor Assessment Questions

## Slide 25
Vendor Assessment Questions
Chapter
06
Key Questions:
  Company History: How long has the vendor been in business? How many employees do they have?
  Product Functionality: Is the software modular or sold as a complete package?
  Pricing: Are licenses issued per user or concurrently? What are the costs for interfaces with other systems?

## Slide 26
Vendor Assessment Questions
Chapter
06
Key Questions:
  Implementation: Will the vendor handle hardware and software installation?
  Ongoing Support: What is the frequency of upgrades, and what level of technical support is provided?
Practical Insight: Use these questions to narrow down vendors during the “Request For Proposal (RFP)” process.

## Slide 27
Site Visits and Vendor Evaluation
Chapter
06
Key Assessments During Site Visits:
  System Reliability: How much downtime does the system experience? What is the response time?
  Training Requirements: How much training is needed for users to become proficient?
  Customization: Can the system be easily customized to meet specific needs?
  User Feedback: What do current users like or dislike about the system?
Practical Insight: Site visits provide real-world insights into how the system performs in a live environment.

## Slide 28
One Vendor vs. Best of Breed
Chapter
06
One Vendor:
  Advantages: Standardized system, easier interoperability, single point of contact for support.
  Disadvantages: Limited flexibility, potential lack of cutting-edge features.

## Slide 29
One Vendor vs. Best of Breed
Chapter
06
Best of Breed:
  Advantages: Access to the best technology for each function (e.g., billing, clinical documentation).
  Disadvantages: Complexity in integrating multiple systems, higher IT expertise required.
Practical Insight: For large organizations, a “best of breed” approach may offer more flexibility but requires strong IT support to manage integration.

## Slide 30
Extra Details for Consideration

## Slide 31
Configurability and Interoperability
Chapter
06
Configurability
  Configurability refers to the ability of a software system to be adapted to meet the specific needs of users without requiring extensive programming or modifications to its core structure.
  It allows healthcare facilities to personalize workflows, settings, and user interfaces according to their operational requirements.

## Slide 32
Configurability and Interoperability
Chapter
06
Configurability
  Example: Many Electronic Health Records (EHR) systems, provide configuration options like:
    Customizing order sets for physicians
    Modifying templates for patient documentation
    Adjusting access control for different user roles
  However, some systems have limitations on deep customization, meaning users can only configure specific aspects while the core functionalities remain fixed.

## Slide 33
Configurability and Interoperability
Chapter
06
Interoperability
  Interoperability is the ability of different healthcare systems to communicate, exchange, and use data seamlessly.
  This ensures that various software applications—such as EHRs, laboratory systems, and pharmacy systems—work together efficiently to enhance patient care and reduce duplication of work.

## Slide 34
Configurability and Interoperability
Chapter
06
Interoperability
  Example: If a hospital adopts a new EHR system, it must be able to exchange patient data with an existing laboratory information system (LIS).
  This ensures that test results flow directly into the patient’s records without manual data entry, reducing errors and improving efficiency.
  Interoperability is crucial for:
    Sharing patient history between hospitals and clinics
    Enabling telemedicine platforms to integrate with EHRs
    Facilitating real-time pharmacy inventory updates

## Slide 35
Ease of Use and Usefulness
Chapter
06
Ease of Use: How intuitive and user-friendly the system is.
  Example: Minimizing the number of clicks to enter data.
Usefulness: How well the system meets the needs of end-users.
  Example: Providing real-time alerts for critical lab results.
Practical Insight: Conduct “usability testing” with end-users to ensure the system is both easy to use and meets their needs.

## Slide 36
Project Management Life Cycle (PMLC) includes phases such as design, implementation, monitoring, and evaluation.
Project planning focuses on short-term execution, while strategic planning aligns with long-term healthcare goals.
Stakeholders play a critical role in healthcare IT projects, including leadership, clinicians, IT staff, and patients.
SWOT analysis helps in decision-making, identifying strengths, weaknesses, opportunities, and threats in HIT projects.
Wrap Up
Chapter
06

## Slide 37
Information management systems consist of software, hardware, data, and networks essential for healthcare operations.
Software selection criteria should consider interoperability, compliance, cost, and emerging technologies.
Vendor assessment is crucial to ensuring system reliability, ongoing support, and scalability.
Configurability and interoperability enhance system effectiveness, ensuring user adaptability and seamless data exchange.
Wrap Up
Chapter
06

## Slide 38
Thank You