## Slide 1
Prepared by Dr. Nael Yousry
Project Time Management
Lecture 3
PMG212
Presented by Dr. Amira Elfekky
مقرر: إداره وقت المشروع
الفصل الدراسي الثالث 2023

## Slide 2
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 3
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 4
The Results of Uncontrolled Obstacles
Chapter
3
www.midocean.ae
New products introduced into the marketplace too late
Temptation اغراء to make hasty متعجلdecisions that prove to be costly.
Management insisting on earlier and greater return on investment
Greater difficulty in establishing on-target objectives in real time
Problems in relating cost to technical performance and scheduling during the execution of the project

## Slide 5
The Results of Uncontrolled Obstacles
Chapter
3
www.midocean.ae
Decreased profits
Increased manpower needs
Cost overruns, schedule delays, and penalty payments occurring earlier and earlier
An inability to cope with new technology
R&D results too late to benefit existing product lines

## Slide 6
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 7
Project Management: 1985–2009
Chapter
3
www.midocean.ae
About markets, production methods, costs and scientific potentials are related to investment decisions.
All of these factors have combined to produce a king-size managerial headache.
There are just too many crucial decisions to have them all processed and resolved through regular line hierarchy at the top of the organization.

## Slide 8
Project Management: 1985–2009
Chapter
3
www.midocean.ae
Providing the project manager with integrative responsibility resulted in:
● Total accountability assumed by a single person
● Project rather than functional dedication
● A requirement for coordination across functional interfaces
● Proper utilization of integrated planning and control

## Slide 9
Project Management: 1985–2009
Chapter
3
www.midocean.ae
By the 1990s, companies had begun to realize that implementing project management was a necessity, not a choice.
The question was not how to implement project management, but how fast could it be done?

## Slide 10
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 11
Lifecycle Phase for Project Management Maturity
Chapter
3
www.midocean.ae

## Slide 12
The Six Driving Forces that lead recognize the need for Project Management
Chapter
3
www.midocean.ae
Capital projects
Customer expectations
Competitiveness
Executive understanding
New project development
Efficiency and effectiveness

## Slide 13
The components of survival
Chapter
3
www.midocean.ae

## Slide 14
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 15
Project Vs Product
Chapter
3
www.midocean.ae
● Project scope defines the work that must be accomplished to produce a deliverable with specified features or functions. The deliverable can be a product, service, or other result.
● Product scope defines the features or functions that characterize the deliverable

## Slide 16
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 17
Maturity and Excellence
Chapter
3
www.midocean.ae
● Maturity in project management is the implementation of a standard methodology and accompanying processes such that there exists a high likelihood of repeated successes.
● Organizations excellent in project management are those that create the environment in which there exists a continuous stream of successfully managed projects and where success is measured by what is in the best interest of both the company and the project (i.e.,customer).

## Slide 18
The Growth of Excellence.
Chapter
3
www.midocean.ae

## Slide 19
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 20
Primary Success Factors
Chapter
3
www.midocean.ae
• Within time
• Within cost
• Within quality limits
• Accepted by the customer

## Slide 21
Secondary Success Factors
Chapter
3
www.midocean.ae
• Follow-on work from this customer
• Using the customer’s name as a reference on your literature
• Commercialization تسويقof a product
• With minimum or mutually agreed upon scope changes
• Without disturbing the main flow of work

## Slide 22
Secondary Success Factors
Chapter
3
www.midocean.ae
• Without changing the corporate culture
• Without violating safety requirements
• Providing efficiency and effectiveness of operations
• Satisfying OSHA/EPA requirements

## Slide 23
Secondary Success Factors
Chapter
3
www.midocean.ae
• Maintaining ethical conduct
• Providing a strategic alignment
• Maintaining a corporate reputation
• Maintaining regulatory agency relations

## Slide 24
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 25
The Many Faces of Failure
Chapter
3
www.midocean.ae
With unmeetable expectations, failure is virtually assured since we have defined failure as unmet expectations.
مع التوقعات التي لا يمكن تلبيتها ، يكون الفشل مضمونا تقريبا لأننا عرفنا الفشل على أنه توقعات غير ملباة.

## Slide 26
The Many Faces of Failure
Chapter
3
www.midocean.ae
This is called a planning failure and is the difference between what was planned and what was, in fact, achieved.
وهذا ما يسمى فشل التخطيط وهو الفرق بين ما تم التخطيط له وما تم تحقيقه في الواقع.
Perceived failure is the net sum of actual failure and planning failure.
الفشل المتصور هو المجموع الصافي للفشل الفعلي وفشل التخطيط.

## Slide 27
The Many Faces of Failure
Chapter
3
www.midocean.ae
● Ineffective planning
● Ineffective scheduling
● Ineffective estimating
● Ineffective cost control
● Project objectives being “moving targets”

## Slide 28
The Results of Uncontrolled Obstacles
Project Management: 1985–2009
Lifecycle Phase for Project Management Maturity
Project Vs Product
Maturity and Excellence
Success Factors
The Many Faces of Failure
Components of Failure
www.midocean.ae
Agenda

## Slide 29
Components of Failure (pessimistic planning).
Chapter
3
www.midocean.ae
Project management has planned a level of accomplishment (C) lower than what is achievable given project circumstances and resources (D).
This is a classic under planning situation.
Actual accomplishment (B), however, was less than planned.

## Slide 30
Components of Failure (pessimistic planning).
Chapter
3
www.midocean.ae
0
60
80
100
120

## Slide 31
Components of failure (optimistic planning).
Chapter
3
www.midocean.ae
Here, we have planned to accomplish more than is achievable. Planning failure is again assured even if no actual failure occurs. In both of these situations (overplanning and under planning), the actual failure is the same, but the perceived failure can vary considerably.

## Slide 32
Components of failure (optimistic planning).
Chapter
3
www.midocean.ae
0
60
80
100
120

## Slide 33
The Many Faces of Failure
Chapter
3
www.midocean.ae
Today, most project management practitioners focus on the planning failure term.
If this term can be compressed or even eliminated, then the magnitude of the actual failure, should it occur, would be diminished. A good project management methodology helps to reduce this term.
We now believe that the existence of this term is largely due to the project manager’s inability to perform effective risk management.

## Slide 34
www.midocean.ae

## Slide 35
Thank You