## Slide 1: PMG 622 Agile Project Management ZOOM MEETING: 02 (16-09-21)
Everyone’s Smart University
دكتور مهندس استشاري ادارة المشروعات
Eng. Dr. Akram Mustafa Suliman Ali,
PhD. AU, BEng. & MSc. AAST, CEng CMarEng MIMarEST, PE, PMP®,
ASQ CSSBB, ISO Lead Auditor, NDT Level II,

## Slide 2: PMIAA
Program Management Improvement and Accountability Act
Forum Topic: Tell us anything about PMIAA

## Slide 3: ORGANIZATIONAL culture and Terminology

## Slide 4: 4 APPROACHES for PM

## Slide 6: تم تسجيل المحاضرات للفصل الصيفي

## Slide 8: Types of PM LIFECYCLES
  Predictive life cycle. A more traditional approach, with the bulk of planning occurring upfront, then executing in a single pass; a sequential process.
  Iterative life cycle. An approach that allows feedback for unfinished work to improve and modify that work.
  Incremental life cycle. An approach that provides finished deliverables that the customer may be able to use immediately.
  Agile life cycle. An approach that is both iterative and incremental to refine work items and deliver frequently.

## Slide 9: NON-AGILE (NON-ADAPTIVE) APPROACHES
Predictive
Linear
Waterfall
Plan-driven
Serial
Notes: In the end, we settled on the term predictive since it is used in A Guide to the Project
Management Body of Knowledge (PMBOK® Guide) [3] and the Software
Extension to the PMBOK® Guide Fifth Edition [4].
If agile is at one end, we call the other end
predictive.

## Slide 10: Characteristics of Four Categories of Life Cycles

## Slide 11: The agile manifesto consists of 4 values and how many principles?
6
8
10
12

## Slide 12: Laws that describe requirements that must be present at bodies undertaking government contracts provide good support to the projects management profession. القوانين التي تصف متطلبات يجب توافرها لدى المنشئات التي تتولى عقود حكومية تدعم مهنة ادارة المشروعات
True
False

## Slide 13: Ref. Agile Manifesto: Through this work we have come to value individuals and interactions over processes and tools
True
False

## Slide 15: Kanban
Is a Japanese word meaning signboard, sign, or card. A Kanban system primarily uses visual cues to signal when a particular action should occur

## Slide 16: A Brief History of the Kanban Methodology
Kanban was first used in manufacturing environments by Taiichi Ohno of the Toyota Motor Company in the mid-20th century.
Kanban began with American supermarket stocking techniques that caught Ohno’s attention, and while he observed their methods, he noticed the supermarkets were able to function without storing excessive amounts of inventory.
Notes: Point of Sales