## Slide 1
PMG 202
Project Planning
Prepared by Dr. Maryam ZORGUI
Lecture 5
Project Stakeholders, Scope
Milestones, Requirements
& Resources
Pre-Initiating & Initiating Phase

## Slide 3: In the previous lessons…
A Project is a series of tasks that need to be completed
to reach a specific outcome.
The 7 main areas (PMBOK) where Project Planning is important
for successful Projects:

## Slide 4: In the previous lessons…

## Slide 5: In the previous lessons…
Project Documentation is the process of recording the key project details and producing the documents that are required to implement it successfully.
.

## Slide 6: In the previous lessons…
A Feasibility Study Report is a formal document that helps us to identify and explore the proposed Project.
With the help of a Feasibility Study Report , we can identify the weakness and strengths of the Project helping us save our time and energy.
We can evaluate if the proposed Project will be profitable and feasible to us in future or not.

## Slide 7: Chapter Objectives
Identify, organize and categorize a wide variety of Project Stakeholders explain the relationship between the Project Manager and other Stakeholders.
Understand the Scope and its components.
Recognize the Project Milestones.
Determine the Project Resources and Requirements.

## Slide 8: Syllabus .
III- High-level Milestones
II- Project Scope
I- Project Stakeholders
IV- Project Requirements
V- Project Resouces
Lecture 5

## Slide 9: I- The Project Stakeholders
A Project is a collaborative effort.
Even though you’re in charge of managing it, in order for the Project to be successful you still need to rely on, work with, and report back to other people.
Throughout this course, we’ve been talking a lot about the various people involved in taking a project from idea to execution: your team, other departments within the organization, leadership, clients, and more.
These people are your Project’s Stakeholders.

## Slide 10: I- The Project Stakeholders
1- Definition
According to the Project Management Institute (PMI), Project Stakeholders are defined as:
“Individuals and organizations who are actively involved in the project, or whose interests may be positively or negatively affected as a result of project execution or successful project completion.”
In other words, your Project’s Stakeholders are the people or groups who have something to gain (or lose) from your Project’s outcome.

## Slide 11: I- The Project Stakeholders
Project Stakeholders are any group of people that can have an influence or can be influenced by the project.
In other words, they have a stake in the Project.
After completion, whether the project failed or succeeded depends on how much the stakeholders are satisfied.
Now that you know the answer to the question “what are project stakeholders? ”, the natural next question is “who are the stakeholders in a project? ”.
As we’ve already seen in the Project Stakeholder definition above, a stakeholder is anyone with an interest or investment in your project

## Slide 12: I- The Project Stakeholders
I-2- Why Project Stakeholders are important?
As mentioned earlier, any Project’s success depends on the satisfaction of the Stakeholders.
Understanding the needs and expectations of Stakeholders is very important for successful Project execution.
The role of Stakeholders in Project Management is important because of the following reasons:

## Slide 13: I- The Project Stakeholders
They bring experience to the table
Stakeholders often provide invaluable expertise about the project. They have a sound understanding of the relevant process and how things work in the industry. Based on their experience, they can provide clear deliverables and identify Project Constraints that the project managers might not be aware of.
They help identify Risks
The only way to mitigate risks is to first identify them. This is where Stakeholders can offer valuable insights. They might raise concerns at the beginning of the project and might want to discuss potential risks. Identifying Project Risks at the beginning can allow you to prepare accordingly and prepare contingency plans.

## Slide 14: I- The Project Stakeholders
They help increase the chances of success:
Engaging with Stakeholders helps to have a clear view of the Project expectations right from the start.
It also helps keep them on the same page regarding their expectations of the project, especially as the Project progresses.
Taking continuous input from stakeholders might increase their interests and stakes in the project.
This can increase the chances of the Project’s success dramatically.

## Slide 15: I- The Project Stakeholders
  I-3- The two types of Project Stakeholders
Project stakeholders can be broadly categorized into two ways:

## Slide 16: I- The Project Stakeholders
I-4-How to identify Stakeholders in a Project?

## Slide 17: I- The Project Stakeholders

## Slide 18: I- The Project Stakeholders
I-5-How to do a Stakeholder Analysis?
As soon as your Project Charter is complete and the Scope of your Project is defined, you can use it to start mapping out your Stakeholders.
Here’s how to get the ball rolling with a basic stakeholder analysis process.

## Slide 19: I- The Project Stakeholders
Bear in mind that some Stakeholders won’t come into play until later in the project lifecycle — but if you can anticipate who they’ll be in advance, you can start to get their buy-in, build the relationship from the outset, and help them to feel involved from the beginning

## Slide 20
There are a few methods of doing this Stakeholder Prioritization, but one simple way is to plot them out using a Power/Interest Grid or Power/Influence Grid or Impact/Influence Grid.
The Power/Interest Grid helps you to identify your key Stakeholders by answering two key questions that help you to group them into one of four categories:
I- The Project Stakeholders

## Slide 21: I- The Project Stakeholders

## Slide 22
As we can see from the (highly technologically-advanced) matrix above, Stakeholders who fall into the top-right quadrant (powerful + interested) are the ones you should be giving extra attention to, because they’re the ones who can have the most impact on your project — for better or for worse.
I- The Project Stakeholders

## Slide 23: I- The Project Stakeholders

## Slide 24: I- The Project Stakeholders
We can also identifies the key roles and responsibilities against major
tasks within a Project, by the RACI Chart or Matrix, which serves as a visual of the role each person on a team is playing.
Creating the RACI Chart is also an excellent exercise in balancing workload and establishing the decision-maker.
RACI is a type of Stakeholders analysis just like a Power Interest Grid. .

## Slide 26
Where possible, try to develop a full understanding of what matters most to your Stakeholders, as this has important implications for the mission your social Project pursues, the people you serve, and the impact that you will need to achieve and measure.
I- The Project Stakeholders

## Slide 27: I- The Project Stakeholders
I-6- How to manage your Project Stakeholders?
For a successful Project, your key Stakeholders’ Requirements, Project objectives and happiness should be an ongoing concern throughout your Project.
Your job as a Project Manager will sometimes involve pushing back on your Stakeholders and re-balancing their expectations with the Project Charter and Project Plan you all agreed on at the start.
The tricky part is in balancing everyone’s needs, requirements and objectives so you can keep your stakeholders happy — while also delivering the Project you set out to deliver.

## Slide 29: I- The Project Stakeholders
Part of being a successful Project Manager means understanding exactly what is needed to achieve the Objectives in a Project and mapping out how to get there.
For every Project, no matter the size or complexity, it is the responsibility of the Project Manager to ensure it stays on track the entire time.
The simplest way to do so is to define the Scope of the Project.

## Slide 30: I- The Project Stakeholders
I-7- The Project Team and the Stakeholders
The Project Team includes the Project Manager and the group of individuals who work together on a Project to achieve its objectives.
It consists of the Project Manager, Project Management Staff, and other members who are maybe not directly involved with management but carry out the work related to the Project.
The structure and characteristics of a Project Team usually vary, but the Project Manager’s role as the Leader of the Team remains constant.

## Slide 32: I- The Project Stakeholders
I-8- The Project Manager, Sponsor and other Stakeholders
I-8-1- Project Manager vs Project Sponsor
While the two terms sound very similar, Project Sponsors and Stakeholders hold two very different roles.
Both the Project Sponsor and Project Manager are highly involved in the Project and responsible for the outcome and success.
The Project Sponsor is the point of connection between the Organization’s Executive Team and the Project Manager.
The Project Manager is the point of connection between the Project Sponsor and the Project Team.

## Slide 33: I- The Project Stakeholders
The traditional Project Manager is a leader, a decision maker, a planner who manages the Project and his Team and is the person accountable to the Business for accomplishing the Project Objectives.
Project Manager’s role is to manage the Projects and ensure that the Project meets the Requirements.
.

## Slide 36: I- The Project Stakeholders
I-8-2- The Project Analysts
But most Project Managers don’t have time for “on-the-ground” stuff like gathering data and doing paperwork.
That’s why organizations hire Project Analysts who help the Project Manager to plan and manage Projects.
They provide the Project Manager with much of the data they need to make the big-picture decisions
I-8-3- The Steering Committee
A Steering Committee is a form of corporate governance made up of high-level executives, authorities, or Stakeholders who provide strategic oversight and guidance to one or more projects within an Organization.
When these people meet, it’s called a Steering Committee meeting.

## Slide 38: II- Project Scope
II-1-What is Project Scope?
Project Scope is the part of Project Planning that involves determining and documenting a list of specific project goals, deliverables, tasks, costs and deadlines.
The documentation of a project's scope is called a Scope Statement or Terms of Reference.
It explains the boundaries of the Project, establishes responsibilities for each team member and sets up procedures for how completed work will be verified and approved.

## Slide 39: II- Project Scope
During the Project, this documentation helps the Project team remain focused and on task.
Note that a Project’s Scope Statement should not be confused with its Charter; a Project Charter simply documents that the Project exists.
The Scope Statement also provides the team with guidelines for making decisions about change requests during the Project.
That ensures everyone on the Team understands the extent of the Project and agrees upon exactly how the Project’s Goals will be met.

## Slide 40: II- Project Scope
II-2- How to define the Scope of a Project
Defining Project Scope requires input from the Project Stakeholders. They work with Project Managers to establish the key elements of budget, objectives, quality and timeline.
To determine Scope, Project Managers must collect Requirements for what the Stakeholders need from the Project. This includes the following elements:
* the Project’s Objectives and Deliverables;
* when the Project must be completed; and
* how much the Stakeholders can pay for it.

## Slide 41: II- Project Scope
II-3-Scope Statement
Creating an accurate document that outlines the goals, deadlines and relationships that shape the Project is called the Scope Statement.
Including specific elements within this document will help build an effective Scope Statement that will minimize the risk of change orders and disruptions, while staying on Budget.

## Slide 42: II- Project Scope
A Project Scope Statement includes the final deliverables, as well as any constraints, resources and key features identified within the project.
In short, it lays out the boundaries of the entire Project.
A good Scope Statement is essential to reinforce the Project Scope for all involved parties. It will encourage successful buy-in from potential Stakeholders, as well as ensure that all Project participants are on the same page.
It also helps to filter irrelevant tasks, which prevents wastage of time and Resources.
Notes: https://reqtest.com/requirements-blog/project-scope-statement/

## Slide 43: II- Project Scope
Project Scope Statement can often determine the difference between a successful and unsuccessful Project.
To ensure that you meet all the main aspects of the statement, the following points are important to include in your Project Scope Statement:
* Justification * Deliverables
* Exclusions * Assumptions
* Description of the Scope * Main Objectives

## Slide 44: II- Project Scope
The following are some must-haves in the Scope Statement:
Once a Project Manager has defined these factors within the framework of a Project, the Scope will be much easier to manage. Staying on top of Project Scope is critical to success and losing track is one of the biggest mistakes a Project Manager can make on a job.

## Slide 45: II- Project Scope
II-4- The importance of defining a Project’s Scope
Writing a Project Scope Statement that includes information on the Project Deliverables is a first step in Project Planning.
The benefits a Project Scope statement provides to any organization undertaking a new initiative include the following:

## Slide 46: III-High-level Milestones
III-1- What is a Project Milestone?
A Milestone is a marker in a Project that signifies a change or stage in development.
Project Milestones mark specific points along a Project’s Timeline.
They are checkpoints that identify when activities or groups of activities have been completed or when a new phase or activity is launched.

## Slide 47: III-High-level Milestones
Milestones are powerful components in Project Management because they show key events and map forward movement in your Project Plan.
Milestones act as signposts through the course of your Project, helping ensure you stay on track.
Without Project Milestones tracking, you’re just monitoring tasks and not necessarily following the right path in your Project.
You can differentiate Milestones from other elements of a Timeline because they take no time to complete; think of them as signposts that keep things on track.

## Slide 48: III-High-level Milestones
A milestone schedule, or milestone chart, is simply a timeline that uses milestones to divide a project schedule into major phases. Due to its simplicity, it's used when project managers or sponsors need to share an overview of the project schedule with stakeholders or team members without going over every detail.
When you plan a project, you consider all possible details, from main goals to schedules. These details can have regular adjustments, so it’s critical to visualize them to let your team understand how to achieve their final objectives.
Here’s how a project planning milestone example can be visualized in GanttPRO Gantt Chart maker:

## Slide 49: III-High-level Milestones

## Slide 50: III-High-level Milestones
III-2- Why are Project Milestones important?
Milestones are powerful because they demonstrate forward progress in your Project Plan.
They help motivate and align the Project Team by enabling everyone to view progress and judge priorities.
And they help you monitor deadlines, identify important dates, and recognize potential bottlenecks within the Project.
If you, as a Project Manager, were to strip the tasks from your Project Timeline , the Milestones would still give an outline of the key steps or phases of the Project.

## Slide 52: IV- Project Requirements
IV-1- What Are Project Requirements?
Project Requirements are conditions or tasks that must be completed to ensure the success or completion of the Project.
They provide a clear picture of the work that needs to be done.
They're meant to align the project's resources with the objectives of the organization.
The benefits of effectively gathering Project Requirements include cost reduction, higher Project success rates, more effective change.

## Slide 53: IV- Project Requirements
V-2- Project Requirements Categories

## Slide 54: V- Project Resouces
V-1-What are the types of Resources used in Projects?
People, Processes, and Technology, also referred to as the Golden Triangle, are essential for successful Project Implementation.
So, to get the work done, you need labor, and they, in turn, need materials, equipment, and a place to carry out the Project activities.
On an Enterprise level, Project Resources can be human and non-human, which includes but not limited to:

## Slide 56: V- Project Resouces
V- 2- Why is Project Resource Planning important?
As a Project Manager, your primary concern is: How do I deliver a Project on time and within the stipulated budget?
Effective Project Resource Planning Strategy aims to meet the delivery commitments and enhance client satisfaction. It also improves the Team’s performance, engagement, and productivity.
Once the Resources and the Skills in place, we need to master the art of scheduling, forecasting, and planning efficiently for the Project’s success.
Efficient Project Resource Planning also ensures maximum resource utilization profitability.

## Slide 57: V- Project Resouces
Effective Project Resource Planning provides a clear picture of who is doing what and how long they need to accomplish the same.
It helps you visualize underutilized Resources or those getting rolled off from tasks and re-allocate them to suitable project vacancies.
Therefore, Project Resource Management is a continuous process, and by implementing the right solution, one can take preventive measures to meet the overall Objectives.

## Slide 58: V- Project Resouces
IV-3-How to create a Project Resource Plan?
For every successful Project, the journey starts with creating an efficient Project Resource Plan.
Using Resource Management Solutions, Project Managers can plan, organize, and manage the Project Resources effectively.

## Slide 63: Project Resources