## Slide 1
Prepared by Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Project Business Analysis
Lecture 6
PMG 461
Bachelor of Project Management

## Slide 2
Planning and for Business Analysis
Lecture 6
PMG 461
Project Business Analysis
Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Prepared by
www.midocean.ae

## Slide 3
What we will cover
Planning for Business Analysis
Developing the business analysis Work Plan
www.midocean.ae
Lecture
06

## Slide 4: In Previous Lectures
Business Analysts elicit requirements from stakeholders using various qualitative and quantitative techniques. Selection based on project considerations and complexity, number of stakeholders and their location , available time and budget.
Business analysts contribute to identifying and engaging stakeholders as they serve as the bridge between the project technical team and business users. They engage stakeholders through applying various engagement strategies.
Business Activity Models captures Different stakeholders views of the problem, requirements, solution, and works to eliminate redundancies and conflicts creating a consensus model that includes all views.
Requirements are engineered through Elicitation, Analysis, Documentation, and Validation.
www.midocean.ae

## Slide 5
Planning for Business Analysis
www.midocean.ae
Lecture
06

## Slide 6: Planning for Business Analysis:
Begins at the project start where the Business Analyst should understand project context and characteristics.
Business analysis planning consists of the activities performed to ensure that the optimal business approach is selected for the project.
Business analysis planning depends on project Lifecycle:
  Traditional  upfront planning
  Agile  some planning upfront and continued over the course of the project
There is no one approach that will work for all projects, methods, tools, and techniques are tailored to the needs of the project.
www.midocean.ae

## Slide 7: Planning for Business Analysis:
Project Manager and Business Analyst work closely together to develop business analysis plan.
Planning is integrated into the overall project plan ( as part of Planning specifically Scope Management)
www.midocean.ae
Monitoring and Controlling
Initiating
Planning
Executing
Closing
10 Knowledge Areas
Integration
Scope
Schedule
Cost
Quality
Risk
Resources
Procurement
Stakeholder
Communication

## Slide 8: What happens if we bypass Planning?
Lack of Scope of work understanding and stakeholder’s expectations
Inaccurate estimates due to lack of understanding of time and effort needed.
Pressure on time and rushing activities resulting in inaccurate requirements and increased risks of changes or problems in delivered solution.

## Slide 9: Benefits of a Business Analysis Plan
Sets expectation with all stakeholders (sponsor, stakeholders, and project team).
Clear definition of roles and accountabilities for business analysis activities.
Buy-in and support for business analysis.
Provides context to supports estimation of activities.
Efficient execution of business analysis activities.
www.midocean.ae

## Slide 10: How to Perform Business Analysis Planning?
Review Charter (for size, complexity, type, risk, lifecycle, technology, constraints, …)
Review any planning documents
Review records of similar projects done in the past
Meet with project manager and may be sponsor to understand the context of the project
Review (or sometimes perform or participate in) Stakeholders identified and stakeholder analysis, looking for:
Culture and Attitude, # of stakeholders, conflicting needs, ..)
Location, Impact, and Influence
www.midocean.ae

## Slide 11: What is included in a Business Analysis Plan?
Types of elicitation techniques to be used.
Analysis and Modeling Techniques to be used.
How requirements will be documented.
Business Analysis deliverables.
Roles and Responsibilities.
How Requirements will be Prioritized.
How requirements will be tracked.
How requirements will be validated and verified
Acceptance criteria for requirements.
www.midocean.ae
Communication Approach

## Slide 12: Planning for Elicitation
Includes:
Which techniques to use
Sequence of activities
Factors to consider:
Project Lifecycle
# of stakeholders and location
Time and Budget Constraints
Type of deliverables required
Level of details needed
www.midocean.ae

## Slide 13: Elicitation Plan will impact Project:
Resources
Time
Cost
Quality
Risks
Communication
Stakeholders
www.midocean.ae

## Slide 14: Strategies for Sequencing Elicitation Activities
Highest Business Value
Higher Risks
Technical Challenges
Dependencies
Organizational Hierarchy
www.midocean.ae
Business Analyst should consider which areas to address first based on several factors as:

## Slide 15: Requirements Prioritization
Defines how requirements will be prioritized prior to elicitation.
Sets expectation with stakeholders
Minimizes conflict
Factors to consider:
When to do prioritization?
Who will be involved?
Techniques to be used
Criteria
Who will approve?
www.midocean.ae
Must Have (HIGH)
Should HAVE (MEDIUM)
Nice to Have (LOW)

## Slide 16: Requirements Prioritization Criteria
Value
Addressing high-value or important requirements first to realize benefits early.
Cost
Evaluate criteria based on their costs
Difficulty
How difficult to fulfill the requirement
Regulatory
Mandated requirements for compliance with regulations and legislations
Risk
Implementing high-risk requirements first
www.midocean.ae

## Slide 17: Requirements Traceability
A Traceability Matrix is a grid that allows linking requirement to deliverables.
Use to track realization of requirements throughout the project.
Ensures each requirement has value.
Provides a structure for managing changes.
Includes Requirement attributes.
www.midocean.ae

## Slide 18: Traceability Decisions
www.midocean.ae
Types of requirements to be traced
Level of detail (each deliverable or WBS level)
Attributes to be traced
Different requirement status (approve, reject, cancel)
How will traceability be performed and tools used?
Timing
Who will trace?

## Slide 19: What do we Track and Monitor?
www.midocean.ae
Business needs
Objectives
Detailed Requirements
Design Components
Development Components
Test Scenarios and use cases

## Slide 20: Benefits of Tracing Requirements
www.midocean.ae
Ensure each requirement adds business value
Meet customer expectations
Manage scope

## Slide 21: Sample Requirements Traceability Matrix
www.midocean.ae
Requirement Information |  |  | Relationship Traceability |  |  | 
ID | Requirement | Source | Business Objective | Deliverable | Verification | Validation
Unique ID for requirement | Description of the requirement | Name Of person who identified the requirements | List the business objective that is met by fulfilling the requirement. | Identify the deliverable that is associated with the requirement. | Describe the metric that is used to measure the satisfaction of the requirement. | Describe the technique that will be used to validate that the requirement meets the stakeholder needs.

## Slide 22: Validation vs. Verification
Validation
Assurance that requirements for a system or product or deliverable meets the needs of the stakeholder.
Done as part of Elicitation.
BEFORE working on delivering the requirement,
Verification
Evaluation if a system or product or deliverable complies with set requirements or specifications.
Done as part of execution, monitoring and controlling
AFTER delivering the requirement.
www.midocean.ae

## Slide 23: Communication Approach
www.midocean.ae
Which information
To Who
Stakeholder preferences
How (method)
Tools
Who will prepare and send the information
Describes how and when business analysis information will be structured and communicated to stakeholders.
Forms part of the overall project communication plan.
Considerations:

## Slide 24: Sample Requirements Documentation Template
www.midocean.ae
ID | Requirement | Source | Category | Priority | Acceptance Criteria | Test
A unique ID for the requirement. | Description of the requirement | Name of person who identified the requirement). | Functional Non Functional Business … | Must have, Should have, or Nice to have. | The criteria that must be met for the stakeholder to approve that the requirement has been fulfilled. | The method that will be used to verify that the requirement has been met.

## Slide 25: Requirements Change Process
www.midocean.ae
How requirement changes will be proposed?
How changes will be reviewed?
How decisions for changes will be made?
How changes will be communicated?
Describes how we will manage changes to requirements throughout the project.
Part of the overall project change management.
Considerations:

## Slide 26: Sample Business Analysis Plan (1/2)
www.midocean.ae
Business Analysis Plan |  |  |  |  |  |  | 
Project ID: |  |  | Project Title: |  |  |  | 
Project Sponsor: |  |  | Project Manager: |  |  | Date Prepared: | 
Requirements Collection: Describe how requirements will be collected or elicited. Consider techniques such as brainstorming, interviewing, observation, etc |  |  |  |  |  |  | 
Requirements Analysis: Describe how requirements will be analyzed for prioritization, categorization, and impact to the product or project approach. |  |  |  |  |  |  | 
Requirements Categories: Identify categories for requirements such as business, stakeholder, quality, etc |  |  |  |  |  |  | 
Requirements Documentation: Define how requirements will be documented |  |  |  |  |  |  | 
Requirements Prioritization: Identify the prioritization approach for requirements. |  |  |  |  |  |  | 

## Slide 27: Sample Business Analysis Plan (2/2)
www.midocean.ae
Business Analysis Plan |  |  |  |  |  |  | 
Project ID: |  |  | Project Title: |  |  |  | 
Project Sponsor: |  |  | Project Manager: |  |  | Date Prepared: | 
Requirements Metrics: Document the metrics that requirements will be measured against. |  |  |  |  |  |  | 
Requirements Traceability Structure: Identify the information that will be used to link requirements from their origin to the deliverables that satisfy them. |  |  |  |  |  |  | 
Requirements Tracking: Describe how often and what techniques will be used to track progress on requirements. |  |  |  |  |  |  | 
Requirements Reporting: Describe how reporting on requirements will be conducted and the frequency of such reporting. |  |  |  |  |  |  | 
Requirements Validation: Identify the various methods that will be used to validate requirements such as inspection, audits, demonstration, testing, etc. |  |  |  |  |  |  | 

## Slide 28: Approving Business Analysis Plan
www.midocean.ae
Business Analysis Plan should be Reviewed and Formally Approved.
Reviewers and Approvers may be Project Manager, Project Sponsor, or key stakeholders.

## Slide 29
Developing the Work Plan
www.midocean.ae
Lecture
06

## Slide 30: Business Analysis Workplan
www.midocean.ae
Covers the tasks and activities to be performed.
Includes sequence, dependencies, durations, start and finish dates, and responsibilities.
Similar to and usually integrated with the Project Schedule

## Slide 31: Business Analysis Workplan
www.midocean.ae
Identify Deliverables
Determine Tasks and Activities for each Deliverable
Determine sequence and dependencies of tasks
Determine Roles and Responsibilities
Identify Resources
Estimate Durations
Consolidate into an integrated work plan

## Slide 32: Sample Business Analysis Workplan Template
www.midocean.ae
ID | Deliverable | Task | Dependency | Resources | Duration | Start Date | Finish Date | Responsible

## Slide 33
Key Points
www.midocean.ae
Business Analysis Planning is crucial for effectiveness of business analysis efforts.
Business Analysis planning is done in coordination with overall project planning.
Business Analysis plan is concerned with key considerations and decisions for business analysis.
Business Analysis Workplan is concerned with activities, dependencies, estimates and is part of project schedule.
Business Analysis plans should be reviewed and formally approved.
06
Lecture

## Slide 34
For Discussion Panel and Next Lecture:
Watch the video: “Business Analyst Full Course In 2 Hours | Business Analyst Training For Beginners | Simplilearn”
Watch the video: “Business Analyst Training for Beginners | Business Analysis Tutorial | Invensis Learning”
For Discussion Panel and Next Lecture
www.midocean.ae
06
Lecture

## Slide 35
Thank You