Project Planning

ميثاق المشروع


ميثاق المشروع هو تفويض رسمي للمشروع يوثق الفهم المشترك لنطاق المشروع وتطوره وأهدافه ، مع تحديد أدوار ومسؤوليات كل طرف معني
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يٌسمي"ميثاق المشروع"مدير المشروع ويحدد سلطة مدير المشروع. يمنح مدير المشروع القدرة على استخدام الموارد التنظيمية لتحقيق أهداف المشروع إذا تم إنشاء الميثاق بشكل صحيح،فإنه يساعد التنفيذيين ع رؤية القيمة التجارية للمشروع.يمكنهم الرجوع للميثاق لفهم توافق المشروع مع الاستراتيجيات
يتم إنشاء ميثاق المشروع كأول عملية و في مرحلة بداية المشروع . (يوقع) الراعي أو المبادر على ميثاق المشروع. 
تتم الموافقة على المشروع من قبل شخص خارج المشروع مثل الراعي. بحيث يتم توفير تمويل المشروع عن طريقهم


يتضمن ميثاق المشروع التالي 
: - مقدمة تلخيصية
 - دراسة حالة العمل وبيان المشروع والنطاق. 
-راعي المشروع أو المخول لتوقيعه.
 - يسمي فيه مدير المشروع. 
- متطلبات المشروع (عالية المستوى).
 - المعالم الرئيسية للمشروع. لا تتضمن تفاصيل المشروع. 
- القيود والافتراضات
. - ملخص المخاطر
 - ملخص الفريق و اداوراهم 
- ملخص الميزانية الأولية للمشروع.
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ميثاق المشروع مقابل خطة المشروع
ميثاق المشروع هو وثيقة بدء عالية المستوى تتكون من بضع صفحات فقط. يسرد أهداف المشروع ، ونطاقه ، ورؤيته ، وفريقه ، ومسؤولياتهم وأصحاب المصلحة.
خطة المشروع ، من ناحية أخرى ، هي وثيقة مفصلة تصف كيفية تحقيق أهداف المشروع. يوضح نتائج المشروع وخطة العمل والموارد المطلوبة والمعالم.
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PROJECT CHARTER

ProjectTitle | Project and Portfolio Management Tool

Project Manager | Sameer Patel

Project Start Date May 21,2017

Project End Date | August 31, 2017

Al Information Technology projects that require agreement on the Memorandum of Understanding between the Customer and the
Seniice Provider are approved through email. This project was initated to reduce the manual approvals and create a systemto
obtain and track the approvals to reduce any discrepancies and loss of data.

Project Sponsor | Randy Hadden

Project Scope Deliverabls
1. Generate consolidated project status report
Create an in-house PPM to include all Global IT projects. 2 Bxiract GlabalHeadcount detas for ail projects
Risks and Issues Assumptions/Dependencies
1. Data discrepancy due to large amount of projects 1. All Glabal I projects to be added to the tool
2. Involvement of multple tearns 2. Managers to provide regular updates for the projects
Financials

Budget to complete this projectis $3000

Milestone Target Completion Date Actual Date
Upload all Global IT Projects to the ool May 20,2017
Complets AT testing for the tool July30.2017
Project Team ApprovaliReview Committee
Project Manager Randy Hadden Sponsor Randy Hadden
Project Manager Sameer Patel Business Division Head ‘Aniket Bhonsle
Vice President, Senior Business Unit Head Sunil Rajan
Team Members Manager, Analyst Finance Manager Ketan Shah
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Basic Elements of a Project Charter

O Major project requirements.

PROJECT
CHARTER

Risk assessment

Milestones or guidelines for measuring progress

Unique project characteristics

Crucial success factors

Project budget & spending authority

Stakeholder/client interests & requirements

Sponsor requirements
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Roles of the project manager & team members

Read the full article at: thedigitalprojectmanager.com/project-charter/ dpm
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