## Slide 1
Prepared by
Dr. Manal El-Sayed
Project Risk
&Supply Chain Risk
Lecture Introduction
PMG 663

## Slide 2
دكتوراه الإدارة العامة من كلية الاقتصاد والعلوم السياسية - جامعة القاهرة.
أستاذ الإدارة بجامعة ميد أوشن.
مستشار التطوير الإداري والمؤسسي.
خبير وطني في مجال الاستشارات المؤسسية
عضو هيئة التدريس بالجامعة المصرية الصينية.
محكم بالعديد من المجلات الدولية.
مدرب الموارد البشرية لدى العديد من الجهات الهامة بقطاع البترول وغيرها.

## Slide 3
Course Objectives
To understand risk management definition
To understand Risk identification and assessment − techniques and tools & Development and justification of risk-driven management decisions.
To understand supply chain risk management, vulnerability and develop risk response strategies
Developing an understanding of basic principles of Risk management processes, procedures & Risk analysis techniques.
To understand how implementation of supply chain risk management strategies can be effective by industry based real world case studies and scenarios illustrating macro and micro-level risks, and approaches to their management.
Chapter
Intro

## Slide 4
Learning Outcomes
Chapter
To develop a capacity to critically review the principles and applications of risk and vulnerability management in the context of commercial environments
Analyze risk assessment and mitigation strategies in specific situations
Describe supply chain risk management strategies to implement and monitor appropriate management techniques relevant to specific situations
To understand the concept of risk, uncertainty & risk parameters in the context of commercial
management.

## Slide 5
What Is a Project?
What Is a Risk?
Types of Project Risk
Supply chain management
Risk in Supply chain
Supply Chain Risk Management (SCRM)

## Slide 6
Section Topics:
Plan Risk Management
Identify Risks
Perform Qualitative Risk Analysis
Perform Quantitative Risk Analysis
Plan Risk Responses
Monitor and Control Risks
Chapter
Introduction

## Slide 7
Chapter
Introduction
Initiating
Executing
Monitoring
&
Controlling
Planning
Closing
Plan Risk Management
Identify Risks
Perform Qualitative Risk Analysis
Perform Quantitative Risk Analysis
Plan Risk Responses
إعداد
تخطيط
التنفيذ
المراقبة والمتابعة
الإغلاق
Monitor and
Control Risks

## Slide 8
Chapter
Introduction
Supplier
Manufacturer
Distributor
Retailer
Customer
Upstream
Downstream
- A supply chain consists of
- aims to Match Supply and Demand, profitably for products and services
SUPPLY SIDE
DEMAND SIDE
The right
Product
Higher
Profits
The right
Time
The right
Customer
The right
Quantity
The right
Store
The right
Price
=
+
+
+
+
+
- achieves

## Slide 9
Chapter
Introduction
Supply Chain Risk Management (SCRM)
_ the risk in the end-to-end supply chain

## Slide 10
Chapter
Introduction
Global Supply-Chain Issues
PRODUCTION
DISPERSION
PRODUCT
LINE DIVERSITY
MARKET
CONCENTRATION
Techno-
logy / dev-
elopment
Parts /
Components
Inbound
supply
Assembly
Physical
distribution
Marketing
/retailing
Custo-
mer
Shorter product life cycles
Product / model proliferation
Global sourcing
Focused factories
Concentrated demand
Price erosion

## Slide 11
Thank You

## Slide 12
Chapter
Introduction

## Slide 13
Chapter
Introduction

## Slide 14
Chapter
Introduction

## Slide 15
Chapter
Introduction

## Slide 16
Chapter
Introduction