## Slide 1
Project Business Analysis
Lecture 3
PMG 461 – MGM461
Eng. Ahmed Hussein, MBA, PfMP©, PMP©, CMP APMG
Prepared by
Eliciting Requirements from Stakeholders

## Slide 2
What we will cover
Lecture
03
Who are stakeholders, and the role of the business Analyst in Stakeholders Management
Analyzing Stakeholders needs, expectations, and level of interest/influence
Developing Stakeholders Engagement Approach
3 – 2

## Slide 3
Who are stakeholders, and the role of the business Analyst in Stakeholders Management
Lecture
03
3 – 3

## Slide 4
What is Stakeholder Management?
Lecture
03
3 – 4
Stakeholders Management (Engagement) is one of the key knowledge areas within Project Management.
Stakeholder management( engagement) is forming and maintain relationships with stakeholders and influencing them in order to achieve an objective.”
Stakeholder management (engagement) requires two-way communication and incorporation of feedback to:
  Build and sustain appropriate levels of commitment to the objective.
  Identify and mitigate resistance.

## Slide 5
Role of the Business Analyst in Stakeholder Management
Lecture
03
3 – 5
The Project Manager has the ultimate responsibility for stakeholder management in the project.
The Business Analyst plays a critical role in stakeholder managers as she/he are the ones who spend most of the time with stakeholders.
The Business Analyst contributes to:
  Identifying Stakeholders and their needs
  Analyzing Stakeholders
  Recommending engagement approaches
  Executing some activities in the engagement approach
  Monitoring Stakeholders Engagement throughout the project

## Slide 6
Stakeholder Management Process
Lecture
03
3 – 6
Develop Stakeholder Management Strategies
Identify Stakeholders
Review/Revise Stakeholder’s Management Strategies
Identify Key Stakeholders
Decide Techniques to involve the stakeholders in requirements, design implementation, and acceptance
Implement the strategies and monitor results, and if needed, adjust your strategies
Analyze Stakeholders
Define needs, requirements, concerns and issues, level of commitment, interests, power/influence, resistance

## Slide 7
When is Stakeholders Management done?
Lecture
03
3 – 7
Stakeholder Management starts as soon as the objective is agreed and continues until the objective has been achieved.
A stakeholder engagement approach is developed during planning and should include:
  Identification, Analysis & how to Monitoring, what we will do to support the project and deal with any issues
  Key Messages to stakeholders around business rationale and benefits
  Roles and Responsibilities

## Slide 8
Key Artifacts in Stakeholder Management
Lecture
03
3 – 8
Communication Plan
Stakeholder Engagement Plan
Identification, Analysis and Map
Stakeholder Register
Stakeholder Management Plan

## Slide 9
Why is Stakeholders Management Important?
Lecture
03
3 – 9
Anonymous
Stakeholders are crucial to achieving your objective(s).
Neglect them and they will actively work against you.
Manage them well and they will actively promote you and your objective(s).

## Slide 10
Poorly Managed Stakeholders can have a Negative Impact on the project
Lecture
03
3 – 10
Find faults
Be overly controlling
Reassign resources
Start a competing project
Spread negative rumors
Delay approvals
Provide little support
Terminate the project

## Slide 11
Who is a Stakeholder?
Lecture
03
3 – 11
A Stakeholder is anyone who has an interest in, or may be affected by, the issue under consideration’.
Or anyone affected by the project or who may be in a position to influence it.
A Stakeholder can be a person, group, or an organization

## Slide 12
Stakeholders Classification
Lecture
03
3 – 12
Customers
Partners
Suppliers
Regulators
Employees
Project Manager
Project Team
Owners
Competitors
Managers
Stakeholders will have a variety of understandings, expectations and levels of commitment

## Slide 13
What do Stakeholders provide?
Lecture
03
3 – 13
Requirements
Solutions
Champion the change
Risk Identification
Review and accept outputs and deliverables

## Slide 14
Identifying Stakeholders
Lecture
03
3 – 14
Start by Asking:
Who are the stakeholders?
What does each stakeholder expect from the objective/project?
What do we expect from each stakeholder for the project?
What are their interests and position for the project?
Who can support us? Who will resist the project?

## Slide 15
Tools to Identify Stakeholders
Lecture
03
3 – 15
Brainstorming
Review Charters/Documents
Review Organization Structure
Sponsor and other experts
Similar Past projects

## Slide 16
Stakeholder Register
Lecture
03
3 – 16
“A document including the identification, assessment, and classification of stakeholders.”
Contains:
  Identification Information: name, organizational position, location, role in project, contact information, …etc.
  Assessment information: major requirements, main expectations, potential influence in project or phase with most interest; and
  Stakeholder classification: Internal/External, supporter/neutral/resistor, etc.

## Slide 17
Stakeholder Register
Lecture
03
3 – 17
# | Stakeholder Name | Title (or Role) | Contact details | Category (Internal/ External) | Expectations | Requirements | Level of Influence | Level of Interest
1 |  |  |  |  |  |  |  | 
2 |  |  |  |  |  |  |  | 
3 |  |  |  |  |  |  |  | 
4 |  |  |  |  |  |  |  | 
5 |  |  |  |  |  |  |  | 
6 |  |  |  |  |  |  |  | 
7 |  |  |  |  |  |  |  | 

## Slide 18
Analyzing Stakeholders
Lecture
03
3 – 18

## Slide 19
Understanding your Stakeholders
Lecture
03
3 – 19
Needs, Requirements, Expectations
Interest? Positive or Negative?
What level of Power or influence do they have on my objective/project?
Motivation?
What do they want?
Who can they influence?
Who influences them?
How to win them?
How will you manage/engage them throughout the project

## Slide 20
Analyzing Stakeholders
Lecture
03
3 – 20
Determine roles, needs, expectations, interests, knowledge, expectations, and influence for all potential stakeholders &
Identify potential impact or support each stakeholder could generate (power-interest)
Assess how key stakeholders are likely to react or respond to various situations.

## Slide 21
Stakeholder Power
(Influence) vs. Interest Map
Lecture
03
3 – 21
Keep Satisfied
Monitor
Actively Engage
Keep Informed
Interest
Power
Low
High
High
Business Owners and other executives with high decision-making authority
Easy to identify
Can terminate or support the project
Easy to engage through Setting up consistent communications
Ex. sponsors
Those with high decision-making authority
Lacks availability or interest to be actively engaged
Usually difficult to have consistent touch points
Do whatever is needed to keep them satisfied
Ex. Regulators, government authorities,…
May be impacted by the objective but have little influence or power
May want more of your time than you can give them
Find efficient ways to communicate and keep them informed (email updates, presentations, campaigns,..)
Ex. End users
They aren’t (and don’t expect to be) significantly involved
They my not be even aware of your project/objective, and are not interested
Know who they are
Monitor them and be aware if they move into other quadrants
ex. Departments not involved in your objective

## Slide 22
Lecture
03
3 – 22
Keep Satisfied
Monitor
Actively Engage
Keep Informed
Interest
Power
Low
High
High
A
D
C
B
E
You place stakeholders in the appropriate quadrant based on their current realistic situation, and not where you want them to be.

## Slide 23
Stakeholder Analysis Example
Lecture
03
3 – 23

## Slide 24
Developing Stakeholders Management Approach
Lecture
03
3 – 24

## Slide 25
Planning Stakeholders Management
Lecture
03
3 – 25
Develop appropriate management strategies for effectively engaging stakeholders during different phases of the
objective/project.
Source: The PMI Guide to Business Analysis. Project Management Institute, Project Management Institute Inc., 2017

## Slide 26
10 principles for engaging stakeholders (1 / 2)
Lecture
03
3 – 26
Communicate
Consult, early and often
Empathize with them
Plan how you will engage them
Relationships are key

## Slide 27
10 principles for engaging stakeholders (2 / 2)
Lecture
03
3 – 27
Make it simple for them to understand
Consider it part of managing risks
Be willing to compromise
Understand what are your objectives clearly
Take Responsibility for engaging stakeholders

## Slide 28
Stakeholder Engagement Strategies
Lecture
03
3 – 28
What is the right Strategic Posture with the stakeholder?
Focus on Project Objectives (Asserting our preferences)
Promotional
Defensive
Assertive
Neutral (passive)
Focus on Stakeholders
(Accommodating theirs)
Accommodate
Collaborate
Consult

## Slide 29
Stakeholder Engagement Strategies
Lecture
03
3 – 29
Inform
Explain
Consult
Involve
Collaborate
Partner
Ask and Decide:
To what extent do you want to engage with each stakeholder?

## Slide 30
Sample Stakeholders Engagement Channels
Lecture
03
3 – 30

## Slide 31
Stakeholders Engagement Matrix
Lecture
03
3 – 31
Defines current and desired engagement level for all stakeholders for successful project completion.
Engagement levels:
  Unaware
  Resistant
  Neutral
  Supportive
  Leading
C = Current engagement level D = Desired engagement level
Source: The PMI Guide to Business Analysis. Project Management Institute, Project Management Institute Inc., 2017

## Slide 32
Stakeholder Management Plan
Lecture
03
3 – 32
“A plan that defines the strategies required to effectively engage stakeholders in decisions and execution based on the analysis of their needs, interests, and potential impact.”
Provides:
  Desired and Current engagement levels of key stakeholders
  Actions and activities to be performed to move the stakeholders from the current engagement levels to the desired engagement levels (as meetings, emails, workshops, campaigns, etc…)

## Slide 33
Stakeholder Management Plan (can be part of the Stakeholder Register)
Lecture
03
3 – 33
# | Stakeholder Name | Influence | Interest | Current Engagement | Desired Engagement | Actions
1 |  |  |  | Unaware | Supportive | Meeting, training, campaign, workshop,….
2 |  |  |  | Neutral | Leading | 
3 |  |  |  | Resisting | Neutral | 
4 |  |  |  |  |  | 
5 |  |  |  |  |  | 
6 |  |  |  |  |  | 
7 |  |  |  |  |  | 

## Slide 34
Monitoring Engagement
Lecture
03
3 – 34
Measure and Report Progress
Assess Engagement
Take Corrective Action
Implement Engagement Plan

## Slide 35
Documents used for Assessment
Lecture
03
3 – 35
Formal/Informal Review
Status Reports
Issues Log, comments, approvals, emails
Minutes of Stakeholder Meetings
Presentations/ Trainings and attendees

## Slide 36
Look for…
Lecture
03
3 – 36
Level of attendance
meetings, training sessions, workshops
Level Absenteeism
for team members
Level of participation
in meetings and workshops
On time delivery
for inputs, feedback, tasks from stakeholders

## Slide 37
Stakeholder Engagement Matrix
Lecture
03
3 – 37
The Engagement Matrix is a spreadsheet to track engagement and understanding of the project stakeholders.
Paints a picture of the level of commitment, involvement and understanding within the stakeholder group.
It allows us to target activities for individuals if they are not “where we want them to be”
Stakeholder | Objectives / Interests | Desired Engagement | Current Engagement | Differentaial | Action Steps | Responsible
John Doe (Client) | Provides money and resources. Wishes a professional project management. | 3 | 1 | -2 |  | 
Roger Waters (Project Manager) | Provides his technical Know-How. | 2 | 4 | +2 |  | 
Jane Brown (Resident) | Will boycott the project and stop if possible. | 4 | 4 | 0 |  | 

## Slide 38
Key Points
Lecture
03
3 – 38
Business Analyst contributes to all activities in stakeholder management
A Stakeholder is anyone who has an interest in, or may be affected by, the project
We develop a stakeholders management plan to engage stakeholders during different project phases
We analyze stakeholders based on level of power/influence and level of interest on the project
Stakeholders engagement is done through communication channels that help build buy-in and commitment.
Stakeholders could be internal/external, individuals, groups, or organizations

## Slide 39
3 – 39
For Discussion Panel and Next Lecture:
Reading, Chapter 6. from textbook
“Business Analysis” by James Cadle, Malcolm Eva, Keith Hindle, Debra Paul, 2nd edition
Think of the following scenario:
  You are working on a project to open a new branch for a bank
  Who are the stakeholders?
  What is their level of influence and interest (stakeholder matrix)
  How will you engage them
For Discussion Panel and Next Lecture
03
Lecture

## Slide 40
Thank You